## Slide 1: Preparing for IMT-2020 Submission
Date: 2017-12-04
Authors:

## Slide 2: Abstract
This contribution is intended for presentation to the IEEE 802.11 Advanced Access Network Interface (AANI) Standing Committee (SC), discussing where we are and a proposal for work plan that could be carried out between now and the January IEEE 802.11 Interim meeting.

## Slide 3: Proposed High-Level Doc. Submission Plan for the 802.11 Jan Meeting
AANI SC
(1) Document for 802.11 WG
(2) Document for ITU-R
Objective
Obtain necessary approvals within IEEE 802 to proceed with candidate IMT-2020 technology submission to ITU-R/WP-5D
Regular 802.11 format
Rec. ITU-R Doc. Format
Objective
Inform all parties in ITU-R/WP-5D that IEEE 802 will be submitting a IMT-2020 candidate technology. Provide a starting point for socializing IEEE 802 Proposal.

## Slide 4: Suggested High-Level Contents for the Proposed Documents
AANI SC
(1) Document for 802.11 WG
(2) Document for ITU-R
What needs to be done
By when
Configuration for the 5 test environments
Most challenging Req. in each test env.
How to address the challenging Req(s)
Thoughts on “What / How” for Sims & Analysis
Statement of Intent ((S)RIT for IMT-2020)
Introduction to IEEE 802 and 802.11
802.11ac/ax high level overview
Intent to test in all 5 Test Environments
Phased submission plan leading to final submission in June 2019
Regular 802.11 format
Rec. ITU-R Doc. Format

## Slide 5: Until the Jan Meeting
Finalize the 802.11 Document
  Propose to use 802.11 Doc 18yy-r0 as a basis
Prepare Draft for the ITU-R/WP-5D Document
  Propose to use as 802.11 Doc 1836-r1 as a basis
Inform 802.18 about the plan
  Get the submission templates
  Gather thoughts on preparing the submission
Think of volunteering
  Contributions to documents
  ITU-R Meeting attendance

## Slide 6: During the Jan meeting
Monday 802.11 Plenary
  Present the 802.11 Document prepared by AANI SC
    Outlining the IMT-2020 requirements and how 802 (S)RIT can meet it
  Convert some AANI SC meeting slots to joint AANI-SC/802.18 slots to work on the finalization of the ITU-R document
Wednesday mid-week 802.11 Plenary
  Present the by-then latest version of the ITU-R document draft
  Gather comments for next steps leading to finalization
Friday 802.11 plenary
  Present the final ITU-R document draft
  Necessary approvals to submit to ITU-R/WP-5D

## Slide 7: Current Status
IEEE 802.11 Document
  802.11/18xx-ry
ITU-R Document
  802.11/1836-r1
Initial discussions with 802.18 (J. Levy and M. Lynch)
Please volunteer to contribute to the missing sections in the documents and ITU-R meeting attendance