## Slide 1: IEEE 802 JTC1 Standing Committee Mar 2018 agenda for Chicago
23 January 2018
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 2: This document will be used to run the IEEE 802 JTC1 SC meetings in Chicago in Mar 2018
  This presentation contains a proposed running order for the IEEE 802 JTC1 Standing Committee meeting, including
    Proposed agenda
    Other supporting material
  It will be modified during the meeting to include motions, straw polls and other material referred to during the meeting

## Slide 3: The SC will review the official IEEE-SA patent material for pre-PAR groups

## Slide 4: The IEEE 802 JTC1 SC will operate using accepted principles of meeting etiquette
  IEEE 802 is a world-wide professional technical organization
  Meetings shall be conducted in an orderly and professional manner in accordance with the policies and procedures governed by the organization
  Individuals shall address the “technical” content of the subject under consideration and refrain from making “personal” comments to or about others

## Slide 5: The SC will review the new “Participation in IEEE 802 Meetings” slide
Participation in any IEEE 802 meeting (Sponsor, Sponsor subgroup, Working Group, Working Group subgroup, etc.) is on an individual basis
  Participants in the IEEE standards development individual process shall act based on their qualifications and experience (IEEE-SA By-Laws section 5.2.1)
  IEEE 802 Working Group membership is by individual; “Working Group members shall participate in the consensus process in a manner consistent with their professional expert opinion as individuals, and not as organizational representatives”. (sub-clause 4.2.1 “Establishment”, of the IEEE 802 LMSC Working Group Policies and Procedures)
  Participants have an obligation to act and vote as an individual and not under the direction of any other individual or group. A Participant’s obligation to act and vote as an individual applies in all cases, regardless of any external commitments, agreements, contracts, or orders
  Participants shall not direct the actions or votes of any other member of an IEEE 802 Working Group or retaliate against any other member for their actions or votes within IEEE 802 Working Group meetings, (IEEE-SA By-Laws section 5.2.1.3 and the IEEE 802 LMSC Working Group Policies and Procedures, subclause 3.4.1 “Chair”, list item x)
By participating in IEEE 802 meetings, you accept these requirements. If you do not agree to these policies then you shall not participate

## Slide 6: The IEEE 802 JTC1 SC will have one slot at the Mar 2018 plenary meeting in Chicago
Call to Order
Select recording secretary <- important!
Approve agenda
Execute agenda
Adjourn
Tuesday
6 Mar 2018, PM1
Slide 6

## Slide 7: The IEEE 802 JTC1 SC regular meeting has a high level list of agenda items to be considered
In no particular order:
  Approve minutes
    From wireless interim meeting in January 2018 in Irvine
  Review extended goals
    From formalisation of status as SC in March 2014
  Review status of SC6 interactions
    Review liaisons of drafts to SC6
    Review notifications of projects to SC6
    Review status of FDIS ballots
  Review SC6 activities
    Security ad hoc activities
  Consider any motions

## Slide 8: The IEEE 802 JTC1 SC will consider approving its agenda for its Chicago meeting
Motion to approve agenda
  The IEEE 802 JTC1 SC approves the agenda for its meeting in Chicago in Mar 2018, as documented on slide 9 of <this slide deck>
  Moved:
  Seconded:
  Result:

## Slide 9: The IEEE 802 JTC1 SC will consider approval of the minutes of its Irvine meeting
Motion to approve minutes
  The IEEE 802 JTC1 SC approves the minutes for its meeting in Irvine, in Jan 2018, as documented in 11-18-xxxx-00
  Moved:
  Seconded:
  Result:

## Slide 10: The goals of the IEEE 802 JTC1 SC were reaffirmed by the IEEE 802 EC in March 2014
The IEEE 802 JTC 1 SC has agreed goals from November 2010 …
  Provides a forum for 802 members to discuss issues relevant to both:
    IEEE 802
    ISO/IEC JTC1/SC6
  Recommends positions to ExCom on ISO/IEC JTC1/SC6 actions affecting IEEE 802
    Note that IEEE 802 LMSC holds the liaison to SC6, not the IEEE 802.11 WG
  Participates in dialog with IEEE staff and 802 ExCom on issues concerning IEEE’s relationship with ISO/IEC
  Organises IEEE 802 members to contribute to liaisons and other documents relevant to the ISO/IEC JTC1/SC6 members
  … that were reaffirmed by 802 EC in Mar 2014 when formalising status of IEEE 802 JTC1 SC

## Slide 11: The IEEE 802 WGs continue to liaise drafts to SC6 for their information
  IEEE 802 has agreed (see N15606) to liaise to SC6 drafts of standards/amendments that are likely to be ratified under the PSDO agreement
  Generally, IEEE 802 will liaise drafts during the Sponsor Ballot process, but may also do so during the Letter Ballot process
  So far drafts have been liaised by all WGs
    Except 802.16 …
    … and including 802.21 as of Feb 2017
  Note: as of March 2015, any drafts liaised to SC6 will need a “permission statement” added to the front of the draft
    Please contact the staff liaisons for each of the Working Groups

## Slide 12: IEEE 802 continues to notify SC6 of various new projects
  IEEE 802 has agreed to notify SC6 when IEEE 802 starts new projects
  The benefit to IEEE 802 is that it might cause SC6 members to participate in or contribute to IEEE 802 activities
  A liaison was sent after the Nov 2017 plenary (Nxxxxx)
    802.3 Beyond 10 km Optical PHYs SG for 50, 100, 200, and 400 Gb/s Ethernet
    802.3 10 Mb/s Backplane Ethernet SG
    802.3 100 Gb/s per Lane Electrical SG
    802.3 Next-generation 200 Gb/s and 400 Gb/s MMF PHYs SG
    802.15 Security Next Generation (SECN) SG
    802.15 Low Power Wide Area (LPWA) SG
    Andrew asked the SC6 secretary in Jan 2018 why it was not uploaded

## Slide 13: The new Central Desktop area for the “Adoption of IEEE 802 standards by ISO/IEC JTC1” is operational
  IEEE-SA staff have completed the first iteration of the Central Desktop area for the Adoption of IEEE 802 standards by ISO/IEC JTC1
  The public view of the process is up and running
    See https://ieee-sa.imeetcentral.com/802psdo/ (link updated in July 2016)
  Central Desktop also contains links to various documents (update: Sept 16) that explain processes for interactions between SC6 & IEEE 802:
    How does a WG send a liaison to SC6?
    How does a WG send a document to SC6 for information or review?
    How does a WG submit a standard for ratification under the PSDO process?
    How does a WG submit response to comments received?
    Feb 2017: John D'Ambrosia is developing some standard motion templates

## Slide 14: IEEE 802 has pushed 36 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 15: IEEE 802 has pushed 36 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.1Qbu | Feb 2017 | Oct 2017 | n/a
802.1Qbz | Feb 2017 | Oct 2017 | n/a

## Slide 16: IEEE 802 has pushed 36 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015
802.3bw | Sep 2016 | Sep 2017 | Nov 2017
802.3bp | Jan 2017 | Oct 2017 | n/a
802.3bq | Jan 2017 | Oct 2017 | n/a
802.3br | Feb 2017 | Oct 2017 | n/a
802.3by | Jan 2017 | Oct 2017 | n/a
802.3bz | Feb 2017 | Oct 2017 | n/a

## Slide 17: IEEE 802 has pushed 36 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015
802.15.3 | Oct 2016 | Sep 2017 | n/a
802.22 | May 2014 | Feb 2015 | n/a
802.22a | April 2016 | Jul 2017 | n/a

## Slide 18: IEEE 802.1 has fifteen standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1AC-Rev | D3.0 | Dec 15 | Passed | 24 May 17 | Closes | 5 Mar 18 | Jul 17
.1Qcd-2015 | Std | May 16 | Passed | 23 Oct 16 | Passed | 1 Dec 17 | n/a
802d | D1.0 | Sep 16 | Passed | 15 Jun 17 | Closes | 14 Mar 18 | n/a
.1AEcg | D1.4 | Sep 16 | Passed | 7 Sep 17 | Waiting | - | Dec 17
.1CB | D2.6 | Sep 16 | Passed | 20 Jan 18 | Waiting | - | n/a
.1Qci | D2.0 | Oct 16 | Passed | 9 Dec 17 | - | - | Waiting
.1Qch | D2.0 | Nov 16 | Passed | 20 Jan 18 | Waiting | - | n/a
.1Q-Cor 1 | Std | Dec 16 | n/a | n/a | Passed | 16 Mar 17 | Jul 17
802c | D2.1 | Mar 17 | Closes | 2 Feb 18 | - | - | -

## Slide 19: IEEE 802.1 has fifteen standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1AX-Cor | - | - | n/a | n/a | Passed | 20 Jul 17 | n/a
.1Q-REV | D2.0 | Jul 17 | - | - | - | - | -
.1Qcc | D2.0 | Dec 17 | - | - | - | - | -
.1Qcp | D2.0 | Dec 17 | - | - | - | - | -
.1AR-Rev | - | - | - | - | - | - | -
.1CM | - | - | - | - | - | - | -

## Slide 20: IEEE 802.1AC-Rev FDIS ballot closes 5 March 2018
Drafts sent to SC6: sent
  802.1AC-Rev D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  802.1AC-Rev 60-day ballot passed on 24 May 2017 (N16647)
    Passed 11/0/8 on need for ISO standard
    Passed 10/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
FDIS ballot: closes 5 Mar 2018

## Slide 21: IEEE 802.1Qcd-2015 FDIS ballot passed & is waiting for publication
Drafts sent to SC6: sent
  802.1Qcd-2015 was liaised for information on 26 May 2015
60-day pre-ballot: passed & response sent
  802.1Qcd-2015 passed 60-day pre-ballot on 23 Oct 2016 (N16496)
    Passed 8/0/10 on need for ISO standard
    Passed 6/1/11 on support for submission to FDIS
  China NB voted “no” with one comment
    The response was sent in Nov 2016 (N16505)
FDIS ballot: passed & waiting for publication
  802.1Qcd-2015 passed its FDIS ballot on 1 Dec 2017 (N??????)
    Passed 14/0/13
  Due for publication in Jan 2018 – check status with Jodi

## Slide 22: IEEE 802d FDIS ballot closes 14 Mar 2018
Drafts sent to SC6: sent
  IEEE 802d D1.0 (Overview and Architecture—Amendment: Allocation of Uniform Resource Name (URN) values in IEEE 802 standards) was liaised for information in Oct 2016 (see N16484)
60-day pre-ballot: passed with no response required
  802.1d passed 60-day pre-ballot on 15 June 2017 (N16657)
    Passed 9/0/11 on need for ISO standard
    Passed 9/0/11 on support for submission to FDIS
FDIS ballot: closes 14 Mar 2018

## Slide 23: IEEE 802.1AEcg is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  802.1AEcg D1.4 was liaised for information in Oct 2016 (N16484)
60-day pre-ballot: passed, but comment needs resolution
  802.1AEcg passed 60-day pre-ballot on 7 Sept 2017 (N16707)
    Passed 6/1/12 on need for ISO standard
    Passed 5/1/13 on support for submission to FDIS
  China NB voted “no” with one comment
    The response was sent in Dec 2017 (N16753)
FDIS ballot: waiting
  Need to check status with Jodi

## Slide 24: IEEE 802.1CB is waiting for start of FDIS
Drafts sent to SC6: sent
  802.1CB D2.6 was submitted in Sep 2016
60-day pre-ballot: passed
  802.1CB was submitted in Nov 2017 (N16742)
  802.1CB passed 60-day pre-ballot on 20 Jan 2018 (N??????)
    Passed 9/0/13 on need for ISO standard
    Passed 8/0/14 on support for submission to FDIS
FDIS ballot: waiting for start
  Need to check status with Jodi

## Slide 25: IEEE 802.1Qci 60-day pre-ballot passed on 9 Dec 2017 but a response is required
Drafts sent to SC6: sent
  802.1Qci D2.0 was submitted in Oct 2016
60-day pre-ballot: passed but response required
  802.1Qci (6N16715) passed 60-day pre-ballot on 9 Dec 2017 (N16752)
    Passed 8/0/13 on need for ISO standard
    Passed 6/1/14 on support for submission to FDIS
  China NB voted “no” with one comment
    802.1 WG will respond soon
FDIS ballot: waiting

## Slide 26: There was one comment received on the IEEE 802.1Qci 60-day pre-ballot
China NB Comment 1
  IEEE Std 802.1Qci-2017 is an amendment to IEEE 802.1Q-2014 which refers to IEEE 802.1x in several chapters, such as Chapter 8.13.9, 10.1, 25.2, 25.6-2010. For IEEE 802.1Q-2014, China has already submitted the comments on IEEE 802.1Q-2014 during its pre-FDIS ballot and FDIS ballot about these technical flaws (security problems) in IEEE 802.1x-2010 that is referenced by IEEE 802.1Q-2014. Up to now, there is no reasonable and appropriate disposition on Chinese comments. Therefore, China cannot support IEEE 802.1Q-2014 and its amendments.
China NB Change 1
  None specified

## Slide 27: IEEE 802.1Qch is waiting for start of FDIS
Drafts sent to SC6: sent
  802.1Qch D2.0 was submitted in Nov 2016
60-day pre-ballot: passed
  802.1Qch was submitted in Nov 2017 (N16743)
  802.1Qch passed 60-day pre-ballot on 20 Jan 2018 (N??????)
    Passed 9/0/13 on need for ISO standard
    Passed 8/0/114 on support for submission to FDIS
FDIS ballot: waiting
  Need to check status with Jodi

## Slide 28: IEEE 802.1Q-2014/Cor 1-2015 was published in Oct 2017
90-day FDIS ballot: passed & published
  802.1Q-2014/Cor 1-2015 was submitted to PSDO using a special process for corrigenda
  The ballot passed on 16 March 2017 (N16589)
    Do you support the need for a corrigendum to the subject ISO/IEC/IEEE International Standard? 9/0/11
    Do you approve the draft for publication? 8/1/11
  China NB voted “no” with an objection to the use of IEEE 802.1X based security
    Response (N16687) was liaised in July 2017
  Published in Oct 2017

## Slide 29: IEEE 802c pre-ballot closes on 2 Feb 2018
Drafts sent to SC6: sent
  802c/D2.1 was liaised for information in Mar 2017 (N16598)
60-day pre-ballot: closes 2 Feb 2018
  802c was submitted in Dec 2017 (N16746)
FDIS ballot: waiting

## Slide 30: IEEE 802.1AX-2014/Cor1 is waiting for publication
90-day FDIS ballot: passed & waiting for publication
  802.1AX-2014/Cor1 passed 90-day FDIS on 20 July 2017 (N16684)
    Passed 10/0/10
    There were no comments
  (Jan 2018) will be published “soon”
    Need to check status with Jodi

## Slide 31: IEEE 802.1Q-REV has been liaised for information
Drafts sent to SC6: sent
  802.1Q-REV/D2.0 was liaised for information in Jul 2017 (N16688)
  (Nov 2017) In Sponsor Ballot
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 32: IEEE 802.1Qcc has been liaised for information
Drafts sent to SC6: sent
  D2.0 liaised in Dec 2017 (WG1-N119)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 33: IEEE 802.1Qcp has been liaised for information
Drafts sent to SC6: sent
  D2.0 liaised in Dec 2017 (WG1-N119)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 34: IEEE 802.1AR-Rev will be liaised for information
Drafts sent to SC6: waiting
  Liaison of draft approved in July 2017
    Has it been liaised yet? No, as of Nov 2017
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 35: IEEE 802.1CM will be liaised for information
Drafts sent to SC6: waiting
  Liaison of draft 2.0 will be approved in Nov 2017
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 36: IEEE 802.3 has nine standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3bn | D3.0 | Feb 16 | Passed | 16 Apr 17 | Waiting | - | Jun 17
.3bv | D3.1 | Oct 16 | Passed | 18 Aug 17 | Waiting | - | n/a
.3bu | D3.2 | Oct 16 | Passed | 18 Aug 17 | Waiting | - | n/a
.3/Cor1 | D2.1 | Feb 17 | n/a | n/a | Passed | 22 Nov 17 | n/a
.3bs | D3.0 | Feb 17 | - | - | - | - | -
.3cb | D3.0 | Jun 17 | - | - | - | - | -
.3cc | D3.0 | Jun 17 | - | - | - | - | -
.3cd | - | - | - | - | - | - | -
.3-rev | - | - | - | - | - | - | -

## Slide 37: IEEE 802.3bn is waiting for start of FDIS
Drafts sent to SC6: sent
  802.3bn D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3bn-2016 passed 60-day pre-ballot on 16 Apr 2017 (N16546)
    Need? 8/1/10
    Submission? 8/1/10
  China NB voted “no” and provided the usual comments
    A response was sent to SC6 on 7 June 2017 (6N16649)
FDIS ballot: waiting for start
  (Sept 2017) FDIS will start “soon”
    Asked Jodi in Dec 2017

## Slide 38: IEEE 802.3bv is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  802.3bv D3.1 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  Note: another ISO group is developing a standard to complement IEEE Std 802.3bv-2017 (ISO TC22 SC32) and may be interested in ensuring it is approved in SC6
  802.3bv passed 60-day pre-ballot on 18 August 2017 (N16694)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: waiting for start
  Asked Jodi in Dec 2017

## Slide 39: IEEE 802.3bu is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  802.3bu D3.2 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  802.3bu passed 60-day pre-ballot on 18 August 2017 (N16693)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: waiting for start
  Asked Jodi in Dec 2017

## Slide 40: IEEE 802.3/Cor 1 FDIS ballot passed & is awaiting publication
Drafts sent to SC6: sent
  802.3/Cor 1 D2.1 was liaised in Feb 2017
90-day FDIS: passed & awaiting publication
  Passed on 22 Nov 2017
    Support need for IS: passed 8/0/14
    Support this IS: passed 8/0/14
    No comments
    Asked Jodi in Dec 2017

## Slide 41: IEEE 802.3bs has been liaised
Drafts sent to SC6: sent
  802.3bs D3.0 was liaised in Feb 2017
60-day pre-ballot: waiting for submission
  Submission planned for Jan or Mar 2018
    On Dec 2017 RevCom agenda
FDIS ballot:

## Slide 42: IEEE 802.3cb was liaised for information in June 2017
Drafts sent to SC6: sent
  IEEE 802.3cb D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 43: IEEE 802.3cc was liaised for information in June 2017
Drafts sent to SC6: sent
  IEEE 802.3cc D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: waiting
  Submission planned for Jan or Mar 2018
    On Dec 2017 RevCom agenda
FDIS ballot: waiting

## Slide 44: IEEE 802.3cd will liaised for information after Nov 2017
Drafts sent to SC6: waiting
  IEEE 802.3cd will be liaised after Nov 2016
60-day pre-ballot: waiting
  Submission planned for Jan or Mar 2018
    On Dec 2017 RevCom agenda
FDIS ballot: waiting

## Slide 45: IEEE 802.3-REV will liaised for information after Nov 2017
Drafts sent to SC6: waiting
  IEEE 802.3-REV will be liaised after Nov 2016
    Was this ever done?
60-day pre-ballot: waiting
  Submission planned for Jan or Mar 2018
    On Dec 2017 RevCom agenda
FDIS ballot: waiting

## Slide 46: IEEE 802.11 has ten standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11mc | D8.0 | Oct 16 | Passed | 16 Apr 17 | Closes | 13 Apr 18 | Jun 17
11ah | D9.0 | Sep 16 | Passed | 20 Jul 17 | Waiting | - | n/a
11ai | D8.0 | Jul 16 | Passed | 1 Sep 17 | Waiting | - | Oct 17
11aj | D5.0 | Jun 17 | - | - | - | - | -
11ak | D4.0 | Jun 17 | - | - | - | - | -
11aq | D8.0 | Mar 17 | - | - | - | - | -
11ax | Waiting | - | - | - | - | - | -
11ay | Waiting | - | - | - | - | - | -
11az | Waiting | - | - | - | - | - | -
11ba | Waiting | - | - | - | - | - | -

## Slide 47: IEEE 802.11mc FDIS ballot closes on 13 April 2018
Drafts sent to SC6: sent
  802.11mc drafts were liaised for information
    D5.0 in Jan 2016
    D6.0 in Jul 2016
    D8.0 in Oct 2016
60-day pre-ballot: passed and comments liaised
  802.11-2016 passed 60-day pre-ballot (N16607) on 16 April 2017
    Need? 10/0/10
    Submission? 9/1/10
  China voted no with usual comment, for which a response was approved – see 11-17-0629-01 – was sent on 10 June (N16655)
FDIS ballot: closes 13 April 2018

## Slide 48: IEEE 802.11ah passed 60-day pre-ballot and is waiting start of FDIS
Drafts sent to SC6: sent
  802.11ah drafts were liaised for information
    D5.0 in Oct 2015
    D9.0 in Sep 2016
60-day pre-ballot: passed
  802.11ah passed 60-day pre-ballot (N16685) on 20 July 2017
    Need? 10/0/10
    Submission? 9/0/11
FDIS ballot: waiting
  (Sept 2017) FDIS will start soon
    Asked Jodi in Dec 2017

## Slide 49: IEEE 802.11ai is waiting for start of FDIS
Drafts sent to SC6: sent
  802.11ai drafts were liaised for information
    D6.0 in Oct 2015, D8.0 in Jul 2016, D9.0 in Sep 2016
60-day pre-ballot: passed on 1 Sept 2017, and response sent
  802.11ai-2016 passed 60-day pre-ballot (N16608) on 16 April 2017
    Need? 9/1/10
    Submission? 9/1/10
  China voted “no” with the usual security related comments, to which responses were developed
    See 11-17-612-02 – was sent on 10 June 2017 (N16656)
  …

## Slide 50: IEEE 802.11ai is waiting for start of FDIS
  …
  Unfortunately, errors in the publication process required a re-run of the 60-day pre-ballot, which passed on 1 Sept 2017 (N16697)
    Need? 9/1/11
    Submission? 9/1/11
  China voted “no” with the usual security related comment
    Response (11-17/1398r0) has been approved was sent in Oct 2017 (N16725)
FDIS ballot: waiting for start
  Asked Jodi in Dec 2017

## Slide 51: IEEE 802.11aj has been liaised for information
Drafts sent to SC6: sent
  802.11aj drafts were liaised for information
    D5.0 in Jun 2017
60-day pre-ballot: waiting for submission
  The standard is compete but publication by IEEE-SA has been delayed
FDIS ballot: waiting

## Slide 52: IEEE 802.11ak has been liaised for information
Drafts sent to SC6: sent
  802.11ak drafts were liaised for information
    D4.0 in Jun 2017
    D5.0 should probably be sent in Jan 2018
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 53: IEEE 802.11aq has been liaised
Drafts sent to SC6: sent in March 2017
  802.11aq D8.0 was sent for liaison in Mar 2017
  Final draft should be sent
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 54: IEEE 802.11ax will be liaised when appropriate
Drafts sent to SC6: waiting
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 55: IEEE 802.11ay will be liaised when appropriate
Drafts sent to SC6: waiting
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 56: IEEE 802.11az will be liaised when appropriate
Drafts sent to SC6: waiting
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 57: IEEE 802.11ba will be liaised when appropriate
Drafts sent to SC6: waiting
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 58: IEEE 802.15 has two standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.15.4 | Std | Dec 16 | Passed | 20 Apr 17 | Closes | 25 Jan 17 | n/a
.15.6 | Std | Jul 16 | Passed | 23 Nov 16 | Passed | 7 Sep 17 | Waiting

## Slide 59: IEEE 802.15.4-2015 FDIS ballot closes 25 Jan 2017
Drafts sent to SC6: sent
  IEEE 802.15.4-2006 was adopted by ISO under JTC 1/SC 31 but JTC1/SC6 has responsibility as of June 2015 for IEEE 802.15 standards
  IEEE 802.15.4-2015 submission to the PSDO was approved in March 2016 but nothing much happened
  IEEE 802.15.4-2015 was sent for information in Dec 2016
60-day pre-ballot: passed
  IEEE 802.15.4-2015 60-day pre-ballot closed on 20 April 2017 (N16615)
    Passed 8/0/11 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
    No comments
FDIS ballot: closes 25 Jan 2017

## Slide 60: IEEE 802.15.6-2012 FDIS ballot passed but comments are required
Drafts sent to SC6: sent
  The 802.15.6 standard was supposed to be liaised in Apr 2016 for information but was eventually liaised in late July 2016
60-day pre-ballot: passed & responses sent
  The 60-day ballot passed on 23 Nov 2016
    Need for IS on topic: 9/0/10
    Submission of this proposal as IS: 6/3/10, with “no” from Germany, Japan & UK
  Responses were sent in Feb 2017
    See 15-17-0107-02
FDIS ballot: passed & response required
  Passed on 7 Sep 17 by 12/2/14 (N16711)
    China NB and Japan NB voted “no” with comments

## Slide 61: There were two comments received on the IEEE 802.15.6-2012 FDIS ballot
China NB Comment 1
  Different countries or regions may have different policy and regulation on application of crypto algorithm. It’s inappropriate to specify AES as the only choice in the standard. Furthermore, the usage of crypto algorithm in the standard is best to be exemplary, that’s convenient to different countries or regions to use alternative crypto algorithm.
China NB Change 1
  None specified
IEEE 802 response 1
  (Dec 2017) Dr. “Trainwreck” Gilb indicates that IEEE 802.15 has not (yet) found someone to write up a response to the IEEE 802.15.6 input from JTC 1/SC 6.

## Slide 62: There were two comment received on the IEEE 802.15.6-2012 FDIS ballot
Japan NB Comment 1
  ISO/IEC 17982 and the Clause 10 of the ISO/IEC/IEEE FDIS 8802-15-6 may be interfered in some use-cases for the body area network. Experts foresee potential interference between an implemented entity by using the Clause 10 of ISO/IEC/IEEE FDIS 8802-15-6 and an implemented entity by using ISO/IEC 17982 under the same body area.
Japan NB Change 1
  Add the following text into 10.1.
  "When this specification and ISO/IEC 17982 are used in close area like same body area, it may be interfered each other."
IEEE 802 response 1
  (Dec 2017) Dr. “Trainwreck” Gilb indicates that IEEE 802.15 has not (yet) found someone to write up a response to the IEEE 802.15.6 input from JTC 1/SC 6.

## Slide 63: IEEE 802.21 has three standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.21-2017 | D7 | Nov 16 | Passed | 10 Jul 17 | Closes | 28 Feb 18 | Jul 17
.21.1 | D5 | Nov 16 | Passed | 10 Jul 17 | Closes | 14 Mar 18 | Jul 17
.21-Cor1 | D2 | Nov 17 | - | - | - | - | -

## Slide 64: IEEE 802.21-2017 FDIS closes 27 Feb 2018
Drafts sent to SC6: sent
  IEEE 802.21-2017 was approved for liaison for information in July 2016
    D7 was sent in Nov 2016
60-day pre-ballot: passed
  IEEE 802.21-2017 60-day pre-ballot closed on 10 April 2017 (N16671)
    Passed 6/1/14 on need for ISO standard
    Passed 6/1/14 on support for submission to FDIS
    Only negative vote was from China NB (the usual security comment)
  A response was sent on 20 July 2017
    See 21-17-0036-00 (N16682)
FDIS ballot: closes 27 Feb 2018

## Slide 65: IEEE 802.21.1 FDIS ballot closes on 14 Mar 2018
Drafts sent to SC6: sent
  IEEE 802.21.1 was approved for liaison for information in July 2016
    D5 was sent in Nov 2016
60-day pre-ballot: passed
  IEEE 802.21.1 60-day pre-ballot closed on 10 April 2017 (N16672)
    Passed 6/0/14 on need for ISO standard
    Passed 6/0/14 on support for submission to FDIS
  China NB voted “no” with comments
    A response was sent on 20 July 2017
    See 21-17-0036-00 (N16682)
FDIS ballot: closes 14 Mar 2018

## Slide 66: IEEE 802.21-2017-Cor1 draft was sent in Nov 2017
Drafts sent to SC6: draft sent in Nov 2017
  Currently likely to be approved by RevCom in December
  P802.21-2017/Cor 1™/D02 was sent in Nov 2017
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 67: IEEE 802.22 has one standard in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.22b | Std | Jul 15 | Passed | Apr 16 | Passed | 27 Jul 17 | Waiting

## Slide 68: IEEE 802.22b FDIS ballot passed and published but a response is still required
Drafts sent to SC6: sent
  IEEE 802.22b was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed on 3 April 2016 and response sent
  IEEE 802.22b was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16415)
    Support need for ISO standard? Passed 9/1/8
    Support this submission being sent to FDIS? 8/2/8
  China NB & Japan NB voted “no”
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed 27 July 2018 & published with response required
  Passed on 27 July 2017 by 12/1/16 (N16690)
    China NB voted “no” with two comments
  The ISO/IEC/IEEE standard was published in Oct 2017

## Slide 69: There were two comments received on the IEEE 802.22b FDIS ballot
China NB Comment 1
  ISO/IEC/IEEE 8802-22:2015/FDAM 1:2017 is based on IEEE 802.1x. Since the technical concerns China NB proposed in 6N15555 still haven’t been reasonably disposed in this text, China NB has to vote against on this ballot.
China NB Change 1
  Recommend not referencing the defective standards or enhancing its security mechanism

## Slide 70: There were two comments received on the IEEE 802.22b FDIS ballot
Suggested IEEE 802 response
  The China NB has requested that IEEE 802.1X-2010 related descriptions are removed from the text of IEEE 802.22b.
  IEEE 802 declines to make this change because:
    IEEE 802.22b does not contain any IEEE 802.1X-2010 related descriptions
    There is no technical justification to remove any IEEE 802.1X-2010 related descriptions from any standard
  While the base IEEE 802.22-2011 specification does reference various IEEE 802.1 specifications including IEEE 802.1X, IEEE 802.22b includes no such references.
  …

## Slide 71: There were two comments received on the IEEE 802.22b FDIS ballot
Suggested IEEE 802 response
  …
  IEEE 802 recognizes that the China NB has asserted this in past that man-in-the-middle (and other) attacks are possible against IEEE 802.1X based systems. However, the technical details of such an attack (or a demonstration of an attack) have not yet been supplied by the China NB. In the absence of technical substantiation of the claims, there is no justification to remove references to IEEE 802.1X-2010 from any standard.

## Slide 72: There were two comments received on the IEEE 802.22b FDIS ballot
China NB Comment 2
  Cryptographic algorithms to be applied to information security mechanism may be subject to national and regional regulations. They should conform to national laws and regulations, and can be chosen according to specific requirements in different countries and regions. Therefore, it is not appropriate for this draft to require the same AES algorithm
China NB Change 2
  It is suggested to clearly note that AES is optional. There is no specific implementation solution to establish security mechanism. It is recommended to provide several typical mechanisms in order to better achieve the interconnection between devices
…

## Slide 73: There were two comments received on the IEEE 802.22b FDIS ballot
…
Suggested IEEE 802 response to Comment 2
  802.22 WG generated a response that was rejected by EC in Nov 2017
  An alternative has been written … but needs approval
    The IEEE 802.22b amendment and the base IEEE 802.22-2010 standards have adopted AES as a default cipher to promote the global coexistence and inter-operability of 802.22 devices. However, the provision of additional ciphers may enhance 802.22’s ability to address special use cases and will provide alternatives as the default cipher is compromised in the future. The 802.22 WG will consider on their merits any proposals received for additional ciphers in the next revision of 802.22.
  Apurva Mody asked EC recently to approve the revised text

## Slide 74: The IEEE 802 EC approved withdrawal of various ISO/IEC standards
  The IEEE 802 EC approved withdrawal of various ISO/IEC standards, giving Andrew Myles authority to make it happen
    ISO/IEC TR 8802-1:2001
    ISO/IEC 15802-1:1995
    ISO/IEC 15802-3:1998
    ISO/IEC 8802-5 and anything related (such as corrigenda)

## Slide 75: The IEEE 802 EC approved withdrawal of various ISO/IEC standards
  Andrew Myles requested assistance from Jodi Haasz, who asked
    ISO/IEC TR 8802-1:2001; I believe this document was developed by JTC 1/SC 6 and was not an IEEE standard adopted by JTC 1/SC 6, correct?
    ISO/IEC 15802-1:1995; Is this document an adoption of an IEEE standard? I am unable to find it.
    ISO/IEC 15802-3:1998; I believe this is an adoption of IEEE 802.1D-1998, correct?
    ISO/IEC 8802-5 and anything related (such as corrigenda); I am sure that this is an adoption of IEEE 802.5 and its related documents.
  We are currently waiting for a response from John Messenger (through Glenn Parsons)
    Request sent in Nov, Dec and Jan

## Slide 76: The IEEE 802 EC approved withdrawal of various ISO/IEC standards
  Jodi Haasz also asked
    Can you give me the reason (justification) for each withdrawal and I will send it to ISO?

## Slide 77: The next SC6 meeting will held in Aug 2018 in Tokyo, Japan
Meeting
  ISO/IEC JTC1/SC6
Hosts
  ?
Date
  Aug 2018
Location
  Tokyo
WebEx
  ????
Deadlines
  New agenda items:
  New contributions:
  New comments:
  Registration:

## Slide 78: The ToR of the Security ad hoc were substantially modified at the last SC6 meeting
Modified ToR
  Scope
    Review security technologies in the published standards, and SC6 projects under development for the purpose of identifying areas of potential improvement
  AHGS deliverables
    A report that identifies any potential security issues in SC6 published standards and SC6 projects under development.
  Period
    The AHGS will complete its report by the next SC6 plenary meeting.

## Slide 79: The ToR of the Security ad hoc were substantially modified at the last SC6 meeting
Summary of ToR
  Focuses on any SC6 standards or standards in development
    This includes IEEE 802 standards
    Including issues discussed in Ottawa in 2014
    This means we will need to deal with same complaints
  Limits work in Security ad hoc to identifying issues
    The Security ad hoc will not fix them
    Technically they cannot even suggest how any issues can be fixed
    If any issues are identified in IEEE 802 standards, we will argue at some future time that they need to be fixed by IEEE 802
  Limits time to one meeting cycle
    Effectively August 2017

## Slide 80: Other aspects of the Security ad hoc were determined
Leadership
  Yun-Jae Won (Korea) is convener
Membership
  China
    Zhenhai Huang (IWNCOMM)
    bz? (National Engineering Laboratory for Wireless Security)
    lmbz? (WAPIA)
    Manxia Tie (IWNCOMM)
    Yujiao Li (IWNCOMM)
  US
    Dorothy Stanley (HPE)
    John Day (?)
  Austria
    Reinhard Meindl
  Korea
    IEEE 802
    Andrew Myles (Cisco)
    Peter Yee
    Jodi Haasz (IEEE-SA)
    Dan Harkins (HPE)
    David Law (HPE)

## Slide 81: A schedule and work plan has been agreed for the Security ad hoc
2017 | 
Target Date | Tasks / Milestones
AHGS meeting during JTC 1/ SC 6/ WG 1 Seoul meeting (30– 31 Oct, 2017) | Revise ToR for Ad-hoc Group on Security (AHGS). Consider proposed dispositions of comments (DoC) on the ballot for establishment of an Ad-hoc Group on Security (AHGS). Draft and approve DoC on the ballot for establishment of an Ad-hoc Group on Security (AHGS). Update the member list of AHGS.
Two weeks before the 1st AHGS meeting | Circulate the proposed draft work plan for comments by E-mail.

## Slide 82: A schedule and work plan has been agreed for the Security ad hoc
2017 | 
Target Date | Tasks / Milestones
1st AHGS meeting (by WebEx) xx December, 2017 10:00 pm ¦ Korea Time (Seoul, GMT+09:00) ¦ 1 hr | Update the member list of AHGS. Consider and modify the proposed provisional work plan for AHGS. Task arrangement: Review security technologies in the published SC 6 standards by marking on a list of SC 6 published standards (the list is attached to this work plan); Review security technologies in SC 6 projects under development by marking on a list of SC 6 projects under development (the list is attached to this work plan); Note: Submit additional comments or individual contributions are also encouraged.
Right after the 1st AHGS meeting | Call for contributions on identified security issues.

## Slide 83: A schedule and work plan has been agreed for the Security ad hoc
2018 | 
Target Date | Tasks / Milestones
Between the 1st and 2nd meetings | Submit review results to the convenor of AHGS. Circulate contributions for consideration by the next meeting. Collect comments on submitted documents.
2nd AHGS meeting [Feb 2018] | Discuss review results and contributions on identified security issues. Generate a list of identified security issues that should be discussed for the purpose of identifying areas of potential improvement. Task assignments for certain issues (eg. Requirements for supporting materials or clarifications). Review the work plan and milestones, and update as necessary.

## Slide 84: A schedule and work plan has been agreed for the Security ad hoc
2018 | 
Target Date | Tasks / Milestones
Between the 2nd and 3rd meetings | Submit required documents based on the task assignments. Call for contributions on proposals for identified security issues. Circulate and collect comments on contributions by E-mail.
3rd AHGS meeting [Apr 2018] | Review the work plan and milestones, and update as necessary. Consider contributions on certain issues. Draft stage conclusions on certain issues for the purpose of identifying areas of potential improvement (for including in AHGS report).
Between the 3rd and 4th meetings | Submit any further contributions on certain issues for comments by E-mail. Note: Additional meetings might be scheduled as necessary.

## Slide 85: A schedule and work plan has been agreed for the Security ad hoc
2018 | 
Target Date | Tasks / Milestones
4th AHGS meeting [Jun 2018] | Review the work plan and milestones, and update as necessary. Consider contributions on certain issues. Draft stage conclusions on certain issues for the purpose of identifying areas of potential improvement (for including in AHGS report).
5th AHGS meeting [Jul 2018] | Completion of all necessary reports and/or recommendations, as appropriate. Finalize and agree on the draft text for AHGS reports and/or recommendations.
6th AHGS meeting (During JTC 1/ SC 6/ WG 1 Tokyo meeting, 27– 28Aug, 2017) | Report to WG 1 and submit documents for approval.

## Slide 86: Progress of the security ad hoc depends on who submits what
  At this point progress by the Security ad hoc will depend on submissions on security issue
  It appear the deadline is now 7 Feb 2018
  The only submissions likely are from China
  None have been submitted at this time

## Slide 87: A US NB expert proposed a criteria for evaluation of security
John Day comment
  To systematically review security issues in existing SC6 standards, there should be a set of principles that can be used as at least a partial check-list. We have assembled the following principles to be used for this analysis. The principles here are primarily architectural in nature and reflect current understanding of security in network architecture. They do not imply particular security solutions, algorithms, or techniques. These are not necessarily part of the work plan but a companion to it.

## Slide 88: A US NB expert proposed a criteria for evaluation of security
John Day change
  (All (N)- terms used here can be found in ISO 7498-1.)
  The primary task of security at the (N)-layer is to protect itself from malicious attacks or the collection of sensitive information on its operation.
  A (N)-layer can assume that the (N+1)- and (N-1)-layers are doing the same.
  There are five security services that may be supported by a layer: Authentication, Access Control, Confidentiality, Integrity, and Non-Repudiation. The last applies only to the Application Layer. The others apply to all layers, as necessary.
  All members of a (N)-layer should be authenticated as legitimate members of the layer. (This is part of the Enrollment Phase.)

## Slide 89: A US NB expert proposed a criteria for evaluation of security
John Day change
  While Access Control most commonly appears in the layer directly supporting Applications, it may occur in lower layers.
  Confidentiality and Integrity counters corruption, replay, and eavesdropping of the contents of (N)-PDUs and should be used when the (N)-layer has generated sensitive information that may be of use to an intruder. (Keeping in mind that multiple encryptions may weaken the strength of the result.)
  The above implies that the Application Layer should protect itself. This implies that next only concern in the next lower Layer may be Traffic Analysis. And below that and toward the core of the network, there is little need for confidentiality.

## Slide 90: A US NB expert proposed a criteria for evaluation of security
John Day change
  Given that many lower layers have limited scope and may operate within a controlled environment, the degree of security should be capable of being selected, from none to very strong.
  When a (N)-PDU is passed as an (N-1)-SDU, and if confidentiality measures are in place, the (N-1)-SDU cannot be interpreted by the (N-1)-subsystem, i.e. no elements of the (N)-PCI are clear-text.
  The length of a (N)-address should be a small multiple of the maximum number of members of the (N)-layer. (Avoid the temptation to overload the semantics).
  If at all possible the (N)-address should only be assigned when the (N)-subsystem joins the (N)-layer.

## Slide 91: A US NB expert proposed a criteria for evaluation of security
John Day change
  Any (N)-identifier shared between an (N+1)- or (N-1)-layer should not be carried in protocol. (Such identifiers should be local to the (N)- and (N-1)-subsystems.)
  No identifier should be used for more than one purpose. It should have a single semantics. (There is a popular misconception currently circulating surrounding so-called locator and identifier semantics. This is a false distinction. All identifiers in computing systems are used to locate an object. Saltzer in 1972 defined “resolve” as in ‘to resolve a name” as “to locate an object in a particular context, given its name.” Even a so-called flat identifier is used to locate an object, at worst by exhaustive search, or improved by imposing structure on the name space, such that there is a property of “nearness.” For example, MAC ‘addresses’ locate the identifier among the manufacturers of Ethernet interfaces. The concept of location-dependent is not the same as locator. Identifiers that are …

## Slide 92: A US NB expert proposed a criteria for evaluation of security
John Day change
  … location-dependent are strings structured to have the property that given two (or more) identifiers, one can tell by inspection whether they are ‘near’ each other for some concept of ‘near.’ For network routing, it is often advantageous to assign addresses, i.e. (N)-subsystem-identifiers, that are location-dependent relative to the graph of the (N)-layer in which they are used. IP addresses before CIDR and MAC-addresses are not location-dependent.)
  An (N)-address should not be visible to the (N+1)- or (N-1)-layers.
  A complete (N-1)-address should not be used as a component an (N)-address.
  Multi-level security is an Application Layer issue. Any method to support multiple levels in the layers below violates security by distinguishing multiple layers of security.

## Slide 93: The future of the Security ad hoc is unclear
  The ad hoc Chair is proposing
    I split the lists of standards and give them to each expert.
    They roughly review the assigned standards.
    They find the standards that may have security issues.
    They arrange the relevant security issues until Webex meeting.
  There have been various objections
    Reviewing all 371 approved & developing standards at an appropriate level by the ad hoc is impossible
    Doing anything other than reviewing all 371 approved & developing standards is lame
    A uniform set of criteria is required for a review
    …
  It is not clear that this ad hoc will do anything useful

## Slide 94: The SC will hear a report from the Security ad hoc teleconference in Feb 2018
  tbd

## Slide 95: ISO/IEC JTC1 has changed the rules so that “experts” rather than “NBs” participate in WGs
  The organisational structure in ISO/IEC JTC1 is changing to align its operation with ISO rules
  A communication from JTC1 states
    Working Groups are comprised of INDIVIDUAL EXPERTS appointed by National Bodies and Liaison Organizations
    These experts MUST be entered into Global Directory to be considered a member of the WG and to receive documents
    National Bodies are responsible for ensuring that their expert appointments are up to date
    Liaison Organizations work via ITTF to maintain their expert members
    If the expert is NOT in Global Directory, he/she will not receive documents and will NOT be considered a member of the WG.
  Technically this means someone not in the Global Directory could not speak SC6 meetings but no one has raised this as an issue

## Slide 96: The SC Chair has been empowered to appoint experts to the SC6 document access lists
  One way of dealing with this change is to empower the SC Chair to appoint experts to WG1 and WG7, with the understanding that anyone who volunteers will be appointed
  Motion (ratified in May 2014 by IEEE 802 EC)
    The IEEE 802 JTC1 SC recommends to the IEEE 802 EC that the Chair of the IEEE 802 JTC1 SC be empowered to submit the names to ITTF of any IEEE 802 members who volunteer as “experts” to the appropriate Working Group lists in ISO/IEC JTC1
    Moved
    Seconded
    Result 9/0/0

## Slide 97: Various names have been added to the SC6 document access lists at this time
  The small number of people who asked to be added to the SC6 reflectors were added in Sept 2014:
    Ian Sherlock - isherlock@ti.com
    Al Petrick - al@jpasoc.com
    Dan Harkins - dharkins@arubanetworks.com
    Brian Weis - bew@cisco.com
    Mick Seaman - mickseaman@gmail.com
    Stephen McCann - mccann.stephen@gmail.com
    Adrian Stephens - Adrian.P.Stephens@intel.com
    Bruce Kraemer - bkraemer@marvell.com
    John Messenger - jmessenger@advaoptical.com
  …

## Slide 98: Various names have been added to the SC6 document access lists at this time
  …
  Others have been added since
    Karen Randall - karen@randall-consulting.com - added Sept 2015
    Dorothy Stanley - dorothy.stanley@hpe.com – added Mar 2016
    Peter Yee - peter@akayla.com – added Oct 2017
    David Law – dlaw@hpe.com – added Oct 2017
    Hyeong-Ho LEE - holee@etri.re.kr - added Oct 2017
  Yell if you would like to be added too

## Slide 99: Are there any other matters for consideration by IEEE 802 JTC1 SC?

## Slide 100: The IEEE 802 JTC1 SC will adjourn for the week
Motion:
  The IEEE 802 JTC1 SC, having completed its business in Orlando in November 2017, adjourns
    By consent

## Slide 101: Additional process material

## Slide 102: The SC agreed in Nov 2014 on a process for developing & approving PSDO comment resolutions
In the beginning …
  All 60 ballot and FDIS ballot comment responses were developed and approved by the IEEE 802 JTC1 SC and then the IEEE 802 EC
Now that we have matured …
  Most WGs are processing and approving comment resolutions, and then forwarding the resolutions to IEEE 802 EC directly without involving the IEEE 802 JTC1 SC
  The IEEE 802 JTC1 SC is continuing to provide advice on non-technical comments, to ensure consistency across WGs
Going forward …
  It is planned that we institutionalise the practice above – see11-15-1287
  It is expected that the WG Chairs and the IEEE 802 JTC1 SC Chair will keep each other informed

## Slide 103: Old status pages

## Slide 104: IEEE 802.11-2012 has been ratified as ISO/IEC/IEEE 8802-11:2012
60-day pre-ballot: passed & comment resolutions liaised
  60-day pre-ballot passed in 2012
    Responses to comments were liaised to SC6
FDIS ballot: passed & comment resolutions liaised
  FDIS passed in 2012 (6N15494)
  Standard published as ISO/IEC/IEEE 8802-11:2012
  FDIS comments liaised in Dec 2013
    All the FDIS comments were submitted to TGmc for processing
    Additional comments from Swiss NB in N15623 (a response to the IEEE 802/SC6 collaboration procedure) were also referred to TGmc
    All the comments have been considered and resolutions approved as of November 2013
      See 11-13-0123-05 liaised as 6N15832 in Nov 2013

## Slide 105: IEEE 802.1X-2010 has been ratified as ISO/IEC/IEEE 8802-1X:2013
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1X-2010 in N15515 in Dec 2012
  Pre-ballot passed in 2013
    Voting results in N15555
    Comments from China NB replied to by IEEE 802 in N15607
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/12 on 21 Oct 2013
    Voting results in N15771
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comments resolved in Dec 2013
    Liaised to SC6 as N15871 in Jan 2014
  Standard has been published as ISO/IEC/IEEE 8802-1X:2013

## Slide 106: IEEE 802.1AE-2006 has been ratified as ISO/IEC/IEEE 8802-1AE:2013
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AE-2006 in N15516 in Dec 2012
  Pre-ballot passed in 2013
    Voting results in N15556
    Comments from China NB replied to by IEEE 802 in N15608
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/13 on 21 Oct 2013
    Voting results in N15770
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comments resolved in Dec 2013
    Liaised to SC6 as N15871 in Jan 2014
  Standard has been published as ISO/IEC/IEEE 8802-1AE:2013

## Slide 107: IEEE 802.1AB-2009 has been ratified as ISO/IEC/IEEE 8802-1AB:2014
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AB-2009 in N15588 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15626
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/16 on 18 Dec 2013
    Voting results in N15829
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15944
  The standard was published as ISO/IEC/IEEE 8802-1AB:2014 on 15 March 2014

## Slide 108: IEEE 802.1AR-2009 has been ratified as ISO/IEC/IEEE 8802-1AR:2014
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AR-2009 in N15589 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15627
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 17/2/16 on 18 Dec 2013
    Voting results in N15830
    China NB & Switzerland NB voted “no” and commented
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15947
  Standard was published as ISO/IEC/IEEE 8802-1AR:2014 on 15 March 2014

## Slide 109: IEEE 802.1AS-2011 has been ratified as ISO/IEC 8802-1AS:2014
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AS-2011 in N15590 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15628
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 18/1/16 on 18 Dec 2013
    Voting results in N15831
    China NB voted “no” and China NB & Switzerland NB commented
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15948
  Standard was published as ISO/IEC/IEEE 8802-1AS:2014 on 15 March 2014

## Slide 110: IEEE 802.1BA-2011 FDIS passed on 17 Aug 2016 and no comments were received
Drafts sent to SC6: sent
  IEEE 802.1BA-2011 was liaised (N16149) to SC6 on 7 April 2015
60-day pre-ballot: passed & comment responses liaised
  The 60 ballot passed on 23 Sept 2015
    Support need for ISO standard? Passed 10/0/9
    Support this submission being sent to FDIS? Passed 8/0/11
    Only two substantive comments that needed a response
  A response was sent in Jan 2016
FDIS ballot: passed
  Ballot passed on 17 Aug 2016 (see N16461)
    Passed 14/0/18, with no comments
  Staff will arrange publication

## Slide 111: IEEE 802.1BR-2012 FDIS passed on 17 Aug 2016 and no comments were received
Drafts sent to SC6: sent
  IEEE 802.1BR-2012 was liaised to SC6 on 7 April 2015
60-day pre-ballot: passed & comment responses liaised
  The 60 ballot passed on 23 Sept 2015
    Support need for ISO standard? Passed 10/0/9
    Support this submission being sent to FDIS? Passed 9/0/10
    Only one substantive comment that needed a response
  A response was sent in Jan 16
FDIS ballot: passed
  Ballot passed on 17 Aug 2016 (see N16462)
    Passed 14/0/18, with no comments
  Staff will arrange publication

## Slide 112: IEEE 802.3-2012 has been ratified as ISO/IEC/IEEE 8802-3:2014
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15595 passed in May 2013
    Voting results in N15632
    Comments from China were responded to by the 802.3 Maintenance TF in Geneva in N15724
FDIS ballot: passed & no comment resolutions required
  FDIS passed 16/0/20 on 16 Feb 2014
    Voting results in N15893
  No FDIS comments need to be resolved 
  Standard was published as ISO/IEC/IEEE 8802-3:2014

## Slide 113: IEEE 802.11ae-2012 has been ratified as ISO/IEC 8802-11:2012/Amd 1:2014
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15552 passed in Feb 2013
    Voting results in N15599
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 14/1/20 on 28 Jan 2014
    Voting results in N15883
    China NB voted “no” and commented they will not recognise result
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 1:2014

## Slide 114: IEEE 802.11aa-2012 has been ratified as ISO/IEC 8802-11:2012/Amd 2:2014
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15554 passed in Feb 2013
    Voting results in N15602
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/18 on 28 Jan 2014
    Voting results in N15884
    China NB voted “no” and commented they will not recognise result
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 2: 2014

## Slide 115: IEEE 802.11ad-2012 has been ratified as ISO/IEC 8802-11:2012/Amd 3:2014
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15553 passed in Feb 2013
    Voting results in N15601
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/17 on 28 Jan 2014
    Voting results in N15885
    China NB voted “no” and commented they will not recognise result
    Switzerland commented on editorial matters similar to comments on 802.1X/AE
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 3: 2014

## Slide 116: IEEE 802.22 has been ratified as ISO/IEC 8802-22:2015
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on 802.22 (N15925) passed in May 2014
    Voting results in N15954
    Passed 8/1/10
  FDIS comment responses were approved by 802.22 WG in July 2014, and were liaised to SC6 as N16001
FDIS ballot: passed 15 Feb 2015 with no comments
  IEEE staff will facilitate the final process steps to make it an ISO/IEC/IEEE standard
  Was published on 1 May 2015 as ISO/IEC 8802-22:2015

## Slide 117: IEEE 802.1AEbn-2011 has been ratified as ISO/IEC 8802-1AE:2015/Amd 1
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on IEEE 802.1AEbn-2011 (N15809) passed in Jan 2014
    Voting results in N15857
    Passed 9/1/7
    Usual comment from China saying they will not recognise the result
  Pre-ballot comment responses were approved by 802.1 WG in March 2014, and were liaised to SC6 as N15945
FDIS ballot: passed on 1 Feb 2015 & comment resolutions liaised
  FDIS closed on 1 Feb 2015, with one comment (N16123) from China NB
    Passed 12/1/23
    Response was liaised in April 2015 (see N16187)
  Standard is called ISO/IEC/IEEE 8802-1AE:2015/Amd 1 and was published on 28 April 2015

## Slide 118: IEEE 802.1AEbw-2013 has been ratified as ISO/IEC 8802-1AE:2015/Amd 2
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on IEEE 802.1AEbw-2013 (N15810) passed in Jan 2014
    Voting results in N15858
    Passed 9/1/7
    Usual comment from China saying they will not recognise the result
  Pre-ballot comment responses were approved by 802.1 WG in March 2014, and were liaised to SC6 as N15946
FDIS ballot: passed on 1 Feb 2015 & comment resolutions liaised
  FDIS closed on 1 Feb 2015, with one comment (N16124) from China NB
    Passed 12/1/23
    Response was liaised in April 2015 (see N16187)
  Standard will be called ISO/IEC/IEEE 8802-1AE:2015/Amd 2 and was published on 28 April 2015

## Slide 119: IEEE 802.3.1-2013 has been published as “Definitions for Ethernet — Part 3-1”
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.3.1-2013 for approval under the PSDO was liaised in August 2014
  The pre-ballot closed on 6 Oct 2014, and passed 11/0/5 & 10/1/5
    Resolutions of “No” comment from China NB was liaised to SC6 as N16086 in Nov 2014
FDIS ballot: passed with no comments
  FDIS passed on 19 June 2015 with 100% approval and no comments
  IEEE 802.3.1-2013 has been published as “Standard for Management Information Base (MIB) — Definitions for Ethernet — Part 3-1”

## Slide 120: IEEE 802.11ac-2013 has been ratified as ISO/IEC/IEEE 8802-11:2015/Amd 4
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.11ac-2013 for approval under the PSDO was liaised in July 2014
  60-day pre-ballot closed on 22 Sept 2014 and passed 11/1/4
    Resolutions of “No” comments from China NB were liaised to SC6 as N16085 in Nov 2014
FDIS ballot: passed & comment resolutions liaised
  FDIS closed on 11 July 2015 and passed 15/1/0
    Resolutions of “No” comments from China NB were liaised as 11-15-0958r1 in July 2015
  IEEE 802.11ac-2013 has been ratified as 8802-11:2012/Amd 4:2015

## Slide 121: IEEE 802.11af-2013 has been ratified as 8802-11:2015/Amd 5
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.11af-2013 for approval under the PSDO was liaised in July 2014
  The 60-day pre-ballot closed on 22 Sept 2014, and passed 11/1/4
    Resolutions of “No” comments from China NB were liaised to SC6 as N16085 (see previous page) in Nov 2014
FDIS ballot: passed & comment resolutions liaised
  FDIS closed on 11 July 2015 and passed 15/1/0
    Resolutions of “No” comments from China NB were liaised as 11-15-0958r1 in July 2015
  IEEE 802.11af-2013 has been ratified as 8802-11:2012/Amd 5:2015

## Slide 122: IEEE 802.1AX-2014 FDIS ballot closes on 20 Nov 2015
60-day pre-ballot: passed & no comment responses required
  IEEE 802.1AX-2014 was liaised (N16142) to SC6 on 30 March 2015 for ratification under the PSDO process
  The 60-day pre-ballot ballot closed on 30 May 2015
  It passed with 100% approval and no comments
FDIS ballot: passed & no comment responses required
  FDIS ballot closed on 20 Nov 2015
  It passed with 100% approval and no comments
  It will be known as 8802-1AX:2015

## Slide 123: IEEE 802-2014 FDIS ballot passed on 2 Nov 2015 and comment response liaised in Jan 16
60-day pre-ballot: passed & comment responses liaised
  The submission of IEEE 802-2014 under the PSDO was approved by 802 EC in July 2014, and the 60-day pre-ballot passed on 26 Oct 014
  Comment responses approved by 802 EC on 16 Feb 2015
    See N6133
FDIS ballot: passed and response liaised in Jan 16
  FDIS ballot passed 2 Nov 2015
    Passed 14/1/19, with negative comment from China NB
  A response was discussed in Nov 2015 but it was decided that the 802.1 WG would take responsibility for sending
    Sent in Jan 2016
  The final standard will be known as ISO/IEC/IEEE 8802-A:2015

## Slide 124: IEEE 802.1Xbx-2014 has been published as a ISO/IEC/IEEE standard
Drafts sent to SC6: sent
  D1.0, D1.2 (May 14), with submission to PSDO approved in July 2014
60-day pre-ballot: passed & comment responses liaised
  Passed on 19 Mar 2015 with a China NB comment
    Passed 9/1/9 on need for an ISO standard – China NB voted no
    Passed 8/1/10 on submission to FDIS – China NB voted no
  802.1 WG responded to comments in June 2015 (see N16255)
FDIS ballot: passed & comment responses liaised
  Passed on 24 Dec 2015 with a China comment
    Passed 15/1/18 – China NB voted no, with comments (see 6N16364)
  802.1 WG responded to the comment on 21 Apr 2016 (see N16424)
  The standard will be known as ISO/IEC/IEEE 8802-1X:2014/Amd1
    It has been published as of June 2016

## Slide 125: IEEE 802.1Q-Rev-2014 has been published as a ISO/IEC/IEEE standard
Drafts sent to SC6: sent
  D2.0 (Jan 14)
60-day pre-ballot: passed & comment responses liaised
  Passed on 23 Mar 2015 with a China NB comment
    Passed 11/1/16 – China NB voted no (see N16135)
  802.1 WG responded to comments in June 2015 (see N16255)
FDIS ballot: passed & comment responses liaised
  Passed on 28 Jan 2016 with China NB comments
    Passed 15/1/20 - China NB voted no and commented (see N16377)
  802.1 WG responded to the comment on 21 Apr 2016 (see N16425)
  The standard will be known as ISO/IEC/IEEE 8802-1Q:2015
    It has been published as of June 2016

## Slide 126: ISO/IEC/IEEE 802-3-2015 is now published
Drafts sent to SC6: sent
  Liaised to SC6 in Apr 2015
60-day pre-ballot: passed & responses liaised
  Passed, with two comments from China NB
    8/1/9 on need for ISO standard
    8/1/9 on support for submission to FDIS
  Responses were liaised in Jul 2016 (see N16458)
FDIS ballot: passed, responses sent and published
  Passed by16/1/20, with two comments from China NB (N16570)
  Response was sent in March 2017
  It has been published as of April 2017

## Slide 127: IEEE 802.1Qbv-2015 FDIS ballot passed and has been published
Drafts sent to SC6: sent
  802.1Qbv D3.0 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qbv passed 60 pre-ballot on 30 May 2016 (see N16412)
    Support need for ISO standard? Passed 6/1/11
    Support this submission being sent to FDIS? Passed 6/1/11
  China NB voted “no” with one comment
    Response was liaised in Oct 2016 (see N16486)
FDIS ballot: passed & response liaised
  802.1Qbv passed (15/1/17) FDIS ballot on 18 April 2017 (N16613)
  Passed China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017

## Slide 128: IEEE 802.1AB-2016 FDIS ballot passed and has been published
Drafts sent to SC6: sent
  802.1AB D1.2 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  802.1QAB-2016 passed 60-day pre-ballot on 13 July 2016 (N16447)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was approved in July 2016 & liaised in Oct 2016 (N16487)
FDIS ballot: passed & response liaised
  802.1QAB-2016 passed FDIS ballot (14/1/20) on 11 April 2017 (N16604)
  Passed China NB voted “no” vote with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017

## Slide 129: IEEE 802.1Qca-2015 FDIS ballot passed and has been published
Drafts sent to SC6: sent
  802.1Qca D2.1 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qca-2015 passed 60-day pre-ballot on 13 July 2016 (N16446)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was approved in July 2016 and liaised in Oct 2016 (see N16485)
FDIS ballot: passed & response liaised
  802.1Qca-2015 passed FDIS ballot (15/1/17) on 18 April 2017 (N16612)
  China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017

## Slide 130: IEEE 802.22a has been published
Drafts sent to SC6: sent
  IEEE 802.22a was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & response sent
  IEEE 802.22a was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16414)
    Support need for ISO standard? Passed 10/0/8
    Support this submission being sent to FDIS? 9/1/8
  The only comment was a security related comment from the China NB
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed & published
  Passed on 27 July 2017 (12/0/17) with no comments (N16686)
  Final standard was published in Oct 2017

## Slide 131: ISO/IEC/IEEE 8802.1Qbu was published in Nov 2017
Drafts sent to SC6: sent
  802.1Qbu D3.0 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qbu-2016 passed its 60-day ballot on 7 Feb 2017 (N16541)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent to China NB comments (N16601)
FDIS ballot: passed & published
  802.1Qbu-2016 passed its FDIS ballot on 11 Oct 2017(N16721?)
    Passed 11/0/10
  Published in Nov 2017

## Slide 132: ISO/IEC/IEEE 8802.1Qbz was published in Nov 2017
Drafts sent to SC6: sent
  IEEE 802.1Qbz D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  IEEE 802.1Qbz-2016 passed its 60-day ballot on 7 Feb 2017 (N16540)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent in March 2017 to China NB comments (N16601)
FDIS ballot: passed & published
  802.1Qbz-2016 passed its FDIS ballot on 11 Oct (N16722?)
    Passed 11/0/10
  Published in Nov 2017

## Slide 133: ISO/IEC/IEEE 8802.3bw was published in Oct 2017
Drafts sent to SC6: sent
  802.3bw was liaised to SC6 in Nov 2015 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & response liaised
  802.3bw passed 60-day ballot on 19 Sep 2016 (see N16478)
    Support need for IS: passed 7/1/10 (China NB voted no)
    Support submission for this IS: passed 6/1/11 (China NB voted no)
  China NB voted “no” with comments
    Response sent to SC6 in Dec 2016 (see N16509)
FDIS ballot: passed & published
  Passed on 11 Sep 2017 by 15/0/13 (N16712)
    China NB voted “yes” with one comment
    Response sent on 14 Nov 2017 (N16744)
  Published in Oct 2017

## Slide 134: ISO/IEC/IEEE 8802.3bp was published in Nov 2017
Drafts sent to SC6: sent
  D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  Passed on 11 Jan 2017 (N16537)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (N16590)
FDIS ballot: passed & published
  802.3bp passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017

## Slide 135: ISO/IEC/IEEE 8802.3bq was published in Nov 2017
Drafts sent to SC6: sent
  802.3bq D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3bq passed 60-day pre-ballot on 11 Jan 2017 (N16536)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see 802.3bp response)
FDIS ballot: passed & published
  802.3bq passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017

## Slide 136: ISO/IEC/IEEE 8802.3br was published in Nov 2017
Drafts sent to SC6: sent
  802.3br D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3br passed 60-day pre-ballot on 16 Feb 2017 (N16568)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with one comment
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3br passed FDIS ballot on 11 Oct 2017 (N16723?)
    Passed 11/0/10
  Published in Nov 2017

## Slide 137: ISO/IEC/IEEE 8802.3by was published in Nov 2017
Drafts sent to SC6: sent
  802.3by D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3by passed 60-day pre-ballot on 11 Jan 2017 (N16535)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3by passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017

## Slide 138: ISO/IEC/IEEE 8802.3bz was published in Nov 2017
Drafts sent to SC6: sent
  802.3bz was liaised in June 2016 (when in SB)
60-day pre-ballot: passed with comments resolved
  Passed on 16 Feb 2017 (N16567)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3bz passed FDIS pre-ballot on 11 Oct 2017 (N16724)
    Passed 11/0/10
  Published in Nov 2017

## Slide 139: ISO/IEC/IEEE 802.15.3 was published in Oct 2017
Drafts sent to SC6: sent
  802.15.3-revA D2.0 was liaised in Dec 2015 for information
60-day pre-ballot: passed & response sent
  IEEE 802.15.3-2016 passed 60-day pre-ballot on 23 Oct 2016 (N16495)
    Passed 8/0/10 on need for ISO standard
    Passed 7/0/11 on support for submission to FDIS
    China NB voted yes with one comment
  Response was approved by 802 EC in Nov 2016 and sent in Feb 2017
    See 15-16-0768-01
FDIS ballot: passed & published
  Passed on 7 Sep 2017 by 14/0/14 (N16710)
  Published in Oct 2017