## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
Date: 2018-03-08
Authors:

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG page reflecting its status and achievements
  https://1.ieee802.org/omniran/
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Recent P802.1CF D1.0 draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d1/802-1cf-d1-0.pdf
    w/ 802.11 credentials
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Rosemont, IL meeting, March 5th – 8th
Progressing P802.1CF
  Result initial WG ballot in Jan 2018: approval 65%
  D1.0 comment resolution and development of remedies proceeding
    Contributions adopted on further deployment scenarios
    Restructuring of information models and refinements of definitions
  Addressing implementation issues
    Replacing content with references to other 802.1 standards
    Restructuring of chapter on softwarization
Estimated timeline for P802.1CF:
  Sponsor Ballot potentially after Jul 2018
Discussion of contributions to IC NEND
  Review of draft report on industrial IoT reviewed to provide hints adding information and revision prior to presentation to Nendica

## Slide 4: Looking forward to next session in Pittsburgh, May 21-25, 2018
Envisioned topics:
  Comment resolution of comments on P802.1CF D2.0
  Potentially, review of intended submissions to Nendica
Upcoming conference calls:
  March 20th , 0930AM ET
    Open issues of implementation of remedies
    Review of information model revision (Clause 8.1)
  April 3rd , 0930AM ET
    Review of revisions to clauses 7.1, 7.7, and 7.8
    Preparation of swapping figures to .svg
  April 13th, 0930AM ET
    Final review of D2.0 in preparation of WG ballot
Next WG ballot:
  Start latest at April 18th with closure on May 19th