## Slide 1: ARC Closing Report
Date: 2018-05-10
Authors:

## Slide 2: Abstract
This document is the closing report for ARC SC,
May 2018 Meeting in Warsaw, Policy

## Slide 3: Work Completed
Agenda is here: 11-18/0644r3
YANG/NETCONF
  Recommend starting TIG.
  Several members with interest, no one volunteering for leadership!
11ba architecture implications
  Excellent joint discussion this session – thank you to TGba!
  Sorted out several questions and misconceptions within ARC
  Raised a few questions for TGba to consider further
  Agreed to another joint meeting in July.
  Will hold two teleconferences to prepare for July.
IETF/802 coordination
  Nothing new this time.
  Synching-up with new liaison (Peter Yee) for tracking in the future

## Slide 4: Work Completed (cont) – or not …
TGax ballot comments and proposed resolution on subclause 10.2 and Figure 10-1
  Noted materials. Agreed to review off-line, for discussion in July
“What is an ESS?”
  Continued our effort to start with what we think these concepts are _supposed_ to accomplish, and after building up that model, compare to the actual document(s). Didn’t finish.
  This is ongoing…
MLME-RESET, versus MLME-JOIN and MLME-START
  Didn’t have time. Will carry over to July session.

## Slide 5: Work Completed (cont)
802.1AS-rev use of Fine Timing Measurement
  Our previous inputs have been incorporated. Continue to monitor.
  Being worked directly by 802.11 experts, with 802.1AS
AP/DS/Portal architecture, 802/802.1 mappings
  No progress this session.
  Need to consolidate agreements, and provide input to REVmd.
Noted status of IEEE 1588 mapping to IEEE 802.11
  No changes. Ongoing balloting. No action needed.
  Related activity: 802.1AS REVision use of FTM
Noted IEEE 802 activities relevant to 802.11/ARC
  No change: 802.1AC is now published, 802.1Q approved by RevCom.

## Slide 6: Teleconference(s)
Two, to work on 11ba architecture concepts, and questions/suggestions for July joint session
  May 24, June 21, 12 noon PT, 1.5 hours

## Slide 7: July 2018 Plans
One joint meeting slot with TGba:
Discussion of 11ba architecture modeling and implications
Three standalone meeting slots planned:
Consider other “split” PHYs (?), depending on direction of discussion on TGba – perhaps LC, 28 GHz
Continue review of 11ax proposed comment resolutions on subclause 10.2 and Figure 10-1
Consider IETF DetNet/time-sensitive networking input
“What is an ESS?” and DS/AP/Portal architecture discussions
MLME-RESET, versus MLME-JOIN and MLME-START
Status updates on other IETF work, IEEE 1588 work