## Slide 1: BCS TIG/SG Closing Report
Date: 2018-07-13
Authors:

## Slide 2: Abstract
Closing report for IEEE 802.11 BCS TIG/SG (Broadcast Services) for July 2018, San Diego.

## Slide 3: Meeting Goals
Stabilize the BCS Problem statement
Consolidate the PAR and CSD based on the BCS Problem statements

## Slide 4: Work Completed this week
Group met three times during this week
Fine-tuned the PAR and CSD text
Incorporated feedback from WG members in PAR and CSD
Status of PAR and CSD:
Straw polls in BCS support that the PAR and CSD is ready for approval in September
Allow other WG members to review

## Slide 5: Plans for September 2018
Consider additional comments from WG members
Approve PAR and CSD

## Slide 6: Future Session Planning
Teleconferences:
Group | Dates | Start Time | Duration
BCS | Tuesday Sept. 18 Tuesday Sept. 25 | 10:00h ET | 1 hour
 | Additional telcos on a 10-day notice |  | 

## Slide 7: BCS schedule
Approval of WG motion to form SG: January 2018
Motion (EC) for form SG: End of March 2018 meeting
Start meeting as SG in May 2018
Motion for 1st SG extension July 2018
1. Motion PAR/CSD in Sept. WG Closing Plenary
3. Post to 802 EC Agenda (due Oct 5)
4. PrePost to NesCom Agenda by Oct. 15.
5. 802 Plenary process PAR comments in November Plenary
6. WG final approval of PAR Nov 2018
7. 802 EC Approval of PAR Nov 2018
8. SASB/NesCom approval of PAR in December 2018
9. Task Group first mtg January 2019

## Slide 8: References
Agenda for this week: 11-18/0987
Meeting / Chair’s Slide Deck: 11-18/0988
Motion Deck 11-18/0989
Meeting minutes: 11-18/1253
Snapshot Slide: 11-18/0986
Closing report: 11-18/0990