## Slide 1: IEEE 802 JTC1 Standing Committee July 2018 agenda for San Diego
1 June 2018
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 2: This document will be used to run the IEEE 802 JTC1 SC meetings in San Diego in July 2018
  This presentation contains a proposed running order for the IEEE 802 JTC1 Standing Committee meeting, including
    Proposed agenda
    Other supporting material
  It will be modified during the meeting to include motions, straw polls and other material referred to during the meeting

## Slide 3: The SC will review the official IEEE-SA patent material for pre-PAR groups

## Slide 4: The IEEE 802 JTC1 SC will operate using accepted principles of meeting etiquette
  IEEE 802 is a world-wide professional technical organization
  Meetings shall be conducted in an orderly and professional manner in accordance with the policies and procedures governed by the organization
  Individuals shall address the “technical” content of the subject under consideration and refrain from making “personal” comments to or about others

## Slide 5: The SC will review the new “Participation in IEEE 802 Meetings” slide
Participation in any IEEE 802 meeting (Sponsor, Sponsor subgroup, Working Group, Working Group subgroup, etc.) is on an individual basis
  Participants in the IEEE standards development individual process shall act based on their qualifications and experience (IEEE-SA By-Laws section 5.2.1)
  IEEE 802 Working Group membership is by individual; “Working Group members shall participate in the consensus process in a manner consistent with their professional expert opinion as individuals, and not as organizational representatives”. (sub-clause 4.2.1 “Establishment”, of the IEEE 802 LMSC Working Group Policies and Procedures)
  Participants have an obligation to act and vote as an individual and not under the direction of any other individual or group. A Participant’s obligation to act and vote as an individual applies in all cases, regardless of any external commitments, agreements, contracts, or orders
  Participants shall not direct the actions or votes of any other member of an IEEE 802 Working Group or retaliate against any other member for their actions or votes within IEEE 802 Working Group meetings, (IEEE-SA By-Laws section 5.2.1.3 and the IEEE 802 LMSC Working Group Policies and Procedures, subclause 3.4.1 “Chair”, list item x)
By participating in IEEE 802 meetings, you accept these requirements. If you do not agree to these policies then you shall not participate

## Slide 6: The IEEE 802 JTC1 SC will have one slot at the July 2018 plenary meeting in San Diego
Call to Order
Select recording secretary <- important!
Approve agenda
Execute agenda
Adjourn
Tuesday
10 July 2018, PM1
Slide 6

## Slide 7: The IEEE 802 JTC1 SC regular meeting has a high level list of agenda items to be considered
In no particular order:
  Approve minutes
    From wireless interim meeting in May 2018 in Warsaw
  Review extended goals
  Review status of SC6 interactions
    Review liaisons of drafts to SC6
    Review notifications of projects to SC6
    Review status of 60-day/FDIS ballots
  Review SC6 activities
    Security ad hoc activities
  Consider any motions

## Slide 8: The IEEE 802 JTC1 SC will consider approving its agenda for its San Diego meeting
Motion to approve agenda
  The IEEE 802 JTC1 SC approves the agenda for its meeting in San Diego in July 2018, as documented on slide 7 of <this slide deck>
  Moved:
  Seconded:
  Result:

## Slide 9: The IEEE 802 JTC1 SC will consider approval of the minutes of its Warsaw meeting
Motion to approve minutes
  The IEEE 802 JTC1 SC approves the minutes for its meeting in Warsaw, in May 2018, as documented in 11-18-1002-00
  Moved:
  Seconded:
  Result:

## Slide 10: The goals of the IEEE 802 JTC1 SC were reaffirmed by the IEEE 802 EC in March 2014
The IEEE 802 JTC 1 SC has agreed goals from November 2010 …
  Provides a forum for 802 members to discuss issues relevant to both:
    IEEE 802
    ISO/IEC JTC1/SC6
  Recommends positions to ExCom on ISO/IEC JTC1/SC6 actions affecting IEEE 802
    Note that IEEE 802 LMSC holds the liaison to SC6, not the IEEE 802.11 WG
  Participates in dialog with IEEE staff and 802 ExCom on issues concerning IEEE’s relationship with ISO/IEC
  Organises IEEE 802 members to contribute to liaisons and other documents relevant to the ISO/IEC JTC1/SC6 members
  … that were reaffirmed by 802 EC in Mar 2014 when formalising status of IEEE 802 JTC1 SC

## Slide 11: The SC reaffirm its current goals during its meeting in Warsaw in May 2018
  The IEEE 802 EC plans to reaffirm the IEEE 802 JTC1 SC goals in July 2018
  The SC reaffirm its existing goals in Warsaw in May 2018
  Motion
    The IEEE 802 JTC1 SC reaffirms its current goals, as shown on slide 10 of this agenda (11-18-0605r5) in Warsaw in May 2018
    Moved: Peter Yee
    Seconded: Dan Harkins
    Result: unanimous

## Slide 12: The IEEE 802 WGs continue to liaise drafts to SC6 for their information
  IEEE 802 has agreed (see N15606) to liaise to SC6 drafts of standards/amendments that are likely to be ratified under the PSDO agreement
  Generally, IEEE 802 will liaise drafts during the Sponsor Ballot process, but may also do so during the Letter Ballot process
  So far drafts have been liaised by all WGs
    IEEE 802.1/3/11/15/16/21/22 WGs
  Note: as of March 2015, any drafts liaised to SC6 will need a “permission statement” added to the front of the draft
    Please contact the staff liaisons for each of the Working Groups

## Slide 13: IEEE 802 continues to notify SC6 of various new projects
  IEEE 802 has agreed to notify SC6 when IEEE 802 starts new projects
  The benefit to IEEE 802 is that it might cause SC6 members to participate in or contribute to IEEE 802 activities
  A liaison was sent after the Mar 2018 plenary (N16787) noting the approval of three SGs
    IEEE 802.3 Bidirectional 10Gb/s and 25Gb/s Optical Access PHYs study group
    IEEE 802.11 Broadcast Services Study Group
    IEEE 802.11 Next Generation V2X (NGV) Study Group

## Slide 14: The new Central Desktop area for the “Adoption of IEEE 802 standards by ISO/IEC JTC1” is operational
  IEEE-SA staff have completed the first iteration of the Central Desktop area for the Adoption of IEEE 802 standards by ISO/IEC JTC1
  The public view of the process is up and running
    See https://ieee-sa.imeetcentral.com/802psdo/ (link updated in July 2016)
  Central Desktop also contains links to various documents (update: Sept 16) that explain processes for interactions between SC6 & IEEE 802:
    How does a WG send a liaison to SC6?
    How does a WG send a document to SC6 for information or review?
    How does a WG submit a standard for ratification under the PSDO process?
    How does a WG submit response to comments received?
    Feb 2017: John D'Ambrosia is developing some standard motion templates

## Slide 15: IEEE 802 has pushed 40 standards through to PSDO ratification with 41 in-process
WG | Competed | In-process
802.1 | 20 | 17
802.3 | 9 | 10
802.11 | 6 | 10
802.15 | 2 | 1
802.16 | 0 | 1
802.21 | 1 | 2
802.22 | 3 | 0
All | 40 | 41

## Slide 16: IEEE 802.1 WG has pushed 20 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 17: IEEE 802.1 WG has pushed 20 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.1Qbu | Feb 2017 | Oct 2017 | n/a
802.1Qbz | Feb 2017 | Oct 2017 | n/a
802.1Qcd | Oct 2016 | Dec 2017 | n/a
802.1Q-Cor1 | - | Mar 2017 | Jul 2017

## Slide 18: IEEE 802.3 WG has pushed 9 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015
802.3bw | Sep 2016 | Sep 2017 | Nov 2017
802.3bp | Jan 2017 | Oct 2017 | n/a
802.3bq | Jan 2017 | Oct 2017 | n/a
802.3br | Feb 2017 | Oct 2017 | n/a
802.3by | Jan 2017 | Oct 2017 | n/a
802.3bz | Feb 2017 | Oct 2017 | n/a

## Slide 19: IEEE 802.11 WG has pushed 6 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015

## Slide 20: IEEE 802.15 WG has pushed two standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.15.3 | Oct 2016 | Sep 2017 | n/a
802.15.4 | Apr 2017 | Jan 2018 | n/a

## Slide 21: IEEE 802.16 WG has pushed zero standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 22: IEEE 802.21 WG has pushed one standard completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
.21-2017 | Jul 2017 | Feb 2018 | Mar 2018

## Slide 23: IEEE 802.22 WG has pushed three standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.22 | May 2014 | Feb 2015 | n/a
802.22a | April 2016 | Jul 2017 | n/a
802.22b | April 2016 | July 2017 | Mar 2018

## Slide 24: IEEE 802.1 has seventeen standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1AC-Rev | D3.0 | Dec 15 | Passed | 24 May 17 | Passed | 7 Mar 18 | Apr 18
802d | D1.0 | Sep 16 | Passed | 15 Jun 17 | Passed | 14 Mar 18 | n/a
.1AEcg | D1.4 | Sep 16 | Passed | 7 Sep 17 | Closes | 28 Aug 18 | Dec 17
.1CB | D2.6 | Sep 16 | Passed | 20 Jan 18 | Waiting | - | n/a
.1Qci | D2.0 | Oct 16 | Passed | 9 Dec 17 | Waiting | - | Apr 18
.1Qch | D2.0 | Nov 16 | Passed | 20 Jan 18 | Waiting | - | n/a
802c | D2.1 | Mar 17 | Passed | 2 Feb 18 | Waiting | - | Apr 18
.1AX-Cor | - | - | n/a | n/a | Passed | 20 Jul 17 | n/a
.1Q-REV | D2.0 | Jul 17 | - | - | - | - | -
.1Qcc | D2.0 | Dec 17 | - | - | - | - | -
.1Qcp | D2.0 | Dec 17 | - | - | - | - | -

## Slide 25: IEEE 802.1 has seventeen standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1AR-Rev | D2.6 | Apr 18 | - | - | - | - | -
.1CM | D2.2 | Apr 18 | - | - | - | - | -
.1Qcy | D2.1 | Apr 18 | - | - | - | - | -
.1AC/Cor-1 | D2.0 | Apr 18 | - | - | - | - | -
.1Xck | D2.0 | Apr 18 | - | - | - | - | -
.1AE-Rev | D2.0 | Apr 18 | - | - | - | - | -

## Slide 26: IEEE 802.1AC-Rev FDIS ballot passed is waiting for publication
Drafts sent to SC6: sent
  802.1AC-Rev D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  802.1AC-Rev 60-day ballot passed on 24 May 2017 (N16647)
    Passed 11/0/8 on need for ISO standard
    Passed 10/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
FDIS ballot: passed, response liaised & waiting for publication
  802.1AC-Rev passed its FDIS ballot on 7 Mar 2018 (N16769)
    Passed 11/1/6
  China NB voted “no” with one comment
    A response was sent in Apr 2018 (N16795)

## Slide 27: IEEE 802d FDIS ballot passed and is waiting for publication
Drafts sent to SC6: sent
  IEEE 802d D1.0 (Overview and Architecture—Amendment: Allocation of Uniform Resource Name (URN) values in IEEE 802 standards) was liaised for information in Oct 2016 (see N16484)
60-day pre-ballot: passed
  802d passed 60-day pre-ballot on 15 June 2017 (N16657)
    Passed 9/0/11 on need for ISO standard
    Passed 9/0/11 on support for submission to FDIS
FDIS ballot: passed, waiting for publication
  802d passed FDIS ballot on 14 Mar 2018 (N16779/N16783)
    Passed 12/0/7

## Slide 28: IEEE 802.1AEcg FDIS ballot closes 28 Aug 2018
Drafts sent to SC6: sent
  802.1AEcg D1.4 was liaised for information in Oct 2016 (N16484)
60-day pre-ballot: passed, but comment needs resolution
  802.1AEcg passed 60-day pre-ballot on 7 Sept 2017 (N16707)
    Passed 6/1/12 on need for ISO standard
    Passed 5/1/13 on support for submission to FDIS
  China NB voted “no” with one comment
    The response was sent in Dec 2017 (N16753)
FDIS ballot: closes 28 Aug 2018

## Slide 29: IEEE 802.1CB is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  802.1CB D2.6 was submitted in Sep 2016
60-day pre-ballot: passed
  802.1CB was submitted in Nov 2017 (N16742)
  802.1CB passed 60-day pre-ballot on 18 Jan 2018 (N16761)
    Passed 9/0/13 on need for ISO standard
    Passed 8/0/14 on support for submission to FDIS
  There were no comments
FDIS ballot: waiting for start
  (Apr 2018) Asked Jodi

## Slide 30: IEEE 802.1Qci is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  802.1Qci D2.0 was submitted in Oct 2016
60-day pre-ballot: passed and response sent
  802.1Qci (6N16715) passed 60-day pre-ballot on 9 Dec 2017 (6N16760)
    Passed 8/0/13 on need for ISO standard
    Passed 6/1/14 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was sent in Apr 2018 (N16796)
FDIS ballot: waiting for start

## Slide 31: IEEE 802.1Qch is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  802.1Qch D2.0 was submitted in Nov 2016
60-day pre-ballot: passed
  802.1Qch was submitted in Nov 2017 (N16743)
  802.1Qch passed 60-day pre-ballot on 18 Jan 2018 (N16762)
    Passed 9/0/13 on need for ISO standard
    Passed 7/0/15 on support for submission to FDIS
  No comments were received
FDIS ballot: waiting for start
  (Apr 2018) Asked Jodi

## Slide 32: IEEE 802c is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  802c/D2.1 was liaised for information in Mar 2017 (N16598)
60-day pre-ballot: passed and comment resolutions sent
  802c was submitted in Dec 2017 (N16746)
  802c 60-day ballot passed on 2 Feb 2018 (N16765)
    Passed 10/0/12 on need for ISO standard
    Passed 9/0/13 on support for submission to FDIS
  China NB and US NB provided comments
    A response was sent in Apr 2018 (N16797)
FDIS ballot: waiting for start

## Slide 33: IEEE 802.1AX-2014/Cor1 is waiting for publication
90-day FDIS ballot: passed & waiting for publication
  802.1AX-2014/Cor1 passed 90-day FDIS on 20 July 2017 (N16684)
    Passed 10/0/10
    There were no comments
  (Apr 2018) Asked Jodi
  Will be called ISO/IEC 8802-1AX:2016/Cor 1:2018

## Slide 34: IEEE 802.1Q-REV has been liaised for information
Drafts sent to SC6: sent
  802.1Q-REV/D2.0 was liaised for information in Jul 2017 (N16688)
  Being considered by RevCom in Apr 2018
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 35: IEEE 802.1Qcc has been liaised for information
Drafts sent to SC6: sent
  D2.0 liaised in Dec 2017 (WG1-N119)
  Expected to go to RevCom in June 2018
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 36: IEEE 802.1Qcp has been liaised for information
Drafts sent to SC6: sent
  D2.6 liaised in Dec 2017 (WG1-N119)
  Expected to go to RevCom in June 2018
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 37: IEEE 802.1AR-Rev has been liaised for information
Drafts sent to SC6: sent
  D2.0 was liaised in Apr 2018 (WG1N124)
  D2.0 is being considered by RevCom in Apr 2018
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 38: IEEE 802.1CM has been liaised for information
Drafts sent to SC6: sent
  D2.2 was liaised in Apr 2018 (WG1N124)
  D2.2 is being considered by RevCom in Apr 2018
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 39: IEEE 802.1Qcy has been liaised for information
Drafts sent to SC6: sent
  D2.1 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 40: IEEE 802.1AC/Cor-1 has been liaised for information
Drafts sent to SC6: sent
  D2.0 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 41: IEEE 802.1Xck has been liaised for information
Drafts sent to SC6: sent
  D2.0 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 42: IEEE 802.1AE-Rev has been liaised for information
Drafts sent to SC6: sent
  D1.1 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 43: IEEE 802.3 has ten standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3bn | D3.0 | Feb 16 | Passed | 16 Apr 17 | Closes | 3 Sep 18 | Jun 17
.3bv | D3.1 | Oct 16 | Passed | 18 Aug 17 | Closes | 3 Sep 18 | n/a
.3bu | D3.2 | Oct 16 | Passed | 18 Aug 17 | Closes | 3 Sep 18 | n/a
.3/Cor1 | D2.1 | Feb 17 | n/a | n/a | Passed | 22 Nov 17 | n/a
.3bs | D3.0 | Feb 17 | Passed | 12 Apr 18 | Waiting | - | -
.3cb | D3.0 | Jun 17 | - | - | - | - | -
.3cc | D3.0 | Jun 17 | Passed | 12 Apr 18 | Waiting | - | -
.3cd | D3.0 | Feb 18 | - | - | - | - | -
.3-rev | D3.0 | Feb 18 | - | - | - | - | -
.3bt | D3.2 | Feb 18 | - | - | - | - | -

## Slide 44: IEEE 802.3bn FDIS closes on 3 Sep 2018
Drafts sent to SC6: sent
  802.3bn D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3bn-2016 passed 60-day pre-ballot on 16 Apr 2017 (N16546)
    Need? 8/1/10
    Submission? 8/1/10
  China NB voted “no” and provided the usual comments
    A response was sent to SC6 on 7 June 2017 (6N16649)
FDIS ballot: closes 3 Sep 2018
  Name: ISO/IEC/IEEE 8802-3:2017 FDAM 6

## Slide 45: IEEE 802.3bv FDIS closes on 3 Sep 2018
Drafts sent to SC6: sent
  802.3bv D3.1 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  Note: another ISO group is developing a standard to complement IEEE Std 802.3bv-2017 (ISO TC22 SC32) and may be interested in ensuring it is approved in SC6
  802.3bv passed 60-day pre-ballot on 18 August 2017 (N16694)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: closes 3 Sep 2018
  Name: ISO/IEC/IEEE 8802-3:2017 FDAM 9

## Slide 46: IEEE 802.3bu FDIS closes on 3 Sep 2018
Drafts sent to SC6: sent
  802.3bu D3.2 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  802.3bu passed 60-day pre-ballot on 18 August 2017 (N16693)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: closes 3 Sep 2018
  Name: ISO/IEC/IEEE 8802-3:2017 FDAM 8

## Slide 47: IEEE 802.3/Cor 1 FDIS ballot passed & is awaiting publication
Drafts sent to SC6: sent
  802.3/Cor 1 D2.1 was liaised in Feb 2017
90-day FDIS: passed & awaiting publication
  Passed on 22 Nov 2017 (N16782)
    Support need for IS: passed 8/0/14
    Support this IS: passed 8/0/14
    No comments
  (Apr 2018) Asked Jodi
  Will be called ISO/IEC/IEEE8802-3:2017/Cor 1:2018

## Slide 48: IEEE 802.3bs is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  802.3bs D3.0 was liaised in Feb 2017
60-day pre-ballot: passed
  Passed on 12 Apr 218 (N16792)
    Support need for IS: passed 11/0/8
    Support this IS: passed 11/0/8
    No comments
FDIS ballot: waiting for start

## Slide 49: IEEE 802.3cb was liaised for information in June 2017
Drafts sent to SC6: sent
  IEEE 802.3cb D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: waiting
  Submission planned soon
    Expected to go to RevCom in Sept 2018
    Expected submission to PSDO in Nov 2018
FDIS ballot: waiting

## Slide 50: IEEE 802.3cc is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  IEEE 802.3cc D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: passed
  Passed on 12 Apr 218 (N16793)
    Support need for IS: passed 11/0/8
    Support this IS: passed 11/0/8
    No comments
FDIS ballot: waiting for start

## Slide 51: IEEE 802.3cd was liaised for information in Feb 2018
Drafts sent to SC6: sent
  802.3cd D3.0 was liaised in Feb 2018
60-day pre-ballot: waiting
  Submission planned soon
    Expected to go to RevCom in Sept 2018
    Expected submission to PSDO in Nov 2018
FDIS ballot: waiting

## Slide 52: IEEE 802.3-REV was liaised for information in Feb 2018
Drafts sent to SC6: sent
  802.3 D3.0 (802.3cj) was liaised in Feb 2018
60-day pre-ballot: waiting
  Submission planned soon
    Expected to go to RevCom in June 2018
    Expected submission to PSDO in Sep 2018
FDIS ballot: waiting

## Slide 53: IEEE 802.3bt was liaised for information in Feb 2018
Drafts sent to SC6: sent
  802.3bt D3.2 was liaised in Feb 2018
60-day pre-ballot: waiting
  Submission planned soon
    Expected to go to RevCom in Sept 2018
    Expected submission to PSDO in Nov 2018
FDIS ballot: waiting

## Slide 54: IEEE 802.11 has ten standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11mc | D8.0 | Oct 16 | Passed | 16 Apr 17 | Passed | 13 Apr 18 | May 18
11ah | D9.0 | Sep 16 | Passed | 20 Jul 17 | Waiting | - | n/a
11ai | D8.0 | Jul 16 | Passed | 1 Sep 17 | Waiting | - | Oct 17
11aj | D5.0 | Jun 17 | - | - | - | - | -
11ak | D4.0 | Jun 17 | - | - | - | - | -
11aq | D8.0 | Mar 17 | - | - | - | - | -
11ax | Waiting | - | - | - | - | - | -
11ay | Waiting | - | - | - | - | - | -
11az | Waiting | - | - | - | - | - | -
11ba | Waiting | - | - | - | - | - | -

## Slide 55: IEEE 802.11mc FDIS ballot passed is waiting for publication
Drafts sent to SC6: sent
  802.11mc drafts were liaised for information
    D5.0 in Jan 2016, D6.0 in Jul 2016 & D8.0 in Oct 2016
60-day pre-ballot: passed & responses liaised
  802.11-2016 passed 60-day pre-ballot (N16607) on 16 April 2017
    Need? 10/0/10
    Submission? 9/1/10
  China voted no with usual comment, for which a response was approved – see 11-17-0629-01 – was sent on 10 June (N16655)
FDIS ballot: passed, response sent & waiting for publication
  802.11-2016 passed its FDIS ballot on 13 Apr 2018 (N16794)
    Passed 12/1/6 (with comments by China NB)
  A response has been sent (N16812) and waiting for publication

## Slide 56: IEEE 802.11ah passed 60-day pre-ballot and is waiting start of FDIS
Drafts sent to SC6: sent
  802.11ah drafts were liaised for information
    D5.0 in Oct 2015
    D9.0 in Sep 2016
60-day pre-ballot: passed
  802.11ah passed 60-day pre-ballot (N16685) on 20 July 2017
    Need? 10/0/10
    Submission? 9/0/11
FDIS ballot: waiting
  Jodi in Feb 2018: this is on hold pending the approval of the FDIS ballot for IEEE 802.11

## Slide 57: IEEE 802.11ai is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  802.11ai drafts were liaised for information
    D6.0 in Oct 2015, D8.0 in Jul 2016, D9.0 in Sep 2016
60-day pre-ballot: passed on 1 Sept 2017, and response sent
  802.11ai-2016 passed 60-day pre-ballot (N16608) on 16 April 2017
    Need? 9/1/10
    Submission? 9/1/10
  China voted “no” with the usual security related comments, to which responses were developed
    See 11-17-612-02 – was sent on 10 June 2017 (N16656)
  …

## Slide 58: IEEE 802.11ai is waiting for FDIS ballot to start
  …
  Unfortunately, errors in the publication process required a re-run of the 60-day pre-ballot, which passed on 1 Sept 2017 (N16697)
    Need? 9/1/11
    Submission? 9/1/11
  China voted “no” with the usual security related comment
    Response (11-17/1398r0) has been approved was sent in Oct 2017 (N16725)
FDIS ballot: waiting for start
  Jodi in Feb 2018: this is on hold pending the approval of the FDIS ballot for IEEE 802.11

## Slide 59: IEEE 802.11aj has been liaised for information
Drafts sent to SC6: sent
  802.11aj drafts were liaised for information
    D5.0 in Jun 2017
60-day pre-ballot: waiting
  The standard is compete but publication by IEEE-SA has been delayed
FDIS ballot: waiting

## Slide 60: IEEE 802.11ak has been liaised for information
Drafts sent to SC6: sent
  802.11ak drafts were liaised for information
    D4.0 in Jun 2017
    (May 18) Peter Yee took action to ping Chair
      I was able to query Mark about what happened with sending IEEE 802.11ak in liaison to JTC 1/SC 6. He told me that because publication was so close (now expected in June) that they decided that sending D6.0 wouldn't be worthwhile. He expects to make the liaison request during the July meeting, assuming publication has been confirmed.
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 61: IEEE 802.11aq has been liaised
Drafts sent to SC6: sent in March 2017
  802.11aq D8.0 was sent for liaison in Mar 2017
  Stephen McCann will follow up on getting a new draft to SC6
  802.11aq will be considered by RevCom in June 2018
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 62: IEEE 802.11ax will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 63: IEEE 802.11ay will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 64: IEEE 802.11az will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 65: IEEE 802.11ba will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 66: IEEE 802.15 has one standard in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.15.6 | Std | Jul 16 | Passed | 23 Nov 16 | Passed | 7 Sep 17 | Waiting

## Slide 67: IEEE 802.15.6-2012 FDIS ballot passed but comments are required
Drafts sent to SC6: sent
  The 802.15.6 standard was supposed to be liaised in Apr 2016 for information but was eventually liaised in late July 2016
60-day pre-ballot: passed & responses sent
  The 60-day ballot passed on 23 Nov 2016
    Need for IS on topic: 9/0/10
    Submission of this proposal as IS: 6/3/10, with “no” from Germany, Japan & UK
  Responses were sent in Feb 2017
    See 15-17-0107-02
FDIS ballot: passed & response required
  Passed on 7 Sep 17 by 12/2/14 (N16711)
    China NB and Japan NB voted “no” with comments

## Slide 68: 802.15 WG is having difficulty responding to comments on 802.15.6
  (Dec 2017) Dr. “Trainwreck” Gilb indicates that IEEE 802.15 has not (yet) found someone to write up a response to the IEEE 802.15.6 input from JTC 1/SC 6
  (Feb 2018) Heile stated that they are working on a response
  (May 2018) Peter Yee:
    Still waiting to hear back in response to my query to Bob Heile about IEEE 802.15.6. I did warn him that would should consider withdrawing the standard from consideration if they were unable to find someone to respond to the comments.

## Slide 69: There were two comments received on the IEEE 802.15.6-2012 FDIS ballot
China NB Comment 1
  Different countries or regions may have different policy and regulation on application of crypto algorithm. It’s inappropriate to specify AES as the only choice in the standard. Furthermore, the usage of crypto algorithm in the standard is best to be exemplary, that’s convenient to different countries or regions to use alternative crypto algorithm.
China NB Change 1
  None specified
IEEE 802 response 1

## Slide 70: There were two comment received on the IEEE 802.15.6-2012 FDIS ballot
Japan NB Comment 1
  ISO/IEC 17982 and the Clause 10 of the ISO/IEC/IEEE FDIS 8802-15-6 may be interfered in some use-cases for the body area network. Experts foresee potential interference between an implemented entity by using the Clause 10 of ISO/IEC/IEEE FDIS 8802-15-6 and an implemented entity by using ISO/IEC 17982 under the same body area.

## Slide 71: There were two comment received on the IEEE 802.15.6-2012 FDIS ballot
Japan NB Change 1
  Add the following text into 10.1.
  "When this specification and ISO/IEC 17982 are used in close area like same body area, it may be interfered each other."
IEEE 802 response 1

## Slide 72: IEEE 802.16 has one standard in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
802.16 | Std | Mar 18 | Closes | 30 Jul 18 | - | - | -

## Slide 73: IEEE 802.16-2017 60-day pre-ballot closes on 30 July 2018
Drafts sent to SC6: sent
  IEEE 802.16-2017 was sent for information in Mar 2018 (N16785)
60-day pre-ballot: closes 30 July 2018
  Ballot (N16810) closes 30 July 2018
    How will any comments be resolved given the WG has gone?
FDIS ballot: waiting

## Slide 74: IEEE 802.21 has two standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.21.1 | D5 | Nov 16 | Passed | 10 Jul 17 | Passed | 14 Mar 18 | Jul 17
.21-Cor1 | D2 | Nov 17 | n/a | - | Closes | 9 May 18 | -

## Slide 75: IEEE 802.21.1 FDIS ballot passed is waiting for publication
Drafts sent to SC6: sent
  IEEE 802.21.1 was approved for liaison for information in July 2016
    D5 was sent in Nov 2016
60-day pre-ballot: passed
  IEEE 802.21.1 60-day pre-ballot passed on 10 April 2017 (N16672)
    Passed 6/0/14 on need for ISO standard
    Passed 6/0/14 on support for submission to FDIS
  China NB voted “no” with comments
    A response was sent on 20 July 2017 (N16682)
FDIS ballot: passed, response sent and waiting for publication
  IEEE 802.21.1 FDIS ballot passed on 14 Mar 2018 (N16780, N16784)
    Passed 11/1/7 (with comment from China NB)
  A response has been sent (N16811) and waiting for publication

## Slide 76: IEEE 802.21-2017-Cor1 90-day FDIS ballot closes on 16 June 2018
Drafts sent to SC6: sent
  Currently likely to be approved by RevCom in December
  P802.21-2017/Cor 1™/D02 was sent in Nov 2017
90-day FDIS ballot: closes 16 June 2018
  IEEE 802.21-2017-Cor1 90-day FDIS ballot closes 16 June 2018 (N16781)

## Slide 77: IEEE 802.22 has zero standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved

## Slide 78: A LS was sent to SC6 in March 2018 asking that various ISO/IEC standards be withdrawn
  The IEEE 802 EC approved withdrawal of various ISO/IEC standards in Nov 2017, giving Andrew Myles authority to make it happen
    ISO/IEC TR 8802-1:2001
    ISO/IEC 15802-1:1995
    ISO/IEC 15802-3:1998
    ISO/IEC 8802-5 and anything related (such as corrigenda)
  The decision was not executed because more information was required by IEEE-SA staff, and this was not made available until Feb 2018
  In March 2018, it was decided the best way of achieving the approved goal was to send a LS to SC6
    See contents in 11-18-0576-04

## Slide 79: A LS was sent to SC6 in March 2018 asking that various ISO/IEC standards be withdrawn
  The IEEE 802 EC Chair liaised the request in 13 March 2018 but it seemed to get lost for a while
  In June 2018 the SC6 Secretary suggested that an internal SC6 ballot might be started soon
    Andrew Myles responded that he had expected discussion by SC6 first but that it is an SC6 decision
  The IEEE 80 JTC1 SC will track future progress

## Slide 80: The next SC6 meeting will held in Aug 2018 in Tokyo, Japan
Meeting
  ISO/IEC JTC1/SC6
Hosts
  ?
Date
  27-31 Aug 2018
Location
  Tokyo
WebEx
  ????
Deadlines
  New agenda items: 22 June 2018
  New contributions: 3 August 2018
  New comments: 10 August 2018
  Registration:

## Slide 81: The SC will review participation at the next SC6 meeting
  Is anyone intending to attend the SC6 meeting in Tokyo?
  It appears there will be participation from a number of IEEE 802.11 stakeholders:
    Dorothy Stanley (Chair of IEEE 802.11 WG, US NB)
    Peter Yee (Vice Chair of IEEE 802 JTC1 SC)
    Jodi Haasz (IEEE-SA)
    Others?

## Slide 82: The SC will need to provide a report to SC6 at their next meeting
  At the last SC6 meeting, IEEE 802 provided status report based on the material in this deck
  We will do the same for the August 2018 meeting
  The report will be authorised at the July 2018 plenary and written after the plenary; it is due at SC6 by 20 July 2018
  Motion:
    The IEEE 802 JTC1 SC recommend that the Chair of the SC be authorised to send a Liaison report to SC6 based on the status material in this agenda
    Moved
    Seconded
    Result
  Note: Chair thought we approved this motion in May but it did nit make the minutes

## Slide 83: The ToR of the Security ad hoc were substantially modified at the last SC6 meeting
Modified ToR
  Scope
    Review security technologies in the published standards, and SC6 projects under development for the purpose of identifying areas of potential improvement
  AHGS deliverables
    A report that identifies any potential security issues in SC6 published standards and SC6 projects under development.
  Period
    The AHGS will complete its report by the next SC6 plenary meeting.

## Slide 84: The ToR of the Security ad hoc were substantially modified at the last SC6 meeting
Summary of ToR
  Focuses on any SC6 standards or standards in development
    This includes IEEE 802 standards
    Including issues discussed in Ottawa in 2014
    This means we will need to deal with same complaints
  Limits work in Security ad hoc to identifying issues
    The Security ad hoc will not fix them
    Technically they cannot even suggest how any issues can be fixed
    If any issues are identified in IEEE 802 standards, we will argue at some future time that they need to be fixed by IEEE 802
  Limits time to one meeting cycle
    Effectively August 2017

## Slide 85: Membership of the Security ad hoc has been determined
Leadership
  Yun-Jae Won (Korea) is convener
Membership
  China
    Zhenhai Huang (IWNCOMM)
    bz? (National Engineering Laboratory for Wireless Security)
    lmbz? (WAPIA)
    Manxia Tie (IWNCOMM)
    Yujiao Li (IWNCOMM)
  US
    Dorothy Stanley (HPE)
    John Day (?)
  Austria
    Reinhard Meindl
  Korea
  IEEE 802
    Andrew Myles (Cisco)
    Peter Yee
    Jodi Haasz (IEEE-SA)
    Dan Harkins (HPE)
    David Law (HPE)
  UK (joining late)
    Stephen Macann

## Slide 86: The Security ad hoc is still struggling to make any progress … or even set meeting times
  The 1st teleconference was cancelled as unnecessary
  The original plan was for the 2nd teleconference to be held sometime in February 2018 – it was eventually held on 4 April 2018
    But did not lead to substantial progress
  The 3rd teleconference was held on 2 May 2018
    But did not lead to substantial progress
  The 4th teleconference was held on 30 May 2018

## Slide 87: The 2nd teleconference was held on 4 April 2018 but did not lead to substantial progress
  Attendance from 13 people
    Yun-Jae Won (Korea, Chair)
    Andrew Myles (IEEE 802)
    Daniel Harkins (IEEE 802)
    David Law (IEEE 802)
    Zhiqiang Du (China)
    James Lepp (Canada)
    Jodi Haasz (IEEE)
    Qin Li (China)
    Peter Yee (IEEE 802)
    Manxia Tie (China)
    Yongju Park (China)
    Yujiao Li (China)
    Zhenhai Huang (China)
  Meeting materials are here

## Slide 88: The 2nd teleconference was held on 4 April 2018 but did not lead to substantial progress
Some lowlights/highlights
  Discussion on KRACK did not lead to any agreement
    China reps insisted it should listed as a security issue with 8802-11
    IEEE 802 reps objected, noting it is an implementation issue and is not within scope of the ad hoc
    IEEE 802 reps challenged China NB reps to identify a problem with the ISO/IEC/IEEE 8802-11 standard; they did not do so
    This is going to be an on-going disagreement
  …

## Slide 89: The 2nd teleconference was held on 4 April 2018 but did not lead to substantial progress
Some lowlights/highlights
  Discussion on need for multiple ciphers did not lead to agreement
    There was some agreement that ability to negotiate multiple ciphers is desirable
      The China NB reps were motivated by desire to specify cipher on a national basis
      IEEE 802 reps focused on need to be able to transition to better ciphers in the future (and agreed that IEEE 802 supported this principle)
    There was not agreement on need for a default cipher
      The China NB reps argued that national regulations meant that a default cipher (such as used by 802.22 & 802.15.3) was inappropriate
      IEEE 802 reps focused on the need for a default cipher to support global interoperability
      Note:
    There was not agreement on China NB proposal for text that stated national regulations needed to be followed (with implication that default ciphers could be overridden)
      Jodi Haasz noted that the text proposed by the China NB stating that ciphers may be subject to national regulations is unlikely to be allowed by ISO
      Aside: John Day (US NB rep) submitted a document before the meeting that argued against the text for various reasons, but also argued against data link encryption!

## Slide 90: There was not much substantive discussion between the 2nd & 3rd teleconferences
  Most of the discussion between the 2nd & 3rd teleconferences focused on the effect of KRACK on IEEE 802.11-2016
    China NB folk keep asserting that there is a problem in the standard related to KRACK
    IEEE 802 folk respond that it is an implementation issue as far as they know …
    … and request that the China NB folk “put up or shut up” in relation to any alleged issues with the standard

## Slide 91: The 3rd teleconference was held on 2 May 2018 but did not lead to substantial progress
  The agenda of the 3rd teleconference excluded any discussion of KRACK and other issues that are being considered as part of comment resolution on the FDIS on IEEE 802.11-2016

## Slide 92: The 4th teleconference was held on 30 May 2018 and was contentious
  The agenda of the 4th teleconference included discussion of KRACK based on:
    Submission from an IWNCOMM employee relating to KACK
    The LS from IEEE 802.11 WG responding to the LB on 802.11-2016
  Andrew Myles objected on the basis that it did not show an issue with the standard, just implementations of the standard, and so is out of scope
  The Chair ultimately ruled that KRACK related presentation could be presented but not discussed
    In reality there was limited discussion
    Time also ran out

## Slide 93: The 4th teleconference was held on 30 May 2018 and was contentious
  The two sides can’t agree, and it’s clear the difference can’t be resolved
    Chinese side claim 802.11 needs to be modified but will not say how
    IEEE 802.11 reps claim the only issue (an implementation issue) has already been fixed
  It is likely the IEEE 802 experts will propose a report from teh ad hoc to SC6 that states
    There was no consensus
    The work is complete

## Slide 94: The next teleconference will probably be held in early July?
Current rough plan
  5th teleconference – early July
    First draft of AHGS report
  6th teleconference – before 25 July
    Final draft of AHGS report
  Deadline – 2 Aug
    Submit documents to SC6

## Slide 95: ISO/IEC JTC1 has changed the rules so that “experts” rather than “NBs” participate in WGs
  The organisational structure in ISO/IEC JTC1 is changing to align its operation with ISO rules
  A communication from JTC1 states
    Working Groups are comprised of INDIVIDUAL EXPERTS appointed by National Bodies and Liaison Organizations
    These experts MUST be entered into Global Directory to be considered a member of the WG and to receive documents
    National Bodies are responsible for ensuring that their expert appointments are up to date
    Liaison Organizations work via ITTF to maintain their expert members
    If the expert is NOT in Global Directory, he/she will not receive documents and will NOT be considered a member of the WG.
  Technically this means someone not in the Global Directory could not speak SC6 meetings but no one has raised this as an issue

## Slide 96: The SC Chair has been empowered to appoint experts to the SC6 document access lists
  One way of dealing with this change is to empower the SC Chair to appoint experts to WG1 and WG7, with the understanding that anyone who volunteers will be appointed
  Motion (ratified in May 2014 by IEEE 802 EC)
    The IEEE 802 JTC1 SC recommends to the IEEE 802 EC that the Chair of the IEEE 802 JTC1 SC be empowered to submit the names to ITTF of any IEEE 802 members who volunteer as “experts” to the appropriate Working Group lists in ISO/IEC JTC1
    Moved
    Seconded
    Result 9/0/0

## Slide 97: Various names have been added to the SC6 document access lists at this time
  The small number of people who asked to be added to the SC6 reflectors were added in Sept 2014:
    Ian Sherlock - isherlock@ti.com
    Al Petrick - al@jpasoc.com
    Dan Harkins - dharkins@arubanetworks.com
    Brian Weis - bew@cisco.com
    Mick Seaman - mickseaman@gmail.com
    Stephen McCann - mccann.stephen@gmail.com
    Adrian Stephens - Adrian.P.Stephens@intel.com
    Bruce Kraemer - bkraemer@marvell.com
    John Messenger - jmessenger@advaoptical.com
  …

## Slide 98: Various names have been added to the SC6 document access lists at this time
  …
  Others have been added since
    Karen Randall - karen@randall-consulting.com - added Sept 2015
    Dorothy Stanley - dorothy.stanley@hpe.com – added Mar 2016
    Peter Yee - peter@akayla.com – added Oct 2017
    David Law – dlaw@hpe.com – added Oct 2017
    Hyeong-Ho LEE - holee@etri.re.kr - added Oct 2017
  Yell if you would like to be added too

## Slide 99: Are there any other matters for consideration by IEEE 802 JTC1 SC?

## Slide 100: The IEEE 802 JTC1 SC will adjourn for the week
Motion:
  The IEEE 802 JTC1 SC, having completed its business in San Diego in July 2018, adjourns
    By consent

## Slide 101: Additional process material

## Slide 102: The SC agreed in Nov 2014 on a process for developing & approving PSDO comment resolutions
In the beginning …
  All 60 ballot and FDIS ballot comment responses were developed and approved by the IEEE 802 JTC1 SC and then the IEEE 802 EC
Now that we have matured …
  Most WGs are processing and approving comment resolutions, and then forwarding the resolutions to IEEE 802 EC directly without involving the IEEE 802 JTC1 SC
  The IEEE 802 JTC1 SC is continuing to provide advice on non-technical comments, to ensure consistency across WGs
Going forward …
  It is planned that we institutionalise the practice above – see11-15-1287
  It is expected that the WG Chairs and the IEEE 802 JTC1 SC Chair will keep each other informed

## Slide 103: Old status pages

## Slide 104: IEEE 802.11-2012 has been ratified as ISO/IEC/IEEE 8802-11:2012
60-day pre-ballot: passed & comment resolutions liaised
  60-day pre-ballot passed in 2012
    Responses to comments were liaised to SC6
FDIS ballot: passed & comment resolutions liaised
  FDIS passed in 2012 (6N15494)
  Standard published as ISO/IEC/IEEE 8802-11:2012
  FDIS comments liaised in Dec 2013
    All the FDIS comments were submitted to TGmc for processing
    Additional comments from Swiss NB in N15623 (a response to the IEEE 802/SC6 collaboration procedure) were also referred to TGmc
    All the comments have been considered and resolutions approved as of November 2013
      See 11-13-0123-05 liaised as 6N15832 in Nov 2013

## Slide 105: IEEE 802.1X-2010 has been ratified as ISO/IEC/IEEE 8802-1X:2013
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1X-2010 in N15515 in Dec 2012
  Pre-ballot passed in 2013
    Voting results in N15555
    Comments from China NB replied to by IEEE 802 in N15607
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/12 on 21 Oct 2013
    Voting results in N15771
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comments resolved in Dec 2013
    Liaised to SC6 as N15871 in Jan 2014
  Standard has been published as ISO/IEC/IEEE 8802-1X:2013

## Slide 106: IEEE 802.1AE-2006 has been ratified as ISO/IEC/IEEE 8802-1AE:2013
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AE-2006 in N15516 in Dec 2012
  Pre-ballot passed in 2013
    Voting results in N15556
    Comments from China NB replied to by IEEE 802 in N15608
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/13 on 21 Oct 2013
    Voting results in N15770
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comments resolved in Dec 2013
    Liaised to SC6 as N15871 in Jan 2014
  Standard has been published as ISO/IEC/IEEE 8802-1AE:2013

## Slide 107: IEEE 802.1AB-2009 has been ratified as ISO/IEC/IEEE 8802-1AB:2014
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AB-2009 in N15588 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15626
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/16 on 18 Dec 2013
    Voting results in N15829
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15944
  The standard was published as ISO/IEC/IEEE 8802-1AB:2014 on 15 March 2014

## Slide 108: IEEE 802.1AR-2009 has been ratified as ISO/IEC/IEEE 8802-1AR:2014
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AR-2009 in N15589 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15627
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 17/2/16 on 18 Dec 2013
    Voting results in N15830
    China NB & Switzerland NB voted “no” and commented
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15947
  Standard was published as ISO/IEC/IEEE 8802-1AR:2014 on 15 March 2014

## Slide 109: IEEE 802.1AS-2011 has been ratified as ISO/IEC 8802-1AS:2014
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AS-2011 in N15590 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15628
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 18/1/16 on 18 Dec 2013
    Voting results in N15831
    China NB voted “no” and China NB & Switzerland NB commented
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15948
  Standard was published as ISO/IEC/IEEE 8802-1AS:2014 on 15 March 2014

## Slide 110: IEEE 802.1BA-2011 FDIS passed on 17 Aug 2016 and no comments were received
Drafts sent to SC6: sent
  IEEE 802.1BA-2011 was liaised (N16149) to SC6 on 7 April 2015
60-day pre-ballot: passed & comment responses liaised
  The 60 ballot passed on 23 Sept 2015
    Support need for ISO standard? Passed 10/0/9
    Support this submission being sent to FDIS? Passed 8/0/11
    Only two substantive comments that needed a response
  A response was sent in Jan 2016
FDIS ballot: passed
  Ballot passed on 17 Aug 2016 (see N16461)
    Passed 14/0/18, with no comments
  Staff will arrange publication

## Slide 111: IEEE 802.1BR-2012 FDIS passed on 17 Aug 2016 and no comments were received
Drafts sent to SC6: sent
  IEEE 802.1BR-2012 was liaised to SC6 on 7 April 2015
60-day pre-ballot: passed & comment responses liaised
  The 60 ballot passed on 23 Sept 2015
    Support need for ISO standard? Passed 10/0/9
    Support this submission being sent to FDIS? Passed 9/0/10
    Only one substantive comment that needed a response
  A response was sent in Jan 16
FDIS ballot: passed
  Ballot passed on 17 Aug 2016 (see N16462)
    Passed 14/0/18, with no comments
  Staff will arrange publication

## Slide 112: IEEE 802.3-2012 has been ratified as ISO/IEC/IEEE 8802-3:2014
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15595 passed in May 2013
    Voting results in N15632
    Comments from China were responded to by the 802.3 Maintenance TF in Geneva in N15724
FDIS ballot: passed & no comment resolutions required
  FDIS passed 16/0/20 on 16 Feb 2014
    Voting results in N15893
  No FDIS comments need to be resolved 
  Standard was published as ISO/IEC/IEEE 8802-3:2014

## Slide 113: IEEE 802.11ae-2012 has been ratified as ISO/IEC 8802-11:2012/Amd 1:2014
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15552 passed in Feb 2013
    Voting results in N15599
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 14/1/20 on 28 Jan 2014
    Voting results in N15883
    China NB voted “no” and commented they will not recognise result
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 1:2014

## Slide 114: IEEE 802.11aa-2012 has been ratified as ISO/IEC 8802-11:2012/Amd 2:2014
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15554 passed in Feb 2013
    Voting results in N15602
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/18 on 28 Jan 2014
    Voting results in N15884
    China NB voted “no” and commented they will not recognise result
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 2: 2014

## Slide 115: IEEE 802.11ad-2012 has been ratified as ISO/IEC 8802-11:2012/Amd 3:2014
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15553 passed in Feb 2013
    Voting results in N15601
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/17 on 28 Jan 2014
    Voting results in N15885
    China NB voted “no” and commented they will not recognise result
    Switzerland commented on editorial matters similar to comments on 802.1X/AE
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 3: 2014

## Slide 116: IEEE 802.22 has been ratified as ISO/IEC 8802-22:2015
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on 802.22 (N15925) passed in May 2014
    Voting results in N15954
    Passed 8/1/10
  FDIS comment responses were approved by 802.22 WG in July 2014, and were liaised to SC6 as N16001
FDIS ballot: passed 15 Feb 2015 with no comments
  IEEE staff will facilitate the final process steps to make it an ISO/IEC/IEEE standard
  Was published on 1 May 2015 as ISO/IEC 8802-22:2015

## Slide 117: IEEE 802.1AEbn-2011 has been ratified as ISO/IEC 8802-1AE:2015/Amd 1
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on IEEE 802.1AEbn-2011 (N15809) passed in Jan 2014
    Voting results in N15857
    Passed 9/1/7
    Usual comment from China saying they will not recognise the result
  Pre-ballot comment responses were approved by 802.1 WG in March 2014, and were liaised to SC6 as N15945
FDIS ballot: passed on 1 Feb 2015 & comment resolutions liaised
  FDIS closed on 1 Feb 2015, with one comment (N16123) from China NB
    Passed 12/1/23
    Response was liaised in April 2015 (see N16187)
  Standard is called ISO/IEC/IEEE 8802-1AE:2015/Amd 1 and was published on 28 April 2015

## Slide 118: IEEE 802.1AEbw-2013 has been ratified as ISO/IEC 8802-1AE:2015/Amd 2
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on IEEE 802.1AEbw-2013 (N15810) passed in Jan 2014
    Voting results in N15858
    Passed 9/1/7
    Usual comment from China saying they will not recognise the result
  Pre-ballot comment responses were approved by 802.1 WG in March 2014, and were liaised to SC6 as N15946
FDIS ballot: passed on 1 Feb 2015 & comment resolutions liaised
  FDIS closed on 1 Feb 2015, with one comment (N16124) from China NB
    Passed 12/1/23
    Response was liaised in April 2015 (see N16187)
  Standard will be called ISO/IEC/IEEE 8802-1AE:2015/Amd 2 and was published on 28 April 2015

## Slide 119: IEEE 802.3.1-2013 has been published as “Definitions for Ethernet — Part 3-1”
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.3.1-2013 for approval under the PSDO was liaised in August 2014
  The pre-ballot closed on 6 Oct 2014, and passed 11/0/5 & 10/1/5
    Resolutions of “No” comment from China NB was liaised to SC6 as N16086 in Nov 2014
FDIS ballot: passed with no comments
  FDIS passed on 19 June 2015 with 100% approval and no comments
  IEEE 802.3.1-2013 has been published as “Standard for Management Information Base (MIB) — Definitions for Ethernet — Part 3-1”

## Slide 120: IEEE 802.11ac-2013 has been ratified as ISO/IEC/IEEE 8802-11:2015/Amd 4
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.11ac-2013 for approval under the PSDO was liaised in July 2014
  60-day pre-ballot closed on 22 Sept 2014 and passed 11/1/4
    Resolutions of “No” comments from China NB were liaised to SC6 as N16085 in Nov 2014
FDIS ballot: passed & comment resolutions liaised
  FDIS closed on 11 July 2015 and passed 15/1/0
    Resolutions of “No” comments from China NB were liaised as 11-15-0958r1 in July 2015
  IEEE 802.11ac-2013 has been ratified as 8802-11:2012/Amd 4:2015

## Slide 121: IEEE 802.11af-2013 has been ratified as 8802-11:2015/Amd 5
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.11af-2013 for approval under the PSDO was liaised in July 2014
  The 60-day pre-ballot closed on 22 Sept 2014, and passed 11/1/4
    Resolutions of “No” comments from China NB were liaised to SC6 as N16085 (see previous page) in Nov 2014
FDIS ballot: passed & comment resolutions liaised
  FDIS closed on 11 July 2015 and passed 15/1/0
    Resolutions of “No” comments from China NB were liaised as 11-15-0958r1 in July 2015
  IEEE 802.11af-2013 has been ratified as 8802-11:2012/Amd 5:2015

## Slide 122: IEEE 802.1AX-2014 FDIS ballot closes on 20 Nov 2015
60-day pre-ballot: passed & no comment responses required
  IEEE 802.1AX-2014 was liaised (N16142) to SC6 on 30 March 2015 for ratification under the PSDO process
  The 60-day pre-ballot ballot closed on 30 May 2015
  It passed with 100% approval and no comments
FDIS ballot: passed & no comment responses required
  FDIS ballot closed on 20 Nov 2015
  It passed with 100% approval and no comments
  It will be known as 8802-1AX:2015

## Slide 123: IEEE 802-2014 FDIS ballot passed on 2 Nov 2015 and comment response liaised in Jan 16
60-day pre-ballot: passed & comment responses liaised
  The submission of IEEE 802-2014 under the PSDO was approved by 802 EC in July 2014, and the 60-day pre-ballot passed on 26 Oct 014
  Comment responses approved by 802 EC on 16 Feb 2015
    See N6133
FDIS ballot: passed and response liaised in Jan 16
  FDIS ballot passed 2 Nov 2015
    Passed 14/1/19, with negative comment from China NB
  A response was discussed in Nov 2015 but it was decided that the 802.1 WG would take responsibility for sending
    Sent in Jan 2016
  The final standard will be known as ISO/IEC/IEEE 8802-A:2015

## Slide 124: IEEE 802.1Xbx-2014 has been published as a ISO/IEC/IEEE standard
Drafts sent to SC6: sent
  D1.0, D1.2 (May 14), with submission to PSDO approved in July 2014
60-day pre-ballot: passed & comment responses liaised
  Passed on 19 Mar 2015 with a China NB comment
    Passed 9/1/9 on need for an ISO standard – China NB voted no
    Passed 8/1/10 on submission to FDIS – China NB voted no
  802.1 WG responded to comments in June 2015 (see N16255)
FDIS ballot: passed & comment responses liaised
  Passed on 24 Dec 2015 with a China comment
    Passed 15/1/18 – China NB voted no, with comments (see 6N16364)
  802.1 WG responded to the comment on 21 Apr 2016 (see N16424)
  The standard will be known as ISO/IEC/IEEE 8802-1X:2014/Amd1
    It has been published as of June 2016

## Slide 125: IEEE 802.1Q-Rev-2014 has been published as a ISO/IEC/IEEE standard
Drafts sent to SC6: sent
  D2.0 (Jan 14)
60-day pre-ballot: passed & comment responses liaised
  Passed on 23 Mar 2015 with a China NB comment
    Passed 11/1/16 – China NB voted no (see N16135)
  802.1 WG responded to comments in June 2015 (see N16255)
FDIS ballot: passed & comment responses liaised
  Passed on 28 Jan 2016 with China NB comments
    Passed 15/1/20 - China NB voted no and commented (see N16377)
  802.1 WG responded to the comment on 21 Apr 2016 (see N16425)
  The standard will be known as ISO/IEC/IEEE 8802-1Q:2015
    It has been published as of June 2016

## Slide 126: ISO/IEC/IEEE 802-3-2015 is now published
Drafts sent to SC6: sent
  Liaised to SC6 in Apr 2015
60-day pre-ballot: passed & responses liaised
  Passed, with two comments from China NB
    8/1/9 on need for ISO standard
    8/1/9 on support for submission to FDIS
  Responses were liaised in Jul 2016 (see N16458)
FDIS ballot: passed, responses sent and published
  Passed by16/1/20, with two comments from China NB (N16570)
  Response was sent in March 2017
  It has been published as of April 2017

## Slide 127: IEEE 802.1Qbv-2015 FDIS ballot passed and has been published
Drafts sent to SC6: sent
  802.1Qbv D3.0 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qbv passed 60 pre-ballot on 30 May 2016 (see N16412)
    Support need for ISO standard? Passed 6/1/11
    Support this submission being sent to FDIS? Passed 6/1/11
  China NB voted “no” with one comment
    Response was liaised in Oct 2016 (see N16486)
FDIS ballot: passed & response liaised
  802.1Qbv passed (15/1/17) FDIS ballot on 18 April 2017 (N16613)
  Passed China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017

## Slide 128: IEEE 802.1AB-2016 FDIS ballot passed and has been published
Drafts sent to SC6: sent
  802.1AB D1.2 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  802.1QAB-2016 passed 60-day pre-ballot on 13 July 2016 (N16447)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was approved in July 2016 & liaised in Oct 2016 (N16487)
FDIS ballot: passed & response liaised
  802.1QAB-2016 passed FDIS ballot (14/1/20) on 11 April 2017 (N16604)
  Passed China NB voted “no” vote with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017

## Slide 129: IEEE 802.1Qca-2015 FDIS ballot passed and has been published
Drafts sent to SC6: sent
  802.1Qca D2.1 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qca-2015 passed 60-day pre-ballot on 13 July 2016 (N16446)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was approved in July 2016 and liaised in Oct 2016 (see N16485)
FDIS ballot: passed & response liaised
  802.1Qca-2015 passed FDIS ballot (15/1/17) on 18 April 2017 (N16612)
  China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017

## Slide 130: IEEE 802.22a has been published
Drafts sent to SC6: sent
  IEEE 802.22a was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & response sent
  IEEE 802.22a was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16414)
    Support need for ISO standard? Passed 10/0/8
    Support this submission being sent to FDIS? 9/1/8
  The only comment was a security related comment from the China NB
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed & published
  Passed on 27 July 2017 (12/0/17) with no comments (N16686)
  Final standard was published in Oct 2017

## Slide 131: ISO/IEC/IEEE 8802.1Qbu was published in Nov 2017
Drafts sent to SC6: sent
  802.1Qbu D3.0 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qbu-2016 passed its 60-day ballot on 7 Feb 2017 (N16541)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent to China NB comments (N16601)
FDIS ballot: passed & published
  802.1Qbu-2016 passed its FDIS ballot on 11 Oct 2017(N16721?)
    Passed 11/0/10
  Published in Nov 2017

## Slide 132: ISO/IEC/IEEE 8802.1Qbz was published in Nov 2017
Drafts sent to SC6: sent
  IEEE 802.1Qbz D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  IEEE 802.1Qbz-2016 passed its 60-day ballot on 7 Feb 2017 (N16540)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent in March 2017 to China NB comments (N16601)
FDIS ballot: passed & published
  802.1Qbz-2016 passed its FDIS ballot on 11 Oct (N16722?)
    Passed 11/0/10
  Published in Nov 2017

## Slide 133: IEEE 802.1Qcd-2015 FDIS was published in Jan 2018
Drafts sent to SC6: sent
  802.1Qcd-2015 was liaised for information on 26 May 2015
60-day pre-ballot: passed & response sent
  802.1Qcd-2015 passed 60-day pre-ballot on 23 Oct 2016 (N16496)
    Passed 8/0/10 on need for ISO standard
    Passed 6/1/11 on support for submission to FDIS
  China NB voted “no” with one comment
    The response was sent in Nov 2016 (N16505)
FDIS ballot: passed & published
  802.1Qcd-2015 passed its FDIS ballot on 1 Dec 2017 (N??????)
    Passed 14/0/13
  Published in Jan 2018

## Slide 134: IEEE 802.1Q-2014/Cor 1-2015 was published in Oct 2017
90-day FDIS ballot: passed & published
  802.1Q-2014/Cor 1-2015 was submitted to PSDO using a special process for corrigenda
  The ballot passed on 16 March 2017 (N16589)
    Do you support the need for a corrigendum to the subject ISO/IEC/IEEE International Standard? 9/0/11
    Do you approve the draft for publication? 8/1/11
  China NB voted “no” with an objection to the use of IEEE 802.1X based security
    Response (N16687) was liaised in July 2017
  Published in Oct 2017

## Slide 135: ISO/IEC/IEEE 8802.3bw was published in Oct 2017
Drafts sent to SC6: sent
  802.3bw was liaised to SC6 in Nov 2015 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & response liaised
  802.3bw passed 60-day ballot on 19 Sep 2016 (see N16478)
    Support need for IS: passed 7/1/10 (China NB voted no)
    Support submission for this IS: passed 6/1/11 (China NB voted no)
  China NB voted “no” with comments
    Response sent to SC6 in Dec 2016 (see N16509)
FDIS ballot: passed & published
  Passed on 11 Sep 2017 by 15/0/13 (N16712)
    China NB voted “yes” with one comment
    Response sent on 14 Nov 2017 (N16744)
  Published in Oct 2017

## Slide 136: ISO/IEC/IEEE 8802.3bp was published in Nov 2017
Drafts sent to SC6: sent
  D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  Passed on 11 Jan 2017 (N16537)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (N16590)
FDIS ballot: passed & published
  802.3bp passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017

## Slide 137: ISO/IEC/IEEE 8802.3bq was published in Nov 2017
Drafts sent to SC6: sent
  802.3bq D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3bq passed 60-day pre-ballot on 11 Jan 2017 (N16536)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see 802.3bp response)
FDIS ballot: passed & published
  802.3bq passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017

## Slide 138: ISO/IEC/IEEE 8802.3br was published in Nov 2017
Drafts sent to SC6: sent
  802.3br D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3br passed 60-day pre-ballot on 16 Feb 2017 (N16568)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with one comment
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3br passed FDIS ballot on 11 Oct 2017 (N16723?)
    Passed 11/0/10
  Published in Nov 2017

## Slide 139: ISO/IEC/IEEE 8802.3by was published in Nov 2017
Drafts sent to SC6: sent
  802.3by D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3by passed 60-day pre-ballot on 11 Jan 2017 (N16535)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3by passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017

## Slide 140: ISO/IEC/IEEE 8802.3bz was published in Nov 2017
Drafts sent to SC6: sent
  802.3bz was liaised in June 2016 (when in SB)
60-day pre-ballot: passed with comments resolved
  Passed on 16 Feb 2017 (N16567)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3bz passed FDIS pre-ballot on 11 Oct 2017 (N16724)
    Passed 11/0/10
  Published in Nov 2017

## Slide 141: ISO/IEC/IEEE 802.15.3 was published in Oct 2017
Drafts sent to SC6: sent
  802.15.3-revA D2.0 was liaised in Dec 2015 for information
60-day pre-ballot: passed & response sent
  IEEE 802.15.3-2016 passed 60-day pre-ballot on 23 Oct 2016 (N16495)
    Passed 8/0/10 on need for ISO standard
    Passed 7/0/11 on support for submission to FDIS
    China NB voted yes with one comment
  Response was approved by 802 EC in Nov 2016 and sent in Feb 2017
    See 15-16-0768-01
FDIS ballot: passed & published
  Passed on 7 Sep 2017 by 14/0/14 (N16710)
  Published in Oct 2017

## Slide 142: IEEE 802.15.4-2015 was published in Mar 2018
Drafts sent to SC6: sent
  IEEE 802.15.4-2006 was adopted by ISO under JTC 1/SC 31 but JTC1/SC6 has responsibility as of June 2015 for IEEE 802.15 standards
  IEEE 802.15.4-2015 submission to the PSDO was approved in March 2016 but nothing much happened
  IEEE 802.15.4-2015 was sent for information in Dec 2016
60-day pre-ballot: passed
  IEEE 802.15.4-2015 60-day pre-ballot closed on 20 April 2017 (N16615)
    Passed 8/0/11 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
    No comments
FDIS ballot: passed & published
  Passed on 27 Jan 2018 by 12/0/10, with no comments (N16763)
  SO/IEC/IEEE 8802-15-4:2018 was published in Mar 2018

## Slide 143: IEEE 802.21-2017 was published in April 2018
Drafts sent to SC6: sent
  IEEE 802.21-2017 was approved for liaison for information in July 2016
    D7 was sent in Nov 2016
60-day pre-ballot: passed & response sent
  IEEE 802.21-2017 60-day pre-ballot closed on 10 April 2017 (N16671)
    Passed 6/1/14 on need for ISO standard
    Passed 6/1/14 on support for submission to FDIS
    Only negative vote was from China NB (the usual security comment)
  A response was sent on 20 July 2017
    See 21-17-0036-00 (N16682)
FDIS ballot: passed, response sent & published
  IEEE 802.21-2017 FDIS passed (N16768)
    Passed 12/1/6 (with comments from China NB)
  A response was sent in Mar 2018 (N16770)
  ISO/IEC/IEEE 8802-21:2018 published in Apr 2018

## Slide 144: IEEE 802.22b was published in Oct 2017
Drafts sent to SC6: sent
  IEEE 802.22b was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed on 3 April 2016 and response sent
  IEEE 802.22b was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16415)
    Support need for ISO standard? Passed 9/1/8
    Support this submission being sent to FDIS? 8/2/8
  China NB & Japan NB voted “no”
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed 27 July 2017 & published (& response sent later)
  Passed on 27 July 2017 by 12/1/16 (N16690)
    China NB voted “no” with two comments
  ISO/IEC/IEEE 8802-22:2015/Amd 2:2017 was published in Oct 2017
  Response to comments were sent in Mar 2018 (N16771)