## Slide 1: A Proposed Way Forward
Date: 2018-07-10
Authors:

## Slide 2: Abstract
This submission describes a new process for the 802.11 WG “main” PHY/MAC projects with the aim to speed up the standard development cycle.

## Slide 3: Background
Submission 11-18/0846r2 (https://mentor.ieee.org/802.11/dcn/18/11-18-0846-02-0wng-next-generation-phy-mac-in-sub-7ghz.pptx ) has proposed a new process with the objective to speed up the time needed to complete 802.11 WG main PHY and MAC projects.
  Current process is too slow and it takes 5+ years to finalize a PHY/MAC amendment (802.11n, 802.11ac, and 802.11ax)

## Slide 4: Overview of the Proposed Process
The proposed new process aims to:
  Make the formation of a SG a rare event hence saving SG overhead (usually one year).
  PAR and CSD for the immediate next project are prepared in the current TG.
    There is no requirement to form a SG to prepare a PAR and CSD
      https://mentor.ieee.org/802-ec/dcn/17/ec-17-0090-21-0PNP-ieee-802-lmsc-operations-manual.pdf
  Speed up the development cycle by prioritizing a list of candidate technologies as an input to the PAR/CSD discussions.
PAR, CSD for set 1
Contributions for set 1
Letter Ballot for set 1
Project 1 (approx. 2~3 years)
Sponsor Ballot for set 1
PAR, CSD for set 2
Contributions for set 2
Letter Ballot for set 2
Project 2 (approx. 2~3 years)
Sponsor Ballot for set 2
Certification program outside of IEEE for set 1
Certification program outside of IEEE for set 2

## Slide 5: Issues
How to develop the list of candidate technologies?
How to prioritize items in the list?
When does a TG start preparing the PAR and the CSD for the next project?
How does the TG prepare the PAR and the CSD for the next project?

## Slide 6: How to Prepare and Prioritize the Candidate Technologies List?
Participants work together to develop the list.
  Rationales and benefits for each technology need to be articulated.
    e.g. Technology 1 improves aggregate throughput x times.
  Options for developing the list:
    Be as inclusive as possible; or
    Conduct a vote for each technology; or
    Others…

## Slide 7: How to Prioritize and Update the Candidate Technologies List?
The main purpose of candidate technologies prioritization is to have a preliminary agreement on the feature sets for the next and subsequent projects.
  Changes (additions or deletions) to the list are always possible to make sure latest research results are included if appropriate.
Prioritization can be achieved by consensus, voting, or even an ePoll.

## Slide 8: When and How the current TG Starts Preparing the PAR and CSD for the next project
Starting of the Sponsor Ballot seems to be a good mark to start preparing the PAR and the CSD for the next project.
  Sponsor ballot usually lasts for about 6 months.
  Other options are also possible.
The present TG may form an ad hoc (PAR/CSD ad hoc) sub-group to work on the next project PAR and CSD.
In preparing the next PAR/CSD the TG relies on the existing (and up to date) list of candidate technologies.

## Slide 9: The Proposed Way Forward
An EHT SG is expected to be formed and have its first meeting in September 2018.
In addition to develop the PAR/CSD for the next project, the SG should also spend time developing the candidate feature list.
When the time is right the next TG makes use of the prioritized list to generate the PAR/CSD for the subsequent project.

## Slide 10: Example
Technology | Project
#1 | Scope of next project
#2 | 
#3 | 
#4 | 
#5 | 
#6 | 
… | …
#k-1 | …
#k | …
Technology | Project
#4 | Scope of next +1 project
#5 | 
#k | 
#6 | 
… | …
#k-1 | …
#k+1 | 
#k+2 | 

## Slide 11: References
https://mentor.ieee.org/802.11/dcn/18/11-18-0846-02-0wng-next-generation-phy-mac-in-sub-7ghz.pptx
https://mentor.ieee.org/802-ec/dcn/17/ec-17-0090-21-0PNP-ieee-802-lmsc-operations-manual.pdf