## Slide 1: TGax July 2018 Closing Report
Date: 2018-07-12
Authors:

## Slide 2: Abstract
This document is the closing report for the TGax for the July 2018 session.

## Slide 3: Work Completed
The TG started the resolution of comments received on draft D3.0
Members of 802.19 WG were invited to make a presentation on their concerns related to the TG Coexistence Assurance document.
The TG approved the proposed the PAR extension request and the revised CSD accommodating comments received from 802.3 WG.
The TG prepared and approved a liaison response to WBA
  https://mentor.ieee.org/802.11/dcn/18/11-18-1291-02-00ax-proposed-response-to-liaison-from-wba-on-11ax.docx
The agenda is available at:
  https://mentor.ieee.org/802.11/dcn/18/11-18-1036-05-00ax-tgax-july-2018-meeting-agenda.pptx

## Slide 4: Timeline
July 2014: start of the TG
Nov. 2014: First draft of the TG SFD was approved
Jan. 2016: proposed TG draft
July 2016: Draft D0.1 was approved and CC started
November 2016: Draft 1.0 and WG letter ballot – Failed (57.77%)
  LB-225: opened Dec. 1st 2016 and closed January 8th 2017
September 2017: Draft 2.0 and WG letter ballot – Failed (62.84%)
  LB-230: opened Oct 5th and closed Nov 4th, 2017
May 2018: Draft 3.0 and WG letter Ballot – Passes (86.5%)
November 2018: Draft 4.0 and Recirc
July 2018: MDR (Mandatory Document Review)
February 2019: Formation of SB pool
July 2019: Sponsor Ballot
December 2019: RevCom

## Slide 5: September 2018 Goals
Continue the resolution of comments on draft D3.0.

## Slide 6: Telecons
10:00 -12:00 ET
  Thursday July 26, August 09, August 23, September 20
20:00 – 22:00 ET
  Thursday August 02, August 16, August 30