## Slide 1: NGV SG Closing Report – San Diego
Date: 2018-07-13
Authors:

## Slide 2: Abstract
Closing report for NGV SG for Jul 2018 in San Diego, CA, USA

## Slide 3: NGV SG Progress
Meeting Slot #1 - Tuesday, PM1 13:30 – 15:30
Meeting Slot #2 - Wednesday, AM1 8:00-10:00
Meeting Slot #3 - Thursday, AM1 8:00-10:00
Meeting Slot #4 - Thursday, PM2 16:00-20:00
Progress in this week:
Appoint Amelia Andersdotter as the NGV SG Secretary
PAR reached consensus (11-18/0861r5) and will be send to WG for approval in Sep meeting
Use Case document was baselined (11-18/1323r0).
A liaison document (11-18/1303r2) for NGV use cases to relevant stakeholders was developed and approved by the group to forward to WG for approval
CSD draft was reviewed (11-18/0862r0) and will be improved in future.
The NGV SG timeline plan was settled.
Teleconference plan before Sep meeting was settled
11 submissions on topics of use cases, channel model and technical feasibility were presented and discussed.

## Slide 4: Submissions from the week
Submissions
  11-18/1186, Interoperable NGV PHY Improvements, Michael Fisher (NXP)
  11-18/1187, mmW for V2X use cases, Hiroyuki Motozuka (Panasonic)
  11-18/1214, backward compatible PHY feasibility, Onn Haran (Autotalks)
  11-18/1221, Location use cases for NGV, Friedbert Berens (Fbconsulting)
  11-18/1216, Vehicular-to-Pedestrian Channel Models, Stephan Sand (German Aerospace Center (DLR))
  11-18/1217, Some (Measured) Characteristics of V2V Channels, Leif Wilhelmsson (Ericsson) / Wednesday
  11-18/1249, NGV MAC discussion, Liwen (Marvell)
  11-18/1250, NGV Ranging discussion, Liwen (Marvell)
  11-18/1255, NGV Target Use case frame sizes, James Lepp (BlackBerry)
  11-18/1281, NGV use cases & requirements, Onn Haran (Autotalks)
  11-18/1307, Terminology discussion, Onn (AutoTalks)
Official SG documents
  PAR: 11-18/0861r5, approved by SG
  CSD: 11-18/0862r0, not approved
  Use Cases: 11-18/1323r0, approved by SG
  Liaison: 11-18/1303r1, approved by SG, updated to r2 with updated reference link.

## Slide 5: Next Steps
Telecon: Jul 31, Aug 21, 10:00am ~ 12:00am ET (to be confirmed by WG)
  CSD review and improvement
Goal For September:
  PAR/CSD to be approved by WG in Sep meeting
  Group lifecycle extension
  Call for submissions assisting completing of PAR/CSD