## Slide 1: TGaz Next Generation Positioning Sep. Closing Report
Date: 20118-09-13
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the Waikoloa, Sep. 2018 meeting.

## Slide 3: TG Status And Work Completed
Published a new draft, P802.11az D0.41 correcting some editorial issues.
Adopted roughly 15 pages of additional pages of amendment text.
Reviewed comment collection results and assignment to TG members.
Approved and committed to an updated timeline:
  Project Initial WG ballot rescheduled to January to allow for sufficient comment resolution time.
  No changes to other milestones.

## Slide 4: Goals For Nov. Meeting
Publish draft 0.5 of P802.11az address editorial comments and style.
Continue comment resolution.
Review of amendment text target at improving draft quality.

## Slide 5: Teleconference Schedule
Oct. 10th (Wed.) 12:00 PM ET, 1:30 hr
Oct. 31st (Wed.) 12:00 PM ET, 1:30 hr