## Slide 1: RTA Sep 26, 2018, Teleconference Call
Date: 2018-09-25
Author:

## Slide 2
This presentation contains the IEEE 802.11 Work Group RTA TIG report discussion for the Oct 10, 2018 at 9PM ET, teleconference call.
Abstract

## Slide 3: Outline
Missions & Objectives
Project Timeline
Scope of Report
Optimization direction and desirable features
Proposed report outline

## Slide 4: Missions & Objectives
◆ RTA missions：
  ➣ Investigate latency and stability issues observed with real time applications such as mobile and multiplayer games, robotics and industrial automation
  ➣ Potential mechanisms to address the identified issues
◆ Objectives：
  ➣ Publish a requirement document to guide the development of MAC layer and upper solutions
  ➣ Ensure RTA TIG meet the timeline as the group consensus
  ➣ Publish necessary test environment and test plan as needed to validate the requirements stated in use model

## Slide 5: RTA Timeline
Core team discuss SoW
Aug 1
TIG formation
July 13 2018
First CC
~ Aug 8
Collect use model and comments
Problems&Requirements consolidation
~ Sep 6
Feature tech proposal
Feature discussion
Feature consolidation
~15 Oct
Motion for SG or join other SG/TG
Nov 2018 plenary meeting
Requirement report
and desirable features
~early Nov

## Slide 6: Scope of Report
Real-time gaming
  MOBA
  Console gaming
Robotics
Industrial automation
11-18/1419r5
11-18/1499r0
Highlighted in
https://mentor.ieee.org/802.1/dcn/18/1-18-0025-06-ICne.pdf.
Already contact author, we can integrated the relevant paragraph to RTA report.

## Slide 7: Optimization direction and desirable features
Tag gaming traffic as “voice”
  DSCP CS6 or DSCP 0xEF
Dual link
  Use dual band to send duplicate packets
  Ready P802.1CB standard for reference
Time awareness network
  Time sensitive network
  Aim to control worst case latency

## Slide 8: Proposed report outline