## Slide 1: NGV SG Closing Report – Bangkok, Thailand
Date: 2018-11-15
Authors:

## Slide 2: Abstract
Closing report for Nov 2018 NGV SG meeting in Bangkok, Thailand

## Slide 3: NGV SG Progress
Meeting Slot #1 - Monday, AM1 8:00 – 10:00
Meeting Slot #2 - Tuesday, EVE 19:30-21:30
Meeting Slot #3 - Wednesday, AM1 8:00-10:00
Meeting Slot #4 - Thursday, AM1 8:00-10:00
Work items completed in this week:
The group agreed on the Sep meeting minutes.
The NGV SG timeline plan is not changed.
The group received four comments per IEEE P802.11bd PAR and CSD. The resolutions to these comments were developed as in 11-18/2025r1 and approved by the group.
Accordingly, the P802.11bd PAR was updated to 11-18/0861r9 which was also approved by WG in mid-week plenary.
The group reviewed liaison feedbacks from Car 2 Car Communication Consortium and approved response liaison documents (11-18/1952r2) to be sent to WG for approval in closing plenary.
The group reviewed liaison feedbacks from ETSI TC ITS and approved response liaison documents (11-18/1950r2) to be sent to WG for approval in closing plenary.
The group approved to add two new NGV use cases.
The group reviewed liaison feedback from Wi-Fi Alliance.
Teleconference plan before Nov meeting was settled, on Dec 11th
9 submissions on topics of use cases, channel model and technical feasibility were presented and discussed.

## Slide 4: Submissions from the week
Submissions
  11-18/1541, railway-use-cases-for-ngv, Stephan Sand (DLR)
  11-18/1927, Error correction message, Onn Haran (Autotalks)
  11-18/1928, The impact of multi-channel operation, Onn Haran (Autotalks)
  11-18/1945, Work breakdown for P802.11bd, James Lepp (BlackBerry)
  11-18/1951, etsi-cooperative-awareness-message-cam-generation-rules, Friedbert Berens (FBConsulting Sarl)
  11-18/1956, V2X Reed-Solomon Simulation Model, Ioannis Sarris (u-box)
  11-18/1964, simulation-of-LTE-V-and-WAVE, Nan Li (ZTE)
  11-18/1971, NGV Indication within Legacy Broadcast PPDU, Liwen Chu (Marvell) (Not present)
  11-18/1977, Use Cases for NGV using High Data Rate, Hiroyuki Motozuka (Panasonic)
  11-18/1994, Consideration of Common Doppler in C2C Channels, Sudhir (Marvell)
Official SG documents
  PAR: 11-18/0861r9, approved by SG
  CSD: 11-18/0862r3, approved by SG
  Use Cases: 11-18/1323r2, approved by SG
  Liaison: 11-18/1303r2, approved by SG and WG

## Slide 5: Next Steps
Telecon: Dec 11, 10:00am ~ 11:59am ET (to be confirmed by WG)
  - 11-18/2044, draft-reply-ls-from-802-11-to-wfa, Joseph Levy
Goal For Jan: form TG