## Slide 1: TGaz Next Generation Positioning Jan. Meeting Agenda
Date: 2018-01-17
Authors:

## Slide 2: IEEE 802.11 Task Group AZ Next Generation Positioning
St. Louis, Missouri
Jan. 13th - 18th, 2019
Chair: Jonathan Segev (Intel Corporation)
Vice Chair: Assaf Kasher (Qualcomm)
Technical Editor: Chao Chun Wang (MediaTek)
Secretary: Roy Want (Google)

## Slide 3: Abstract
This submission contains the IEEE 802.11 TGaz Next Generation Positioning agenda for the January meeting.

## Slide 4: Logistics
Attendance:
  https://imat.ieee.org/attendance
  You must register before logging attendance.
  You must log attendance during each 2 hour session.
Documentation
  https://mentor.ieee.org/802.11/documents
  Use “TGaz” folder for documents relating to the TGaz activity.

## Slide 5: Patent Policy
Following 5 slides

## Slide 6: Instructions for the WG Chair
The IEEE-SA strongly recommends that at each WG meeting the chair or a designee:
  Show slides #1 through #4 of this presentation
  Advise the WG attendees that:
    IEEE’s patent policy is described in Clause 6 of the IEEE-SA Standards Board Bylaws;
    Early identification of patent claims which may be essential for the use of standards under development is strongly encouraged;
    There may be Essential Patent Claims of which IEEE is not aware. Additionally, neither IEEE, the WG, nor the WG Chair can ensure the accuracy or completeness of any assurance or whether any such assurance is, in fact, of a Patent Claim that is essential for the use of the standard under development.
  Instruct the WG Secretary to record in the minutes of the relevant WG meeting:
    That the foregoing information was provided and that slides 1 through 4 (and this slide 0, if applicable) were shown;
    That the chair or designee provided an opportunity for participants to identify patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) of which the participant is personally aware and that may be essential for the use of that standard
    Any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
  The WG Chair shall ensure that a request is made to any identified holders of potential essential patent claim(s) to complete and submit a Letter of Assurance.
  It is recommended that the WG Chair review the guidance in IEEE-SA Standards Board Operations Manual 6.3.5 and in FAQs 14 and 15 on inclusion of potential Essential Patent Claims by incorporation or by reference.
  Note: WG includes Working Groups, Task Groups, and other standards-developing committees with a PAR approved by the IEEE-SA Standards Board.

## Slide 7: Participants have a duty to inform the IEEE
  Participants shall inform the IEEE (or cause the IEEE to be informed) of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
  Participants should inform the IEEE (or cause the IEEE to be informed) of the identity of any other holders of potential Essential Patent Claims
  Early identification of holders of potential Essential Patent Claims is encouraged

## Slide 8: Ways to inform IEEE
Cause an LOA to be submitted to the IEEE-SA (patcom@ieee.org); or
Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible; or
Speak up now and respond to this Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance, please respond at this time by providing relevant information to the WG Chair.

## Slide 9: Other guidelines for IEEE WG meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs of different technical approaches that include relative costs of patent licensing terms may be discussed in standards development meetings.
      Technical considerations remain the primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
For more details, see IEEE-SA Standards Board Operations Manual, clause 5.3.10 and Antitrust and Competition Policy: What You Need to Know at http://standards.ieee.org/develop/policies/antitrust.pdf

## Slide 10: Patent-related information
  The patent policy and the procedures used to execute that policy are documented in the:
    IEEE-SA Standards Board Bylaws (http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6 )
    IEEE-SA Standards Board Operations Manual (http://standards.ieee.org/develop/policies/opman/sect6.html#6.3 )
  Material about the patent policy is available at
  http://standards.ieee.org/about/sasb/patcom/materials.html
  If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org

## Slide 11: Participation in IEEE 802 Meetings
All participation in IEEE 802 Working Group meetings is on an individual basis
• Participants in the IEEE standards development individual process shall act based on their qualifications and experience. (https://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf section 5.2.1)
• IEEE 802 Working Group membership is by individual; “Working Group members shall participate in the consensus process in a manner consistent with their professional expert opinion as individuals, and not as organizational representatives”. (http://ieee802.org/PNP/approved/IEEE_802_WG_PandP_v19.pdf section 4.2.1)
You have an obligation to act and vote as an individual and not under the direction of any other individual or group. Your obligation to act and vote as an individual applies in all cases, regardless of any external commitments, agreements, contracts, or orders.
You shall not direct the actions or votes of any other member of an IEEE 802 Working Group or retaliate against any other member for their actions or votes within IEEE 802 Working Group meetings, see https://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf section 5.2.1.3 and http://ieee802.org/PNP/approved/IEEE_802_WG_PandP_v19.pdf section 3.4.1, list item x
By participating in IEEE 802 meetings, you accept these requirements. If you do not agree to these policies then you shall not participate.

## Slide 12: 802 Ground rules
Respect … give it, get it
NO product pitches
NO corporate pitches
NO prices
NO restrictive notices –
Presentations must be openly available

## Slide 13: IEEE-SA policy documents
IEEE Code of Ethics
  http://www.ieee.org/about/corporate/governance/p7-8.html
IEEE Standards Association (IEEE-SA) Affiliation FAQ
  http://standards.ieee.org/faqs/affiliation.html
Antitrust and Competition Policy
  http://standards.ieee.org/resources/antitrust-guidelines.pdf
Letter of Assurance Form
  http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#loa
  https://development.standards.ieee.org/myproject/Public//mytools/mob/loa.pdf
IEEE-SA Patent Committee FAQ & Patent slides
  http://standards.ieee.org/board/pat/faq.pdf and http://standards.ieee.org/board/pat/pat-slideset.ppt

## Slide 14
The current version of the IEEE-SA Standards Board Bylaws is available at:
  http://standards.ieee.org/develop/policies/bylaws/index.html (HTML version)
  http://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf (PDF version)
The current version of the IEEE-SA Standards Board Operations Manual is available at:
  http://standards.ieee.org/develop/policies/opman/index.html (HTML version)
  http://standards.ieee.org/develop/policies/opman/sb_om.pdf (PDF version)

## Slide 15: TGaz Schedule at a glance
 | MON | TUE | WED | THU | FRI
AM1 |  |  |  | AZ | 
AM2 |  | AZ |  | AZ | 
PM1 | AZ |  | AZ | AZ | 
PM2 |  | AZ |  | AZ | 
Eve |  |  |  |  | 

## Slide 16: Agenda for the Week
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting.
Agenda setting for the week.
Approve previous meeting minutes (11-18-780).
Approve Dec. 19th teleconferences minutes.
Conduct comment resolution.
Review submissions towards amendment text.
Consider issuance of Initial WG ballot
Other submissions.

## Slide 17: Submission List for the week (1)
DCN | Presenter | Title | Topic
11-18-2086 | Jonathan Segev | TGaz Jan. 2018 Agenda | Agenda Deck
11-18-780 | Roy Want | Nov. 2018 meeting minutes | Meeting minutes
11-18-2160 | Roy Want | December 19th telecon minutes | 
11-18-1782 | Yongho Seok | CC28 CR Secure TB Ranging Measurement Exchange Protocol. | CR
11-19-035 | Erik Lindskog | Informative text for passive location ranging | Removed per request
11-19-005 | Ganesh Venkatesan | Annex-C entries corresponding to .11az | Amendment text
11-19-0037 | Ganesh Venkatesan | Update to the TGaz negotiation protocol LTF negotiation | Amendment text
11-19-0038 | Ganesh Venkatesan | Resolutions to a few CC#28 CR | CR
11-18-2104 | Girish Madpuwar | CR for chapter 11 MLME | CR
11-18-2152 | Assaf Kasher | CC28 Clause 3-4 CIDs | CR
11-18-2157 | Assaf Kasher | PDMG PICS changes | CR

## Slide 18: Submission List for the week (2)
DCN | Presenter | Title | Topic
11-19-039 | Erik Lindskog | Phase roll based TOA in Passive Location Ranging | Technical
11-19-125 | Chao Chun Wang | Editor’s report | Amendment
11-19-072 | Qi Wang | Text proposal for CID 497 | CR
11-19-122 | Dash Debashis | CR for secure LTF parameters CIDs | CR
11-19-123 | Dash Debashis | CR for editorial CIDs | CR
11-19-124 | Dash Debashis | CR for FTM procedure and MLME CIDs | CR
11-19-132 | Erik Lindskog | Correction to passive location ranging amendment text | Amendment text
11-19-131 | Erik Lindskog | Passive location ranging LCI reporting | Amendment text
11-19-130 | Erik Lindskog | CFO reporting accuracy requirements | Amendment text
11-19-093 | Yongho Seok | Comment resolution MAC miscellaneous | CR
11-18-2153 | Assaf Kasher | CID73 LOS Likelihood element | CR

## Slide 19: Submission List for the week (3)
DCN | Presenter | Title | Topic
11-19-145 | Assaf Kasher | CC28 miscellaneous CIDs | CR
11-19-147 | Assaf Kasher | Multi band 60Ghz Location Capability publishing | technical
11-19-159 | Christian Berger | Location Measurement Report Frame | Amendment text
11-19-153 | Dibakar Das | Comment resolution for miscellaneous TBDs | Amendment text TBD fixing
11-19-150 | Feng Jian | Phase shift feedback LMR | Amendment text
11-19-154 | Christian Berger | Ranging Parameters Element | Amendment Text
11-19-155 | Christian Berger | HE PHY format | Amendment text
11-19-158 | Christian Berger | Comment resolution for CID 5 | CR
11-19-0163 | Girish Madpuwar | TBD resolution for secure non-tb and tb-ranging protocol | Resolution to TBDs
11-19-0191 | Assaf Kasher | Clause 29 TBDs fixes | Resolution to TBDs

## Slide 20: TG Process
Contribution material review order:
  Comment resolution review.
  Review and consider adoption of amendment draft text.
  Technical submissions.
High
Low

## Slide 21: Meeting Slot # 1 discussion items
Call Meeting to Order (1 min)
Patent Policy and Logistics (9 min)
Last call for Submission (5 min)
Agenda setting and presentation ordering for the week (25 min)
Consider previous meeting minutes for approval (5 min)
Consider previous telecons minutes for approval (5 min)
Review plans for the week in view of TG process towards the Jan. 2019 D1.0 publication and Initial WG ballot (10min)
Editor’s report (10min)
Submission review (as needed)

## Slide 22: Presentation ordering for slot # 1
DCN | Presenter | Title | Topic | Time allocation
11-18-2068 | Jonathan Segev | TGaz Sep 2018 Agenda | Agenda Deck | As needed (35min)
11-18-780 | Roy Want | Nov. 2018 meeting minutes | Meeting minutes | 5 min
11-18-2160 | Roy Want | Dec. 19th Telecon minutes | Meeting minutes | 5min
11-19-125 | Chao Chun Wang | Editor’s report | Amendment | 10m
11-18-2152 | Assaf Kasher | CC28 Clause 3-4 CIDs | CR | 15min
11-18-2157 | Assaf Kasher | PDMG PICS changes | CR | 15min
11-19-0037 | Ganesh Venkatesan | Update to the TGaz negotiation protocol LTF negotiation | Amendment text | 30min
11-18-1782 | Yongho Seok | CC28 CR Secure TB Ranging Measurement Exchange Protocol. | CR | As time permits

## Slide 23: Presentation ordering for slot # 1
DCN | Presenter | Title | Topic | Time allocation

## Slide 24: Approval of previous meeting minutes
Document 11-18/780 “meeting minutes Nov. 2018” posted to Mentor on Dec. 3rd 2018.
Motion:
Move to approve document 11-18/780 r0 as TGaz meeting minutes for the Nov. meeting.
Moved by: Roy Want
Seconded by: Assaf Kasher
Results (Y/N/A): 18/0/1
Motion passes.

## Slide 25: Approval of Dec. 19th Telecon Minutes
Document 11-18/2152 “Dec. 19th Telecon Minutes” posted to Mentor on Jan. 3rd 2019.
Motion:
Move to approve document 11-18/2152r0 as TGaz meeting minutes for the Dec. 19th Telecon.
Moved by: Roy Want
Seconded by: Assaf Kasher
Results (Y/N/A): 16/0/2
Motion passes.

## Slide 26: TGaz Approved Plan
Review/verify draft meets the 802.11 style guide (missing parts, naming conventions, normative and descriptive sections) – done.
Freeze SFD and perform internal comment collection coming out of July 2018 meeting – done.
Perform internal comment resolution during the Sep. and possibly Nov. meeting (reject any remaining comments) – done.
Go to Initial WG ballot coming out of Jan. 2019 – target for this meeting.

## Slide 27: Current TG Approved Timeline
.11az requirement freeze
5-2017
SG
Formation
1-15
2020
2019
2017
2016
2015
2018
.11az Final
3-2021
11az SFD
UCD
Amendment text
FRD
5/15-11/15
2021
.11az Draft 2.0 5-2019
D1.0
Jan. 19
.11az SFD
11-2016
.11az D0.1 Mar. 18
5/17-3/21
11/15-5/17
9/16-5/18
Range Accuracy
Coverage in <6Ghz
FRD
Security
60Ghz
Scalability
FRD
Threat model
SFD
FRD
SFD
FRD
SFD
FRD Freeze
SFD Freeze
TG formation
9-15
Unassociated neg.
associated
neg.
PHY waveform
SFD
MU mode sequence
MU mode
Resource all.
SU sequence
Capability ex. and negotiation
July 18
Inter.
comment
collection
SFD
Final
Initial
WG ballot
Comment resolution

## Slide 28: Submission Review

## Slide 29: CR Submission 11-19-??
Motion
Move to adopt the resolutions depicted by document 11-19-???r? for CIDs ???, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved:
Second:
Results (Y/N/A):

## Slide 30: Amendment Text Submission 11-18-xxxx
Motion
Move to adopt document 11-18-xxxx r? to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved:
Second:
Results (Y/N/A):

## Slide 31: Reminder to do attendance

## Slide 32: Recess

## Slide 33: Meeting Slot # 2 discussion items
Call Meeting to Order (1 min)
Patent Policy and Logistics (9 min)
Agenda setting and presentation ordering for this meeting slot (5 min)
Review submissions (as per presentation ordering)

## Slide 34: Presentation ordering for slot # 2
DCN | Presenter | Title | Topic | Time allocation
11-18-2068 | Jonathan Segev | TGaz Jan. 2019 Agenda | Agenda Deck | As needed
11-18-2152 | Assaf Kasher | CC28 Clause 3-4 CIDs | CR | 15min
11-18-2157 | Assaf Kasher | PDMG PICS changes | CR | 15min
11-19-0037 | Ganesh Venkatesan | Update to the TGaz negotiation protocol LTF negotiation | Amendment text | 30min
11-18-1782 | Yongho Seok | CC28 CR Secure TB Ranging Measurement Exchange Protocol. | CR | 30min
11-19-005 | Ganesh Venkatesan | Annex-C entries corresponding to .11az | Amendment text | 30min
11-19-0038 | Ganesh Venkatesan | Resolutions to a few CC#28 CR | CR | 30min/as time permits

## Slide 35: CR Submission 11-18-2152
Motion
Move to adopt the resolutions depicted by document 11-18-2152r2 for CIDs 74,189,60,183,185,186, 197, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Assaf Kasher
Second: Ganesh Venkatesan
Results (Y/N/A):15/0/0
Motion passes.

## Slide 36: Amendment Text Submission 11-18-2157
Motion
Move to adopt document 11-18-2157r3 to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Assaf Kasher
Second: Ganesh Venkatesan
Results (Y/N/A): 14/0/0 motion passes.

## Slide 37: Amendment Text Submission 11-19-037
Motion
Move to adopt document 11-19-037r1 to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Ganesh Venkatesan
Second: Assaf Kasher
Results (Y/N/A): 18/0/0
Motion passes.

## Slide 38: CR Submission 11-18-1782
Motion
Move to adopt the resolutions depicted by document 11-18-1782r2 for CIDs 542,54,55,105 and106 instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Yongho Seok
Second: Ganesh Venkatesan
Results (Y/N/A): 16/0/0
Motion passes.

## Slide 39: Reminder to do attendance

## Slide 40: Recess

## Slide 41: Meeting Slot # 3 discussion items
Call Meeting to Order (1 min)
Patent Policy and Logistics (9 min)
Agenda setting and presentation ordering for this meeting slot (5 min)
Review status of open TBDs in D0.6 and closure.
Review submissions (as per presentation ordering)

## Slide 42: Presentation ordering for slot # 3
DCN | Presenter | Title | Topic | Time allocation
11-18-2086 | Jonathan Segev | TGaz Jan. 2019 Agenda | Agenda Deck | As needed
11-19-005 | Ganesh Venkatesan | Annex-C entries corresponding to .11az | Amendment text | 30min/as needed
11-18-2086 | Chao Chun | D0.6 TBDs closure status | Amendment | 10min
11-18-2104 | Girish Madpuwar | CR for chapter 11 MLME | CR | 30min
11-19-072 | Qi Wang | Text proposal for CID 497 | CR | 35min/as time permits

## Slide 43: Amendment Text Submission 11-19-005
Strawpoll
Do you support the inclusion of ‘RSTA requires ISTA2RSTA LMR’ in the extended capabilities element as described in submission 11-19-005?
Results (Y/N/A): 11/4/1

## Slide 44: Amendment Text Submission 11-19-005
Motion
Move to add an‘RSTA requires ISTA2RSTA LMR’ field in the extended capabilities element as described in submission 11-19-005.
Moved: Ganesh Venkatesan
Second: Ali Raissinia
Results (Y/N/A): 12/4/0
Motion passes.

## Slide 45: CR Submission 11-18-2104
Motion
Move to adopt the resolutions depicted by document 11-18-2104r5 for CIDs 36, 61, 62, 63, 98, 99, 100, 154, 155, 156, 157, 158, 164, 166, 173, 174, 296, 301, 302, 303, 304, 306, 312, 317, 319, 320, 325, 326, 338, 366, 367, 368, 369, 370, 371, 373, 374, 375, 376, 377, 383, 385, 469, 529, 531, 532, 537, 544
instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Dash Debashis
Second: Ganesh Venkatesan
Results (Y/N/A): 15/0/0
Motion passes.

## Slide 47: Reminder to do attendance

## Slide 48: Recess

## Slide 49: Meeting Slot # 4 discussion items
Call Meeting to Order (1 min)
Patent Policy and Logistics (9 min)
Agenda setting and presentation ordering for this meeting slot (5 min)
Review progress for closure of TBDs in draft (5min)
Review submissions (as per presentation ordering)

## Slide 50: Presentation ordering for slot # 4
DCN | Presenter | Title | Topic | Time allocation
11-18-2086 | Jonathan Segev | TGaz Sep 2018 Agenda | Agenda Deck | As needed
11-19-154 | Christian Berger | Ranging Parameters Element | Amendment Text | 30min
11-19-038 | Ganesh Venkatesan | Resolutions to a few CC#28 CR | CR | 30min
11-19-124 | Dash Debashis | CR for FTM procedure and MLME CIDs | CR | 30min
11-19-123 | Dash Debashis | CR for editorial CIDs | CR | 20min
11-19-131 | Erik Lindskog | Passive location ranging LCI reporting | Amendment text | 30min/ as time permits
11-19-130 | Erik Lindskog | CFO reporting accuracy requirements | Amendment text | As time permits

## Slide 51: Amendment Text Submission 11-19-154
Motion
Move to adopt document 11-19-154r3 to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Erik Lindskog
Second: Dash Debashis
Results (Y/N/A): 14/0/0
Motion passes

## Slide 52: CR Submission 11-19-038
Motion
Move to adopt the resolutions depicted by document 11-19-038r1 for CIDs 8,16 and 24.
instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Ganesh Venkatesan
Second: Qinghua Li
Results (Y/N/A):17/0/0
Motion passes.

## Slide 53: CR Submission 11-19-124
Motion
Move to adopt the resolutions depicted by document 11-19-124r1 for CIDs 283 and 284, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Erik Lindskog
Second: Ganesh Venkatesan
Results (Y/N/A): 16/0/0
Motion passes

## Slide 54: CR Submission 11-19-123
Motion
Move to adopt the resolutions depicted by document 11-19-123r1 for CIDs 38, 290, 292, 365,379, 390,490 and 492, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Ganesh Venkatesan
Second: Qinghua Li
Results (Y/N/A): 14/0/0
Motion passes.

## Slide 55: Amendment Text Submission 11-19-131
Motion
Move to adopt document 11-19-131r1 to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Dash Debashis
Second: Assaf Kasher
Results (Y/N/A): 13/0/0
Motion passes

## Slide 56: Amendment Text Submission 11-19-005
Motion
Move to adopt document 11-19-005r1 to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Ganesh Venkatesan
Second: Qinghua Li
Results (Y/N/A): 13/0/2
Motion

## Slide 57: Amendment Text Submission 11-19-130
Motion
Move to adopt document 11-19-130r2 to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Erik Lindskog
Second: Qinghua Li
Results (Y/N/A):15/0/1
Motion passes.

## Slide 58: Reminder to do attendance

## Slide 59: Recess

## Slide 60: Meeting Slot # 5 discussion items
Call Meeting to Order (1 min)
Patent Policy and Logistics (9 min)
Agenda setting and presentation ordering for this meeting slot (5 min)
Review TBDs closure status (5min)
Review submissions (as per presentation ordering)

## Slide 61: Presentation ordering for slot # 5
DCN | Presenter | Title | Topic | Time allocation
11-18-1384 | Jonathan Segev | TGaz Sep 2018 Agenda | Agenda Deck | 10min/As needed
11-19-072 | Qi Wang | Text proposal for CID 497 | CR | 35min/as needed
11-19-132 | Erik Lindskog | Correction to passive location ranging amendment text | Amendment text | 30min
11-19-122 | Dash Debashis | CR for secure LTF parameters CIDs | CR | 30min
11-19-093 | Yongho Seok | Comment resolution MAC miscellaneous | CR | 30min
11-19-155 | Christian Berger | HE PHY format | Amendment text | 25min
11-19-159 | Christian Berger | Location Measurement Report Frame | Amendment text | 25min/as time permits

## Slide 62: CR Submission 11-19-072
Motion
Move to adopt the resolutions depicted by document 11-19-072r1 for CIDs 497, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Nehru Bhandaru
Second: Qi Wang
Results (Y/N/A): 15/0/0
Motion passes

## Slide 63: Amendment Text Submission 11-19-132
Motion
Move to adopt document 11-19-132r1 to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Erik Lindskog
Second: Ganesh Venkatesan
Results (Y/N/A): 15/0/0
Motion passes

## Slide 64: CR Submission 11-19-122
Motion
Move to adopt the resolutions depicted by document 11-19-122r1 for CIDs 111, 112, 151, 152, 260, 268, 270, 271, 272, and 273 , instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Nehru Bhandaru
Second: Ganesh Venkatesan
Results (Y/N/A): 14/0/0

## Slide 65: Amendment Text Submission 11-19-155
Motion
Move to adopt document 11-19-155r4 to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Feng Jiang
Second: Ganesh Venkatesan
Results (Y/N/A): 15/0/0

## Slide 66: Reminder to do attendance

## Slide 67: Recess

## Slide 68: Meeting Slot # 6 discussion items
Call Meeting to Order (1 min)
Patent Policy and Logistics (9 min)
Agenda setting and presentation ordering for this meeting slot (5 min)
Review Task Group progress and timelines (10min) – special order past submission 093
Evaluate Initial WG ballot readiness (15min) – special order past submission 093.
Submission as needed.

## Slide 69: Presentation ordering for slot # 6
DCN | Presenter | Title | Topic | Time allocation
11-19-2086 | Jonathan Segev | TGaz Sep 2018 Agenda | Agenda Deck | As needed
11-19-093 | Yongho Seok | Comment resolution MAC miscellaneous | CR | 15min/for completion
11-18-2153 | Assaf Kasher | CID73 LOS Likelihood element | CR | 15min
11-19-145 | Assaf Kasher | CC28 miscellaneous CIDs | CR | 20min
11-19-159 | Christian Berger | Location Measurement Report Frame | Amendment text | 25min
11-19-153 | Dibakar Das | Comment resolution for miscellaneous TBDs | Amendment text TBD fixing | 15min
11-19-150 | Feng Jian | Phase shift feedback LMR | Amendment text | 35min /as time permits

## Slide 70: CR Submission 11-19-093
Motion
Move to adopt the resolutions depicted by document 11-19-093r1 for CIDs 134, 200, 202, 203, 441, 180, 494, 51, 52, 181, and 442, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Yongho Seok
Second: Qinghua Li
Results (Y/N/A): 15/0/0
Motion passes

## Slide 71: Considering Moving to Initial WG Ballot
.11az requirement freeze
5-2017
SG
Formation
1-15
2020
2019
2017
2016
2015
2018
.11az Final
3-2021
11az SFD
UCD
Amendment text
FRD
5/15-11/15
2021
.11az Draft 2.0 5-2019
D1.0
Jan. 19
.11az SFD
11-2016
.11az D0.1 Mar. 18
5/17-3/21
11/15-5/17
9/16-5/18
Range Accuracy
Coverage in <6Ghz
FRD
Security
60Ghz
Scalability
FRD
Threat model
SFD
FRD
SFD
FRD
SFD
FRD Freeze
SFD Freeze
TG formation
9-15
Unassociated neg.
associated
neg.
PHY waveform
SFD
MU mode sequence
MU mode
Resource all.
SU sequence
Capability ex. and negotiation
July 18
Inter.
comment
collection
SFD
Final
Initial
WG ballot
Comment resolution

## Slide 72: Considering Moving to Initial WG ballot
TG Approved plan:
  Review/verify draft meets the 802.11 style guide (missing parts, naming conventions, normative and descriptive sections) – done.
  Freeze SFD and perform internal comment collection coming out of July 2018 meeting – done.
  Perform internal comment resolution during the Sep. and possibly Nov. meeting (reject any remaining comments) – extended to
  Go to Initial WG ballot coming out of Jan. 2019 – targeted for this meeting.

## Slide 73: Approval of Initial WG Ballot
Motion
Instruct the editor to prepare TGaz Draft 1.0.
Approve a 30 day Working Group Technical Letter Ballot asking the question “Should TGaz Draft 1.0 be forwarded to Sponsor Ballot”?
Moved: Chitto Ghosh
Seconded: Assaf Kasher
Result: 15/0/0
Motion passes

## Slide 74: CR Submission 11-18-2153
Motion
Move to adopt the resolutions depicted by document 11-18-2153r0 for CIDs 73, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Ganesh Venkatesan
Second: Assaf Kasher
Results (Y/N/A): 13/0/0
Motion passes

## Slide 75: Amendment Text Submission 11-19-155
Motion
Move to adopt document 11-19-155r4 to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Feng Jiang
Second: Ganesh Venkatesan
Results (Y/N/A): 15/0/0

## Slide 76: CR Submission 11-19-145
Motion
Move to adopt the resolutions depicted by document 11-19-145r1 for CIDs 210, 213, 484,485, 518, 536 and 501, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Assaf Kasher
Second: Ganesh Venkatesan
Results (Y/N/A):12/0/1
Motion passes

## Slide 77: Amendment Text Submission 11-19-159
Motion
Move to adopt document 11-19-159r2 to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Niranjan Grandhe
Second: Ganesh Venkatesan
Results (Y/N/A): 13/0/0
Motion passes.

## Slide 78: Amendment Text Submission 11-19-153
Motion
Move to adopt document 11-19-153r1 to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Chitto Ghosh
Second: Feng Jiang
Results (Y/N/A): 15/0/0
Motion passes.

## Slide 79: Amendment Text Submission 11-19-150
Motion
Move to adopt document 11-19-150r? to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved:
Second:
Results (Y/N/A):

## Slide 80: Reminder to do attendance

## Slide 81: Recess

## Slide 82: Meeting Slot # 7 discussion items
Call Meeting to Order (1 min)
Patent Policy and Logistics (9 min)
Agenda setting and presentation ordering for this meeting slot (5 min)
Review submissions (as per presentation ordering)

## Slide 83: Presentation ordering for slot # 7
DCN | Presenter | Title | Topic | Time allocation
11-19-2086 | Jonathan Segev | TGaz Sep 2018 Agenda | Agenda Deck | As needed
11-19-150 | Feng Jian | Phase shift feedback LMR | Amendment text | 20min/as time permits
11-19-0191 | Assaf Kasher | Clause 29 TBDs fixes | Resolution to TBDs | 30min
11-19-158 | Christian Berger | Comment resolution for CID 5 | CR | 30min
11-19-163 | Girish Madpuar | TBD resolution for secure non TB and TB Ranging | TBD resolution | 20min
11-19-147 | Assaf Kasher | Multiband 60GHz Location Capability | Technical | 20min/as time permits

## Slide 84: CR Submission 11-19-158
Motion
Move to adopt the resolutions depicted by document 11-19-158r3 for CID 5, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Erik Lindskog
Second: Qinghua Li
Results (Y/N/A): 12/0/0

## Slide 85: Reminder to do attendance

## Slide 86: Meeting Slot # 8 discussion items
Call Meeting to Order (1 min)
Patent Policy and Logistics (9 min)
Agenda setting and presentation ordering for this meeting slot (5 min)
Review submissions (as per presentation ordering)
Review Jan. meeting week achievements.
Set goals for the March meeting.
Set telecon times.

## Slide 87: Presentation ordering for slot # 8
DCN | Presenter | Title | Topic | Time allocation
11-19-2086 | Jonathan Segev | TGaz Sep 2018 Agenda | Agenda Deck | As needed
11-19-158 | Christian Berger | Comment resolution for CID 5 | CR | 30min
11-19-0191 | Assaf Kasher | Clause 29 TBDs fixes | Resolution to TBDs | 20min
11-19-147 | Assaf Kasher | Multiband 60GHz Location Capability | Technical | 20min
11-19-039 | Erik Lindskog | Phase roll based TOA in Passive Location Ranging | Technical | 35min

## Slide 88: Considering Moving to Initial WG Ballot
.11az requirement freeze
5-2017
SG
Formation
1-15
2020
2019
2017
2016
2015
2018
.11az Final
3-2021
11az SFD
UCD
Amendment text
FRD
5/15-11/15
2021
.11az Draft 2.0 5-2019
D1.0
Jan. 19
.11az SFD
11-2016
.11az D0.1 Mar. 18
5/17-3/21
11/15-5/17
9/16-5/18
Range Accuracy
Coverage in <6Ghz
FRD
Security
60Ghz
Scalability
FRD
Threat model
SFD
FRD
SFD
FRD
SFD
FRD Freeze
SFD Freeze
TG formation
9-15
Unassociated neg.
associated
neg.
PHY waveform
SFD
MU mode sequence
MU mode
Resource all.
SU sequence
Capability ex. and negotiation
July 18
Inter.
comment
collection
SFD
Final
Initial
WG ballot
Comment resolution

## Slide 89: Teleconference Schedule
Mar. 6th (Wed.) 12:00 PM ET, 1:30 hr.
Do we need additional calls?
Continued process:
  Review Initial WG ballot results.
  Conduct CID assignment to the possible extent.

## Slide 90: CR Submission 11-19-158
Motion
Move to adopt the resolutions depicted by document 11-19-158r3 for CID 5, instruct the technical editor to incorporate it in the 802.11az draft amendment text and grant editorial rights to the technical editor.
Moved: Erik Lindskog
Second: Qinghua Li
Results (Y/N/A): 12/0/0

## Slide 91: March Meeting Goals
Conduct Initial WG ballot and technical comment collection.
Review initial WG ballot results.
Consider any comment resolution generated by the March meeting.

## Slide 92: Reminder to do attendance

## Slide 93: AOB?

## Slide 94: Reminder to do attendance

## Slide 95: Adjourn
Thank you

## Slide 96: Motion to adopt text
Motion
Move to adopt document 11-18-xxxx r? to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and empower the editor to perform editorial changes.
Moved:

## Slide 97: 802.11 Template Instructions 2/4
  Step 5. Menu select View, Master, Slide Master, select the top master page (theme slide master). Place the document designator in the right hand side of the header.
    Document designator example "doc.: IEEE 802.11-04/9876r0" , or
    "doc.: IEEE 802.11-04/9876r2"
  Step 6. Menu select Insert, Header and Footer (5 data fields):
    Slide tab:
      Date & Time, Fixed = venue date (as Month Year, e.g. January 2005)
      Footer = first author, company
    Notes tab:
      Data and time, Fixed = venue date (as Month Year, e.g. January 2005)
      Header = document designator (e.g. “doc.: IEEE 802.11-04/9876r0”)
      Footer = first author, company
    Click "Apply to all".
  Step 7. Delete the four template instruction slides.

## Slide 98: 802.11 Template Instructions 3/4
PowerPoint Submission Preparation Summary:
  Things to do: 7
  Fields to fill in: 12

## Slide 99: 802.11 Template Instructions 4/4 Recommendations
  a) Always create a new presentation using the template, rather than using someone else's presentation.
  b) For quick and easy creation of new 802.11 submissions, place the 802.11 template files in the template folder area on your computer. Typical locations are:
    c:\Program Files\Microsoft Office\Templates\802.11, or
    c:\Documents and Settings\User Name\Application Data\Microsoft\Templates\802.11
  To create a new submission from within PowerPoint, menu select File, New, then select the appropriate 802.11 template file.
  c) When you update or revise your presentation, remember to check all 6 fields in steps 5 and 6 for the correct values.
  rev: 2010-03-01

## Slide 100
[begin placing presentation body text here]

## Slide 102: References