## Slide 1: TGax January 2019 Closing Report
Date: 2019-01-17
Authors:

## Slide 2: Abstract
This document is the closing report for the TGax for the January 2019 session.

## Slide 3: Work Completed
The TG completed the resolution of all comments submitted on draft D3.0.
The TG passed a motion to allow the Editor to prepare draft D4.0 and start a 15 day WG Ballot.
The TG approved a new revision of the Coexistence Assurance document.
Timeline adjustment
The TG agenda is available at:
  https://mentor.ieee.org/802.11/dcn/18/11-18-2114-10-00ax-tgax-january-2019-meeting-agenda.pptx

## Slide 4: Timeline
http://www.ieee802.org/11/Reports/802.11_Timelines.htm
Recirculation Jan. 2019
MEC/MRD Mar. 2019
Sponsor Ballot pool Feb. 2019
Initial Sponsor Ballot May 2019  July 2019
Final 802.11 Approval Nov. 2019  January 2020
Final Conditional EC approval Nov. 2019  March 2020
RevCom Dec. 2019  June 2020

## Slide 5: March 2019 Goals
Start comment resolution on draft D4.0.

## Slide 6: Telecons
With 10-day advance notice.