## Slide 1: TGaz Next Generation Positioning May Meeting Closing Report
Date: 2019-05-17
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the Atlanta GA, May 2019 meeting.

## Slide 3: TG Status And Work Completed
Adopted roughly ~200 technical and ~600 editorial comments.
Performed comment assignment of ~100 CIDs.
Group met for 6 meeting slots and reviewed a total of 25 submissions.
On track for a projected re-circ. ballot out of Sep. meeting.
PAR extension approval request made to EC (pending WG approval).

## Slide 4: Goal Towards July Meeting and Beyond
Continue comment resolution for LB240.
Publish a new baseline draft.
Hold a 3 day ad hoc for the purpose of comment resolution.

## Slide 5: Teleconference Schedule
May 22nd (Wednesday), 13:00 ET – 14:30 ET – already approved
May 29th (Wednesday), 13:00 ET – 14:30 ET
June 5th (Wednesday), 13:00 ET – 14:30 ET
June 12th (Wednesday), 13:00 ET – 14:30 ET
June 19th (Wednesday), 13:00 ET – 14:30 ET
July 10th (Wednesday), 13:00 ET – 14:30 ET
July 24th (Wednesday), 13:00 ET – 14:30 ET