## Slide 1: TGmd March 2019 Closing Report
Date: 2019-03-14
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the March 2019 session.

## Slide 3: Work completed this week
Continued comment resolution of 723 comments received in LB236
  Approximately 250 Comments resolved to date
Planned teleconferences and Ad-hoc meeting
  March 29, April 12, April 26, May 3, 2019 10am Eastern, 2 hours
  Next ad-hoc: April 2-3-4, 2019 – Portland Oregon
Mandatory Draft Review (MDR) nearly completed
TGmd schedule: will be updated in May
Agenda
  https://mentor.ieee.org/802.11/dcn/19/11-19-0221-04-000m-2019-march-tgmd-agenda.pptx

## Slide 4: TGmd schedule – to be updated
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
March 2019 – Form SB Pool
March 2019 – MEC/MDR done
August 2019 – Initial SB
November 2019 – Recirculation SB
March 2020 – Final WG/EC approval
May 2020 – RevCom/SASB approval

## Slide 5: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Approved PARs: https://standards.ieee.org/about/sba/index.html
Comment spreadsheet: https://mentor.ieee.org/802.11/dcn/18/11-18-0611-15-000m-revmd-wg-ballot-comments.xls