## Slide 1: TGmd May 2019 Closing Report
Date: 2019-05-16
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the May 2019 session.

## Slide 3: Work completed this week
Continued comment resolution of 723 comments received in LB236
  Approximately 400 Comments resolved to date
Planned teleconferences and Ad-hoc meeting
  May 24, 31, June 21, 28
Mandatory Draft Review (MDR) completed
TGmd schedule: updated
Agenda
  https://mentor.ieee.org/802.11/dcn/19/11-19-0568-08-000m-2019-may-tgmd-agenda.pptx

## Slide 4: TGmd schedule – to be updated
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
May 2019 – MEC/MDR done
July 2019 – D3.0 WGLB Recirculation LB
July 2019 – Form SB Pool
September 2019 – D3.0 Recirculation (unchanged)
October 2019 – Initial SB D3.0
March 2020– Recirculation SB D4.0
July 2020 – WG/EC approval
Sept 2020 – RevCom/SASB approval

## Slide 5: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Approved PARs: https://standards.ieee.org/about/sba/index.html
Comment spreadsheet: https://mentor.ieee.org/802.11/dcn/18/11-18-0611-15-000m-revmd-wg-ballot-comments.xls