## Slide 1: TGbc Closing Report
Date: 2019-07-18
Authors:

## Slide 2: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for July 2019, Vienna, AT.

## Slide 3: Meeting Goals
Approve additional technical requirements
Consolidate the system architecture / control plane discussions
Discuss early drafts of amendment text

## Slide 4: Work Completed this week
Group met 3 time slots during this week
Discussion on relation between ARC and TGbc
Additions to Functional Requirements Document
Identified potential clauses, which might be amended by TGbc, and

## Slide 5: Plans for September 2019
Issue call for proposals between now and September meeting
Discuss submissions on TGbc draft text

## Slide 6: Future Session Planning
Teleconferences:
Tuesday, August 13th, 10:00h ET
15-20th September 2019, F2F meeting
Marriott Hanoi, Hanoi, Vietnam
Meeting time requested: 3 sessions

## Slide 7: TGbc schedule – <unchanged>
January 2019 First meeting as a task group
January 2020 Initial WGLB (D1.0)
July 2020 D2.0 WGLB Recirculation LB
January 2021 Form SB Pool
January 2021 MEC/MDR done
March 2021 Initial SB
July 2021 Recirculation SB
Jan 2022 Final WG/EC approval
Feb 2022 Revcom/SASB approval

## Slide 8: References
Agenda for this week: 11-19/0943
Meeting / Chair’s Slide Deck: 11-19/0944
Meeting minutes: 11-19/1005
Snapshot Slide: 11-19/0942
Closing report: 11-19/0945
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135r0
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268