## Slide 1: TGaz Next Generation Positioning July Meeting Closing Report
Date: 2019-07-18
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the Vienna, July 2019 meeting.

## Slide 3: TG Status And Work Completed
Adopted roughly ~150 technical comments.
Performed comment assignment of most of the remaining CIDs.
Group met for 8 meeting slots and reviewed a total of 29 submissions.
Continued effort to meet the projected re-circ ballot out of Sep. meeting.

## Slide 4: Goal Towards Sep. Meeting and Beyond
Complete LB240 comment resolution by end of Sep. meeting and recirculate out of the Sep. meeting.
Publish a new baseline draft D1.3 including all adopted CR from July meeting.
Have a 3 day ad hoc for the purpose of comment resolution.

## Slide 5: Teleconference Schedule
July 24th (Wednesday), 13:00 ET – 14:30 ET – already approved
July 31st (Wednesday), 13:00 ET – 14:30 ET
Aug. 7th (Wednesday), 13:00 ET – 14:30 ET
Aug. 14th (Wednesday), 13:00 ET – 14:30 ET
Aug. 21st (Wednesday), 13:00 ET – 14:30 ET
Aug. 28th (Wednesday) , 13:00 ET – 14:30 ET