## Slide 1: 802.11 WG July 2019 Closing Reports
Date: 2019-07-18
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the July 2019 closing plenary meeting. Liaison reports (including liaison reports from the mid-week plenary) are also included.

## Slide 3: 802.11 WG Editor’s Meeting (July 2019)
Date: 2019-07-18
Authors:

## Slide 4: Volunteer Editor Contacts
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Chao Chun Wang – chaochun.wang@mediatek.com , Roy Want RoyWant@google.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de
  TGbc – Carol Ansley – carol.ansley@commscope.com
  TGbd – Bahar Sadeghi – bahareh.sagedhi@intel.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  REVmd – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 5: July 16th roundtable status report
REVmd – ~200 comments remain, hope to recirc out of Sept, first SA ballot in Dec
11ax – ~460 comments remain to be resolved, hope to recirc out of July
11ay – 64 comments remain, taking time to resolve comments and update baseline
11az – ~800 editorial, ~700 technical comments, 205 not assigned, hope to recirc out of Sept, D1.2 posted
11ba – 418 comments, 126 editorial, hope to resolve half in July, hope to recirc out of Sept
11bb – not present
11bc – hearing technical presentations
11bd – working on SFD, hearing technical presentations
11be – starting on SFD, hearing technical presentations

## Slide 6: 802.11 Style Guide
See https://mentor.ieee.org/802.11/dcn/09/11-09-1034-14-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice

## Slide 7: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Keep embedded figures using visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
Frame format figures are tables

## Slide 8: Editor Amendment Ordering
Data as of July 2019
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
In July 2019, Editors discussed REVmd schedule and possible completion in 2020. We will revisit the running order in November.
Amendment Number | Task Group | Projected REVCOM Date
REVmd REVmd Amendment 1 | TGmd – 4630 TGax – 766 | Sep 2020* Jun 2020*
REVmd Amendment 2 | TGay – 791 | May 2020*
REVmd Amendment 3 | TGaz – 199 | Mar 2021
REVmd Amendment 4 REVmd Amendment 5 | TGba – 182 TGbb – | Sep 2020* Jul 2021
 | *REVmd might be Sep, 2020 | 

## Slide 9: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | md | ax | ay | az | ba | bb | bc | bd |  |  |  |  | 
md | Y | 2.3 |  |  |  |  |  |  |  | Frame | No | 2012 | Emily Qi Edward Au | 8-July
ax | Y | 2.2 | 4.2 |  |  |  |  |  |  | Framemaker 2017 release | No | 2012 | Robert Stacey | 16-Jul
ay | Y | 2.2 | 4.1 | 4.0 |  |  |  |  |  | Word | Yes | 2012 | Carlos Cordeiro | 8-July
az | Y | 2.0 | 4.0 | 4.0 | 1.2 |  |  |  |  | Word | No | 2012 | Chao Chun Wang Roy Want | 16-Jul
ba | Y | 2.2 | 4.1 | 3.1 | 1.0 | 3.0 |  |  |  | Framemaker 2017 release | No | 2012 | Po-Kai Huang | 16-Jul
bb |  |  |  |  |  |  |  |  |  |  |  |  |  | 
bc |  |  |  |  |  |  |  |  |  |  |  |  |  | 
bd |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Most current doc shaded green.
July 2019
Changes from last report shown in red.

## Slide 10: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process needs some change so the report is done after the editing is done.
REVmc D3.0 went through MDR process – 802.11-14/781r11 dated Sept 19, 2014
P802.11ah D4.0 went through MDR process – 802.11-15/247r3 dated Mar 12, 2015
P802.11ai D4.0 went through MDR process – 802.11-15/248r4 dated May 14, 2015
P802.11aq D4.0 went through MDR process – 802.11-16/801r0 dated June 22, 2016
P802.11aj D3.0 went through MDR process – 802.11-16/1333r5 dated Dec 9, 2016
P802.11ak D3.0 went through MDR process – 802.11-17/143r3 dated March 2, 2017

## Slide 11
AANI SC Closing Report July 2019
Date: 2019-07-18
Authors:

## Slide 12
Abstract
This Document is the closing report for AANI SC,
November 2016 Meeting in San Antonio, TX
Abstract
This Document is the closing report for AANI SC,
July 2019 Meeting in Vienna, Austria

## Slide 13: 802.11 AANI SC – July 2019
Agenda: 11-19/0618r4 , met for two time slots Minutes: 11-19/1338
Contributions:
11-19/1160r1 Proposal on Interworking between IEEE 802.11 WLAN and 3GPP 5G Core Network– Hyun Seo Oh (ETRI) The proposal was discussed and 5 members express interest in evaluating the scope and usefulness of generating a Report on 802.11/3GPP Interworking – this will be discussed on the reflector
11-19/1283r0 Updated 11ax evaluation for IMT-2020 Dense Urban, adding mobility
11-19/1284r0 Summary of 802.11ax performance self evaluation IMT-2020 Indoor Hotspot and Dense Urban These evaluation contributions were reviewed and the ANNI SC agreed that a “press release”, or equivalent, should be developed – WG Motion provided

## Slide 14: 802.11 AANI SC – July 2019
Contributions (cont.):
11-19/1024r0 “ITU IMT-2020 Status - Final Proposals”, Joseph Levy (InterDigital) Presented for information
11-19/1215r0 “3GPP WLAN Integration in 5G System Rel-17” – Thomas Derham (Broadcom)
11-19/1300r0 draft LS to 3GPP SA on WLAN Integration in 5G System Rel-17 – Thomas Derham (Broadcom) The status of 3GPP WLAN Integration in 5G Systems was discussed and the ANNI SC agreed to send an LS - WG Motion Provided
11-19/0728r1 802.11ax performance evaluation – Jun Lee (Nufront) None of the authors were present – the Chair briefly reviewed the contribution

## Slide 15
Future Session Planning
Reflector Discussions on:
The scope and usefulness of generating a Report on 802.11/3GPP Interworking
Teleconference:
As required with 10 days’ notification (depends on the reflector discussions)
Next meeting: 15-20 September 2019 Marriott Hanoi, Hanoi, Vietnam
The AANI SC is contribution driven, contributions are requested:
  Technical and discussion contributions on 802.11 technical performance relative to IMT-2020 requirements
  Technical and discussion contributions on interworking/integration of 802.11 with the 3GPP Next Generation System
  In support of 802.1 Nendica
Meeting time requested: 2 time slots – Monday PM2, Thursday AM1 (TBC)

## Slide 16: ARC Closing Report
Date: 2019-07-18
Authors:

## Slide 17: Abstract
This document is the closing report for ARC SC,
July 2019 Meeting in Vienna, Austria

## Slide 18: Work Completed
Agenda is here: 11-19/0984r3
“What is an ESS?”
  Reviewed 11-18/1051r7.
  Suggests direction for some changes to the Standard, to clarify (expect to have REVmd consider this). Needs more review, but getting close.
  No new progress on changing language to use 802.1 terms (in 802.1Q and 802.1AC), and cleanup/remove the mapping language for 802.2/LLC
“What is a STA?”
  What name(s) should we use for our STA concepts (STA, AP, non-AP STA)? 11-19/0106r0
  Deferred this to the September session.

## Slide 19: Work Completed (cont)
MLME-RESET, versus MLME-JOIN and MLME-START
  Had a long discussion about this (entire meeting slot), again.
  Probably need to add MLME-SCAN and MLME-STOP to this topic, to be complete.
  A number of points were raised, mostly questions (to ourselves) and not answers. Ongoing discussion captured in the agenda deck.
  Will be continued...
Source Address Validation Improvements (SAVI)
  Reminder of IETF draft on SAVI: https://datatracker.ietf.org/doc/draft-bi-savi-wlan which has references to 802.11 behaviors.
  Don’t believe this is important to worry about, given its status at IETF.

## Slide 20: Work Completed (cont)
  TGbe (EHT) multi-band operation architecture (11-08/0949r4)
    ARC and TGbe chairs agreed to wait a bit longer before discussing jointly.
  TGbc (Broadcast) unassociated broadcast, broadcast reception
    ARC chair presented at a TGbc meeting. General agreement that TGbc will keep ARC informed of their progress on topics that are potentially architecture changes, and ARC will review TGbc materials as they develop, to help with any places where architecture is affected.

## Slide 21: Work Completed (cont)
IETF/802 coordination
  Nothing this time.
Other IEEE/IEEE 802 coordination
  Noted that IEEE 1609 and TGbd are having discussions about uni-directional STAs and also about how upper layers map to each other (from 802.11 up to IP), which may relate to our discussion about IETF’s IPv6 over OCB document. IEEE 1609 sent a liaison about this, that has been given to TGbd. ARC will follow the TGbd activities in this area.

## Slide 22: Work Completed (cont)
IEEE 1588 mapping to IEEE 802.11 and 802.1AS-rev use of Fine Timing Measurement
  Being worked directly by 802.11 experts, with 802.1AS.
  802.1AS is in ballot comment resolution.
  IEEE 1588 is planning a F2F plenary to work on their latest draft.
  Nothing for 802.11.
AP/DS/Portal architecture, 802/802.1 mappings
  Didn’t have time. Need to consolidate agreements, and provide input to REVmd.

## Slide 23: Teleconference(s)
None

## Slide 24: September 2019 Plans
Three standalone meeting slots planned:
“What is an ESS?”, “What is a STA?” and DS/AP/Portal architecture discussions
What is the (“STA(s)”) architecture of off-channel TDLS?
MLME-RESET, versus MLME-JOIN and MLME-START (add MLME-SCAN, MLME-END?) – feedback to REVmd.
Monitor TGbd’s activities in support of IEEE 1609.
Consider a new layer in 802.11 to arbitrate the operation of multiple active sessions using 802.1ASrev.
Monitor/discuss architecture concepts in TGbc and TGbe

## Slide 25: PAR Review SC - Meeting Agenda and Comment slides - July 2019 - Vienna
Date: 2019-07-18
Authors:

## Slide 26: IEEE 802 PARs & ICAIDs under consideration July 14-19, 2019, Vienna, Austria
802.1ABdh -Amendment - Support for Multiframe Protocol Data Units, PAR and CSD
802.1Qdj - Amendment - Configuration Enhancements, PAR and CSD
802.3cv - Amendment - Maintenance #15: Power over Ethernet, PAR
802.15.9ma- Standard, Transport of Key Management Protocol (KMP) Datagram, PAR and CSD
PAR Extensions
802.1Qcj - Amendment - Automatic Attachment to Provider Backbone Bridging (PBB) services, PAR extension
802.11ay - Amendment - Enhanced Throughput for Operation in License-Exempt Bands Above 45 GHz, PAR Extension
802.11az - Amendment - Next Generation Positioning (NGP), PAR Extension
802.1AS-REV - Standard for Local and Metropolitan Area Networks - Timing and Synchronization for Time-Sensitive Applications, Par Extension

## Slide 27: 802.15.22.3 - Standard for Spectrum Characterization and Occupancy Sensing, PAR
An Email received from Bob Heile on the 802 EC Reflector Monday at 15:40 AT for a PAR extension request for 802.15.22.3 Standard for Spectrum Characterization and Occupancy Sensing, for consideration on Friday under the 48 hour rule. The PAR extension can be found at https://mentor.ieee.org/802.15/dcn/19/15-19-0305-00-0000-802-15-22-3-par-extension.pdf. The expectation is we will start SA Ballot next week. Given the current SASB meeting schedule, we would need to submit the draft to RevCom no later than Sept 17. While this is doable, it is extremely tight. This extension is to cover the contingency that we are not able to submit until the next RevCom meeting which would not be until after the first of the year.
Bob Heile
Comments for the PAR Extension:
4. Submitting to the Draft to NesCom on Oct 1, 2019 after starting on Aug 1, 2019 does not seem reasonable on the surface, but I understand this may be exceptional case. However, it will mean that the PAR will be considered by RevCom in January 2020.
The Deadline for the 2019 November RevCom Meeting is 17 September, 2019.

## Slide 28: Responses from 802 Working Groups

## Slide 29: Comment on IEEE P802.3cv
Scope should be in present tense: Change:
“This project will implement editorial and technical corrections, refinements, and clarifications to Clause 145, Power over Ethernet, and related portions of the standard. No new features will be added by this project.” To “This project implements editorial and technical corrections, refinements, and clarifications to Clause 145, Power over Ethernet, and related portions of the standard. No new features are added by this project”. Response: Accepted. An updated draft PAR is available at <https://mentor.ieee.org/802-ec/dcn/19/ec-19-0074-01-00EC-ieee-p802-3cv-draft-par-response.pdf> with the above change implemented.

## Slide 30: Response from 802.15
Hi all Attached are the 802.15 responses to comments received on the 802.15 PARs and CSD. Comments were received from 802.3 and 802.11. All the comments were accepted except for two words. One of those words appeared in the suggested scope revision to 802.15.9ma by 802.11. The word "defined" was replaced by the word "considered". The other was a suggested change to the 802.15.9ma "5.5 Need for the Project" made by 802.3. The suggested change was future tense and we made it present tense by removing the word "will". As noted by both 802.3 and 802.11 we had neglected to answer the dependency on the completion of other standards question. The answer is NO. The dependencies are the other way around. 802.15.4y and 802.15.12 are both dependent on 802.15.9ma. Lastly, the 802.15.22.3 PAR extension is currently on the consent agenda. Jon Rosdahl's comments on the submission dates to RevCom have been accepted and instructions sent to Lisa to make the appropriate modifications.
The 802.15.9ma updated PAR can be found here: https://mentor.ieee.org/802.15/dcn/19/15-19-0215-03-09ma-802-15-9ma-par-draft.pdf
The 802.15.9ma updated CSD can be found here: https://mentor.ieee.org/802.15/dcn/19/15-19-0216-02-09ma-802-15-9ma-csd-draft.docx
The 802.15.22.3 updated PAR extension can be found here: https://mentor.ieee.org/802.15/dcn/19/15-19-0305-01-0000-802-15-22-3-par-extension.pdf Note that these are the instructions which have been sent to Lisa to update the 802.15.22.3 PAR extension
Please let me know if you have any questions or issues with the consent agenda item. Cheers, Bob

## Slide 31: 802.11 COMMENTS: 802.15.9ma- Standard, Transport of Key Management Protocol (KMP) Datagram
5.2 Scope: The Scope statement should describe what will be in the final standard, and not the process of getting there. This statement is similar to a need statement. Please revise.
Suggested revision:
This standard defines security key management extensions to address session key generation (both 128-bit and 256-bit key lengths), the creation and/or transport of broadcast/multicast keys, and security algorithm agility. New Key Management Protocols (KMPs) are defined considered as part of this Standard. This standard maintains backwards compatibility with IEEE Std 802.15.9-2016.
Accepted except for the one word noted above

## Slide 32: 802.11 Comments: 802.15.9ma- Standard, Transport of Key Management Protocol (KMP) Datagram
5.5 Need: - Change “802.15.12 draft Standard” to “IEEE P802.15.12” if it is a draft standard, or change to “IEEE Std 802.15.12” if completed. Accepted
5.5 Need – Change “IEEE 802.15.4y draft amendment” to “IEEE P802.15.4y” if it is a draft amendment or “IEEE Std 802.15.4y” if completed. Either way it should not call out “draft amendment”: Accepted
5.3 completion of another standard: need to respond to dependence question – because of this statement, we believe you have a dependency “the IEEE 802.15.4y draft amendment for Security Next Generation is adding support for 256-bit key lengths”. Question answered as NO. 4y is dependent on 15.9ma

## Slide 33: 802.11 Comments: 802.15.9ma- Standard, Transport of Key Management Protocol (KMP) Datagram
CSD:
Note the title of the CSD does not match the PAR – “802.15.9ma”. Fixed
1.2.1 b) change IEEE 802.15.9 to “IEEE Std 802.15.9 “Fixed
1.2.3 change “802.15.4 standard” to IEEE Std 802.15.4” Fixed
1.2.4 change “IEEE 802.15.9 “ to “IEEE Std 802.15.9 “Fixed
1.2.4 change “IEEE 802.15.4y” in 2 locations to “IEEE Std 802.15.4y” Fixed
1.2.5 change “IEEE 802.15.9” in 2 locations to “IEEE Std 802.15.9“Fixed

## Slide 34: 802.11 Comments: 802.15.22.3 PAR Extension
Modify dates to comply with NesCom 6 month convention. Dates fixed

## Slide 35: 802.1 PAR Extensions:
P802.1AS-Rev - Timing and Synchronization for Time-Sensitive Applications
Responses to comments: http://www.ieee802.org/1/files/public/docs2019/as-PAR-extension-comments-0719-v01.pdf
PAR extension: http://www.ieee802.org/1/files/public/docs2019/as-PAR-extension-0719-v01.pdf
Unmodified CSD: https://mentor.ieee.org/802-ec/dcn/18/ec-18-0243-00-ACSD-p802-1as.pdf
P802.1Qcj - Amendment - Automatic Attachment to Provider Backbone Bridging (PBB) services
Responses to comments: http://www.ieee802.org/1/files/public/docs2019/cj-PAR-extension-comments-0719-v01.pdf
Updated PAR extension: http://www.ieee802.org/1/files/public/docs2019/cj-PAR-extension-0719-v01.pdf
Unmodified CSD: http://www.ieee802.org/1/files/public/docs2019/cj-CSD-0719-v01.pdf

## Slide 36: P802.1AS-
802.11 Comment on PAR
Comment:The need for 2 years is questionable, but not a problem. 1 year could/would have been enough?
Response:Asking for a 2-year PAR extension comes with no penalty compared to a 1-year extension; therefore, a 2-year extension seems a safer option.

## Slide 37: P802.1Qcj
802.11 Comment on PAR 3.4
Comment:Was the draft really only circulated once per year?
Response:Yes. The first Editor retired and we now have a new Editor actively working on the draft.

## Slide 38: 802.1 New Pars
P802.1ABdh -Amendment - Support for Multiframe Protocol Data Units
Responses to comments: http://www.ieee802.org/1/files/public/docs2019/dh-PAR-CSD-comments-0719-v01.pdf
Updated PAR: http://www.ieee802.org/1/files/public/docs2019/dh-PAR-0719-v01.pdf
Updated CSD: http://www.ieee802.org/1/files/public/docs2019/dh-CSD-0719-v01.pdf

## Slide 39: 802.1 New PARs (cont)
P802.1Qdj - Amendment - Configuration Enhancements for Time-Sensitive Networking
Responses to comments: http://www.ieee802.org/1/files/public/docs2019/dj-PAR-CSD-comments-0719-v01.pdf
Updated PAR: http://www.ieee802.org/1/files/public/docs2019/dj-PAR-0719-v01.pdf
CSD: http://www.ieee802.org/1/files/public/docs2019/dj-CSD-0719-v01.pdf

## Slide 40: Final Report to 802.11

## Slide 41: Rebuttal responses
802.15.9ma – Disagree with the use of “considered” and believe “defined” is the appropriate word to use in a scope of a standard.
802.15.22.3 – Changes for the explanation are not clear if it is a replacement or an addition.
(Jon to email 802.15 for reconsideration.)

## Slide 42: References:
IEEE 802 PARs Under consideration Webpage:
  http://grouper.ieee.org/groups/802/PARs.shtml
Minutes:
  Previous Plenary: 11-19/0426r0:
    https://mentor.ieee.org/802.11/dcn/19/11-19-0426-00-0PAR-minutes-march-2019-session.docx
  Current Meeting: 11-19/1272r0:
    https://mentor.ieee.org/802.11/dcn/19/11-19-1272-00-0PAR-minutes-july-2019-session.docx

## Slide 43: IEEE 802.11 Coexistence SC closing report in Vienna in July 2019
19 July 2019
Authors:
Name | Company | Phone | email
Andrew Myles | Cisco | +61 418 656587 | amyles@cisco.com

## Slide 44: The Coexistence Workshop was very successful & hopefully represents the start of better collaboration
Coexistence workshop
  150 attendees (full)
  25 papers – all available on-line
  2 panels
  3 Sponsors
  Total budget: USD 25k
  Survey going out next week
  Minutes available soon
Process theme
  How should IEEE 802.11 WG & 3GPP RAN better work together, and not rely on ETSI BRAN?
Technical themes
  Staring point for 6GHz? 5GHz rules or something else?
  Option or mandatory use of common preamble? Which preamble?
  Does use of short LBT for DRS have adverse effect on coexistence?
Next steps
  Assistance is requested to make the workshop the start and not just a “road-bump”

## Slide 45: IEEE 802.11 Coexistence SC achieved its goals as an effective discussion forum for coexistence issues
802.11 Coex SC achievements in Vienna in July 2019 (11-19-1145-02)
  Reviewed coexistence activities in ETSI BRAN
    ETSI BRAN have adopted a new WI for 6GHz called EN 303 687
      There is contention in ETSI BRAN & Coex SC as to whether EN 303 687 should define coexistence like EN 301 893 for 5GHz – lots of philosophical discussions
    Last meeting discussed refinements to EN 301 893 for 5GHz
      No/short LBT
      CW adjustment with delayed feedback, and definition of “success” driving CW
      Paused COT
    A number of issues arose that require attention from IEEE 802.11 WG members; ETSI BRAN is holding ad hoc’s soon
      Should ED/PD thresholds be absolute or relative?
      Does 802.11 satisfy the EN 301 893 spectral mask?
      Do preliminary PD tests highlight real issues with 802.11 products?
    Next meeting in October 2019, with ETSI members welcome
  Reviewed status of 3GPP RAN1 work in NR-U
    Some recent developments aligned with previous 802.11 WG LS suggestions 

## Slide 46: IEEE 802.11 Coexistence SC will continue its work in Hanoi in Sept 2019
IEEE 802.11 Coexistence SC will meet in Hanoi in Sept 2019
  Follow up on Coexistence Workshop
  Discussions of specific questions raised at last ETSI BRAN meeting
  Preparation for next ETSI BRAN meeting
  Discussion of 3GPP RAN1 activities

## Slide 47: WNG SC Closing Report
Date: 2019-07-19
Authors:

## Slide 48: Abstract
Closing report for WNG SC for July 2019 in Vienna (Austria)

## Slide 49
Summary
Final Agenda
https://mentor.ieee.org/802.11/dcn/19/11-19-0991-03-0wng-agenda-for-wng-sc-2019-july.ppt
Presentations at May 2019 meeting
  “Wi-Fi sensing” - Tony Xiao Han (Huawei)
    https://mentor.ieee.org/802.11/dcn/19/11-19-1164-00-0wng-wi-fi-sensing.pptx
    No motions, Two straw polls
  “Wi-Fi Sensing: Usages, Requirements, Technical Feasibility, and Standards Gaps” – Claudio da Silva (Intel)
    https://mentor.ieee.org/802.11/dcn/19/11-19-1293-00-0wng-wi-fi-sensing-usages-requirements-technical-feasibility-and-standards-gaps.pptx
    No motions, no straw polls
Minutes
  11-19/1310r0
Plans for September 2019
  TBD
No motions in the SG, no conference calls

## Slide 50: IEEE 802 JTC1 Standing Committee July 2019 (Vienna) closing report
18 July 2019
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com
July 2019

## Slide 51: The IEEE 802 JTC1 SC focused on executing the PSDO process
IEEE 802 JTC1 SC achievements in Vienna as of July 2019
  Agenda - 11-19-0955
WG | Completed | In-process
802.1 | 28 | 11
802.3 | 15 | 6
802.11 | 8 | 12
802.15 | 2 | 1
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 59 | 31
July 2019

## Slide 52: The IEEE 802 JTC1 SC focused on executing the PSDO process
Status of PSDO process
  Recent publications
      802.15.6*
      802.11ah
  Recent ballot completions
    60 day ballot
      802.1AE*
      802.1Xck*
      802.3-REV*
      802.11aj*
    FDIS ballot
      802.1AC/Cor 1
      802.1CM
  Ballots in progress
    60 day ballot
      None
    FDIS ballot
      802.1Q#
      802.1AR
      802.3-REV#
      802.11ak#
      802.11aq#
  Note: * = comment resolution required
  Note: # = ballot starts soon
July 2019

## Slide 53: The IEEE 802 JTC1 SC recommends a response to the comment on 802.11aj in the 60-day ballot
Motion in SC
  The IEEE 802 JTC1 SC recommends to the IEEE 802.11 WG that 11-19-1177-01 be liaised to ISO/IEC JTC1/SC6 as a response to the comment received during the 60-day ballot on IEEE 802.11aj, conducted according to the PSDO process
    Passed 10/0/0/
Motion for WG
  The IEEE 802.11 WG recommends to IEEE 802 EC that 11-19-1177-01 be liaised to ISO/IEC JTC1/SC6 as a response to the comment received during the 60-day ballot on IEEE 802.11aj, conducted according to the PSDO process
    Moved: Myles
    Seconded:
July 2019

## Slide 54: The IEEE 802 JTC1 SC will focus on executing the PSDO process in Hanoi in Sep 2019
IEEE 802 JTC1 SC plans for Hanoi in Sept 2019
  Execute PSDO process
July 2019

## Slide 55: TGmd July 2019 Closing Report
Date: 2019-07-18
Authors:

## Slide 56: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the July 2019 session.

## Slide 57: Work completed this week
Continued comment resolution of 723 comments received in LB236
  Approximately 550 Comments resolved to date
Planned teleconferences and Ad-hoc meeting
  Tuesday July 30, August 6, 27, Sept 3, at 3PM Eastern, 2 hours
  Friday August 2, 9, Sept 6 10am Eastern, 2 hours
  Ad-hoc meeting: Toronto @Blackberry: August 20, 21, 22 2019; teleconference access provided
Mandatory Draft Review (MDR) completed
TGmd schedule: updated
September Goal: Recirculation Letter Ballot
Agenda
  https://mentor.ieee.org/802.11/dcn/19/11-19-0960

## Slide 58: TGmd schedule – updated
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
May 2019 – MEC/MDR done
September 2019 – D3.0 WGLB Recirculation LB
August 2019 – Form SB Pool
November 2019 – D3.0 Recirculation (unchanged)
December 2019 – Initial SB D3.0
March 2020– Recirculation SB D4.0
July 2020 – WG/EC approval
Sept 2020 – RevCom/SASB approval

## Slide 59: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Approved PARs: https://standards.ieee.org/about/sba/index.html
Comment spreadsheet: https://mentor.ieee.org/802.11/dcn/18/11-18-0611-21-000m-revmd-wg-ballot-comments.xls

## Slide 60: TGax July 2019 Closing Report
Date: 2019-07-18
Authors:

## Slide 61: Abstract
This document is the closing report for the TGax for the July 2019 session.

## Slide 62: Work Completed
More time is needed to complete the resolution of all comments submitted during LB 238 on draft D4.0.
  Almost 260 technical comments are remaining.
The TG agenda is available at:
  https://mentor.ieee.org/802.11/dcn/19/11-19-0983-06-00ax-tgax-july-2019-meeting-agenda.pptx

## Slide 63: September 2019 Goals
Complete the comment resolution on draft D4.0.
Instruct the TG Editor to prepare draft D5.0 and start a new WG Recirculation ballot.
Approve the new revision of the TG Coexistence Assurance document.

## Slide 64: Teleconference Schedule
Thursday Aug 1, 15, 29 10:30 ET
Thursday Aug 8, 22, Sept 5 19:30 ET
All calls are for 3 hours.

## Slide 65: Task Group AY July 2019 Closing Report
Date: 2019-07-17
Authors:
July 2019

## Slide 66: Abstract
This document is the closing report for Task Group AY for the July 2019 session.
July 2019

## Slide 67
Work Completed
Resolved 59 out of 64 comments received from LB242 on Draft 4.0.
Updated the timeline as follows:
  2019/09: Third recirculation WGLB on Draft 5.0
  2019/11: Seek EC approval for SA technical letter ballot
  2019/11: Fourth recirculation WGLB on Draft 5.0 (i.e., unchanged draft)
  2019/12: Initial SA technical letter ballot (Draft 5.0)
  2020/07: Final 802.11 WG approval
  2020/07: Final EC approval
  2020/09: evCom & Standards Board Final
July 2019

## Slide 68
Goals for September 2019 interim
Comment resolution on D4.0
Draft readiness for recirculation WG letter ballot
Technical presentation
July 2019

## Slide 69
Teleconference Schedule
July 31 (Wednesday), 10:00am ET – 11:30am ET
August 14 (Wednesday), 10:00am ET – 11:30am ET
August 28 (Wednesday), 10:00am ET – 11:30am ET
September 4 (Wednesday), 10:00am ET – 11:30am ET
July 2019

## Slide 70: TGaz Next Generation Positioning July Meeting Closing Report
Date: 2019-07-18
Authors:

## Slide 71: Abstract
This document is the TGaz Next Generation Positioning closing report for the Vienna, July 2019 meeting.

## Slide 72: TG Status And Work Completed
Adopted roughly ~150 technical comments.
Performed comment assignment of most of the remaining CIDs.
Group met for 8 meeting slots and reviewed a total of 29 submissions.
Continued effort to meet the projected re-circ ballot out of Sep. meeting.

## Slide 73: Goal Towards Sep. Meeting and Beyond
Complete LB240 comment resolution by end of Sep. meeting and recirculate out of the Sep. meeting.
Publish a new baseline draft D1.3 including all adopted CR from July meeting.
Have a 3 day ad hoc for the purpose of comment resolution.

## Slide 74: Teleconference Schedule
July 24th (Wednesday), 13:00 ET – 14:30 ET – already approved
July 31st (Wednesday), 13:00 ET – 14:30 ET
Aug. 7th (Wednesday), 13:00 ET – 14:30 ET
Aug. 14th (Wednesday), 13:00 ET – 14:30 ET
Aug. 21st (Wednesday), 13:00 ET – 14:30 ET
Aug. 28th (Wednesday) , 13:00 ET – 14:30 ET

## Slide 75: 2019 July TGba Closing Report
Date: 2019-7-17
Authors:

## Slide 76: Work Completed
Resolved 198 technical comments, 144 editorial comments received on D3.0 (LB241)
  Total unresolved comments: 76
Review TG timeline
Agenda: doc:11-19/988r11

## Slide 77: Goals for September 2019
Complete comment resolution on D3.0 (LB241)
Approve a WG recirculation letter ballot on D4.0
Review timeline

## Slide 78: Teleconference Call Schedule
  Three teleconference call (Monday, 2 hours):
    August 5th , 10:00 ET
    August 19th, 17:00 ET
    August 26th, 23:00 ET

## Slide 79: TGbb July 2019 Closing Report
Date: 2019-07-18
Author:

## Slide 80
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the July 2019 session.
Abstract

## Slide 81
  Content
  TGbb is considering proposals for PHY and MAC features
    PHY pre-proposals (doc. 11-19/1053r1, doc. 11-19/1206r0)
    PHY simulation results (doc. 11-19/1054r2, doc. 11-19/1224r1)
    PHY implementation results (doc. 11-19/1208r0)
    MAC pre-proposals (doc. 11-19/0757r1)
  Discussions ongoing for the Evaluation Methodology for the MAC (doc. 11-19/0187r5)
    MAC Evaluation Methodology (doc. 11-19/1000r1, doc. 11-19/0848r2)
    Link Performance Models for System Level Simulations (doc. 11-19/1221r0)
    Agreement to show cumulative distribution function for MAC KPIs
  Request for liaison to ITU-T for copyright to use material from various standards/recommendations (doc. 11-19/1322r0)
  Meeting agenda and motions are available in doc. 11-19/0989r5
  Minutes of the meeting are available in doc. 11-19/1343r0.
TGbb activities at the July meeting

## Slide 82: Motion
The IEEE 802.11 WG approves sending the contents of 11-19/1322r1 draft LS to ITU-T Q18/15 and cc’ed to IEEE 802 EC, granting the WG Chair editorial license.
Moved by Nikola Serafimovski on behalf of TGbb
TGbb vote:
Moved: Volker Jungnickel , Seconded: Matthias Wendt
Result: (Y / N / A) (14 / 0 / 3)

## Slide 83
Teleconference schedule request

## Slide 84
  5 slots were requested
  Hear further pre-proposals on PHY and MAC
  Discuss initial evaluation results
Plans for TGbb Sept. Meeting

## Slide 85: TGbc Closing Report
Date: 2019-07-18
Authors:

## Slide 86: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for July 2019, Vienna, AT.

## Slide 87: Meeting Goals
Approve additional technical requirements
Consolidate the system architecture / control plane discussions
Discuss early drafts of amendment text

## Slide 88: Work Completed this week
Group met 3 time slots during this week
Discussion on relation between ARC and TGbc
Additions to Functional Requirements Document
Identified potential clauses, which might be amended by TGbc, and

## Slide 89: Plans for September 2019
Issue call for proposals between now and September meeting
Discuss submissions on TGbc draft text

## Slide 90: Future Session Planning
Teleconferences:
Tuesday, August 13th, 10:00h ET
15-20th September 2019, F2F meeting
Marriott Hanoi, Hanoi, Vietnam
Meeting time requested: 3 sessions

## Slide 91: TGbc schedule – <unchanged>
January 2019 First meeting as a task group
January 2020 Initial WGLB (D1.0)
July 2020 D2.0 WGLB Recirculation LB
January 2021 Form SB Pool
January 2021 MEC/MDR done
March 2021 Initial SB
July 2021 Recirculation SB
Jan 2022 Final WG/EC approval
Feb 2022 Revcom/SASB approval

## Slide 92: References
Agenda for this week: 11-19/0943
Meeting / Chair’s Slide Deck: 11-19/0944
Meeting minutes: 11-19/1005
Snapshot Slide: 11-19/0942
Closing report: 11-19/0945
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135r0
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268

## Slide 93: TGbd Closing Report – Vienna
Date: 2019-07-18
Authors:

## Slide 94: Abstract
Closing report for Jul 2019 TGbd meeting in Vienna, Austria

## Slide 95: Completed work items in the week
5 meeting slots were allocated in the week, including one adhoc slot
Meeting agenda: the last revision of 11-19/0985
Work items completed in this week include:
Approval of the meeting minutes for May meeting and Jun CCs
Approval of the updated SFD document (11-19/0497r2)
Approval of PHY/MAC adhoc co-chairs
  James lepp/Joseph Levy as MAC adhoc co-chairs
  Qinghua Li/Hongyuan Zhang as PHY adhoc co-chairs
Review the liaison from IEEE 1609 (11-19/1295r0)
TG use case baseline doc (1342) was created and updated
Review TGbd timeline, no change
Teleconference plan after Jul meeting was settled
19 tech submissions were presented for the week.
  10 motions passed for developing SFD and FRD
 | MON | TUE |  | WED | THU
AM1 | TGbd* | TGbd PHY | TGbd MAC | TGbd | TGbd
AM2 |  |  |  |  | 
PM1 |  |  |  |  | 
PM2 |  |  |  |  | TGbd
EVE |  |  |  |  | 

## Slide 96: Approve the Adhoc Co-chairs
Approve the appointment of PHY/MAC Adhoc Co-chairs as below:
  Qinghua Li/Hongyuan Zhang as PHY Adhoc Co-chairs
  James Lepp/Joseph Levy as MAC Adhoc Co-chairs
Moved: Rui Cao Seconded: Jim Lansford
Passed unanimously

## Slide 97: Tech submissions progress in Jul
DCN | Author | Title | Adhoc Group
11-19/0774 | Jianhan Liu (MTK) | Modulation Scheme for 11bd Range Extension Update | PHY
11-19/0783 | Michael Fischer (NXP) | Radio Environment Operational Metric for NGV | 
11-19/0784 | Michael Fischer (NXP) | Adaptive Repetition Scheme for NGV | TG
11-19/0788 | Stephan Sand (German Aerospace Center (DLR)) | Considerations on Ranging in NGV | PHY
11-19/0808 | Hanseul Hong (Yonsei Univ.) | 11p PPDU transmission with legacy device information | TG
11-19/0809 | Hanseul Hong (Yonsei Univ.) | Channel usage in NGV: follow-up | MAC
11-19/0859 | Feng Jiang (Intel) | Ranging Performance in 11bd | PHY
11-19/0864 | Enrico Rantala (Nokia) | NGV PPDU with Hierarchical MCS | PHY
11-19/0840 | Hiroyuki Motozuka (Panasonic) | Use Cases for 11bd using High Data Rate | TG
11-19/1070 | Rui Cao (Marvell) | NGV MIMO Simulations | PHY
11-19/1071* | Rui Cao (Marvell) | NGV Frame Format Discussions | PHY
11-19/1072 | Rui Cao (Marvell) | NGV 20MHz OFDM Numerology Discussions | PHY
11-19/1073 | Rui Cao (Marvell) | NGV Midamble Period Choice | PHY
11-19/1076 | Liwen Chu (Marvell) | medium access with 20 MHz BW | MAC
11-19/1104 | Ioannis Sarris (u-blox) | NGV PHY Performance Results | PHY
11-19/1105 | Hanseul Hong (Yonsei Univ) | Study on 20 MHz Channel Access Schemes | MAC
Notes:
  Docs in green color have been presented.
  Docs in red color have been withdrawn.
  Docs in black color have NOT been presented.
  Docs presented but need more discussion or deferred

## Slide 98: Tech submissions progress in Jul
DCN | Author | Title | Adhoc Group
11-19/1156 | Onn Haran (AutoTalks) | 20 MHz channel usage options | MAC
11-19/1157 | Onn Haran (AutoTalks) | Upper layer operation of adjacent channel detector | MAC
11-19/1158 | Onn Haran (AutoTalks) | Mechanisms for reliable V2X operation | TG
11-19/1162 | Hiroyuki Motozuka (Panasonic) | OCB for 60 GHz | TG
11-19/1103 | Insun (LGE) | 20 MHz channel access in 11bd: Follow-up | MAC
11-19/1151 | Yujin Noh (Newracom) | Midamble in NGV | PHY
11-19/1152 | Yujin Noh (Newracom) | Compressed Midamble in NGV | PHY
11-19/1153* | Yujin Noh (Newracom) | NGV PPDU Format | PHY
11-19/1154 | Yujin Noh (Newracom) | 20 MHz transmission in NGV | PHY
11-19/1108* | Dongguk Lim (LGE) | Preamble design and auto-detection for 11bd | PHY
11-19/1109 | Dongguk Lim (LGE) | Further investigation of mid-amble performance | PHY
11-19/1299 | Sean Coffey (Realtek) | Extended rate modes in 11bd | PHY
11-19/1324 | James Lepp (BlackBerry) | 20 MHz channel access discussion status | MAC
Notes:
  Docs in green color have been presented.
  Docs in red color have been withdrawn.
  Docs in black color have NOT been presented.
  Docs presented but need more discussion or deferred

## Slide 99: Approved TG Document
TG Document | Baseline Version | Latest Revision
Definition and requirements | 11-19/0202r1 | 11-19/0202r1
Selection Procedure document | 11-19/0030r6 | 11-19/0030r6
Functional Requirement document | 11-19/0440r0 | 11-19/0440r0
Spec Framework document | 11-19/0441r0 | 11-19/0441r2
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3 | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0 | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r0 | 11-19/0514r6
TGbd Use Case document | 11-19/1342r0 | 11-19/1342r0

## Slide 100: Timeline (unchanged)
PAR approved Dec 2018
First TG meeting Jan 2019
D0.1 Sept 2019
D1.0 Letter Ballot Nov 2019
D2.0 LB recirculation Mar 2020
Form Sponsor Ballot Pool May 2020
D3.0 LB recirculation May 2020
D3.0 unchanged recirculation July 2020
Initial Sponsor Ballot (D4.0) Sept 2020
Final 802.11 WG approval July 2021
802 EC approval July 2021
RevCom and SASB approval Sept 2021

## Slide 101: Teleconferences and Goal for Sep meeting
Planned TC: Aug 6, from 10:00am to 11:59am, ET
New TC plan to be approved:
  Aug 20, Oct 8, from 6:00pm to 8:00pm, ET
  Sep 3, from 10:00am to 11:59am, ET
Goal for Sep meeting
  Develop FRD and SFD
  Call for technical submissions for FRD and SFD

## Slide 102: TGbe July 2019 Closing Report
Date: 2019-07-18
Authors:

## Slide 103: Abstract
This document is the closing report for TGbe for the July 2019 session.

## Slide 104: Work Completed
Approved the following TG documents
  TGbe channel model document (19/719r1)
  TGbe Functional Requirements (19/722r1)
  Specification Framework for TGbe (19/1262r2)
Discussed 22 technical submissions covering a wide range of topics
  Multi-AP coordination, PHY, multi-link operation, HARQ, and MIMO
Held a joint session with IEEE802.1/TSN
  Intro to IEEE802.1 TSN, part of the picture for TSN+Wireless,
  TSN for .11 with potential extensions, and improving WLAN reliability

## Slide 105: Goals for September 2019
Discuss creation of ad-hoc groups
  E.g., number of ad-hocs, chairs, etc.
Discuss technical contributions

## Slide 106: Teleconference Plan
August 1st (Thursday), 19:30-22:00 ET
August 8th (Thursday), 10:00-12:30 ET
August 15th (Thursday), 19:30-22:00 ET
August 22nd (Thursday), 10:00-12:30 ET
August 29th (Thursday), 19:30-22:00 ET
September 5th (Thursday), 10:00-12:30 ET
September 12th (Thursday), 19:30-22:00 ET

## Slide 107
July 2019
Amelia Andersdotter, Chair (ARTICLE19)
Slide 107
RCM TIG Closing Report
Date: 2019-07-18
Authors:
Name | Affiliation | Contact
Amelia Andersdotter | ARTICLE19 | amelia@article19.org
Notes: doc.: IEEE 802.11-13/0900r0
July 2013
Clint Chaplin, Chair (Samsung)
Page 107

## Slide 108
July 2019
Amelia Andersdotter, Chair (ARTICLE19)
Slide 108
Abstract
This presentation contains the closing report for Randomized and changing MAC adress (RCM) Topic interest group (TIG) from the Vienna, Austria IEEE 802 LMSC Plenary meeting on 15-19 July, 2019.
Notes: doc.: IEEE 802.11-13/0900r0
July 2013
Clint Chaplin, Chair (Samsung)
Page 108

## Slide 109
July 2019
Amelia Andersdotter, Chair (ARTICLE19)
Summary
Some background to TIG:
Summary of discussions on randomized and changing MAC addresses 2014-2019, Amelia Andersdotter, 11-19/588r3
Final Agenda
https://mentor.ieee.org/802.11/dcn/19/11-19-0982-06-0rcm-rcm-tig-july-2019-meeting-agenda.pptx
Work completed
Reviewed five presentations.
Discussion on timeline and the future outline draft report.
No motions, no straw polls.
Agreed work plan (2019)
August: Outline of the draft report (headlines)
September : Discussion on outline of draft report based on individual contributions for text chunks for the draft report (provided in good time before the meeting). Produce a first draft report.
November: Conclusion. Goal: finalize report and give to CAC before wed/thur evening.
Request 3 sessions for next F2F.
Notes: doc.: IEEE 802.11-13/0900r0
July 2013
Clint Chaplin, Chair (Samsung)
Page 109

## Slide 110: 802.24 Vertical Applications Technical Advisory Group Liaison Report
Date: 2019-07-18
Author:

## Slide 111
White paper on Low Latency Vertical Applications – early draft 24-19-0003r4
  Including excerpts from “Network Enablers for Seamless HMD-based VR” and RTA TIG
  Call for additional text contributions remains open.
Developed draft of “Network Integration” white paper, on the distinguishing characteristics of the IEEE 802 architecture for vertical applications. 24-19-0017r1
  Discussion on optimal title: Working title is “IEEE 802 Solutions for Vertical Applications”
  Call for additional text contributions remains open.
Re-starting development on IoT white paper. Seeking new contributions from wireless groups
Agenda 24-19-0013r2
Closing Report 24-19-0020r0
Minutes 24-19-0019r0
802.24 Vertical Applications TAG
802.24.1 Smart Grid TG
802.24.2 IoT TG