## Slide 1: TGbc Closing Report
Date: 2019-11-14
Authors:

## Slide 2: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for November 2019.

## Slide 3: Meeting Goals & Accomplishments of the week
Goal for the week:
Discuss submissions for SFD
Increase technical level of detail for agreed SFD content
Accomplishments
Group met 4 times this week
Completed Specification Framework Document
  13 Presentations that led to adding SFD text
  All except one TGbc requirements addressed in the SFD
Revised Timeline (see 11-19/2069)

## Slide 4: Plans for November 2019
Increase the technical level of detail of the SFD
Move towards initial draft text contributions

## Slide 5: Future Session Planning
Teleconferences:
12-16 January 2019 F2F meeting, Hotel Irvine, Irvine, California, USA :
Meeting time requested: 4 sessions
Group | Dates | Start Time | Duration
TGbc | Tuesdays, Nov 26th Dec 17th Jan 7th | 10:00h ET | 1 hour

## Slide 6: TGbc schedule
January 2019 First meeting as a task group
May 2020 Initial WGLB (D1.0)
November 2020 D2.0 WGLB Recirculation LB
May 2021 Form SB Pool
May 2021 MEC/MDR done
July 2021 Initial SB
Nov 2021 Recirculation SB
Mar 2022 Final WG/EC approval
Apr 2022 Revcom/SASB approval

## Slide 7: References
Agenda for this week: 11-19/1747
Meeting / Chair’s Slide Deck: 11-19/1748
Meeting minutes: 11-19/1689
Snapshot Slide: 11-19/1746
Closing report: 11-19/1749
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135r0
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268