## Slide 1: WG11 Opening Report Snapshot Slides November 2019
Date: 2019-11-10
Authors:

## Slide 2: Abstract
Editors Meeting ANA AANI SC ARC SC (Acrhitecture) Coex SC PAR Review SC WNG SC (Wireless Next Generation) JTC1 TGmd (Maintenance) TGax (High Efficiency WLAN) TGay (Next Generation 60 GHz) TGaz (Next Generation Positioning) TGba (Wake-Up Radio) TGbb (Light Communication) TGbc (Broadcast Serverices) TGbd (Next Gen V2X) TGbe (Extremely High THroughput) RCM TIG (Random and Changing MAC addresses) SENS TIG (Sensing)
This presentation contains the IEEE 802.11 WG snapshot slides for the November 2019 session:

## Slide 3: Editors meeting
Roll Call / Contacts / Reflector
Go round table and get brief status report
Draft Numbering
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 draft 09/1034r14
TGba MDR report 19/1765
Review WG Style Guide

## Slide 4: ANA Status
The latest database is 11-11/0270r50 (November 2019)
Changes since last meeting:
  TGba releases and 1 allocation
  TGax allocations
  TGmd allocations and new resource: Extended RSN Capabilities.
Pending changes:
  None

## Slide 5: 802.11 AANI SC – November 2019
Goals:
  Review: the AANI SC Background and Status
  Contribution: “Initial technical draft report on interworking between 3GPP 5G network & WLAN” - Hyun Seo OH (ETRI)
  802.11ax IMT-2020 simulation results/discussion:
    11-19/1284r1 “Summary of 802.11ax Self Evaluation for IMT-2020 EMBB Indoor Hotspot and Dense Urban Test Environments” – Sindhu Verma (Broadcom)
  Report status of: “Press release” on 802.11ax IMT-2020 performance
Agenda: See 11-19/1744 for additional background and details
  AANI SC is scheduled to meet for 1 sessions: Tue: AM2
Note: Nendica: “IEEE 802 network enhancements for the next decade” Industry Connections Activity is meeting this week.

## Slide 6: 802.11 ARC – November 2019
    Meeting slots: Tuesday PM2, Wednesday AM1, Thursday PM2
    Agenda items:
      Update on external coordination/monitoring:
        IEEE 1588, 802.1AS (802.1ASrev) and use of 802.11 FTM – Shim layer?
        Discuss 1588/802.1AS with TGaz experts on Wed AM1
        IETF/802 coordination
    “What is an ESS?”: 11-18/1051r7
    “What is a STA?” (per REVmd discussion: 11-19/0106r0)
    Annex G (purpose and value?, work to update or work to deprecate?)
    MLME-RESET, versus MLME-JOIN and MLME-START (and MLME-SCAN?)
    Consider 802.11 in a Deterministic Network
    AP/DS/Portal architecture and 802 concepts
    Other TG new architecture concepts:
      TGbe (EHT) multi-band/multi-link operation architecture
        TGbc (Broadcast) unassociated broadcast, broadcast reception
        Monitor TGbd’s activities in support of IEEE 1609

## Slide 7: The IEEE 802.11 Coex SC will formally meet twice in Hawaii in Nov 2019
The Coex SC is working based on agreed goals
Discuss the use of PD, ED or other 802.11 coexistence mechanisms with the goal of promoting “fair” use of unlicensed spectrum
Promote an environment that allow IEEE 802.11ax “fair access” to global unlicensed spectrum
The Coex SC is formally meeting twice this week
Coex SC meeting on Wed PM1
Coex SC meeting on Thu PM1

## Slide 8: The IEEE 802.11 Coex SC will focus on “important” issues from Coex Workshop
Agenda items (11-19-1763) to be addressed include:
Review of inbound/outbound LSs
  Outbound LS in relation to Coex Workshop
  Inbound LS from ETSI BRAN on CW updates
Review of recent ETSI BRAN activities
  Chair election
  EN 301 893 issues (5 GHz)
  EN 303 687 issues (6 GHz)
Review of recent 3GPP RAN/RAN1 & WBA activities
Discussion of extension of Coex SC charter
Motions (Thu PM1 only, if required)

## Slide 9: PAR Review SC – November 2019 Chair: Jon Rosdahl
802f Amendment : YANG Data Model for EtherTypes, PAR and CSD
802.1AEdk Amendment: MAC Privacy protection, PAR and CSD
802.1CS Standard - Link-local Registration Protocol, PAR modification and CSD modification
802.3ct -Amendment - 100 Gb/s Operation over DWDM systems, PAR modification and CSD modification
802.3cw - Amendment - 400 Gb/s Operation over DWDM systems, PAR and CSD
802.3cx - Amendment - Improved Precision Time Protocol (PTP) timestamping accuracy, PAR and CSD
802.15.7a - Amendment - Defining High Data Rate Optical Camera Communications (OCC), PAR and CSD
802.16t - Amendment - Fixed and Mobile Wireless Access in Narrowband Channels, PAR and CSD
Draft Agenda:

## Slide 10: 802.11 WNG – November 2019
Announcements
Approval of Minutes
Presentations
  “Priority Access Support in IEEE 802.11be: What and Why?” – Subir Das (Perspecta Labs)
Plans for January 2020
  Chair will make a call for presentations in advance
Adjourn
802.11be will begin a session at 09:00
Current agenda is document 11-19/1735r1
Tuesday 12 November AM1 (08:00-09:00)

## Slide 11: IEEE 802 JTC1 SC will meet only once in Hawaii in Nov 2019
Agenda items (11-19-1731) addressed this week (Tue PM1) will include “the usual”:
Review extended goals
Review status of SC6 interactions
  Review liaisons of drafts to SC6
  Review notifications of projects to SC6
  Review status of 60 day/FDIS ballots
Review SC6 activities
  Preparation for SC6 meeting in London in early 2020
The meeting will be relatively light due to problem at ISO

## Slide 12: IEEE 802 has 94 standards in or through the PSDO pipeline
FDIS ballots
802.11ak/aq/AJ waiting for FDIS ballot start
WG | Completed | In-process
802.1 | 28 | 13
802.3 | 15 | 9
802.11 | 9 | 11
802.15 | 2 | 1
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 0
All | 60 | 34
All ballots have been delayed by a problem at ISO
IEEE-SA reports that the problem has been resolved and that the ballots will restart soon

## Slide 13: TGmd – Snapshot slide
Overall Status: LB245 on P802.11REVmd D3.0 Passed
  Result: 96.3% approval, 30 comments received
  D3.0 incorporates all approved amendments
Since September 2019 meeting
  One teleconference held
  2nd recirculation Working Group letter ballot held
November 2019 meeting goals (2 timeslots):
  Complete LB245 comment resolution
  Plans for November 2019 – January 2020: Additional WGLB recirculation(s), Initial SA ballot
  Prepare presentation supporting request to EC for approval to forward P802.11REVmd to SA Ballot
  Agenda: 11-19-1730
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 13

## Slide 14: TGax – November 2019
Draft 5.0 completed recirculation ballot on October 24. The approval percentage was 93.8%. 558 comments were receive (including those on the CAD). 166 editorial, 385 technical, and 7 general.
The TG Coexistence Assurance document was approved by the 802.19 WG (78%)
Agenda for this meeting is available in document 11-19/1732.
  https://mentor.ieee.org/802.11/dcn/19/11-19-1732-00-00ax-tgax-november-2019-meeting-agenda.pptx

## Slide 15: TGay – November 2019
LB246 comment resolution (third recirculation working group letter ballot (WGLB) on D5.0)
  Passed with an approval rate of 98.86%, 2 technical comments and 5 editorial comments
Consider draft readiness for a recirculation WGLB with unchanged draft
Consider draft readiness for an initial Standards Association (SA) ballot
  Review report to EC on approval to go to SA ballot
Technical presentation, if time permits

## Slide 16: NGP TG AZ – Nov. 2019 TGaz Next Generation Positioning
Current status:
  In comment resolution post LB240.
  Outstanding roughly 200 technical and 50 editorial comment.
  TG had a 3 day ad-hoc and met for four 1.5 hrs telecons:
    Reviewed resolution for 122 technical comments, which awaits motioning.
    Remaining for review 85 technical and 50 editorial.
  Published a new draft, D1.5, incorporating comment resolutions from the Vietnam meeting.
Upcoming milestones/approved plan:
  Expect to go to re-circulation out of the Hawaii meeting – high.
  Group will meet for 7 meeting slot plus 1 ad hoc slot to meet this goal.

## Slide 17: NGP TG AZ – Nov. 2019 TGaz Next Generation Positioning
Agenda:
  Expected to meet for 8 meeting slots this week.
  Refer to submission 11-19/1713.

## Slide 18: TGba (Wake-up Radio)
In September meeting:
  Completed comment resolution on D3.0 (LB241); Approved 15-day WG recirculation letter ballot on D4.0 (LB243); Agenda: doc:11-19/1418r9
LB 243 results (closed on October 15)
  Results: 238 Approve, 27 Disapprove, 24 Abstain; Approval rate: 89.8%
  1 member changed vote to approve after the LB; updated approval rate = 90.19%
  Total 146 comments received: 100 technical, 43 editorial, 3 general
    10 disapprove voters submitted a same/similar comment
    Another 4 disapprove voters submitted a same/similar comment
MDR (mandatory draft review) started on D4.0 in October and expected to be done this week
Three teleconference calls: assigned comments and reviewed 23 comments; 92 comments left
Plan for this meeting
Complete comment resolution on D4.0; Approve 3rd WG recirculation letter ballot on D5.0; Review timeline

## Slide 19: TGbb – Light Communication
TGbb will discuss:
  Draft D0.1
  Evaluation Framework document
  Hear PHY text proposals
  Hear MAC proposals
  Conference call schedule
  Timeline
Six (6) meeting slots for the Nov. 2019 session
  Mon – AM1, PM1 ; Tue – PM1; Wed – AM1, PM2 ; Thur – AM1
Proposed Agenda in doc. 11-19/1734

## Slide 20: TGbc - Broadcast Services Chair: Marc Emmelmann
Progress since September 2019:
  1 telephone conference
  Submission on SFD text
  Technical discussion on TESLA
November Goals:
  Discuss submissions for SFD
  Increase technical level of detail for agreed SFD content
3 Meeting slots: Mon PM2; Tue AM2; Thu PM2
Agenda: 11-19/1747
Meeting / Chairs slides: 11-19/1748

## Slide 21: TGbd - November 2019
Since the Sep 2019 meeting
  Sep meeting minutes is available here
  The Tech Editor has called for contributions for draft spec text proposal
  1 teleconferences was held and the TC minutes is available here
    One presentation regarding interface with upper layer was presented and
    Spec draft preparation progress was updated
    Potential joint meeting with IEEE 1609 was discussed
Goal of 2019 Nov meeting
  4 sessions scheduled for TGbd during Nov meeting including one adhoc sessions
  Update of spec draft proposal preparations
  Approve updated FRD and SFD
  Complete presentations submitted for the week
  Approve the updating of FRD and SFD
  Approve the proposal for spec draft D0.1
  Timeline review
  Agenda for TGbd Nov meeting is available as in the latest revision of 11-19/1741

## Slide 22: TGbe – November 2019
From September F2F meeting
  Approved the creation of two ad-hoc groups (MAC and PHY)
    Held elections and confirmed the appointment of 2 ad-hoc chairs per ad-hoc group
  Discussed technical submissions covering a wide range of topics
    Ran straw polls on 15 submissions that were presented during the conference calls
    Completed presentations of submissions in back-logged queue (past presentations)
    Discussed 13 new technical submissions on a variety of topics
  Ran several motions for inclusion of preliminary concepts to TGbe SFD
Goals for November F2F meeting
  Presentation of technical submissions
Agenda is available in 11-19/1722

## Slide 23
RCM TIG – November 2019
Two teleconferences organized:
  15 October, 2019. Minutes: 11-19/1768r0.
  29 October, 2019:
Working on the draft report:
  Draft posted in doc. 11-19/1442r5.
  Goals:
    Finalizing discussions on 11-19/1789.
    Finalizing discussion on use-cases and Section 4 (remedial measures).
    Finalizing discussion on recommendation in Section 5.1(!)
    Finalize report!
Agenda/chair deck for this meeting is available in doc. 11-19/1741r0.
Three sessions scheduled in the week :
Tue 12 Nov PM1 and EVE
Thu 13 Nov AM1
Notes: doc.: IEEE 802.11-12/xxxxr0
November 2010
Bruce Kraemer (Marvell)
Page 23

## Slide 24: SENS TIG – November 2019
Progress since September F2F meeting
  2 teleconference calls were held
  Discussed 6 technical submissions covering the following topics
    Usage models, use cases
    Broad Market Potential
    Technical feasibility
    Measurement and evaluation results
    Technology and standardization gaps to support WLAN sensing
Goals for November F2F meeting
  3 sessions scheduled for SENS TIG (Mon PM2, Tus PM2, Thu AM2)
  Presentation of technical submissions
  Form a recommendation to the 802.11 WG, about the way forward of SENS TIG
  Based on the consensus of recommendation from the SENS TIG, the TIG chair, on behalf of the TIG, will give a presentation and run a motion, during the closing plenary.
Agenda is available in 11-19/1727