## Slide 1: 802.11 WG January 2020 Closing Reports
Date: 2020-01-17
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the January 2020 closing plenary meeting. Liaison reports (including liaison reports from the mid-week plenary) are also included.

## Slide 3: Attendance by Breakout

## Slide 5: 802.11 WG Editor’s Closing Report (Jan 2020)
Date: 2020-01-16
Authors:

## Slide 6: Agenda for 2020-01-14 meeting
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 draft 09/1034r15
Review WG Style Guide and REVmd practice

## Slide 7: REVmd practice
Two TGmd CIDs related to editorial style guideline: 1. CID 4312: The names of the following fields should have all initials upper-case, to avoid confusion: "Number of Channel Measurement Info" should be "Of". Also "Number of RX DMG Antennas", "Number of Channels", "Number of Time Blocks", "Normal Number of Frames per Channel", "Number of ANQP OIs", "OI #1 and #2 Lengths" 2. CID 4202: The name of fields should start with uppercase letters for each word, to avoid confusion (especially with fields with "And" or "Or" in their name)
Emily Qi says going forward prepositions nouns and conjunctions are uppercase, the legacy text will be changed at editors discretion. Emily will propose changes to 09/1034 802.11 Editorial Style Guide.

## Slide 8: 802.11 Style Guide
See 11-09-1034-16-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice,
see 2.4.3 Elements and 3.9 MIB

## Slide 9: Editor Amendment Ordering
Data as of Jan 2020
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in March.
Amendment Number | Task Group | Projected REVCOM Date
REVmd REVmd Amendment 1 | TGmd – 4647 TGax – 780 | Sep 2020* Nov 2020*
REVmd Amendment 2 | TGay – 790 | Dec 2020*
REVmd Amendment 3 | TGba – 186 | Sep 2020*
REVmd Amendment 4 REVmd Amendment 5 | TGaz – 240 TGbb – | Mar 2021* Jul 2021*
 | *REVmd Sep, 2020 | 

## Slide 10: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | md | ax | ay | ba | az | bb | bc | bd |  |  |  | 
md | Y | 3.0 |  |  |  |  |  |  |  | Frame | Yes | Emily Qi, Edward Au | 14-Jan
ax | Y | 3.0 | 6.0 |  |  |  |  |  |  | Framemaker 2017 release | Yes | Robert Stacey | 14-Jan
ay | Y | 3.0 | 5.0 | 5.0 |  |  |  |  |  | Word | Yes | Carlos Cordeiro | 14-Jan
ba | Y | 3.0 | 6.0 | 5.0 | 5.0 |  |  |  |  | Framemaker 2017 release | No | Po-Kai Huang | 14-Jan
az | Y | 3.0 | 6.0 | 5.0 | 5.0 | 2.0 |  |  |  | Word | No | Chao Chun Wang, Roy Want | 14-Jan
bb |  |  |  |  |  |  |  |  |  |  |  | Volker Jungnickel, Harry Bims | 14-Jan
bc |  |  |  |  |  |  |  |  |  | Word | No | Carol Ansley | 15-Jan
bd |  | 3.0 | 6.0 | 5.0 | 5.0 | 2.0 |  |  | 0.1 | Framemaker 2019 release | No | Bahar Sadeghi | 14-Jan
be |  |  |  |  |  |  |  |  |  | Frame | No | Edward Au | 14-Jan
Most current doc shaded green.
Jan2020
Changes from last report shown in red.

## Slide 11
AANI SC Closing Report January 2020
Date: 2020-01-16
Authors:

## Slide 12
Abstract
This Document is the closing report for AANI SC,
November 2016 Meeting in San Antonio, TX
Abstract
This Document is the closing report for AANI SC,
January 2020 Meeting in Irvine, CA, USA

## Slide 13: 802.11 AANI SC – January 2020
Agenda: 11-19/2127r3 , met for one time slot
Contributions:
  Update on Nendica activity: 1-20/0003r0 “Nendica Meeting Overview, 2020-01-15”
  11-20/0008r0 “ITU IMT-2020 Status of Proposals”, Joseph Levy (InterDigital)
  11-20/0013r0 “Draft technical report on interworking between 3GPP 5G network & WLAN” - Hyun Seo OH(ETRI) The Technical Report on: InterWorking between 3GPP 5G network & WLAN is progressing well and is nearing completion – If you wish to contribute to this activity please do so by contacting the Authors, the Chair, or by contribution.
Also Discussed:
  The “Press Release” on “IEEE P802.11ax meets the salient requirements of IMT-2020 Indoor Hotspot and Dense Urban environments” was released 17 Dec 2019: https://standards.ieee.org/news/2019/5g-indoor-hotspot-and-dense-urban-deployments.html

## Slide 14
Future Session Planning
Teleconference:
As required with 10 days’ notification
15-20 March 2020 Hilton Atlanta, Atlanta Georgia, USA:
The AANI SC is contribution driven, contributions are requested:
  Technical and discussion contributions on 802.11 technical performance relative to IMT-2020 requirements
  Technical and discussion contributions on interworking/integration of 802.11 with the 3GPP Next Generation System
  In support of 802.1 Nendica
  Note: IMT-2020 proposal contribution deadline has passed
  Meeting time requested: 1 sessions – Tuesday (TBC)

## Slide 15: ARC Closing Report
Date: 2020-01-16
Authors:

## Slide 16: Abstract
This document is the closing report for ARC SC,
January 2020 Meeting in Irvine, CA, USA

## Slide 17: Work Completed
Agenda is here: 11-19/2123r5
“What is an ESS?”
  Focus of most of the week (including added meeting slot).
  Completed review, and liaising recommendations to REVmd: 11-20/0177r1
Clarifying EPD/LPD
  Reviewed: 11-20/0174r0
  Will continue to monitor 802.1’s work on this
  We may consider updates to 802.11
    Author (Roger Marks) will work off-line based on comments, and target something for REVmd’s ad hoc in Feb.
Deterministic networking/Time-sensitive networking
  Update on Nendica activities
  Will continue to monitor where Nendica and 802.1 go with this, as well as related work in TGbe

## Slide 18: Work Not Completed
“What is a STA?”
  Ran out of time – no progress. Will consider in March.
  Prior discussion in: 11-19/0106r0
Annex G (EBNF for “Frame exchange sequences”)
  Ran out of time – no progress. Will consider in March.
  Prior discussion: Does the annex have purpose and value? Should we work to maintain it, or work to deprecate it? Views on both sides.

## Slide 19: Work Not Completed (cont)
MLME-RESET, versus MLME-JOIN and MLME-START
  No contributions – no progress this time.
  Noted that both REVmd and TGbd are working on an interface to support IEEE 1609’s need to set/change the MAC address. Also, MLME-RESET has a parameter, “STAAddress”, and the MIB has a “dot11StationID”. These all need to work together. It seems this may also be related to (or influence) the topic of Randomized/Changing MAC address.
  Chair will work with those groups to ensure coordination is happening, or help.
AP/DS/Portal architecture, 802/802.1 mappings
  Nothing this time. Need to consolidate agreements, and provide input to REVmd.

## Slide 20: Monitoring activities
  IEEE 1588 mapping to IEEE 802.11 and 802.1AS-rev use of Fine Timing Measurement
  “Shim layer” to allow simultaneous operation – in TGaz
  IEEE 1588 mapping to TGaz mechanisms – in TGaz
  TGbe (EHT) multi-band operation architecture (11-08/0949r4)
    Agreed to wait a bit longer before discussing jointly.
  TGbc (Broadcast) unassociated broadcast, broadcast reception
    Agreed to let TGbc materials develop further before discussing this again.
TGbd/IEEE 1609
  Nothing this time. Monitor TGbd relationship to IEEE 1609, support any architectural concept discussion, if/as helpful.

## Slide 21: Monitoring activities (cont)
IETF/802 coordination
  https://datatracker.ietf.org/doc/draft-ietf-6lo-ap-nd/
  This doesn’t seem to be related to 802.11 – but is really written to 802.15.4 – suggestion to check with Pat Kenney (802.15) – Chair will follow up.

## Slide 22: Teleconference(s)
None

## Slide 23: March 2020 Plans
Three standalone meeting slots planned:
“What is a STA?” and DS/AP/Portal architecture discussions
Annex G discussion continued
What is the (“STA(s)”) architecture for off-channel TDLS?
MLME-RESET, MLME-JOIN, MLME-START, MLME-SCAN and MLME-END – feedback to REVmd.
Monitor:
  802.11 in a Deterministic Network/TSN
  Clarifying EPD/LPD
  TGbd’s activities in support of IEEE 1609.
  TGaz work on Fine Timing Measurement and IEEE 1588 mapping.
  New architecture concepts in TGbc and TGbe

## Slide 24: IEEE 802.11 Coexistence SC Jan 2020 (Irvine) closing report
Date: 20200116
Authors:

## Slide 25: IEEE 802.11 Coexistence SC achieved its goals as a discussion forum for coexistence issues
802.11 Coex SC achievements in Irvine in Jan 2020 (11-19-2150-06)
  Reviewed recent ETSI BRAN activities
    Review work developing EN 301 893 (5 GHz) & EN 303 687 (6 GHz)
    Main issue open issue is whether or not ED/PD at traditional thresholds can be used in 6GHz
    Also reviewed the “preamble issue”, also discussed in mid session plenary
  Briefly reviewed coexistence related work in WBA & 3GPP RAN1
    Most news is good with reasonable alignment with 802.11 perspectives
  Failed to come to a consensus on liaising an ED/PD in 6 GHz position to ETSI BRAN
    Some did not feel liaising a WG position was “useful” at this time …
    … but it is important that 802.11 WG have a position at some point if we want PD/ED in 6 GHz
  Failed to come to a consensus on extending the SC charter
    Some wanted more time, particularly as not urgent ...
    … but we will need a charter extension to continue beyond the end of 802.11ax development

## Slide 26: IEEE 802.11 Coexistence SC will continue promoting good coexistence in Atlanta in Mar 2020
IEEE 802.11 Coexistence SC will meet in Atlanta in Mar 2020
  Prepare for ETSI BRAN meeting in Mar 2020
  Review recent 3GPP RAN/RAN1 activities
  Discuss various technical topics, inc.
    PD/ED question
    Preamble issue
  Discuss extension of SC scope beyond life of 802.11ax
  …

## Slide 27: WNG SC Closing Report
Date: 2020-01-16
Authors:

## Slide 28: Abstract
Closing report for WNG SC for January 2020 in Irvine (California, USA)

## Slide 29
Summary
Final Agenda
https://mentor.ieee.org/802.11/dcn/19/11-19-2129-01-0wng-agenda-for-wng-sc-2020-january.ppt
Presentations at January 2020 meeting
  “Emergency Alert via WLAN” - Sandeep Agrawal (CDOT)
    https://mentor.ieee.org/802.11/dcn/20/11-20-0133-00-0wng-emergency-alert-via-wlan.pptx
    No straw polls or motions
Minutes
  https://mentor.ieee.org/802.11/dcn/20/11-20-0166-00-0wng-wng-meeting-minutes-2020-january-irvine.docx
Plans for March 2020
  TBD
No motions in the SG, no conference calls

## Slide 30: IEEE 802 JTC1 Standing Committee Jan 2020 (Irvine) closing report
Date: 20200116
Authors:

## Slide 31: The IEEE 802 JTC1 SC reviewed the PSDO process
Agenda - 11-19-2102-08
802.11ak/aj/aq waiting for start of FDIS ballot
Ballots should restart soon after procedural issues
WG | Completed | In-process
802.1 | 29 | 13
802.3 | 15 | 11
802.11 | 9 | 12
802.15 | 3 | 0
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 0
All | 62 | 36

## Slide 32: The IEEE 802 JTC1 SC prepared for the next SC6 meeting
The next SC6 meeting is in London 3-7 Feb 2020
The agenda is light, but includes an item overlapping with 11ba
  Technology of Variable Low Power Wake up OOK signal and Radio Device inter-operable with ISM Legacy communication)
Known IEEE 802 attendees include
  F2F: Stephen McCann, David Law
  Remote: Peter Yee, Andrew Myles, Jodi Haasz
The 802 EC liaison report to SC6 is ec-20-0004-00

## Slide 33: The IEEE 802 JTC1 SC will focus on executing the PSDO process in Atlanta in Mar 2020
IEEE 802 JTC1 SC plans for Atlanta in Mar 2020
  Execute PSDO process
  Review results of SC6 meeting

## Slide 34: TGmd Closing Report January 2020
Date: 2020-01-16
Authors:

## Slide 35: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the January 2020 session.

## Slide 36: Work Completed this week
Completed comment resolution of approximately 230 comments received in the initial SA ballot (823 total)
Planned teleconferences: Jan 31, Feb 7, 14, March 13 2020 at 10am Eastern, 2 hours
Planned ad-hoc meeting February 18-20, 2020, Sunrise Florida
Planned ad-hoc meeting April 21-23, 2020, Cambridge, UK
Agenda: https://mentor.ieee.org/802.11/dcn/19/11-19-2134-05-000m-2020-january-tgmd-agenda.pptx

## Slide 37: Request for input
Comments 4038 and 4039 request removal of the HT-delayed BA feature
The feature is marked Obsolete (in IEEE Std 802.11-2016) and subject to removal from the standard

## Slide 38: TGmd Schedule
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
May 2019 – MEC/MDR done
September 2019 – D3.0 WGLB Recirculation LB
September 2019 – Form SB Pool - Closed 2019-10-11
November 2019 – D3.0 Recirculation (unchanged)
December 2019 – Initial SB D3.0
March 2020– Recirculation SB D4.0
July 2020 – WG/EC approval
Sept 2020 – RevCom/SASB approval

## Slide 39: References
PAR: https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Approved PARs: https://standards.ieee.org/about/sba/index.html
Comment spreadsheet: https://mentor.ieee.org/802.11/dcn/18/11-18-0611-29-000m-revmd-wg-ballot-comments.xls and https://mentor.ieee.org/802.11/dcn/19/11-19-2156-01-000m-revmd-sponsor-ballot-comments.xls

## Slide 40: TGax January 2020 Closing Report
Date: 2020-01-15
Authors:

## Slide 41: Abstract
This document is the closing report for the TGax for the January 2020 session.

## Slide 42: Work Completed
The TG was scheduled for one time slot on Monday AM-2
  Approved November F2F meeting minute and December 13 teleconference minutes.
  Decided on a TG teleconference schedule.
  Decided no to have an ad hoc (CRC) meeting in March.
  Reviewed the rules to be followed during the CRC operation.
Draft 6.0 is in SA ballot. The ballot closes on January 24
  Please vote and submit your comments by the deadline.
The TG agenda is available at:
  https://mentor.ieee.org/802.11/dcn/19/11-19-2118-02-00ax-tgax-january-2020-meeting-agenda.pptx

## Slide 43: March 2020 Goals
Comment Resolution

## Slide 44: Teleconference Schedule
January 30 10:00 -12:00 ET
February 13, 27 10:00 – 12:00
February 6, 20, March 5 20:00 – 22:00 ET

## Slide 45: Task Group AY January 2020 Closing Report
Date: 2020-01-17
Authors:

## Slide 46: Abstract
This document is the closing report for Task Group AY for the January 2020 session.

## Slide 47
Work Completed
Completed comment assignment
Reviewed one comment resolution submission

## Slide 48
Goals for March 2020 plenary
Comment resolution on the initial SA ballot
Technical presentation
Timeline review/update

## Slide 49
Teleconference Schedule
January 29 (Wednesday), 10:00am ET to 11:30am ET
February 5 (Wednesday), 10:00am ET to 11:30am ET
February 12 (Wednesday), 10:00am ET to 11:30am ET
February 19 (Wednesday), 10:00am ET to 11:30am ET
February 26 (Wednesday), 10:00am ET to 11:30am ET
March 11 (Wednesday), 10:00am ET to 11:30am ET

## Slide 50: TGaz Next Generation Positioning Jan. Meeting Closing Report
Date: 2020-01-16
Authors:

## Slide 51: Abstract
This document is the TGaz Next Generation Positioning closing report for the Irvine, CA January 2020 meeting.

## Slide 52: TG Status And Work Completed
Adopted ~70 resolutions to LB249 comments.
Assigned 339 technical comments (from total of 460 technical received comments).
Reviewed a total of 13 submissions.

## Slide 53: Goal Towards March Meeting and Beyond
Continue LB249 comment resolution with the intent to recirculate out of May meeting (1.5 hr weekly telecons and ad hocs).
Publish a new baseline minor draft D2.1 coming out of the January meeting for use by CRC, which includes all adopted CR from January meeting.
Have a 3 day ad hoc for the purpose of comment resolution.
Complete 50% of LB249 technical comments out of the March meeting.

## Slide 54: Teleconference Schedule till March meeting + 1
Jan. 29 (Wednesday), 13:00 ET – 14:30 ET
Feb. 5 (Wednesday), 13:00 ET – 14:30 ET
Feb. 12 (Wednesday) , 13:00 ET – 14:30 ET
Feb. 19 (Wednesday) , 13:00 ET – 14:30 ET
Feb. 26 (Wednesday), 13:00 ET – 14:30 ET
Mar. 4 (Wednesday), 13:00 ET – 14:30 ET – WFA members meeting
Mar. 11 (Wednesday), 13:00 ET – 14:30 ET – TGaz Ad hoc
Mar. 25 (Wednesday), 13:00 ET – 14:30 ET

## Slide 55: 2020 January TGba Closing Report
Date: 2020-1-15
Authors:

## Slide 56: Work Completed
Completed comment resolution on D5.0 (LB248)
Approved 15-day WG recirculation letter ballot
Approved EC report (11-20/130r1)
Reviewed TG timeline
Agenda: doc:11-19/2124r6

## Slide 57: Goals for March 2020
Comment assignment and resolution on D6.0
Review timeline

## Slide 58: Teleconference Call Schedule
    February 6th (Thursday) 10:00 ET (2 hour)

## Slide 59: Light Communications Task Group (TGbb) January 2020 Closing Report
Date: 2020-01-16
Authors:

## Slide 60: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the January 2020 session.

## Slide 61: TGbb activities at the January meeting
  Content
  The committee completed its agenda items for the meeting.
  TGbb discussed co-existence and interoperability with other IEEE 802 standards as well as the ITU-T G.9991
  TGbb reviewed the performance of 802.11ac in the light communications channel (doc. 11-20-0196r0)
  Meeting agenda and motions are available in doc. 11-19/2135r2.
  Minutes of the meeting are available in doc. 11-20/0205r0.

## Slide 62: TGbb plan for Mar. 2020 meeting
  5 slots were requested
  Complete D0.1 by 1 Feb.
  PHY text remaining sections in D0.1
  MAC proposal slides
  Coexistence considerations
  Additional evaluation results for:
    11ac higher bandwidth and QAM constellations
    Centre frequency
    Spectrum mask

## Slide 63: TGbc Closing Report
Date: 2020-01-17
Authors:

## Slide 64: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for January 2020.

## Slide 65: Meeting Goals & Accomplishments of the week
Goal for the week:
Discussion of first draft amending text related to SFD clauses
Increase technical level of detail for agreed SFD content
Accomplishments
Group met 4 times this week
Received two use case presentations related to TGbc (UAV/drone and emergency use case9
Discussed 11 submissions on detailed text for the SFD
Aligned and approved text proposals enhancing the same section of the SFD
Approved enhancements to the SFD (detailed text sections outlining the specifics of the draft amending text)

## Slide 66: Plans for March 2020
Discussion of first draft amending text related to SFD clauses
Increase technical level of detail for agreed SFD content

## Slide 67: Future Session Planning
Teleconferences:
16-29 March 2020 F2F meeting, Hilton Atlanta, Atlanta, GA, USA :
Meeting time requested: 4 sessions
Group | Dates | Start Time | Duration
TGbc | Tuesdays, Feb 11, 25, 2020 Mar 10, 2020 | 10:00h ET | 1.5 hours

## Slide 68: TGbc schedule (unchanged)
January 2019 First meeting as a task group
May 2020 Initial WGLB (D1.0)
November 2020 D2.0 WGLB Recirculation LB
May 2021 Form SB Pool
May 2021 MEC/MDR done
July 2021 Initial SB
Nov 2021 Recirculation SB
Mar 2022 Final WG/EC approval
Apr 2022 Revcom/SASB approval

## Slide 69: References
Agenda for this week: 11-19/2138
Meeting / Chair’s Slide Deck: 11-19/2139
Meeting minutes: 11-19/2114
Snapshot Slide: 11-19/2137
Closing report: 11-19/2140
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135r0
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268

## Slide 70: TGbd Closing Report – Jan 2020, Irvine
Date: 2020-01-17
Authors:

## Slide 71: Abstract
Closing report for Jan 2020 TGbd meeting in Irvine, CA, USA

## Slide 72: Completed work items in the week
6 sessions were allocated in the week, including two adhoc sessions
Meeting agenda: the last revision of 11-19/2126
Major work items completed in this week include:
IEEE P802.11bd D0.1 was available in member area
Approval of the updated SFD document (11-19/0497r5)
Planned Joint session failed due to the delayed progress of the interested topic
Develop comments on FCC's NPRM on 5.9 GHz and further efforts are needed to complete the work before Mar meeting. A following WG ballot is requested to review the comment document.
Approval the editor to create 11bd spec draft D0.2 for group review
Review TGbd timeline (No change)
Approval of Teleconference plan after Jan 2020 meeting
Most tech submissions were presented in this week.
  18 motions passed for developing SFD
 | MON | TUE |  | WED | THU
AM1 |  |  |  |  | 
AM2 |  |  |  |  | TGbd
PM1 | TGbd |  |  | TGbd | 
PM2 |  | MAC | PHY |  | 
EVE | TGbd |  |  |  | 

## Slide 73: Motion for developing comments on FCC NPRM on 5.9 GHz band
Approve TGbd to develop comment document responding to FCC NPRM on 5.9 GHz band
  - Joseph Levy leads the developing of comments with 11-20/0104 as the comment document.
and run a WG ballot to approve the completed comment document and for the WG Chair to decide to send to FCC after EC review or forward to 802.18 for LMSC process
Moved: Joseph Levy
Seconded: Stuart Kerry
Result: 23Y/1N/3A, PASSED

## Slide 74
Motion for creating spec draft
Instruct the editor to create 802.11bd draft 0.2 based on draft 0.1 and the latest revisions of the following member contributions on mentor:
DCNs 11-19/1848, 1982, 1894 and 11-20/96, 97, 79, 113, 51, 50
And place the draft in the members area for review.
Moved: Bahar Sadeghi
Seconded: Rui Cao
Result: Accepted unanimously

## Slide 75: Approved TG Document
TG Document | Baseline Version | Latest Revision
Definition and requirements | 11-19/0202r1 | 11-19/0202r1
Selection Procedure document | 11-19/0030r6 | 11-19/0030r6
Functional Requirement document | 11-19/0495r0 | 11-19/0495r3
Spec Framework document | 11-19/0497r0 | 11-19/0497r5
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3 | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0 | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r0 | 11-19/0514r14
TGbd Use Case document | 11-19/1342r0 | 11-19/1342r1

## Slide 76: Timeline (unchanged)
PAR approved Dec 2018
First TG meeting Jan 2019
D0.1 Nov 2019
D1.0 Letter Ballot Mar 2020
D2.0 LB recirculation Jul 2020
Form Sponsor Ballot Pool Sep 2020
D3.0 LB recirculation Sep 2020
D3.0 unchanged recirculation Nov 2020
Initial Sponsor Ballot (D4.0) Jan 2021
Final 802.11 WG approval Nov 2021
802 EC approval Nov 2021
RevCom and SASB approval Dec 2021

## Slide 77: Teleconferences and Goal for Mar meeting
New TC plan proposal:
  Data: Feb 4, 18; Mar 3, 31, 2020
  Time: 9:00am ~ 11:00am, EST
  Platform: Webex
Goal for March 2020 meeting
Develop FRD and SFD
Develop spec draft

## Slide 78: TGbe January 2020 Closing Report
Date: 2020-01-16
Authors:

## Slide 79: Abstract
This document is the closing report for TGbe for the January 2020 session.

## Slide 80: Work Completed
Discussed ~80 technical submissions covering a range of topics
  PHY, MIMO, Multi-AP coordination,
  Multi-link, low latency, power save, MAC, etc.
Agreed to define release of features, and to prioritize contributions and decisions based on the release
Approved ~60 motions for inclusion of design concepts to the TGbe SFD
  Tone plan, PHY preamble design, SIG field(s) content, multi-link operation, power save, low latency, preamble puncturing/multi-RU, MAC functionalities, etc.

## Slide 81: Goals for March 2020
Continue presentations of submissions in:
  Joint TG sessions and separate ad-hoc sessions (MAC and PHY)

## Slide 82: Teleconference and Ad-Hoc Plan
January 30 (Thursday)-MAC/PHY 19:00-22:00 ET
February 6 (Thursday)-Joint 10:00-12:00 ET
February 13 (Thursday)-Joint 19:00-22:00 ET
February 20 (Thursday)-MAC/PHY 10:00-12:00 ET
February 27 (Thursday)-Joint 19:00-22:00 ET
March 5 (Thursday)-MAC/PHY 10:00-12:00 ET
Approved to hold a MAC ad-hoc meeting in San Jose, California, USA for the purpose of discussing technical contributions on March 13th 2020.

## Slide 83: WLAN sensing SG January 2020 Closing Report
Date: 2020-01-16
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 84: Abstract
This document is the closing report for WLAN sensing SG for the January 2020 session.

## Slide 85: Work Completed
  Finished the development of PAR and CSD
  Motion to approve the PAR (19/2103r4) is passed within the SENS SG
    SENS SG vote: 39y-0n-2a WG vote:
  Motion to approve the CSD (20/0042r1) is passed within the SENS SG
    SENS SG vote: 37y-3n-3a WG vote:
  Some modifications were made for PAR and CSD, since some concerns were raised, after the motions were passed and after the SENS SG was adjourned.
  Hence, the motion with newly revised PAR (19/2103r5) and CSD (20/0042r2) will be run during Friday closing plenary.

## Slide 86: Goals for March 2020
  Resolve comments for the PAR and CSD from EC members and other IEEE 802 WGs
  (If the Working Group approve the PAR and CSD)
  Be ready to get Executive Committee (EC) approval on PAR and CSD
  Presentation of technical submissions

## Slide 87: Teleconference Schedule
  February 18 (Tuesday), 10:00am ET – 11:30am ET
  March 10 (Tuesday), 10:00am ET – 11:30am ET

## Slide 88
RCM ad hoc Closing Report
Date: 2020-01-16
Authors:
Name | Affiliation | Contact
Mark Hamilton | Ruckus/CommScope | mark.hamilton2152@gmail.com
Notes: doc.: IEEE 802.11-13/0900r0
July 2013
Clint Chaplin, Chair (Samsung)
Page 88

## Slide 89
Abstract
This presentation contains the closing report for Randomized and changing MAC adress (RCM) ad hoc group from the Irvine, CA IEEE 802 Interim meeting on 13-16 January, 2020.
Notes: doc.: IEEE 802.11-13/0900r0
July 2013
Clint Chaplin, Chair (Samsung)
Page 89

## Slide 90
Summary
RCM ad hoc has completed its work.
Recommendation is to form a Study Group to produce 2 PARs and CSDs
Intent is to work on both projects in one Task Group, to maintain easy coordination without overhead/confusion. But, to produce independent outputs on very different timelines.
Details of Study Group formation can be found here: 11-20/0192r2
Motion to be considered shortly...
Notes: doc.: IEEE 802.11-13/0900r0
July 2013
Clint Chaplin, Chair (Samsung)
Page 90

## Slide 91: ITU AHG Closing Report for January 2020 Meeting
Date: 2020-01-16
Authors:

## Slide 92: Meeting Results
    Had Two Sessions: Tue 1/14 AM1 and Wed 1/15 PM2
    Presentations Discussed
      Introduction Presentation (11-20-0158-01-0itu-ITU AHG Introduction Presentation): Scope, Timelines, Background, ITU Process, Proposed Work Plan
      Overview of Target ITU Recommendations and Outline of Required Updates (11-20-0184-01-0itu-ITU AHG ITU Recommendations Update Areas)
        ITU-R M.1450-5 (R-REC-M.1450-5-201404-I!!PDF-E): Characteristics of broadband radio local area networks, (02/2014)
        ITU-R M.1801-2 (R-REC-M.1801-2-201302-I!!PDF-E): Radio interface standards for broadband wireless access systems, including mobile and nomadic applications, in the mobile service operating below 6 GHz, (02/2013)
      Meeting Minutes (11-20-0199-00-0itu-ITU-AHG-meeting-minutes-2020-january-Irvine)

## Slide 93: Next Steps
    Feb – Mar 2020: Four conference calls reserved on Jan 28, Feb 11, Feb 25, Mar 10 Noon EST (9AM PST); to be announced
    Chair will upload a first draft for revisions to Rec M.1540-5 and M.1801-2 for the Jan 28th call; contributions and comments to the drafts are invited.
    Mar 2020 Plenary: Recommendation to 802.11 for approval and notification to 802.18
    Apr 2020 and after: Maintenance as needed

## Slide 94: Report on 802.15
Date: 2020-01-17
Authors:
Notes: January 2009September 2008
September 2008

## Slide 95: Abstract
Report on 802.15 as presented to 802.11
Notes: January 2009September 2008
September 2008

## Slide 96: 802.15.4md 15.4 revision 4
Slide 96
Slide 96
First SA Ballot passed
73 yes, 5 abstain, 2 no
All comments resolved
Waiting for editor to implement all resolutions.
Will go out for recirculation after ballot tool cutover
CRG formed
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 96
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 96

## Slide 97: 802.15.4w Low Power Wide Area Networks
Slide 97
Slide 97
Did not meet
Awaiting 802.15.4 Rollup to finish before submitting to RevCom
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 97
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 97

## Slide 98: 802.15.4y Security Next Generation
Slide 98
Slide 98
Going out for initial WG ballot this month
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 98
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 98

## Slide 99: 802.15.4z Enhanced IR-UWB Ranging
Slide 99
Slide 99
Initial SA ballot closed last week: passed!
67 yes, 7 no, 6 abstain
265 comments received: 189 technical, 3 general, 73 editorial
All comments resolved this week
Waiting for editor to implement resolutions into draft.
Waiting for SA ballot tool switchover to start recirculation
CRG formed
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 99
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 99

## Slide 100: 802.15.9ma TG Revision to IEEE 802.15.9
Slide 100
Slide 100
Finished draft, and put it out for preballot comment collection
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 100
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 100

## Slide 101: 802.15.12 ULI (Upper Layer Interface)
Slide 101
Slide 101
Future Direction
  TG12 will devise a portal/adapter to allow 15.4 data and management information to and from other 802 devices resulting in a better fit of 802.15.4 into the 802 architecture
Future Activities
  Reach out to 802.1, 802.19.3, and 802.24 to set up a joint meeting in March session. Meeting purpose is to determine key objectives to this effort and key participants
    It should be noted that major changes since this was last discussed include 802.15.9 and TG4y
  Define Purpose and Need for Project in March session
  Generate concept and PAR changes in May session
  Modify PAR and generate 1st draft in July session
  Goal should be submission to RevCom in Sept 2021
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 101
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 101

## Slide 102: 802.15.13 Multi Gigabit/sec Optical Wireless Communications
Slide 102
Slide 102
Positive answer from ITU-T on liaison letter
  See doc. 15-20/0016r0
TG13 CAD passed letter ballot in 802.19
  83% approval ratio for CAD
  All comments were all resolved, new CAD in doc. 15-19/0572r1
1st TG13 WG letter ballot LB166 passed
  62% participation, Y/N/A = 43/13/3, 93.5% approval ratio
  TG resolved 548/575 comments (201T, 374E), see doc. 15-20/0023r5
Residual comments will be resolved by CRG
  Provide missing inputs to address residual 27 comments until Feb. 7
  Resolve residual comments in CRG meetings
  Revise the draft and start recirculation
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 102
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 102

## Slide 103: 802.15.16t Fixed and Mobile Wireless Access in Narrowband Channels
Slide 103
Slide 103
First meeting
Chair named and approved: Tim Godfrey
Process sequence:
  Develop System Requirements Document (SRD) (July 2020)
    Requirements for functionality to be added by the amendment
  Develop System Description Document (SDD) (January 2021)
    Technical description of how the functionality in the SRD is accomplished
  Outline Draft
    Using the base document (IEEE Std 802.16-2017), identify the affected clauses, mapping content from SDD into amendment structure
  Draft Standard
    Developed through contributions until ready for balloting
Put out Call for Contributions when PAR approved
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 103
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 103

## Slide 104: 802.15.22 Spectrum Characterization and Occupancy
Slide 104
Slide 104
Did not meet
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 104
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 104

## Slide 105: THz TAG
Slide 105
Slide 105
Did not meet
Next meeting May 2020
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 105
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 105

## Slide 106: Dependable IG
Slide 106
Slide 106
Did not meet
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 106
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 106

## Slide 107: Vehicular Assistive Technology IG
Slide 107
Slide 107
4 Presentations about technologies/applications of OWC by SNUST.
  IoT/IoL Technology for Automatic Navigation Solution in Airport Indoor Service Vehicle (15-20/51r0)
  OCC Functional Requirements for IoT/IoL based Connected Cars Network Services (15-20/52r0)
  OWC Lights for Network Services in Remote Areas Located IoT Microhouse (15-20/53r0)
  Remote Smart House Door Access Control Using OCC Technology (15-20/54r0)
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 107
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 107

## Slide 108: Maintenance SC
Slide 108
Slide 108
Discussion on request from TG 4y (15-20-0012-00)
  Create a Security Expert Group to handle requests. See the proposed Operations Manual writeup in 15-20-0011-00-0mag-Operations-Manual-Markup-for-4y
  Need an IEEE 802.15 ANA for cipher suite enumeration, for example:
    AES-128-CCM* with a value of 0
    AES-128-CCM with a value of 1
    AES-256-CCM with a value of 2
    Others assigned by IEEE 802.15 ANA
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 108
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 108

## Slide 109: IETF SC
Slide 109
Slide 109
  IETF 106 status for groups of interest to 802.15 were reviewed
    “6tisch” will be deprecated while “lake” will be added
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 109
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 109

## Slide 110: WNG SC
Slide 110
Slide 110
  Two presentations were made:
    Extension of the 802.15.4 FSK PHY for utility applications by Takashi Kuramochi (LAPIS Semiconductor)
      IG was formed
    Changes to myProject by Jonathan Goldberg (IEEE Standards Association)
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 110
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 110

## Slide 111: References
Slide 111
This document
All Documents
  https://mentor.ieee.org/802.15/documents
    Current draft is in the members-only area
      http://www.ieee802.org/15  Members_Only_Area
      802.11 members log in using 802.11 username and password
Notes: January 2009September 2008
September 2008
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 111

## Slide 112: IEEE 802.18 RR-TAG Irvine, CA Wireless Interim Liaison from 802.18 to 802.11
Dates: 17 Jan 20
Authors:

## Slide 113: Items Discussed - Tuesday
  Announced elections coming up at the Plenary in March in Atlanta.
  Discussed what members had to share on EU activities in ETSI, CEPT, etc.
    BRAN is busy with many standards .
    As is SE45 that will be meeting for the last time next week, unless re-charted.
    Please see the agenda file (link below) for more detail we discussed.
  Main topic this week is the FCC 5.9 GHz NPRM to re-configure the 5.9 GHz band.
    Thanks to 802.11bd, a working draft of comments was available.
    The draft started with IEEE 802 comments that have been done before for the FCC on this band.
    In the Tuesday session of 802.18 we walked through the working draft and focused on the updates and additional text added to our previous comments. Had very good participation from many in the room and inputs to be considered as the comments continue to be developed.
  Under general items:
    National Body adoption of IEEE standards,
    Items discussed in teleconferences since Nov
      E.g. , looking like March for 6GHz R&O, maybe.
  More detail in 802.18 agenda: https://mentor.ieee.org/802.18/dcn/20/18-20-0003

## Slide 114: Items Discussed – Thursday
Status from ad hoc on updates needed on ITU-R M.1450 (Characteristics of broadband RLANs) and M.1801.
  https://mentor.ieee.org/802.11/dcn/20/11-20-0184-01-0itu-overview-of-target-itu-recommendations-and-outline-of-required-updates.pptx
  Summary at end lists out specific areas and points that will be requested to be updated.
Continue on reviewing / helping to develop comments on FCC NPRM on 5.9 GHz
  We focused on how to get to comments, keeping in mind they need to be for IEEE 802 and IEEE 802.11 as a whole.
  Look to focus on topics we are all in agreement on and pass on areas there is different opinions on and focus on the seek comments in the NPRM.
  4 areas stood out this week, most are repeats from previous discussions.
    OOBE
    30 MHz for ITS (includes safety, advocate for DSRC …)
    Update the terminology used for standards.
    802.11-2016 is an open standard, and meets government rules
  30 day time frame could start any time.

## Slide 115: Approved
Documents Approved this week
  Agenda for the week, with more detail on topics discussed.
    https://mentor.ieee.org/802.18/dcn/20/18-20-0003
  Nov Plenary minutes
    https://mentor.ieee.org/802.18/dcn/19/18-19-0143-00-0000-minutes-koa-plenary-10-15nov2019-rr-tag.docx

## Slide 116: Next
Continue on comments to FCC NPRM on 5.9 GHz re-configuration
Soon, Chair to setup start of IEEE 802 viewpoints for WRC-23 agenda items.
Also ITU-R THz submission for 802.15
Also, still looking for a RR-TAG vice-chair and secretary. If any interest, please see the Chair.

## Slide 117: 802.18 Meeting Close
The RR-TAG adjourned AM1 Thursday this week.
  Will hold weekly, as needed, teleconferences, Thursdays 15:00-15:55et
Next teleconference planned for 23 Jan 20, 1500et/1200pt
  Call in information: https://mentor.ieee.org/802.18/dcn/16/18-16-0038 (r14 or latest)
  All notices are sent through the 802.18 list server reflector.
The next face to face meeting of the 802.18 RR-TAG will be at the IEEE 802, 15-20 March 2020 Plenary in Hilton Atlanta, Atlanta, GA, USA
  Normal time slots, Tuesday AM2 and Thursday AM1 (08:30 Start)
Thank You and Safe Travels

## Slide 118: 802.19 Liaison Report to 802.11
Date: 2020-01-17
Authors:

## Slide 119: 802.19 WG
Task Group 3: Recommended Practice on Coexistence in the sub-1GHz Frequency Bands
At the March Plenary during the WG Opening the WG will hold the vote on the WG Chair and Vice Chair
If anyone is interested in either of these positions, please contact the WG Chair

## Slide 120: Task Group 3
Task Group 3 is developing a Recommended Practice on Coexistence in the sub-1GHz Frequency Bands
The Task Group completed Draft 0.1 after the November plenary
An “Informal Review” of the Draft 0.1 by WG members was held and closed on January 6
18 comments were received and resolved
Motion: Move to kindly ask the WG chair to start a 30-day WG Mandatory Letter Ballot on Draft P802-19-3-D02.1
Motion Passes

## Slide 121: Recommended Text on the 802 Coexistence Process
After the November Plenary the “Recommended Text on the 802 Coexistence Process” (doc 802.19-19/24r7) was split into two documents
  Recommended Changes to the 802 Operations Manual, doc. IEEE 802.19-19/77r0
  Recommended New Section to the Chairs Guidelines, doc. IEEE 802.19-19/78r0
Both documents were approved via electronic motions. The Rules Committee will consider these documents at the March Plenary during the Rules Meeting: Sunday 7:30 – 10:00 PM
The Rules Committee may schedule a conference call to discuss them, prior to the March session. If so, the 802.19 chair will send out the announcement to the 802.19 email reflector.

## Slide 122: 802.24 Vertical Applications Technical Advisory Group Liaison Report
Date: 2020-01-16
Author:

## Slide 123
Development of draft white paper on Low Latency Vertical Applications
  Draft after this meeting 802.24-19-0003r7
Updating of SGIP/SEPA Wireless Characteristics Matrix – update from this meeting 802.24-20-0004r0
Discussed ZigBee “Project Connected Home over IP” - no action, will monitor.
Development of draft “IEEE 802 Solutions for Vertical Applications“ white paper, on the distinguishing characteristics of the IEEE 802 architecture for vertical applications. Latest draft 802.24-19-0017r4
Agenda 24-20-0001r1
Report 24-20-0002r2
Minutes 24-20-0003r0
802.24 Vertical Applications TAG
802.24.1 Smart Grid TG
802.24.2 IoT TG

## Slide 124: 802.1CF (OmniRAN) liaison
No report