## Slide 1: 802.11 WG July 2020 Closing Report
Date: 2020-07-16
Authors:

## Slide 2: Abstract
This document is a digest of the status reports of all 802.11 subgroups. Liaison reports (including liaison reports from the mid-week plenary) are also included.

## Slide 3: Attendance by meeting
Potential Voters are Voters at this plenary session

## Slide 4: Attendance by affiliation
Potential Voters are Voters at this plenary session

## Slide 5: Subgroup Reports

## Slide 6: Editors Meeting: Agenda for 2020-07-07
Roll Call / Contacts / Reflector
Go round table and get brief status report
Draft Numbering
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 09/1034r16
Review WG Style Guide
Notes: July 2007

## Slide 7: Editor Amendment Ordering
Data as of Jul 2020
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in Sep.
Amendment Number | Task Group | Projected REVCOM Date
REVmd REVmd Amendment 1 | TGmd – 4654 TGax – 784 | Dec 2020* Dec 2020*
REVmd Amendment 2 | TGay – 790 | Dec 2020*
REVmd Amendment 3 | TGba – 189 | Dec 2020*
REVmd Amendment 4 REVmd Amendment 5 | TGaz – 242 TGbb – | Mar 2021* Nov 2021*
 | *REVmd DEC, 2020, REVCOM submission date is Oct 13 for Dec 2 meeting | 

## Slide 8: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | md | ax | ay | ba | az | bb | bc | bd | be |  |  |  | 
md | Y | 3.4 |  |  |  |  |  |  |  |  | Frame | Yes | Emily Qi, Edward Au | 13-Jul
ax | Y | 3.2 | 6.1 |  |  |  |  |  |  |  | Framemaker 2017 release | Yes | Robert Stacey | 14-Jan
ay | Y | 3.0 | 5.0 | 5.0 |  |  |  |  |  |  | Word | Yes | Carlos Cordeiro | 7-Jul
ba | Y | 3.0 | 6.0 | 5.0 | 6.1 |  |  |  |  |  | Framemaker 2017 release | Yes | Po-Kai Huang | 16-Jun
az | Y | 3.0 | 6.0 | 5.0 | 5.0 | 2.2 |  |  |  |  | Word | No | Chao Chun Wang, Roy Want | 14-Jan
bb | Y | 3.3 | 6.0 | 5.0 | 5.0 | 1.5 | 0.1 |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 7-Jul
bc |  |  |  |  |  |  |  | 0.1 |  |  | Word | No | Carol Ansley | 7-Jul
bd |  | 3.0 | 6.0 | 5.0 | 5.0 | 1.5 |  |  | 0.3 |  | Framemaker 2019 release | No | Bahar Sadeghi | 17-Jun
be | Y | 3.3 | 6.1 | 5.0 | 6.1 | 2.2 | 0.1 | - | 0.3 | 0.01 | Frame | No | Edward Au | 17-Jun
Most current doc shaded green.
Jul 2020
Changes from last report shown in red.

## Slide 9: ANA Status
The latest database is 11-11/0270r51 (July 2020)
Changes since last meeting:
  TGba allocations
  Wi-Fi Alliance allocations and associated reallocations for TGmd
Pending changes:
  None

## Slide 10: 802.11 AANI SC – July 2020
Agenda: 11-19/0991r2 , met for one hour – Draft Minutes: 11-20/1098r0
Contributions:
  11-20/0013r3 “Draft technical report on interworking between 3GPP 5G network & WLAN” - Hyun Seo OH (ETRI)
    Reviewed
  11-20/1031r0 “Comments on 11-20-0013-03-aani-draft-technical-report-on-interworking-between-3gpp-5g-network-wlan” – Binita Gupta (Intel)
    Presented in detail
After the presentation of the contributions there was no time for discussion or a straw poll to be run to decide direction the way forward during the meeting.
After the meeting closed, a straw poll was run on the AANI email reflector
Updated Since Monday

## Slide 11: AANI email reflector Straw Poll
Poll opened: Wed 7/14/2020 11:02 AM Poll Closed: Wed 7/15/2020 11:00 AM
Please vote your preference for 1 or 2:
Consider the comments provided in 11-20/1031r2 (as presented during the meeting) and update the report before submitting the report for WG comment collection.
Submit 11-20/0013r3 for WG comment collection “now” and consider the comments provided in 11-20/1031r2 during the comment resolution phase, along with other comments received during the WG comment collection.
Result:
  Option 1: 10
  Option 2: 10
  Abstain: 1

## Slide 12: Way Forward as Determine by the AANI SC Chair
Given the 10 to 10 tie result of the e-mail Straw Poll the AANI SC Chair requests and encourages the authors and commenters work together to:
Continue discussion on the AANI SC email reflector
The authors: to update the report (11-20/0013r3) considering the comments received
The commenters: are encouraged to provide text/graphic contributions for the report
The authors to provide an updated report for the next AANI Teleconference, to be scheduled on Tuesday 28 July 9:00am-10:00am.
Following the 28 July teleconference, the Chair will request the 802.11 WG chair to start a 20-day WG comment collection on the report- start 31 July- close 20 August.

## Slide 13
Future Session Planning
Teleconference:
Tuesday 28 July 9:00am-10:00am ET
Tuesday 25 August 9:00am-10:00am ET
Tuesday 1 September 9:00am-10:00am ET
Tuesday 8 September 9:00am-10:00am ET
Additional teleconference as requested with 10 days’ notification
The AANI SC is contribution driven, contributions are requested:
  Technical and discussion contributions on 802.11 technical performance relative to IMT-2020 requirements
  Technical and discussion contributions on interworking/integration of 802.11 with the 3GPP Next Generation System
  In support of 802.1 Nendica

## Slide 14: ARC (Architecture) – July 2020
    No meetings since January.
    Will schedule a call later in July (after plenary), to discuss TGbe (EHT) multi-band/multi-link operation architecture
    Other items being tracked:
    Annex G (purpose and value?, work to update or work to deprecate?)
    “What is an ESS?”: 11-20/0177r1 liaised to REVmd. Consider other changes to remove 802.2/LLC terms?
    “What is a STA?” (per REVmd discussion: 11-19/0106r0), Also off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
    Monitor TGbd’s other activities in support of IEEE 1609
      TGbc (Broadcast) unassociated broadcast, broadcast reception
      TGaz work on Fine Timing Measurement and IEEE 1588 mapping
    Clarifying EPD/LPD: 11-20/0174r0; monitor 802.1 discussions
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 15: The IEEE 802.11 Coex SC will formally meet one during virtual meeting Jul 2020
The Coex SC is working based on agreed goals:
Discuss the use of PD, ED or other 802.11 coexistence mechanisms with the goal of promoting “fair” use of unlicensed spectrum
Promote an environment that allow IEEE 802.11ax “fair access” to global unlicensed spectrum
The Coex SC is formally meeting twice this week:
Tue, 14 Jul 2020 at 5-7pm

## Slide 16: The IEEE 802.11 Coex SC will focus on various issues related to coexistence
Agenda items (11-20-1010) to be addressed include:
Discussion of LS response to ERM TG11
  In relation to draft TR 103 665 in 2.4 GHz band
Review of recent ETSI BRAN activities
  EN 303 687 issues (6 GHz), inc. synchronous access
    Good news on a multi-stakeholder compromise for operation in 6 GHz band!
  EN 301 893 issues (5 GHz)
    Bad news, with continuing disagreement between Wi-Fi & LAA/NR-U stakeholders, although there is a possibility for a future compromise!
Discussion of extension of Coex SC charter

## Slide 17: PAR Review SC – Snapshot slide Chair: Jon Rosdahl
2 PARs were reviewed on the Telecon July 10, 2020
802.1ASdn Amendment: YANG Data Model, PAR and CSD
802.3 Industry Connections - New Ethernet Applications, Endorsement Letter & ICAID
Summary Report was not necessary, Message sent to 802 EC Reflector that no comments were submitted by 802.11.
3 August 2020 Telecon Cancelled.

## Slide 18: WNG SC (Wireless Next Generation) – July 2020
Announcements
Approval of Minutes
Presentations
  “Optimized content transfer in mesh network” – Gurdev Singh (Samsung)
Plans for September 2020
  Chair will make a call for presentations in advance
Adjourn
Current agenda is document 11-20/1013r0
Monday 13 July (11:00-12:00 EDT)

## Slide 19: IEEE 802 JTC1 Standing Committee July 2020 opening report for EC
6 July 2020
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 2 84461010 +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 20: The IEEE 802 JTC1 SC has one slot at the July 2020 virtual plenary meeting in Hawaii
Call to Order
Approve agenda
Execute agenda
Adjourn
Monday
13 Jul 20, 5-7pm
Slide 20
High level agenda:
  Approve minutes
    From wireless interim meeting in Jan 2020
  Review extended goals
    From formalisation of status as SC in Jul 2018
  Review status of SC6 interactions
    Review liaisons of drafts to SC6
    Review notifications of projects to SC6
    Review status of ballots
  Review SC6 activities
  Previous SC6 meeting

## Slide 21: After a long hiatus in FDIS ballots, five ballots completed in the last few months
Recent FDIS ballots all require responses
  IEEE 802.1Xck FDIS ballot requires a response
    Passed, with China NB voting “no” with one comment
  IEEE 802.1AE-Rev FDIS ballot requires a response
    Passed, with China NB voting “no” with five comments
  IEEE 802.11aj FDIS ballot requires a response
    Passed, with China NB voting “yes” with two comments
  IEEE 802.11ak FDIS ballot requires a response
    Passed, with China NB voting “no” with one comment
  IEEE 802.11aq FDIS ballot requires a response
    Passed, with China NB voting “no” with one comment

## Slide 22: SC6 is starting a number of activities with potential overlap with IEEE 802 work
Recent SC6 activities have potential IEEE 802 overlap
  SC6 created a SG on wearable devices, with possible overlap with 802.15.4 activities
    No known activity
  SC6 created Trustworthiness ad-hoc with very broad scope, including security (encryption) issues
    No known activity
  SC6 created a preliminary work item (PWI) on Wake Up Radio based on a proposal from Korea NB, which appears to duplicate 802.11ba and might be of interest to 802.15 WG too
    A LS is probably required
  An activity has started in WG7 on a mechanism based on CAPWAP that allows APs to be allocated to ACs with load balancing & backup

## Slide 23: IEEE 802 has sent 62 standards through to PSDO ratification with 36 in-process
WG | Completed | In-process
802.1 | 29 | 13
802.3 | 15 | 11
802.11 | 9 | 12
802.15 | 3 | 0
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 0
All | 62 | 36

## Slide 24: TGmd (Maintenance) – Summary
Overall Status: Initial Standards Association Ballot Completed
  Result: 82% approval (119 Approve, 25 Disapprove, 4 Abstain), 820 comments received
  D3.0 incorporates all approved amendments
Since January 2020 Interim meeting
  Forty (40) teleconferences held @ 2 hours each
July 2020 meeting (1 timeslot) and near-term goals
  Complete initial SA ballot comment resolution
  Approximately 200 comments remain to be resolved
  Agenda: 11-20-1001
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 24

## Slide 25: TGmd – References
Comment spreadsheet: https://mentor.ieee.org/802.11/dcn/19/11-19-2156
Agenda documents:
  https://mentor.ieee.org/802.11/dcn/20/11-20-0535-29-000m-2020-april-july-teleconference-agendas.docx
  https://mentor.ieee.org/802.11/dcn/20/11-20-0234-20-000m-2020-jan-mar-teleconference-and-adhoc-agendas.docx
Submission documents: https://mentor.ieee.org/802.11/documents?is_dcn=DCN%2C%20Title%2C%20Author%20or%20Affiliation&is_group=000m
Status webpage: http://www.ieee802.org/11/Reports/tgm_update.htm
PAR document: http://www.ieee802.org/11/PARs/P802.11REVmd.pdf
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 25

## Slide 26: TGmd schedule – January 2020
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
May 2019 – MEC/MDR done
September 2019 – D3.0 WGLB Recirculation LB
September 2019 – Form SB Pool – Closes 2019-10-11
November 2019 – D3.0 Recirculation (unchanged)
December 2019 – Initial SB D3.0
March 2020– Recirculation SB D4.0 – Revisit
July 2020 – WG/EC approval
Sept 2020 – RevCom/SASB approval

## Slide 27: TGmd schedule – July 2020
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
May 2019 – MEC/MDR done
September 2019 – D3.0 WGLB Recirculation LB
September 2019 – Form SB Pool – Closes 2019-10-11
November 2019 – D3.0 Recirculation (unchanged)
December 2019 – Initial SB D3.0
March August, September 2020– Recirculation SB D4.0, D5.0 (unchanged)
July October 2020 – WG/EC approval (electronic ballot/telecon)
Sept December 2020 – RevCom/SASB approval
  13 October is RevCom submission date

## Slide 28: TGax (High Efficiency WLAN) – July 2020
The IEEE-SA ballot closed on January 24, one week after the end of the January F2F meeting.
The approve ratio is 82% and 569 comments were received.
The CRC continues to hold two teleconferences per week
  Tuesday (2 hours)
  Thursday (3 hours)
A 100+ comments are waiting to be resolved.
The goal is to complete the resolution of all the comments by the end of July and start a recirc.
The comment spreadsheet is available at:
  https://mentor.ieee.org/802.11/dcn/20/11-20-0241-10-00ax-sa1-comments-on-tgax-d6-0.xlsx

## Slide 29: TGax – July 2020
A cumulative agenda including motions is available at:
  https://mentor.ieee.org/802.11/dcn/20/11-20-0538-39-00ax-tgax-crc-teleconference-march-july-2020-teleconference-agendas.pptx

## Slide 30: TGay (Next Gen 60 GHz) – July 2020
Initial Standards Association ballot starts on December 2, and ends on January 9
  Result: 89% approved; 135 comments received – 79 of which must be satisfied
Status as of July 8:
  130 CIDs are resolved
  1 CID is under review
  4 CIDs are pending for proposed resolution
Reference:
  Comment spreadsheet: 20/0112r3
  Compendium of motions: 17/0186r28

## Slide 31: TGay – July 2020
Upcoming schedule:
  There is no teleconference call this week.
  The next two CRC calls are scheduled from 10:00am ET to 11:30am ET on July 22 (Wednesday) and July 29 (Wednesday).
  Target to start a recirculation SA ballot after TGmd and TGax start their respective recirculation SA ballots.
  Projected RevCom date: December 2020 (unchanged)

## Slide 32: TGaz (Next Gen Positioning) – July. 2020
Current status:
  Recirculation ballot LB 249 run for 3 weeks, ballot results: 219 approval, 33 disapprove (86.9% approval).
  LB249 Comment results status :
    Resolved 140 out of 460 Technical comments
    Resolved 430 out of 540 Editorial comments
Upcoming milestones/approved plan:
  Complete comment resolution for LB 249.
Agenda:
  Refer to submission 11-20/1002
  [target for recirc – Jonathan]

## Slide 33: TGba (Wake-up Radio)
Since January 2020:
  Initial SA Ballot opened on February 5, 2020 and closed on March 18, 2020
    Results: 92 Approve, 9 Disapprove, 6 Abstain; Approval rate: 91%
    Comments received: Total 116
  Since March:
    TGba CRC continued comment resolution on the comments received on the initial SA ballot
    Produced P802.11ba D6.1 (June 4, 2020)
    Completed the comment resolution (July 6, 2020)
Next steps
  Target to start SA recirculation ballot after TGmd, TGax, and TGay

## Slide 34: TGbb (Light Communication)
Progress since Jan. interim
  Draft D0.1 – complete & available in members’ area
  Mandatory PHY mode text agreed
    Only missing point is the centre frequency
  Text for optional PHY modes based on 11ax and G.9991 is complete
  Timeline revision under discussion
Goals for July meeting (agenda in doc. 11-20/0957)
  Explore PHY centre frequency options and agree proposed way forward
  MAC proposals
Confirmed teleconferences:
  Mon., 3 August at 11:00 EST
  Mon., 24 August at 11:00 EST

## Slide 35: TGbc (Broadcast Services) Chair: Marc Emmelmann
Progress since January 2020:
  12 telephone conferences
  Review of SFD and assignment of SFD-Section numbers to volunteers providing missing submissions
  Population of the (speculative) Specification Framework Document
    Discussion of 8 major submissions to populate the (speculative) SFD
    Passed 10 Straw Polls to enhance the speculative SFD
  SFD considered as complete

## Slide 36: TGbc (Broadcast Services) Chair: Marc Emmelmann
July Goals:
  Approval of meeting minutes
  Closing the TGbc SFD and creation of D0.1
    Motion to approve all edits to the speculatively edited SFD and to instruct the Editor to update the (approved) SFD
    Motion to close the SFD
    Motion to instruct the Editor to create D0.1 based on the SFD
  Confirm / Modify the TGbc timeline
Plans for upcoming telephone conferences
  Review D0.1
  Call for comments on D0.1
  Comment resolution (from call for comments) for September meeting

## Slide 37: TGbc (Broadcast Services) Chair: Marc Emmelmann
1 Meeting slot: Tue 10:00h – 11:00h ET
Agenda: 11-20/0999
July draft motions (motion text approved by WG Chair): 11-20/0935

## Slide 38: TGbd (Next Gen V2X) – July 2020
Since Jan 2020 IEEE 802.11 meeting
  No f2f meeting held till now
  20 teleconferences held before the IEEE 802.11 Jul plenary week.
    The teleconference agenda
      https://mentor.ieee.org/802.11/dcn/20/11-20-0774-07-00bd-tgbd-teleconference-agenda-from-may-15.pptx
    The conference minutes is available
      https://mentor.ieee.org/802.11/dcn/20/11-20-0276-11-00bd-tgbd-feb-2020-teleconference-minutes.docx
  The approved IEEE P802.11bd spec draft D0.2 was available on member area on Feb 21
  The un-approved IEEE P802.11bd spec draft D0.3 was available on member area on Apr 13, based on D0.2 and proposed spec text proposals that got majority support during the teleconferences.
  A WG e-poll for comment collection for IEEE P802.11bd D0.3 was proceded from Apr 13th to May 3rd; total 360 comments were received.
  All received comments were assigned to group asignees and the group was working on the comment resolution proposals since Apr.
Updated Since Monday

## Slide 39: TGbd (Next Gen V2X) – July 2020
CR documents with majority support in past teleconferences
  731r2 1 CID James Lepp
  786r5 24 CIDs Bo Sun
  744r2 4 CIDs Joseph Levy
  875r0 11 CIDs Preshant
  844r1 2 CID Dongguk Lim
  845r1 16 CIDs Dongguk Lim
  720r0 11 CIDs Yujin Noh
  721r0 5 CIDs Yujin Noh
  722r0 7 CIDs Yujin Noh
  901r1 17 CIDs Rui Cao
CR documents to run SP in coming teleconferences
  721r2 2 CIDs Yujin Noh
  722r1 1 CID Yujin Noh
  723r1 5 CIDs Yujin Noh

## Slide 40: TGbd (Next Gen V2X) – July 2020
TG Documents | Baseline Version | Latest Revision
Definition and requirements | 11-19/0202r1 | 11-19/0202r1
Selection Procedure document | 11-19/0030r6 | 11-19/0030r6
Functional Requirement document | 11-19/0495r0 | 11-19/0495r3
Spec Framework document | 11-19/0497r0 | 11-19/0497r6
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3 | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0 | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r0 | 11-19/0514r14
TGbd Use Case document | 11-19/1342r0 | 11-19/1342r1
Teleconference Minutes | 11-20/0276r0 | 11-20/0276r11
Tech Editor Report | 11-19/2045r0 | 11-19/2045r4
Comment Database | 11-20/0701r0 | 11-20/0701r0

## Slide 41: TGbd (Next Gen V2X) – July 2020
TG Chair proposed timeline change:
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Mar 2020 → Sep 2020
  D2.0 LB recirculation Jul 2020 → Jan 2021
  Form Sponsor Ballot Pool Sep 2020 → Mar 2021
  D3.0 LB recirculation Sep 2020 → Mar 2021
  D3.0 unchanged recirculation Nov 2020 → May 2021
  Initial Sponsor Ballot (D4.0) Jan 2021 → Jul 2021
  Final 802.11 WG approval Nov 2021 → May 2022
  802 EC approval Nov 2021 → May 2022
  RevCom and SASB approval Dec 2021 → Jun 2022

## Slide 42: TGbd (Next Gen V2X) – July 2020
Progress of the week:
  One 2-hour teleconference was held during Jul plenary.
  Meeting minutes for Jan 2020 f2f meeting and minutes for teleconferences after Jan f2f meeting were approved by TGbd.
  Updated TGbd timeline was approved by TGbd.
  Resolutions for 8 CIDs got the group's majority support.
  Latest teleconference agenda doc: 11-20/0774r9
  Latest comment database: 11-20/0701r2
Goal for Sep interim:
  Complete all collected comments per IEEE P802.11bd D0.3.
  Approve the editor to incorporate all CRs to generate D1.0 and start Initial Letter Ballot

## Slide 43: TGbe (Extremely High Throughput)
During January F2F meeting
  Discussed ~80 technical submissions covering a range of topics
    PHY, MIMO, Multi-AP coordination,
    Multi-Link, Low Latency, Power Save, MAC, etc.
  Approved ~60 motions for inclusion of design concepts to the TGbe SFD
    Tone plan, PHY preamble design, SIG field(s) content,
    Multi-link operation, power save, preamble puncturing/multi RU, MAC functionalities, etc.
After January F2F meeting
  Held 41 teleconferences during the January to July period, of which
    9 were Joint, 22 parallel MAC/PHY, and 7 MAC conf calls
    Covering more than 120 MAC, 90 PHY, 30 Joint submissions
  Initiated volunteer assignment for coordinating and preparing spec text for 802.11be D0.1

## Slide 44: TGbe (Extremely High Throughput)
Task group BE and ad-hoc groups operated smoothly following guidelines
  Ran straw polls on technical submissions by using electronic polling systems
  Ran straw polls aiming at building consensus towards populating the TGbe SFD
    Concepts kept in an intermediate document (compendium of straw polls) in the absence of motions for populating the SFD
  Ran (cumulative) motions during pre-announced Joint conference calls
    These motions enabled the inclusion to the TGbe SFD of text obtained from ~150 SPs
TGbe has scheduled two conference calls during the July virtual plenary
  Goal: Presentation of technical submissions
    Schedule is provided in next slide
  Agenda is available in 11-20/927

## Slide 45: Teleconference Plan
July 13 (Monday) – MAC/PHY 19:00-21:00 ET
July 15 (Wednesday) – MAC 10:00-12:00 ET
July 16 (Thursday) – Joint 11:30-13:00 ET
July 20 (Monday) – MAC/PHY 10:00-13:00 ET
July 22 (Wednesday) – MAC 10:00-13:00 ET
July 23 (Thursday) – MAC/PHY 19:00-22:00 ET
July 27 (Monday) – MAC/PHY 19:00-22:00 ET
July 29 (Wednesday) – MAC 10:00-13:00 ET
July 30 (Thursday) – Joint(Motions) 10:00-13:00 ET
Aug 03 (Monday) – MAC/PHY 10:00-13:00 ET
Aug 05 (Wednesday) – MAC 10:00-13:00 ET
Aug 06 (Thursday) – MAC/PHY 19:00-22:00 ET
Aug 10-14 (Mon-Fri) – No Conf Calls Week OFF
Aug 17 (Monday) – MAC/PHY 19:00-22:00 ET
Aug 19 (Wednesday) – MAC 10:00-13:00 ET
Aug 20 (Thursday) – Joint(Motions) 10:00-13:00 ET
Aug 24 (Monday) – MAC/PHY 10:00-13:00 ET
Aug 26 (Wednesday) – MAC 10:00-13:00 ET
Aug 27 (Thursday) – MAC/PHY 19:00-22:00 ET
Aug 31 (Monday) – MAC/PHY 19:00-22:00 ET
Sep 02 (Wednesday) – MAC 10:00-13:00 ET
Sep 03 (Thursday) – Joint (Motions) 10:00-13:00 ET
Sep 09 (Wednesday) – MAC 10:00-13:00 ET
Sep 10 (Thursday) – MAC/PHY 19:00-22:00 ET

## Slide 46: RCM SG (Random and Changing MAC Addresses)
The RCM study group has two goals to be addressed with two projects:
  1) address environments where non-AP STAs use random/changing MAC addresses; and
  2) improve the privacy of 802.11 users.
Reviewed and commented on draft PARs for both topics
  11-20/742r1
  11-20/854r2
Reviewed P802E as relates to RCM SG Goals
  11-20/940r0
Hoping to complete CSD drafts in August

## Slide 47: RCM SG – Teleconference Schedule
Next Telecon – July 20, 2020 10:00amEDT
Remaining Scheduled Teleconferences
    August 4 Tuesday 10:00amEDT
    August 17 Monday 10:00amEDT
    August 31 Monday 10:00amEDT

## Slide 48: RCM SG – Background documents
RCM ad hoc output: 11-20/0192r2
RCM TIG report: 11-19/1442r9
WBA Liaison on MAC randomization impacts:
  Liaison from WBA: 11-18/1579r1
  Response from 802.11 (drafted in ARC): 11-18/1988r2
Other inputs to RCM TIG:
  11-19-0588-02-0rcm-summary-of-discussions-on-randomized-and-changing-mac-addresses-2014-2019.odt
  11-19-0851-00-0rcm-p802-1cq-mac-address-assignment-requirements.pptx
  11-19-0884-00-0rcm-temporary-addresses.pptx
  11-19-1027-01-0rcm-do-not-fear-random-macs.pptx
  11-19-1313-02-0rcm-pitfalls-with-address-randomization.pptx
  11-19-1314-02-0rcm-privacy-protection-in-wi-fi-analytics-systems.pptx
  11-19-1320-00-0rcm-assignment-of-temporary-addresses.pptx

## Slide 49: SENS SG (Wireless Sensing) – July 2020
Progress since January F2F meeting
  10 teleconference calls were held
  Further discussed PAR and a CSD documents
  WG motion (electronic ballots) passed for PAR and CSD on April 14th
  PAR and CSD circulated among EC members and other IEEE 802 WGs. Waiting the feedback.
  Presentation of technical submissions (e.g., usage model, functional requirement document)
Goals for July meeting
  2 teleconference calls scheduled for SENS SG (July 14 and 15, 10am ET - 12:00am ET)
  Presentation of technical submissions (The PAR and CSD comments resolution will be prioritized)
  WG Motion for PAR and CSD during closing plenary (Thursday July 16th 9am-11am Eastern)

## Slide 50: SENS SG – Teleconference Times
  Confirmed:
    March 30 (Monday), 10:00am ET – 11:30am ET
    April 14 (Tuesday), 10:00am ET – 11:30am ET
    April 28 (Tuesday), 10:00am ET – 11:30am ET
    May 12 (Tuesday), 10am ET - 11:30am ET
    May 26 (Tuesday), 10am ET - 11:30am ET
    Jun 9 (Tuesday), 10am ET - 11:30am ET
    Jun 23 (Tuesday), 10am ET - 11:30am ET
    July 7 (Tuesday), 10am ET - 11:30am ET
    July 14 (Tuesday), 10am ET - 12:00am ET
    July 15 (Wednesday), 10am ET - 12:00am ET
    July 21 (Tuesday), 10am ET - 11:30am ET
    August 4 (Tuesday), 10am ET - 11:30am ET
    August 18 (Tuesday), 10am ET - 11:30am ET
    September 1 (Tuesday), 10am ET - 11:30am ET

## Slide 51: ITU AHG (ITU Liaison) – July 2020
    ITU AHG Approved the following recommendation on Mar 30
    ITU AHG Recommends 11-20-0253-06-0itu and 11-20-0254-07-0itu to 802.11 and 802.18 as proposed changes to M-1450-5 and M.1801.2
      11-20-0253-06-0itu, Proposed modifications to ITU-R M.1450-5
      11-20-0254-07-0itu, Proposed modifications to ITU-R M.1801-2
    802.18 applied required changes, approved following revisions and submitted to EC for approval
      IEEE 802.18-20/0061r03, Proposed modifications to ITU-R M.1450-5
      IEEE 802.18-20/0060r03, Proposed modifications to ITU-R M.1801-2
    EC approved the two contributions on June 2, 2020
    Following final (editorially modified) versions are being submitted to WP 5A for its : 20-30 July 2020 meeting
      IEEE 802.18-20/0061r04, Proposed modifications to ITU-R M.1450-5
      IEEE 802.18-20/0060r04, Proposed modifications to ITU-R M.1801-2

## Slide 52: Liaison Reports

## Slide 53: IEEE 802.18 RR-TAG Electronic Plenary (in place of Montreal) Liaison from 802.18 to 802.11
Dates: 16 July 20
Authors:

## Slide 54: 802.18 RR-TAG plans
Officers or the RR-TAG / IEEE 802.18:
  Chair is Jay Holcomb (Itron)
  Vice-chair is open –
  Secretary is open –
  Schedule this IEEE 802 plenary will be after 802.11 has Plenary session has closed.
    Thursday 16th 15:00et, opening
    Thursday 23rd 15:00et, closing
Description JOIN WEBEX MEETING https://ieee802.my.webex.com/ieee802.my/j.php?MTID=m9f99a72a0130ab9c299bdc62828ddfae
Meeting number (access code): 132 016 8425
Meeting password: rrtag2007 (77824200 from phones)

## Slide 55: Agenda Items
16th of July meeting:
  Elections
  Approve teleconferences moving forward
  APAC status
  Input on moving IEEE 802 forward for EC
In both meetings, 16th and 23rd of July:
  Will discuss what members have to share on EU activities in ETSI, CEPT, etc.
  Will discuss what members have to share on ITU-R and WRC activities.
  FCC 6 GHz R&O and FNPRM discussions
  FCC NPRM Modernizing and Expanding Access to the 70/80/90 GHz Bands
    Does IEEE 802 do comments? (only 1 week to finish comments)

## Slide 56: Agenda - continued
General discussion items
  A digital divide action from FCC - FYI
Anything that comes up before the meetings, e, g. regulator activities
Any other business

## Slide 57: 802.18 Moving Forward
The RR-TAG will hold weekly, as needed, teleconferences, Thursdays 15:00-15:55et
Next teleconference planned for 30July 20, 1500et/1200pt
  Call in information: https://mentor.ieee.org/802.18/dcn/16/18-16-0038 (r16 or latest)
  All notices are sent through the 802.18 list server reflector.
Overall IEEE 802 schedule: http://ieee802.org/802tele_calendar.html
  or only 802.18: IEEE 802.18 TAG Calendar
Thank You and Stay Safe

## Slide 58: 802.19 Liaison Report to 802.11
Date: 2020-07-12
Authors:

## Slide 59: 802.19 WG
WG Officer Elections
Task Group 2 PAR Withdrawal
Task Group 3: Recommended Practice on Coexistence in the sub-1GHz Frequency Bands
July Plenary Meetings
Tuncer Baykas, IMU

## Slide 60: Officer Elections
During the July Plenary the WG will hold the vote on the WG Chair and Vice Chair
Elections/Confirmations will be done by Electronic Motions using the ePoll system
The current WC Chair and WC Vice Chair are running again for those positions
Both have provided the necessary letters to the 802 Executive Committee Recording Secretary

## Slide 61: Task Group 2 PAR Removal
Given that Task Group 2 has not been making progress toward development of a Draft we propose the following motion,
Motion: Request that the Executive Committee submit a Request to NesCom to withdraw the IEEE 802.19.2 PAR
  Moved by Tuncer Baykas
  Seconded by Benjamin Rolfe
Electronic Motion Closed on June 20, 2020
Results (Y/N/A) = 32/0/1
Return Ratio > 50%
Approval Rate = 100%
Motion Passed
Approved by Executive Committee on July 7

## Slide 62: Task Group 3
Task Group 3 is developing a Recommended Practice on Coexistence in the sub-1GHz Frequency Bands
Recirculation Letter Ballot closed on June 30
Results
Approve 30
Disapprove 2
Abstain 3
Approval Rate 93.75%
Ballot Passed
65 comments were received. They are resolved by CRC.
Another 10 day Recirculation Ballot started on July 10th.

## Slide 63: July Electronic Plenary – Schedule
Day | Date | Start Time (EDT) | Duration | Meeting
Monday | July 13 | 4 PM | 1 hour | WG
Wednesday | July 15 | 6 PM | 1 hour | TG3
Wednesday | July 22 | 10 AM | 1 hour | TG3
Thursday | July 23 | 4 PM | 1 hour | WG
Attendance does count towards voting rights
Someone who has met the requirements for gaining voting rights will receive voting rights if they record their attendance in at least one 802.19 meeting during the Electronic Plenary Session
Meeting links http://www.ieee802.org/19/

## Slide 64: Wi-Fi Alliance Liaison Update
Date: 2020-07-16
Authors:

## Slide 65
Wi-Fi Alliance work is continuing with regular task group teleconferences and remotely managed interoperability testing.
Recent Items of note
  Apr 23rd 2020 Wi-Fi Alliance® delivers more value from Wi-Fi® in 6 GHz
    https://www.wi-fi.org/news-events/newsroom/wi-fi-alliance-delivers-more-value-from-wi-fi-in-6-ghz
  Feb 18th 2020 Wi-Fi CERTIFIED EasyMesh™ enables self-adapting Wi-Fi®
    https://www.wi-fi.org/news-events/newsroom/wi-fi-certified-easymesh-enables-self-adapting-wi-fi
Ongoing technical activity at Wi-Fi Alliance leading to certification, based on IEEE programs
  60GHz
  HaLow
  Wi-Fi 6

## Slide 66
Examples of other technical work ongoing in Wi-Fi Alliance
  Aware
  Miracast
  Easy Connect
  Passpoint
  EasyMesh
  Data Elements
  Security
    A good example of an area of co-operation between Wi-Fi Alliance and 802.11 with contributions made to 802.11md relating to hash to element after interoperability testing in Wi-Fi Alliance.
Examples of Wi-Fi Alliance Activity in other areas, potentially leading to technical work
  Automotive
  Healthcare
  Customer experience
  Internet of things
  Location

## Slide 67
For more information on current areas of work see
  http://www.wi-fi.org/who-we-are/current-work-areas
If these sound like interesting topics please plan to sign up and participate.
Further general information at http://www.wi-fi.org/

## Slide 68: IEEE 802.11-IETF Liaison Report
Date: 2020-07-15
Authors:

## Slide 69: Abstract
This presentation contains the IEEE 802.11 – IETF liaison report for July 2020.

## Slide 70: IETF Meetings
Upcoming Meetings:
  July 25-31, 2020 – Virtual (was Madrid)
  November 14-20, 2020 – Bangkok (Virtual?)
http://www.ietf.org
  Newcomer training: https://www.ietf.org/edu/process-oriented-tutorials.html#newcomers
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, July 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802.c (Local MAC address usage) https://www.ietf.org/edu/tutorials.html
  http://tools.ietf.org/dailydose/

## Slide 71: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Coordination topics include: Data Center Bridging, use of Local Address in virtualization and IoT, MAC randomization trial results, DETNET/TSN, YANG models, pervasive monitoring
  IETF-IEEE 802 coordination teleconferences: February 25, 2020 and June 15, 2020
802.11 related items
  Tracked: Intelligent Transportation Systems (ITS)- IETF IP Wireless Access in Vehicular Environments ipwave
  Approved by WG: Link-Layer Addresses Assignment Mechanism for DHCPv6: https://datatracker.ietf.org/doc/draft-ietf-dhc-mac-assign/. This specification provides a means of using DHCPv6 to assign MAC addresses to (virtual) devices at time of instantiation to prevent random address collisions in large device populations.

## Slide 72: IETF protocol use with 802.11 technology
No recent RFCs mention IEEE 802.11

## Slide 73: BOFs at IETF 108 July 25-31, 2020
See https://datatracker.ietf.org/wg/bofs/
BOF proposals were due June 12, 2020
loops | Local Optimizations on Path Segments
asdf | A Semantic Definition Format for Data and Interactions of Things
emailcore | Revision of core Email specifications
Notes: ila – splitting IPv6 node identity from location for improved mobility. Done efficiently without tunneling.
mls – generalized capability for message confidentiality, authentication, and integrity. Also membership verification, asynchronous key distribution, forward secrecy, post-compromise secrecy, and scalability.
Not clear that coms, ila, and mls will meet at IETF 102.

## Slide 74: IETF new groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
asap | Automatic SIP trunking And Peering (external review)
nfsv4 | Network File System Version 4 (internal recharter review)

## Slide 75: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open source projects and network operators is encouraged.
See https://www.ietf.org/blog/yang-catalog-latest-developments-ietf-100-hackathon/
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 76: IoT related work
6LO
  Working Group website: http://datatracker.ietf.org/wg/6lo/charter/
  Focus: IPv6 over Networks of Resource-constrained Nodes
  Updated: IPv6 over Constrained Node Networks Applicability & Use cases, see: https://datatracker.ietf.org/doc/draft-ietf-6lo-use-cases/ (Updated July 2020)
  RFC Editor Queue: Address Protected Neighbor Discovery for Low-power and Lossy Networks, see: https://datatracker.ietf.org/doc/draft-ietf-6lo-ap-nd/ (Updated: April 2020)
  RFC Editor Queue: IPv6 Backbone Router, see: https://datatracker.ietf.org/doc/draft-ietf-6lo-backbone-router/. No feedback received from IEEE 802.11, so publication requested. (Updated: March 2020)

## Slide 77: IoT related work (cont.)
6TiSCH: IPv6 over IEEE 802.15.4 Time-slotted Channel Hopping
  Working group slowly winding down with only one semi-active document in the WG, but may be re-chartered to cover other underlying layer 2 protocols. This could have a bearing on IEEE 802.11be activities.
ROLL: Working Group website: http://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 78: CAPPORT WG
CAPtive PORTal: https://datatracker.ietf.org/wg/capport/
The CAPPORT Working Group will define secure mechanisms and protocols to
  allow endpoints to discover that they are in this sort of limited environment,
  provide a URL to interact with the Captive Portal, - allow endpoints to learn about the parameters of their confinement,
  interact with the Captive Portal to obtain information such as status and remaining access time, and
  optionally, advertise a service whereby devices can enable or disable access to the Internet without human interaction. (RFC 7710 may be a full or partial solution to the first two bullets)
Updates [July 2020]
  Updated: RFC 7710bis, the CAPPORT architecture, and the CAPPORT API all updated within the last two months; see https://datatracker.ietf.org/wg/capport/documents/
  Experiment: Apple is shipping experimental support for CAPPORT in iOS 14 beta.

## Slide 79: EMU WG
See http://datatracker.ietf.org/wg/emu/
EAP Method Updates
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  Perfect-Forward Secrecy for the Extensible Authentication Protocol Method for Authentication and Key Agreement (EAP-AKA' PFS): https://datatracker.ietf.org/doc/draft-ietf-emu-aka-pfs/ (May 2020)
  EAP Session-Id Derivation: https://datatracker.ietf.org/doc/draft-ietf-emu-eap-session-id/ (May 2020)
  Using EAP-TLS with TLS 1.3: draft-ietf-emu-eap-tls13-06 (June 2020)
  New draft: Use Identity as Raw Public Key in EAP-TLS: https://datatracker.ietf.org/doc/draft-chen-emu-eap-tls-ibs/ (May 2020)
  New draft: EAP-TLS with PSK Authentication (EAP-TLS-PSK): https://datatracker.ietf.org/doc/draft-mattsson-emu-eap-tls-psk/ (March 2020)

## Slide 80: Operations Area Working Group
http://datatracker.ietf.org/wg/opsawg/
Updates [July 2020] Operations Area Working Group work group items
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/
  Secure Device Install: https://datatracker.ietf.org/doc/draft-ietf-opsawg-sdi/ (June 2020)
  Newly adopted: A Layer 2 VPN Network YANG Model: https://datatracker.ietf.org/doc/draft-ietf-opsawg-l2nm/ (July 2020)
  Framework for Automating Service and Network Management with YANG: https://datatracker.ietf.org/doc/draft-ietf-opsawg-model-automation-framework/ (June 2020)
  Network Telemetry Framework: https://datatracker.ietf.org/doc/draft-ietf-opsawg-ntf/ (April 2020)

## Slide 81: Transport Layer Security (TLS)
Transport Layer Security Working Group website: http://datatracker.ietf.org/wg/tls/
Updates
  A Flags Extension for TLS 1.3: https://datatracker.ietf.org/doc/draft-ietf-tls-tlsflags/ (July 2020)
  Deprecating MD5 and SHA-1 signature hashes in TLS 1.2: https://datatracker.ietf.org/doc/draft-ietf-tls-md5-sha1-deprecate/ (IESG evaluation since May 2020)
  Deprecating TLSv1.0 and TLSv1.1: https://datatracker.ietf.org/doc/draft-ietf-tls-oldversions-deprecate/ (Still in AD evaluation for more than 6 months)
  TLS 1.3 Extension for Certificate-Based Authentication with an External Pre-Shared Key: Published as RFC 8773 (March 2020)

## Slide 82: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/charter/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok.
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Of interest:
  DetNet Bounded Latency: https://datatracker.ietf.org/doc/draft-ietf-detnet-bounded-latency/ (Expired May 2020)
  Deterministic Networking (DetNet) Security Considerations: https://datatracker.ietf.org/doc/draft-ietf-detnet-security/ (Updated May 2020)
  DetNet Data Plane: IP over IEEE 802.1 Time Sensitive Networking (TSN): https://datatracker.ietf.org/doc/draft-ietf-detnet-ip-over-tsn/ (Updated June 2020)

## Slide 83: Reliable and Available Wireless (RAW)
RAW: https://datatracker.ietf.org/wg/raw/charter/
  Reliable and Available Wireless (RAW) provides for high reliability and availability for IP connectivity over a wireless medium. RAW extends the DetNet Working Group concepts to provide for high reliability and availability for an IP network utilizing scheduled wireless segments and other media, e.g., frequency/time-sharing physical media resources with stochastic traffic: …, IEEE 802.11ax/be…
  Of interest:
  RAW use cases: https://datatracker.ietf.org/doc/draft-bernardos-raw-use-cases/ (Updated July 2020)
  Reliable and Available Wireless Architecture/Framework: https://datatracker.ietf.org/doc/draft-pthubert-raw-architecture/ (Updated July 2020)
  Reliable and Available Wireless Technologies: https://datatracker.ietf.org/doc/draft-thubert-raw-technologies/ (Updated May 2020)

## Slide 84: IP Wireless Access in Vehicular Environments (IPWAVE)
IPWAVE: https://datatracker.ietf.org/group/ipwave/about/
Deliverable is: document that specifies the mechanisms for transmission of IPv6 datagrams over IEEE 802.11-OCB mode
For further information:
  Use cases and problem statement document: https://datatracker.ietf.org/doc/draft-ietf-ipwave-vehicular-networking/ (July 2020)
  Published as RFC 8691: Transmission of IPv6 Packets over IEEE 802.11 Networks operating in mode Outside the Context of a Basic Service Set (IPv6-over-80211-OCB): https://www.rfc-editor.org/info/rfc8691

## Slide 85: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/about/
ANIMA designs protocols to allow network operations to be carried out without requiring low-level management of individual devices
For further information:
  An Autonomic Control Plane (ACP): https://datatracker.ietf.org/doc/draft-ietf-anima-autonomic-control-plane/ (IESG telechat August 2020)
  Updated (April 2020): BRSKI is Bootstrapping Remote Secure Key Infrastructures: https://datatracker.ietf.org/doc/draft-ietf-anima-bootstrapping-keyinfra/ [RFC Editor’s Queue]
  Scenarios and Requirements for Layer 2 Autonomic Control Planes: https://datatracker.ietf.org/doc/draft-carpenter-anima-l2acp-scenarios/ (April 2020)

## Slide 86: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage