## Slide 1: R1-R2 discussion for AP coordination
Date: 2020-5-14
Authors:

## Slide 2: Agreed Timeline for 802.11be
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sept 2020
D1.0 Letter Ballot May 2021
D2.0 LB Mar 2022
D3.0 LB Nov 2022
Initial Sponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024
Laurent Cariou, Intel

## Slide 3: 802.11be process and timeline
Save precious time by starting SFD very early
The term EM in this slide captures all the TG documents except the SFD and draft
SFD
EM
D0.1–D1.0
EHT SG
TGbe
SB: D5.0–Pub
5 years
May 2019
May 2019
July 2018
May 2024
May 2019
Sept 2020
~1 year
2018
2019
2020
2021
2022
2023
2024
Nov 2020
May 2021
8 months
Nov 2022
2.5 years
May 2024
6 months
D1.0–D3.0
D4.0–D5.0
Nov2023
11ac Pub
Dec 2013
expected
Laurent Cariou, Intel

## Slide 4: Meeting the timeline for D0.1 in September 2020
We are all committed to meet the timeline, and it starts with the first milestone (D0.1 in September 2020).
To help achieving this, we have agreed in January a release framework, and defined a list of features for R1.
Current release framework agreed in January 2020
  Release 1 Features are:
    320 MHz, 4KQAM, Multiple RUs per STA, Multi-link operation and a low complexity AP coordination feature
  Candidate Release 2 Features:
    16 spatial streams, HARQ, Additional multi-AP features (e.g. C-BF, JT), any other potential features in the scope of PAR (e.g. features for Time-sensitive networks)
Among the R1 features, the “low complexity AP coordination feature” was and is still very vague and undefined.

## Slide 5: Multi-AP
After 3 months of discussion, there is no consensus on what is the “a low complexity AP coordination feature”.
  Proponents of C-TDMA, proponents of C-SR, …
In the meantime, in spite of the large number of calls, the pace right now is slower compared to when we are able to meet face to face.
We believe that it is safer timeline-wise to move this “simple AP coordination” topic to Release 2.
We believe that it does not impact or reduce the value of Release 1, and that it would reinforce clarity of split between R1 and R2.

## Slide 6: Proposal
We propose to change R1/R2 split as follows:
  Release 1 Features are:
    320 MHz, 4KQAM, Multiple RUs per STA, Multi-link operation and a low complexity AP coordination feature
  Candidate Release 2 Features:
    16 spatial streams, HARQ, Additional multi-AP features (e.g. C-BF, JT, C-OFDMA/TDMA, C-SR), any other potential features in the scope of PAR (e.g. features for Time-sensitive networks)

## Slide 7: Straw Poll
Do you agree to remove “a low complexity AP coordination feature” from Release 1 features and to change “16 spatial streams, HARQ, Additional multi-AP features (e.g. C-BF, JT), any other potential features in the scope of PAR (e.g. features for Time-sensitive networks)” to “16 spatial streams, HARQ, multi-AP features (e.g. C-BF, JT, C-OFDMA/TDMA, C-SR), any other potential features in the scope of PAR (e.g. features for Time-sensitive networks)” to candidate Release 2 features