## Slide 1: 802.11 WG Editor’s Meeting (Sep 2020)
Date: 2020-09-14
Authors:

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2020-09-14 meeting
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 draft 09/1034r16
Review WG Style Guide and REVmd practice

## Slide 4: Roll Call – 2020-09-14
802.11 Editor’s Present
  P802.11ax Amendment (HEW) – Robert Stacey
  P802.11ay Amendment (NG60) – Carlos Cordeiro
  P802.11az Amendment (NGP) – Roy Want, Chao-Chun Wang
  P802.11ba Amendment (WUR) – Po-kai Huang
  P802.11bb Amendment (LC) – Harry Bims, Volker Jungnickel
  P802.11bc Amendment (eBCS) – Carol Ansley
  P802.11bd Amendment (NGV) – Bahar Sadeghi
  P802.11be Amendment (EHT) – Edward Au
  REVmd – Emily Qi, Edward Au
Also present:
  Alan Berkema, Al Petrick, Alecsander Eitan, Amelia Andersdotter, Claudio da Silva, Dieter Smely, Erik Lindskog, Hanadi Salman, Ian Sherlock, John Coffey, Jon Rosdahl, Joseph Levy, Mark Hamilton, Mehmet Aygul, Pu Wang
IEEE Staff present and always welcome!
  Catherine Berger, Jonathan Goldberg
  Note: editors request that an IEEE staff member should be present at least during Plenary meetings

## Slide 5: Volunteer Editor Contacts
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Chao Chun Wang – chaochun.wang@mediatek.com , Roy Want RoyWant@google.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Bahar Sadeghi – bahareh.sagedhi@intel.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  REVmd – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 6: Sept 14th roundtable status report
REVmd – 82 comments received , goal is to resolve all comments, recirc out of this week. Hope to have Draft 5.0 recirc unchanged.
11ax – In SA ballot with Draft 7.0, expect to make changes and resolve all comments. Hope to have Draft 8.0 recirc unchanged
11ay – Have Draft 6.0, awaiting SA recirc , expect to make changes and resolve all comments. Hope to have Draft 7.0 recirc unchanged
11az – Have Draft 2.3, have about 30 editorial and ~200 technical comments to resolve, hope to have next draft out of November meeting
11ba – Have Draft 7.0, hope for SA recirc, expect to make changes and resolve all comments. Hope to have Draft 8.0 recirc unchanged
11bb – Have draft 0.1, text for draft 0.2 hoped for this week, to be followed by a Comment Collection.
11bc – Have draft 0.1, resolving comments from collection, hope for Draft 1.0 and Working Group initial ballot out of this week. If too rocky, then do another comment collection.
11bd – Have Draft 0.4, around 55 comments to resolve, goal is to Draft 1.0 and Working Group initial ballot out of this week.
11be – Have draft 0.01, goal for September to assemble Draft 0.1 (225 pages), depending on comment resolutions

## Slide 7: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to Robert.Stacey@intel.com

## Slide 8: IEEE Publication Status
Publication of 802.11-2016 December 14, 2016
Publication of 11ai announced December 30, 2016
Second printing of 11ai in April 2017
Publication of 11ah announced May 9, 2017
Publication of 11aj announced April 30, 2018
Publication of 11ak announced June 8, 2018
Publication of 11aq was August 31, 2018

## Slide 9: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process needs some change so the report is done after the editing is done.
REVmd on Draft 2.1 was started out of February (Robert Stacey, Joseph Levy, Carol Ansley, Menzo Wentink, Bahar Sadeghi, Mark Hamilton, Yongho Seok, Emily Qi, Edward Au, Peter Ecclesine) 19/260r15 – IEEE SA staff - mixing normative and informative, see 19/1444r4 MDR complete
P802.11ay was started on D3.1 out of March meeting (Robert Stacey, Solomon Trainin, Edward Au, Emily Qi, Yongho Seok, Peter Ecclesine) 19/681r6 MDR complete
P802.11ax was started on D4.1 out of May meeting (Robert Stacey, Edward Au (mid June), Yongho Seok, Naveen Kakani, Perry Correll, Peter Ecclesine, Po-Kai Huang) 19/1015r4 MDR complete
P802.11ba was started on D4.0 out of September meeting (Robert Stacey, Po-Kai Huang, Rojan Chitrakar, Yunsong Yang, Yongho Seok, Mark Hamilton ) 19/1765r6 MDR complete

## Slide 10: 802.11 Style Guide
See 11-09-1034-16-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice,
see 2.4.3 Elements and 3.9 MIB

## Slide 11: REVmd practice
??

## Slide 12: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Keep embedded figures using visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 13: 802.11 Editor’s Guide
https://mentor.ieee.org/802.11/dcn/11/11-11-0875-04-0000-editor-s-guide.docx
This document contains material relevant to the job of being an 802.11 editor.
It is recommended that editors read this material before they start, as it may avoid them needlessly re-inventing the wheel. Frame 2017 is used at IEEE-SA.
Creating a Redline, Graphics, Numbering and ANA, Source Control. Subversion server for source control. Use
Comment Resolution and Publication

## Slide 14: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order

## Slide 15: Editor Amendment Ordering
Data as of Sep 2020
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in Nov.
Amendment Number | Task Group | Projected REVCOM Date
REVmd REVmd Amendment 1 | TGmd – 4662 TGax – 822 | Dec 2020* Jan 2021**
REVmd Amendment 2 | TGay – 790 | Jan 2021**
REVmd Amendment 3 | TGba – 189 | Jan 2021**
REVmd Amendment 4 REVmd Amendment 5 | TGaz – 256 TGbb – 31 | Mar 2021* Jul 2021*
 | *REVmd Dec, 2020, REVCOM submission date is Oct 13 for Dec meeting. ** Other amendments need Dec 11 deadline for January RevCom | 

## Slide 16: Email your draft status updates!
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!

## Slide 17: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | md | ax | ay | ba | az | bb | bc | bd | be |  |  |  | 
md | Y | 4.0 |  |  |  |  |  |  |  |  | Frame | Yes | Emily Qi, Edward Au | 14-Sep
ax | Y | 4.0 | 7.0 |  |  |  |  |  |  |  | Framemaker 2020 release | Yes | Robert Stacey | 14-Sep
ay | Y | 4.0 | 7.0 | 6.0 |  |  |  |  |  |  | Word | Yes | Carlos Cordeiro | 14-Sep
ba | Y | 4.0 | 7.0 | 6.0 | 7.0 |  |  |  |  |  | Framemaker 2017 release | Yes | Po-Kai Huang | 14-Sep
az | Y | 3.0 | 6.0 | 5.0 | 5.0 | 2.3 |  |  |  |  | Word | No | Chao Chun Wang, Roy Want | 14-Sep
bb | Y | 3.3 | 6.0 | 5.0 | 5.0 | 1.5 | 0.1 |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 14-Sep
bc | Y | 3.0 | 6.0 | 5.0 | 5.0 | 1.5 |  | 0.1 |  |  | Word | No | Carol Ansley | 14-Sep
bd |  | 3.0 | 6.0 | 5.0 | 5.0 | 1.5 |  |  | 0.4 |  | Framemaker 2019 release | No | Bahar Sadeghi | 14-Sep
be | Y | 4.0 | 7.0 | 6.0 | 7.0 | 2.2 | 0.1 | 0.1 | 0.4 | 0.1 | Frame | No | Edward Au | 14-Sep
Most current doc shaded green.
Sep 2020
Changes from last report shown in red.

## Slide 18: Editor Backup Practices
The IEEE Servers provide durable places to retain the 802.11 source files, drawing files, and other components of drafts.
Our best practice is that after a draft is posted in the Member’s Area, a zip file containing all the clean source files, drawing files and other components should be created and sent to the iMeetCentral source code archive for safekeeping.

## Slide 19: IEEE iMeet central
IEEE-SA iMeet central site
https://imeetcentral.com/
Also used to share emails and large files
Upload zip files to central site

## Slide 20: Publication process
Publication editor creates a marked up PDF with editorial changes highlighted
802.11 technical editor forms a review committee, usual the task group editor and one other person associated with 802.11 editing
Each member of the committee should review each change proposed by the publication editor
Pay particular attention to
  Reconstructed sentences
  Tables with number changes
  ANA assignments
The review process is complete when all publication changes have been reviewed

## Slide 21: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Robert Stacey will run the publication process
Robert Stacey is the ANA administrator
All are on the Editor’s email list.

## Slide 22: Build a list of Editor’s meeting discussion topics
Jan - MIB normative text that should be in the main body? The default values are used outside the standard
Jan - MIB deprecation topic – should be a project, how to proceed?
Note that in ARC, YANG is a pending topic.
Sept - How well the MAC description supports multiple PHY descriptions?
11ba is a mix; security is in baseline clause, remainder is more modular.
11az has no separate MAC
11bb three PHYs and separate MAC, keep the MAC close to the PHYs
11bc not far enough along –
11bd has short MAC (~3 pages), MAC changes are in main clauses

## Slide 23: Editors Emeritus
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – petere@ieee.org
  REVmc – Adrian Stephens – adrian.p.stephens@ieee.org , Edward Au – edward.ks.au@huawei.com, Emily Qi – emily.h.qi@intel.com
  TGah – Yongho Seok yongho.seok@gmail.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
  TGai - LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
  TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com , Shiwen He – shiwenhe@seu.edu.cn
  TGak – Donald Eastlake – d3e3e3@gmail.com
  TGaq – Dan Gal – ddrgal@gmail.com , Lee Armstrong – LRA@tiac.net

## Slide 24: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process needs some change so the report is done after the editing is done.
REVmc D3.0 went through MDR process – 802.11-14/781r11 dated Sept 19, 2014
P802.11ah D4.0 went through MDR process – 802.11-15/247r3 dated Mar 12, 2015
P802.11ai D4.0 went through MDR process – 802.11-15/248r4 dated May 14, 2015
P802.11aq D4.0 went through MDR process – 802.11-16/801r0 dated June 22, 2016
P802.11aj D3.0 went through MDR process – 802.11-16/1333r5 dated Dec 9, 2016
P802.11ak D3.0 went through MDR process – 802.11-17/143r3 dated March 2, 2017

## Slide 25: Update on numbering process
Refer to
https://mentor.ieee.org/802.11/dcn/11/11-11-1149-52-0000-draft-number-alignment-tool.xlsx Dec 2017 was last update
We lost IEEE Diane Lacey’s services, and have to pick up the task.
Updated numbering after 11ax shifted to REVmd baseline, will not update 11-11-11-1149, RIP.