## Slide 1: 802.11 WG Editor’s Meeting (Sep 2020)
Date: 2020-09-17
Authors:

## Slide 2: Volunteer Editor Contacts
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Chao Chun Wang – chaochun.wang@mediatek.com , Roy Want RoyWant@google.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Bahar Sadeghi – bahareh.sagedhi@intel.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  REVmd – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 3: Sept 14th roundtable status report
REVmd – 82 comments received , goal is to resolve all comments, recirc out of this week. Hope to have Draft 5.0 recirc unchanged.
11ax – In SA ballot with Draft 7.0, expect to make changes and resolve all comments. Hope to have Draft 8.0 recirc unchanged
11ay – Have Draft 6.0, awaiting SA recirc , expect to make changes and resolve all comments. Hope to have Draft 7.0 recirc unchanged
11az – Have Draft 2.3, have about 30 editorial and ~200 technical comments to resolve, hope to have next draft out of November meeting
11ba – Have Draft 7.0, hope for SA recirc, expect to make changes and resolve all comments. Hope to have Draft 8.0 recirc unchanged
11bb – Have draft 0.1, text for draft 0.2 hoped for this week, to be followed by a Comment Collection.
11bc – Have draft 0.1, resolving comments from collection, hope for Draft 1.0 and Working Group initial ballot out of this week. If too rocky, then do another comment collection.
11bd – Have Draft 0.4, around 55 comments to resolve, goal is to Draft 1.0 and Working Group initial ballot out of this week.
11be – Have draft 0.01, goal for September to assemble Draft 0.1 (225 pages), depending on comment resolutions

## Slide 4: 802.11 Style Guide
See 11-09-1034-16-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice,
see 2.4.3 Elements and 3.9 MIB

## Slide 5: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Keep embedded figures using visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 6: Editor Amendment Ordering
Data as of Sep 2020
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in Nov.
Amendment Number | Task Group | Projected REVCOM Date
REVmd REVmd Amendment 1 | TGmd – 4662 TGax – 822 | Dec 2020* Jan 2021**
REVmd Amendment 2 | TGay – 790 | Jan 2021**
REVmd Amendment 3 | TGba – 189 | Jan 2021**
REVmd Amendment 4 REVmd Amendment 5 | TGaz – 256 TGbb – 31 | Mar 2021* Jul 2021*
 | *REVmd Dec, 2020, REVCOM submission date is Oct 13 for Dec meeting. ** Other amendments need Dec 11 deadline for January RevCom | 

## Slide 7: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | md | ax | ay | ba | az | bb | bc | bd | be |  |  |  | 
md | Y | 4.0 |  |  |  |  |  |  |  |  | Frame | Yes | Emily Qi, Edward Au | 14-Sep
ax | Y | 4.0 | 7.0 |  |  |  |  |  |  |  | Framemaker 2020 release | Yes | Robert Stacey | 14-Sep
ay | Y | 4.0 | 7.0 | 6.0 |  |  |  |  |  |  | Word | Yes | Carlos Cordeiro | 14-Sep
ba | Y | 4.0 | 7.0 | 6.0 | 7.0 |  |  |  |  |  | Framemaker 2017 release | Yes | Po-Kai Huang | 14-Sep
az | Y | 3.0 | 6.0 | 5.0 | 5.0 | 2.3 |  |  |  |  | Word | No | Chao Chun Wang, Roy Want | 14-Sep
bb | Y | 3.3 | 6.0 | 5.0 | 5.0 | 1.5 | 0.1 |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 14-Sep
bc | Y | 3.0 | 6.0 | 5.0 | 5.0 | 1.5 |  | 0.1 |  |  | Word | No | Carol Ansley | 14-Sep
bd |  | 3.0 | 6.0 | 5.0 | 5.0 | 1.5 |  |  | 0.4 |  | Framemaker 2019 release | No | Bahar Sadeghi | 14-Sep
be | Y | 4.0 | 7.0 | 6.0 | 7.0 | 2.2 | 0.1 | 0.1 | 0.4 | 0.1 | Frame | No | Edward Au | 14-Sep
Most current doc shaded green.
Sep 2020
Changes from last report shown in red.