## Slide 1
Date: 2020-09-17
Authors:
P802.11REVmd Report to EC on Approval to forward draft to RevCom

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send P802.11REVmd Draft 5.0 to RevCom.
This document was approved by the 802.11 working group on 2020-09-18.
  Passed in the Working Group xxx yes, xx no , xx abstain

## Slide 3: Standards Association (SA) Ballot Results – P802.11REVmd
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
15 Dec 2019 | Initial SA ballot for P802.11REVmd draft 3.0 | 174 | 148 | 85 | 4 | 3 | 119 | 25 | 83
04 Sept 2020 | First Recirculation SA Ballot for P802.11REVmd draft 4.0 | 174 | 154 | 89 | 5 | 3 | 136 | 13 | 91
16 Sept | Post ballot vote changes to Approve* | 174 | 154 |  |  |  |  | 5 | 96
TBD | Second Recirculation SA Ballot for P802.11REVmd draft 5.0 | 174 |  |  |  |  |  |  | 
* Myles, Hervieu, Aboul-Magd, Costa, Goodall, Malinen, Kasher, Bims

## Slide 4: SA Ballot Comments – P802.11REVmd
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
15 Dec 2019 | Initial SA ballot for P802.11REVmd draft 3.0 | 820 (519T , 301 E)
04 Sept 2020 | First Recirculation SA Ballot for P802.11REVmd draft 4.0 | 82 (57 T, 25 E)

## Slide 5: Unsatisfied comments by commenter
Voter | Initial | 1st Re | 2nd Re | Comment topic | Total
Matthew Fischer | 8 | 0 |  |  | 
Guido Hiertz | 11 | 0 |  |  | 
Joseph Levy | 9 | 0 |  |  | 
Mark Rison | 539 | 49 |  |  | 
YongHo Seok | 7 | 3 |  |  | 
TOTAL |  |  |  |  | 

## Slide 6: Unsatisfied comments by topics
Matthew Fischer CIDs:
Guido Hiertz CIDs:
Joseph Levy CIDs:
Mark RISON CIDs:

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during sponsor ballot are in the embedded document on the right:
  Double click on the icon to open the file
File to be added

## Slide 8: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D4.0 | Dec 2019 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Completed during WG Ballot

## Slide 9: P802.11mc Timeline
Report to EC for conditional approval to proceed to RevCom | 2020-10-06 | 
2nd Recirculation D5.0 | 2020-09-25 to 2020-10-05 | 
Comment Response Notification | 2020-10-10 | 
Post to RevCom by | 2020--10-13 |