## Slide 1: TGmd Closing Report September 2020
Date: 2020-09-17
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the September 2020 session.
TGmd is operating as the Comment Resolution Committee for P802.11REVmd.

## Slide 3: Work Completed this week
Completed comment resolution of the 82 comments received in the initial Standards Association (SA) recirculation ballot.
Approved Motion for 2nd SA recirculation ballot
Approved report for requesting conditional approval to forward P802.11REVmd to RevCom
Re-affirmed TGmd Vice Chairs, Mark Hamilton and Michael Montemurro, and secretary, Jon Rosdahl
Agenda & motions: https://mentor.ieee.org/802.11/dcn/20/11-20-1366-06-000m-2020-september-interim-tgmd-agenda.pptx

## Slide 4: P802.11REVmd SA Ballot Results to date
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
15 Dec 2019 | Initial SA ballot for P802.11REVmd draft 3.0 | 174 | 148 | 85 | 4 | 3 | 119 | 25 | 83
04 Sept 2020 | First Recirculation SA Ballot for P802.11REVmd draft 4.0 | 174 | 154 | 89 | 5 | 3 | 136 | 13 | 91
As of 17 Sept | Post ballot vote changes to Approve* | 174 | 154 |  |  |  | 145 | 4 | 97
TBD | Second Recirculation SA Ballot for P802.11REVmd draft 5.0 | 174 |  |  |  |  |  |  | 

## Slide 5: Current schedule
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
May 2019 – MEC/MDR done
September 2019 – D3.0 WGLB Recirculation LB
September 2019 – Form SB Pool - Closed 2019-10-11
December 2019 – Initial SB D3.0
August 2020– Recirculation SB D4.0
October 2020 – EC approval to forward to RevCom
December 2020 – RevCom/SASB approval

## Slide 6: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Comment collection: https://mentor.ieee.org/802.11/dcn/17/11-17-0914-06-000m-revmd-wg-cc-comments.xls
LB232, 236, 245 comments https://mentor.ieee.org/802.11/dcn/18/11-18-0611
SA ballot comments: https://mentor.ieee.org/802.11/dcn/19/11-19-2156
Approved PAR: https://standards.ieee.org/develop/project/802.11.html
  PAR approval: 23-Mar-2017
  Par Expiration date: 31-Dec-2021