## Slide 1: TGaz Next Generation Positioning Sep. Electronic Meeting Closing Report
Date: 2020-09-18
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 interim electronic meeting, September 2020.

## Slide 3: TG Status And Work Completed
Adopted resolutions for 92 comments towards completion of LB249.
Remaining ~170 technical and ~20 editorial comments.
Published new minor draft 2.3 – please use that for submissions.
Committed to recirculate out of the Nov. meeting.
Increased telecon times in view of that – 3 weekly slots, 2hr each.

## Slide 4: Goal Towards Nov. Meeting and Beyond
Complete resolving comments originating from LB249 and recirculate out of the Nov. meeting.
Publish a new minor draft(s) D2.4, which includes all adopted CR from the Sep. meeting.
Publish a new major draft D3.0 out of November.

## Slide 5: Teleconference Schedule till the Nov. meeting
Sep. 23 (Wed.), 13:00 ET – 14:30 ET
Sep. 24 (Thu.), 10:00 ET – 12:00 ET extended (joint TGaz plenary/technical)
Sep. 29 (Tue.), 13:00 ET – 15:00 ET +
Sep. 30 (Wed.), 13:00 ET – 15:00 ET +
Oct. 1 (Thu.), 12:00 ET – 14:00 ET +
Oct. 6 (Tue.), 13:00 ET – 15:00 ET +
Oct. 7 (Wed.), 13:00 ET – 15:00 ET +
Oct. 8 (Thu.), 12:00 ET – 14:00 ET +
Oct. 13 (Tue.), 13:00 ET – 15:00 ET +
Oct. 14 (Wed.), 13:00 ET – 15:00 ET +
Oct. 15 (Thu.), 12:00 ET – 14:00 ET +
Oct. 20 (Tue.), 13:00 ET – 15:00 ET +
Oct. 21 (Wed.), 13:00 ET – 15:00 ET +
Oct. 28 (Thu.), 10:00 ET – 12:00 ET extended (joint TGaz plenary/technical) +
+ - newly announced, telecons will be 2hr long.