## Slide 1: 802.11 WG November 2020 Session Report
Date: 2020-11-10
Authors:

## Slide 2: Abstract
This document is a digest of the opening and closing reports of all 802.11 sub-groups for presentation at the November 2020 plenary opening and closing meetings. Liaison reports are also included.

## Slide 3: Membership and attendance

## Slide 4: Members by country and region

## Slide 7: Attendees by affiliation (attended at least one meeting Sept to Nov)

## Slide 8: Attendance by subgroup (30 days before session)

## Slide 9: Attendance at November 2020 Plenary Session

## Slide 10: Monday, November 2 Opening Plenary

## Slide 11: Editors meeting
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 draft 09/1034r16
Review WG Style Guide and REVmd practice

## Slide 12: ANA Status
The latest database is 11-11/0270r53 (October 2020)
Changes since September 2020:
  TGay and TGmd allocations
Pending changes:
  TGaz: around 22 allocations including Extended RSN Capabilities, Authentication Algorithm Numbers, AKM Suite Selectors, Element IDs, Public Action frames, Action Categories and Extended Capabilities

## Slide 13: AANI SC – November 2020
Meeting Goals:
  Review: the AANI SC Background and Status
  Progress: the technical report on interworking
    Motion SP agreed resolutions see 11-20/1262 “CC32-AANI_Report_Comments”
    Discuss and agree text proposal to complete the report
  Complete the technical report on interworking and have the 802.11 WG Endorse the report
Agenda: See 11-20/1602 for additional background and details
  AANI SC is scheduled to meet for 4 sessions: Tue 3 Nov 11:15-13:15 h ET Wed 4 Nov 19:00-21:00 h ET Thu 5 Nov 11:15-13:15 h ET Mon 9 Nov 13:30-15:30 h ET
Challenge: Synergize an agreement to unite the various technical interworking perspectives and complete the technical report.

## Slide 14: ARC (Architecture) – Nov 2020
    Two teleconferences since September, both to discuss TGbe multi-link architecture implications, and also “Soft AP MLD” definition/concept.
    Will have two meetings this week: Monday 13:30 ET, Wednesday 11:15 ET
    Agenda topics:
    Continue TGbe architecture discussion.
    TGbd architecture discussion (Wed)
    Plan for TGbc architecture discussion on Nov 17/24 telecons
    “What is an ESS?” (and “HESS”) liaised to REVmd – not accepted at this time. Will discuss next steps this week.

## Slide 15: ARC (Architecture) – Nov 2020
    Other items being tracked (but not actively worked unless/until contributions):
    Annex G (purpose and value?, work to update or work to deprecate?)
    Consider any changes to remove 802.2/LLC terms?
    “What is a STA?” (per REVmd discussion: 11-19/0106r0), Also off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
      TGbz work on Fine Timing Measurement and IEEE 1588 mapping
    Clarifying EPD/LPD: 11-20/0174r0; monitor 802.1 discussions
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 16: The Coex SC has a new scope for the Nov 2020 virtual meeting
The Coex SC is working based on agreed goals…
Coex SC shall promote, within the 802.11 WG and externally, an environment that enables IEEE 802.11 technologies to have equitable access to unlicensed spectrum globally
Coex SC should focus particularly on coexistence of 802.11ax & 802.11be with LAA & NR-U in the 5 GHz & 6 GHz bands globally
The Coex SC may consider coexistence with other technologies and in other bands as directed by the Chair of the 802.11 WG
… which were agreed by the WG in Sept 2020

## Slide 17: The Coex SC will formally meet once during the Nov 2020 virtual meeting
The Coex SC is formally meeting once this week:
  Wed, 4 Nov 2020 at 4-6 pm
The session clashes with no other TG/SG and so a big crowd is expected! 

## Slide 18: The IEEE 802.11 Coex SC will focus on various issues related to coexistence
Agenda items (11-20-1620) to be addressed include:
Update on results from actual LAA deployments
Update of 3GPP activities in NR-U/LAA
  Particularly progress related to 6 GHz in R16
Update of CEPT activities related to 6 GHz
  Including a new potential coexistence issue 
Review of recent/upcoming ETSI BRAN activities
  EN 303 687 issues (6 GHz)
    Good news on a continuing compromise for operation in 6 GHz band!
  EN 301 893 issues (5 GHz)
    Bad news, with continuing disagreement on multiple fronts

## Slide 19: PAR Review SC – Snapshot slide Chair: Jon Rosdahl
3 PARs to be considered on Telecon November 2, 2020
  802.1DP Standard: Time-Sensitive Networking Profile for Aerospace Onboard Ethernet Communications, PAR and CSD
  802.15.4aa Amendment: Japanese Rate Extension, PAR and CSD
  802.16t Amendment - Fixed and Mobile Wireless Access in Narrowband Channels, PAR modification and CSD
Feedback to be reviewed on Wednesday 11 Nov 2020

## Slide 20: WNG (Wireless Next Generation) – November 2020
Announcements
Approval of Minutes
Presentations
  “EHT via Reconfigurable Surfaces” – Salah Eddine Zegrar (VESTEL, IMU)
Plans for January 2021
  Chair will make a call for presentations in advance
Adjourn
Current agenda is document 11-20/1721r0
Monday 2 November (11:15-1:15 EDT)

## Slide 21: IEEE 802 JTC1 SC will meet once (virtually) in Nov 2020 (Tue 4-6pm ET)
Agenda items (11-20-1619) will include “the usual”:
Approve minutes
  From virtual meeting in Sep 2020
Review extended goals
  From formalisation of status as SC in Jul 2018
Review status of SC6 interactions
  Review liaisons of drafts to SC6
  Review notifications of projects to SC6
  Review status of ballots
Review SC6 activities
  Review SC6 meeting in October

## Slide 22: IEEE 802 has submitted 105 standards into or through the PSDO pipeline
WG | Completed | In-process
802.1 | 33 | 14
802.3 | 15 | 13
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 0
All | 69 | 36

## Slide 23: A large number of IEEE 802 submissions are in the PSDO balloting process
Starting 60-day ballot
802.1CMde
In 60-day ballot
802.1X
802.3cn
802.3cg
802.3cq
802.3cm
802.3ch
802.3ca
802.3.2
Starting FDIS
  802.1Qcc
  802.1Qcp
  802.1Qcy
  802.1AS-Rev
  802.1AX-REV
  802.3cb
  802.3bt
  802.3cd
In FDIS
  802.1AE-2018/Cor 1
Passed FDIS
  802.3-REV
  802.22
Waiting for pub.
  802.1Xck

## Slide 24: SC6 conducted a virtual meeting in Oct 2020
SC6 created a SG on wearable devices, with possible overlap with 802.15.4 activities
  Conductive Fabric Area Network joint project with IEC TC 124
SC6 created Trustworthiness ad-hoc with very broad scope, including security (encryption) issues
  Monitoring for any impact on ISO/IEC/IEEE 8802 standards
SC6 created a PWI on Wake Up Radio based on a proposal, which appears to duplicate 802.11ba
  Proponent will present to 802.11 TGba
SC discussed a NP for smart grid in licensed spectrum
  Monitoring

## Slide 25: TGmd (Maintenance) – November 2020
P802.11REVmd D5.0
  Standards Association balloting is complete
  Balloting details are in https://mentor.ieee.org/802.11/dcn/20/11-20-1500-05-000m-p802-11revmd-report-to-ec-on-approval-to-forward-to-revcom.pptx
  D5.0 has been submitted for 2020 December RevCom /SASB approval
TGmd is not meeting this week.
MANY thanks to all who worked on this revision!
Plans for next Revision: TGme
  Draft revision PAR is posted, see https://mentor.ieee.org/802.11/dcn/20/11-20-1682-00-0000-p802-11revme-revision-par.doc
  Request EC approval 2020-11-13 to submit to NesCom after SASB approval of P802.11REVmd D5.0 as IEEE Std 802.11™-2020
  A revision is required after 3 approved amendments: 11ax, 11ay, 11ba expected 1Q2021
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 25

## Slide 26: TGax (High Efficiency WLAN) – November 2020
The IEEE-SA recirculation ballot closed on September 17.
The approval ratio is 88% and 132 comments were received.
The CRC completed the resolution of all comments received on the October 30 Teleconference.
The TG is currently developing the report to 802 EC to request conditional approval to proceed to RevCom in January 2021.
The comment spreadsheet is available at:
  https://mentor.ieee.org/802.11/dcn/20/11-20-1514-08-00ax-sa2-comments-on-tgax-d7-0.xlsx
A cumulative agenda is available at:
  https://mentor.ieee.org/802.11/dcn/20/11-20-1552-18-00ax-tgax-crc-teleconference-agendas-october-november-december-2020.pptx

## Slide 27: TGay (Next Gen 60 GHz) – November 2020
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
Jan 9, 2020 | Initial SA ballot for Draft 5.0 | 137 | 113 | 82 | 2 | 1 | 99 | 12 | 89
Sept 29, 2020 | First Recirculation SA ballot for Draft 6.0 | 137 | 114 | 83 | 3 | 2 | 101 | 9 | 91
As of October 28, 2020, out of the 90 CIDs
  62 CIDs approved
  15 CIDs presented and ready for motion
  13 CIDs pending for resolution

## Slide 28: TGay – Schedule
Goal this week (11:15am ET to 1:15pm ET, November 3 and 5):
  Continue resolving the remaining comments of the recirculation SA ballot on Draft 6.0
  Technical motions
  Motion on the report for conditional approval to forward P802.11ay to RevCom
  Motion to reaffirm P802.11ay CSD
Agenda slide deck: 20/1614

## Slide 29: TGaz (Next Generation Positioning) – Nov. 2020
Work completed since Sep. :
  Motioned 98 resolutions for LB249, await motioning additional 16
  125 comments remaining out of which 80 technical, 6 General and 25 editorial.
  Publish a new minor draft rev. D2.4.
TG targets a recirculating out of the Nov. meeting dependent on successful completion of LB249 comment resolution (70%).
TG will meet for 5 meeting slots during the IEEE electronic meeting.
  Agenda document is submission 11-20/1570.

## Slide 30: TGba (Wake-up Radio)
Result of 1st recirculation SA ballot on D7.0 (September 16 – October 1)
  Approval rate: 95% (5 disapprove)
  4 comments received (3 MBS, 1 non-MBS)
Comment resolution completed (October 12 telco)
One meeting scheduled this week on November 2 (13:30-15:30 ET)
Plan for this week
  Approve the following motions:
    Previous meeting minutes
    Prepare 802.11ba Draft 8.0 and start 2nd recirculation SA ballot (10 days) – [start date: after 802.11ax and 802.11ay]
    Re-affirm P802.11ba CSD
    Report for Conditional approval to RevCom

## Slide 31: TGbb (Light Communication)
Progress since September interim
  Comment collection on Draft 0.2 complete (doc. 11-20/1678)
  PHY text complete
  MAC proposals being considered for mandatory mode
Goals for Nov. meeting (agenda in doc. 11-20/1626)
  Review and resolve comments
  MAC proposals

## Slide 32: TGbc (Broadcast Services) Chair: Marc Emmelmann
Progress since September 2020:
  TGbc Draft 0.3 created
    All comments from comment collection resolved and incorporated in the draft
    TG-internal review to verify correct implementation of comment resolution
  4 telephone conferences (1-hour each)
    Contributions to Clause 6 of the draft  ready for motion to approve submissions
    Contributions for PICS and MIBS section

## Slide 33: TGbc (Broadcast Services) Chair: Marc Emmelmann
November Goals:
  Approval of meeting minutes
  Finalize TGbc draft to go to WG LB
    Motion to approve contributions to Cls. 6
    Discussion and approval of PICS and MIBS Section
  Motion for WG letter ballot
Plans for upcoming telephone conferences
  Comment resolution

## Slide 34: TGbc (Broadcast Services) Chair: Marc Emmelmann
This week 4 Meeting slots:
  Tue 09:00 – 11:00h
  Tue 11:15 – 13:15h
  Thu 09:00 – 11:00h
Agenda: 11-20/1625
Note – TGbc Telco Schedule
  Weekly 1-hour telcos
  Tuesdays 10:00h – 11:00h ET

## Slide 35: TGbd for Nov 2020 Interim
Since Sep 2020 IEEE 802.11 interim meeting
  IEEE P802.11bd D1.0 was generated and uploaded to member area
  CA document (11-20/1564r2) was approved for WG LB accompanying 11bd D1.0
  WG LB 251 for IEEE P802.11bd D1.0 opened on Oct 19 and will close 30 days later on Nov 18
  As per requested by ETSI, a copy of IEEE P802.11bd D1.0 was shared with ETSI TC ITS
  The agenda and minutes for teleconference in Oct:
    https://mentor.ieee.org/802.11/dcn/20/11-20-1561-03-00bd-tgbd-teleconference-agenda-for-oct-2020.pptx
    https://mentor.ieee.org/802.11/dcn/20/11-20-1655-02-00bd-tgbd-october-2020-teleconference-minutes.docx
Goal for IEEE 802.11 Nov plenary week:
  - New secretary appointment and future TC plan setup
  - Any new tech submission

## Slide 36: TGbd TC Plan for the week
Nov 3rd, 9:00am ~ 11:00 am, ET; Webex (IEEE 802.11 plenary);
Nov 6th, 9:00am ~ 11:00 am, ET; Webex (IEEE 802.11 plenary).

## Slide 37: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r3
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r2
Tech Editor Report | 11-19/2045r7
Comment Database | 11-20/0701r7 (D0.3)
Coexistence Assurance Document | 11-20/1564r2

## Slide 38: TGbd Timeline
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Sep 2020  Oct 2020
  D2.0 LB recirculation Jan 2021
  Form Sponsor Ballot Pool Mar 2021
  D3.0 LB recirculation Mar 2021
  D3.0 unchanged recirculation May 2021
  Initial Sponsor Ballot (D4.0) Jul 2021
  Final 802.11 WG approval May 2022
  802 EC approval May 2022
  RevCom and SASB approval Jun 2022

## Slide 39: TGbe (Extremely High Throughput)
Since the September electronic interim meeting
  Delivered IEEE802.11be D0.1, which is available in the members area
  Held 15 teleconferences (3 Joint, 11 parallel MAC/PHY, and 1 MAC conf calls)
    Covering a variety of technical submissions: ~20 MAC, ~30 PHY, ~10 Joint
    And building consensus for inclusion of concepts in the TGbe SFD and proposed spec text for the TGbe draft
  Continued volunteer assignment for coordinating & preparing draft text for the TGbe draft
Task group BE and ad-hoc groups operated smoothly following guidelines
  Ran straw polls on technical submissions by using electronic polling systems
    Concepts intended for the SFD were kept in a compendium of SPs doc., until ready for motion
    Proposed draft texts are expected to be included in subsequent TGbe drafts
  Ran (cumulative) motions during pre-announced Joint conference calls

## Slide 40: TGbe (Extremely High Throughput)
TGbe has scheduled 4 conf. calls during the November electronic plenary
  Two Joint calls, and two parallel MAC/PHY
  Continue presentation of PDTs and of technical submissions
    Working towards the creation of TGbe D0.2
Agenda is available in 11-20/1615
  Schedule is provided in the next slide

## Slide 41: Teleconference Plan
Nov 2 Monday – MAC/PHY 19:00-21:00 ET*
Nov 4 Wednesday – Joint (Motions) 09:00-11:00 ET*
Nov 5 Thursday – MAC/PHY 09:00-11:00 ET*
Nov 9 Monday – Joint (Motions) 09:00-11:00 ET*
Nov 11 Wednesday – Joint 10:00-12:00 ET
Nov 12 Thursday – MAC/PHY 10:00-12:00 ET
Nov 16 Monday – MAC/PHY 10:00-12:00 ET
Nov 18 Wednesday – Joint (Motions) 10:00-12:00 ET
Nov 19 Thursday – MAC/PHY 19:00-22:00 ET
Nov 30 Monday – MAC/PHY 19:00-22:00 ET
Dec 02 Wednesday – Joint (Motions) 10:00-12:00 ET
Dec 03 Thursday – MAC/PHY 10:00-12:00 ET
*Sessions during Electronic Plenary Week
Dec 07 Monday – MAC/PHY 10:00-12:00 ET
Dec 09 Wednesday – Joint 10:00-12:00 ET
Dec 10 Thursday – MAC/PHY 19:00-22:00 ET
Dec 14 Monday – MAC/PHY 19:00-22:00 ET
Dec 16 Wednesday – Joint (Motions) 10:00-12:00 ET
Dec 17 Thursday – MAC/PHY 10:00-12:00 ET
Jan 04 Monday – MAC/PHY 19:00-22:00 ET
Jan 06 Wednesday – Joint (Motions) 10:00-12:00 ET
Jan 07 Thursday – MAC/PHY 10:00-12:00 ET

## Slide 42: TGbf (WLAN Sensing) – November 2020
Progress since September meeting
  3 teleconference calls were held
  The IEEE Standards Association has approved the P802.11bf PAR: Enhancements for WLAN Sensing. TGbf is officially formed.
  Presentation of technical submissions (e.g., usage model, general protocol and procedure, channel model……)
Goals for November meeting
  3 teleconference calls scheduled for TGbf (November 3, 6, 9; 9am - 11:00am ET)
  TGbf timeline discussion
  TGbf leadership structure discussion, election
  Presentation of technical submissions

## Slide 43: Teleconference Times
  Confirmed:
    November 3 (Tuesday), 9am - 11:00am ET ---- November plenary
    November 6 (Friday), 9am - 11:00am ET ---- November plenary
    November 9 (Monday), 9am - 11:00am ET ---- November plenary
    November 17 (Tuesday), 9am - 10:30am ET
    December 1 (Tuesday), 9am - 10:30am ET

## Slide 44: RCM SG – November 2020
The PAR/CSD sets for the two proposed task groups are in process.
The sessions during the plenary will address any comments on the PARs, and begin targeted discussions to get the new task groups moving once they become official.
The agenda will be available as 802.11-20/0995r11.

## Slide 45: ITU AHG (ITU Liaison)
No report

## Slide 46: Monday, November 2 Liaisons

## Slide 47: IEEE 802.18 RR-TAG Electronic Plenary 802.11 Liaison Report
Date: 302 November 2020
Authors:

## Slide 48: 802.18 Radio Regulatory Advisory Group – RR-TAG
Number of voters: 47 (7 on LMSC); Aspirant members: 19
Officers for the RR-TAG / IEEE 802.18:
  Chair is Jay Holcomb (Itron)
  Vice-chair is open –
  Secretary is open –
  Schedule for this plenary
    Thursday 5th 15:00et, 1hr, opening
    Thursday 12th 15:00et, 2 hr, closing
Agenda will be document: 18-20-0147-00-0000
Description JOIN WEBEX MEETING
https://ieeesa.webex.com/ieeesa/j.php?MTID=m67d7ca06d9e0d20ea6fbcacbe1b13b6d
Meeting number (access code): 173 787 5314
Meeting password: rrtag2011 (778242011 from phones)

## Slide 49: 802.18 discussion items
Approve teleconferences moving forward
Will discuss what members have to share on EU activities in ETSI, CEPT, etc.
  BRAN, WGFM and FM57 and more.
  Status on 6 GHz and decision going to ECC and heading for OJEU in April 2021
Will discuss what member have to share on non-EU stds and USA activities
Will discuss what members have to share on ITU-R and WRC activities.
  Including WRC-23 Agenda Items
Status of FCC 6 GHz Multi-Stake-Holders group
Status of FCC 5.9 GHz ITS R&O and FNPRM
  Does IEEE 802 want to do comments?
Anything that comes up before the meetings, e, g. regulator activities
Any other business

## Slide 50
Thank You

## Slide 51: 802.19 Liaison Report to 802.11
Date: 2020-11-02
Authors:

## Slide 52: 802.19 WG Electronic Plenary
802.19 will have an electronic plenary meeting between 2-5 of November.
Attendance does count towards voting rights
Someone who has met the requirements for gaining voting rights will receive voting rights if they record their attendance in at least one 802.19 meeting during the November Electronic Plenary Session
Tuncer Baykas, IMU

## Slide 53: TG2 PAR Withdrawal
Given that Task Group 2 has not been making progress toward development of a Draft the working group requested that the Executive Committee request NesCom to withdraw the PAR
PAR withdrawal was approved by Executive Committee on July 7
PAR withdrawal was approved by NesCom in September 2020

## Slide 54: IEEE 802.19.3 SA Ballot
The initial SA Ballot on IEEE 820.19.3 closed on Oct 9
Return Rate = 78% (Met the 75% Return Rate)
Approve = 53
Disapprove = 2
Approval Rate = 96% (Met 75% Approval Rate)
Ballot Passed
Number of Comment = 88
Comment Resolution Committee (CRC) is currently working on comment resolution

## Slide 55
Ballot on IEEE 802.11bd CA Document
A ballot (using ePoll) on the IEEE 802.11bd CA document started on October 28 and closes on November 13
  If you are a voting member of the WG please vote on this document

## Slide 56: Recommended Text on the 802 Coexistence Process
The Executive Committee approved a rules change based on document “Recommended Changes to the 802 Operations Manual,” doc. IEEE 802.19-19/77r0, on the August EC Conference call
The Executive Committee considered the document “Recommended New Section to the Chairs Guidelines,” doc. IEEE 802.19-19/78r0 on the August EC Conference call, but deferred a decision on that recommendation
It was considered at the October 29 IEEE 802 Rules meeting
Edits were discussed and the 802 Rules Chair (James Gilb) posted the edited text to Mentor
The EC will consider this document at the EC Closing, Nov 13
  The WG Chair forwarded the document to the 802.19 email reflector

## Slide 57: Schedule

## Slide 58: Tuesday, November 10 Closing Plenary

## Slide 59: 802.11 WG Editor’s Meeting (Nov 2020)
Date: 2020-11-09
Authors:

## Slide 60: Volunteer Editor Contacts
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Roy Want RoyWant@google.com , Chao Chun Wang – chaochun.wang@mediatek.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Bahar Sadeghi – bahareh.sagedhi@intel.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  REVmd – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 61: Nov 2nd roundtable status report
REVmd – Draft 5.0 has been sent to RevCom for approval in December !!!
11ax – Draft 8.0 is in SA recirc ballot closing Nov 12. Hope this has the final comment resolutions.
11ay – Draft 6.0 is processing recirc, 62 comments resolved , hope for recirc in November.
11az – just uploaded Draft 2.5, have 62 technical, 20 editorial and 2 general comments to resolve. Hope to WG recirc Draft 3.0 out of this meeting.
11ba – Draft 7.0 have resolved all comments, and will follow 11ay after their comment resolutions and recirc.
11bb – finished CC on Draft 0.2, received 44 comments, ~20 technical and are resolving them. Will discuss status again in January.
11bc – hoping that Draft 0.3 will be Draft 1.0 out of Nov plenary after resolving all comments. Hope to WG initial Letter Ballot.
11bd – Draft 1.0 in WG initial LB, ending Nov 18.
11be – Have Draft 0.1 in Sept, 299 pages and ~700 TBDs. Plan to publish Draft 0.2 in Nov, reducing the number of TBDs. Will continue submissions until there are no TBDs. Will discuss status again in January.

## Slide 62: 802.11 Style Guide
See 11-09-1034-17-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2020 IEEE Standards Style Manual when creating or updating drafts. https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice,

## Slide 63: REVmd Practice (1)
Frame format figures
  Figure titles: Figure <number)—Name [frame, field, element, etc] format
  Repeating fields should be avoided in the frame/element/field format figure. If a field needs to be repeated, create a container field with “List” in the name, e.g., Name List field.
  Arrows in frame format figures should not be used, except where labelling parts of the structure (e.g., the MAC Header in the top-level frame format).
  In the bit-aligned figure, the bit position should always start with B0.
  The figures in Clause 9 are normative, do not duplicate length information given in figures in Clause 9 text. For example, “The Y field is x bits/octets in length" or "The Y field is an x-bit/octet field" are redundant. There is no value in duplicating the information.
  Do not reference other clauses in Visio figures
Interspersed normative and informative text is not allowed. For example,
  Neither clauses nor subclauses shall be labeled as informative.
  Figures or tables in clauses shall not be labeled as informative.

## Slide 64: REVmd Practice (2)
MIB variable deprecation procedure
  MIB variable can be deprecated, should not be deleted. See 3.9.3 Compliance requirements for the deprecation procedure.
Capitalization
  For proper names, all words in the name (excluding acronyms) should be capitalized, including prepositions and conjunctions. This is to avoid ambiguity where the preposition or conjunction might be misinterpreted as part of the sentence. For example, “HT And VHT Trigger Frame RX Support subfield.”
Deprecate terms unicast and multicast
  When used to describe MAC entities, the adjectives “unicast” and “directed” are deprecated in favor of “individually addressed” or “that is an individual address” and the adjective “multicast” is deprecated in favor of “group addressed” or “that is a group address.
Amendment Editor Instruction
  When using “Insert” instruction, please identify the starting sentence of the paragraph. For example, “Insert the following paragraph after the second paragraph (“The FT protocol provides ...”):”

## Slide 65: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Keep embedded figures using visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 66: Editor Amendment Ordering
Data as of Nov 2020
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in Jan.
Amendment Number | Task Group | Projected REVCOM Date
REVmd REVmd Amendment 1 | TGmd – 4668 TGax – 820 | Dec 2020* Jan 2021**
REVmd Amendment 2 | TGay – 790 | Jan 2021**
REVmd Amendment 3 | TGba – 189 | Jan 2021**
REVmd Amendment 4 REVmd Amendment 5 | TGaz – 257 TGbb – 41 | Dec 2022 Jul 2021*
 | *REVmd Dec, 2020,** Other amendments need Dec 11 deadline for January RevCom | 

## Slide 67: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | md | ax | ay | ba | az | bb | bc | bd | be |  |  |  | 
md | Y | 5.0 |  |  |  |  |  |  |  |  | Frame | Yes | Emily Qi, Edward Au | 2-Nov
ax | Y | 5.0 | 8.0 |  |  |  |  |  |  |  | Framemaker 2020 release | Yes | Robert Stacey | 2-Nov
ay | Y | 4.0 | 7.0 | 6.0 |  |  |  |  |  |  | Word | Yes | Carlos Cordeiro | 2-Nov
ba | Y | 4.0 | 7.0 | 6.0 | 7.0 |  |  |  |  |  | Framemaker 2017 release | Yes | Po-Kai Huang | 2-Nov
az | Y | 5.0 | 7.0 | 6.0 | 7.0 | 2.5 |  |  |  |  | Word | No | Chao Chun Wang, Roy Want | 12-Oct
bb | Y | 5.0 | 6.0 | 5.0 | 5.0 | 1.5 | 0.2 |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 2-Nov
bc | Y | 3.0 | 6.0 | 5.0 | 5.0 | 1.5 |  | 0.3 |  |  | Word | No | Carol Ansley | 2-Nov
bd | Y | 5.0 | 7.0 | 6.0 | 7.0 | 2.3 |  |  | 1.0 |  | Framemaker 2019 release | No | Bahar Sadeghi | 8-Oct
be | Y | 5.0 | 7.0 | 6.0 | 7.0 | 2.3 | 0.1 | 0.1 | 1.0 | 0.1 | Frame | No | Edward Au | 1-Oct
Most current doc shaded green.
Nov 2020
Changes from last report shown in red.

## Slide 68
AANI SC Closing Report November 2020
Date: 2020-11-10
Authors:

## Slide 69
Abstract
This Document is the closing report for AANI SC,
November 2016 Meeting in San Antonio, TX
Abstract
This Document is the closing report for AANI SC November 2020 802.11 Virtual Interim Meeting. Teleconferences held:
  Tuesday 3 November 2020 11:15-13:15 h ET
  Wednesday 4 November 2020 19:00-21:00 h ET
The current focus on the AANI SC is the completion of the Technical report on:
Interworking between 3GPP 5G network & WLAN

## Slide 70: 802.11 AANI SC – November 2020
Agenda: 11-20/1602r5 , met for 2 teleconferences during the Interim – ~ 70 attendees
Contributions:
  11-20/0013r7 - “Draft technical report on interworking between 3GPP 5G network & WLAN” - Hyun Seo Oh (ETRI)
  11-20/1645r1 - “The original figures in the draft technical report on interworking between 3GPP 5G network and WLAN” - Hyun Seo Oh (ETRI)
Motions:
5 Motions were passed. 105 of the 111 comments received have been resolved
1 comment is ready for motion – CID 13 (there was a typo in one of the motions)
5 comments are still open waiting contributions for resolutions CIDs: 68, 69, 70, 71, and 80.

## Slide 71: Way Forward to Resolve Open Comments
Comment resolution summary: 11-20/1262r6 “CC32-AANI_Report_Comments”
Weekly Teleconferences are scheduled between now and the January Interim.
  Contributions to resolve the 5 outstanding comments are requested, please notify the Chair.
  If contributions are forthcoming:
    Proposed resolution(s) will be discussed and developed
  If no contributions are forthcoming:
    The teleconferences will be canceled
    Current default resolutions will be motioned: “Reject – The comment fails to identify changes in sufficient detail so that the specific wording of the changes that will satisfy the commenter can be determined.”
  Motions to resolve all outstanding comments are planned for the 802.11 January Interim
The “final” version of the technical report on interworking (11-20/0013) will be presented to the 802.11 WG for approval/endorsement at the 802.11 January Closing Plenary teleconference.

## Slide 72
Future Session Planning
Teleconference:
  Tuesday 17 November 9:00am-10:00am ET: comment resolution
  Tuesday 24 November 9:00am-10:00am ET: comment resolution
  Tuesday 1 December 9:00am-10:00am ET: comment resolution
  Tuesday 8 December 9:00am-10:00am ET: comment resolution
  Tuesday 15 December 9:00am-10:00am ET: comment resolution
  Tuesday 5 January 9:00am-10:00am ET: comment resolution
Note there are conflicts between some of these Teleconferences and some TGbd Teleconferences, the times of these teleconferences may be change to resolve these conflicts.
The AANI SC is contribution driven, contributions are requested:
  Technical and discussion contributions on 802.11 technical performance relative to IMT-2020 requirements
  Technical and discussion contributions on interworking/integration of 802.11 with the 3GPP Next Generation System
  In support of 802.1 Nendica

## Slide 73: ARC Closing Report
Date: 2020-11-09
Authors:

## Slide 74: Abstract
This document is the closing report for ARC SC,
November 2020 Meeting (virtual)

## Slide 75: Work Completed
Agenda is here: 11-20/1696r4
Note plan to meet on TGbc teleconferences, Nov 17 and Nov 24, to discuss TGbc architecture concepts
11-20/0177r4 (clarifying definitions of ESS and HESS) is planned to be referred to REVme
TGbd architecture concepts reviewed:
  11-20/1166r4
  Updates to MAC SAP need more discussion
TGbe architecture concepts reviewed:
    11-20/1639r4
    11-20/1122r3
    Discussion will continue on ARC teleconferences (Nov 16, Dec 7)

## Slide 76: Monitoring/future activities
    Other items being tracked (but not actively worked unless/until contributions):
    Annex G (purpose and value?, work to update or work to deprecate?)
    Consider any changes to remove 802.2/LLC terms?
    “What is a STA?” (per REVmd discussion: 11-19/0106r0), Also off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
      TGbz work on Fine Timing Measurement and IEEE 1588 mapping
    Clarifying EPD/LPD: 11-20/0174r0; monitor 802.1 discussions
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 77: Teleconference(s)
Nov 16, Dec 7, 19:00-21:00 Eastern

## Slide 78: January 2021 Plans
Two meeting slots planned:
Continue TGbe architecture concepts
Continue TGbc architecture concepts (as needed)
Other monitoring/future activities

## Slide 79: IEEE 802.11 Coexistence SC Nov 2020 (virtual) closing report
Date: 20201105
Authors:

## Slide 80: IEEE 802.11 Coexistence SC achieved its goals as a discussion forum for coexistence issues
802.11 Coex SC summary for Nov 2020 (11-20-1620)
  The need for coexistence with LAA in 5GHz is real today!
    The need for coexistence with NR-U in 5/6 GHz and LAA in 6 GHz is near
  There is a potential new challenge for coexistence in 6 GHz in Europe
    From new Narrowband Frequency Hopping systems
  There is consensus on coexistence mechanisms in 6 GHz in ETSI BRAN
    With a variety of subsidiary issues still under discussion
  There may be consensus soon on coexistence mechanisms in 5 GHz in ETSI BRAN
    Avoiding fundamental disagreements on many subsidiary issues
  Additional work will be required to enable optimal 802.11be operation in Europe
    In both 5 GHz & 6 GHz bands
    Work may also be required for optimal 802.11ax operation in 6 GHz

## Slide 81: IEEE 802.11 Coexistence SC will continue promoting good coexistence in Jan 2021
IEEE 802.11 Coexistence SC will meet virtually in Jan 2021
  Review results of ETSI BRAN #108 meeting in Dec 2020
    EN 301 893 (5 GHz)
    EN 303 687 (6 GHz)
  Review status of 3GPP activities impacting on coexistence
  Discuss need to refine 802.11ax for optimal operation in 6 GHz in Europe
    In TGme?
  Discuss what is required to enable 802.11be operation in 5/6 GHz in Europe
    In TGbe? In ETSI BRAN?
  Consider impact on coexistence with Wi-Fi of ED-only @ -62 dBm
    See 11-20-1782-00
  Consider impact on coexistence with Wi-Fi of NB FH systems in 6 GHz

## Slide 82: 802.11 PAR Review SC Report
Comments were provided on behalf of 802.11 for all 3 PARs. Each WG responded to our concerns.
No further response is expected.

## Slide 83: WNG SC Closing Report
Date: 2020-11-10
Authors:

## Slide 84: Abstract
Closing report for WNG SC for November 2020 virtual meeting

## Slide 85
Summary
Final Agenda
https://mentor.ieee.org/802.11/dcn/20/11-20-1721-00-0wng-agenda-for-wng-sc-2020-november.pptx
Presentations at January 2020 meeting
  “EHT via Reconfigurable Surfaces” - Salah Eddine Zegrar (VESTEL, IMU)
    https://mentor.ieee.org/802.11/dcn/20/11-20-1720-01-0wng-eht-via-reconfigurable-surfaces.pptx
    No straw polls or motions
Minutes
  https://mentor.ieee.org/802.11/dcn/20/11-20-1762-00-0wng-wng-sc-meeting-minutes-2020-november-virtual-meeting.docx
Plans for January 2021
  TBD
No motions in the SG, no conference calls

## Slide 86: IEEE 802 JTC1 Standing Committee Nov 2020 (virtual) closing report
Date: 20201104
Authors:

## Slide 87: The IEEE 802 JTC1 SC reviewed the PSDO process status
Agenda - 11-20-1619-10
WG | Completed | In-process
802.1 | 33 | 14
802.3 | 15 | 13
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 69 | 37
802.11 amendments about to enter PSDO adoption ballots
802.11ax
802.11ay
802.11ma
802.11md

## Slide 88: The IEEE 802 JTC1 SC reviewed the results of the last ISO/IEC JTC1/SC6 meeting in October 2020
The last ISO/IEC JTC1/SC6 meeting was be held virtually in Oct 2020
The agenda items of most interest are:
  5.6. PWI on Narrow Band Variable OOK WUR
    Has overlap with IEEE 802.11ba
    A LS from IEEE 802.11 WG (11-20-1358-02 ) was considered
    Proponents from Korea NB agreed to present to 802.11 TGba
  7. Liaison Statement from IEEE 802 on status of PDSO process
    Peter Yee/Stephen McCann presented ec-20-0183-00 to SC6 & WG1
    Minor questions only
  In WG7 there is a project , with mostly Chinese participants, to standardise the allocation of APs to ACs (connected via CAPWAP)

## Slide 89: The IEEE 802 JTC1 SC will undertake its usual work at its virtual meeting in Jan 2021
IEEE 802 JTC1 SC plans for the virtual meeting in Jan 2021
  Execute PSDO process

## Slide 90: TGax (High Efficiency WLAN)
No report

## Slide 91: Task Group AY November 2020 Closing Report
Date: 2020-11-05
Authors:

## Slide 92: Abstract
This document is the closing report for Task Group AY for the November 2020 electronic plenary session.

## Slide 93
Work Completed
Continued resolving comments received from the first recirculation SA ballot on Draft 6.0
  Out of the 90 CIDs received, there are 6 CIDs pending for resolution, and 1 CID pending for further discussion
Approved a motion requesting Working Group and IEEE 802 EC approval to forward P802.11ay to IEEE SA RevCom

## Slide 94
Goals in the next two months
Resolve all of the remaining comments received from the first recirculation SA ballot on Draft 6.0
Issue a second recirculation SA ballot on Draft 7.0, and begins comment resolution after the ballot ends

## Slide 95
Teleconference Schedule
November 11 (Wednesday), 10:00am ET to 12:00pm ET
November 16 (Monday), 2:00pm ET to 4:00pm ET
November 18 (Wednesday), 10:00am ET to 12:00pm ET

## Slide 96: TGaz Next Generation Positioning Sep. Electronic Meeting Closing Report
Date: 2020-09-18
Authors:

## Slide 97: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 interim electronic meeting, September 2020.

## Slide 98: TG Status And Work Completed
Adopted resolutions for 92 comments towards completion of LB249.
Remaining ~170 technical and ~20 editorial comments.
Published new minor draft 2.3 – please use that for submissions.
Committed to recirculate out of the Nov. meeting.
Increased telecon times in view of that – 3 weekly slots, 2hr each.

## Slide 99: Goal Towards Nov. Meeting and Beyond
Complete resolving comments originating from LB249 and recirculate out of the Nov. meeting.
Publish a new minor draft(s) D2.4, which includes all adopted CR from the Sep. meeting.
Publish a new major draft D3.0 out of November.

## Slide 100: Teleconference Schedule till the Nov. meeting
Sep. 23 (Wed.), 13:00 ET – 14:30 ET
Sep. 24 (Thu.), 10:00 ET – 12:00 ET extended (joint TGaz plenary/technical)
Sep. 29 (Tue.), 13:00 ET – 15:00 ET +
Sep. 30 (Wed.), 13:00 ET – 15:00 ET +
Oct. 1 (Thu.), 12:00 ET – 14:00 ET +
Oct. 6 (Tue.), 13:00 ET – 15:00 ET +
Oct. 7 (Wed.), 13:00 ET – 15:00 ET +
Oct. 8 (Thu.), 12:00 ET – 14:00 ET +
Oct. 13 (Tue.), 13:00 ET – 15:00 ET +
Oct. 14 (Wed.), 13:00 ET – 15:00 ET +
Oct. 15 (Thu.), 12:00 ET – 14:00 ET +
Oct. 20 (Tue.), 13:00 ET – 15:00 ET +
Oct. 21 (Wed.), 13:00 ET – 15:00 ET +
Oct. 28 (Thu.), 10:00 ET – 12:00 ET extended (joint TGaz plenary/technical) +
+ - newly announced, telecons will be 2hr long.

## Slide 101: 2020 November TGba Closing Report
Date: 2020-11-9
Authors:

## Slide 102: Work Completed
Approved 10-day SA recirculation letter ballot – Start after TGay SA recirc
Approved EC report (11-20/1707r2) and re-affirmed TGba CSD
Reviewed TG timeline - RevCom approval: March 2021
Agenda: doc:11-20/1622r3

## Slide 103: Plans
2020
  Early December: D8.0 Recirc/Unchanged recirc
    After 11ay recirc starts; est. Dec. 1-10
2021
  February 12 – Post draft to RevCom by this date
  March: RevCom/SASB approval

## Slide 104: Light Communications Task Group (TGbb) November 2020 Closing Report
Date: 2020-11-08
Authors:

## Slide 105: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the November 2020 session.

## Slide 106: TGbb activities at the November meeting
  Content
  Approved:
  Comment resolution on all except 5 collected comments for D0.2
  New timeline agreed – target WG LB for July 2021
  The committee completed its agenda items for the meeting.
  Role of CCA in LC discussed and high level concepts articulated
  Text for mandatory MAC for LC presented and feedback received on possible improvements
  High level concepts for LC HE MAC changes discussed
  Meeting agenda and motions are available in doc. 11-20/1626r3.
  Minutes of the meeting are available in doc. 11-20/1811r0.

## Slide 107: TGbb moving forward
  Review WG comments
  Agree Mandatory LC MAC text
  Review LC HE MAC proposal
  Teleconference plans:
    10 day notice

## Slide 108: TGbc Closing Report
Date: 2020-11-09
Authors:

## Slide 109: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for November 2020.

## Slide 110: Meeting Goals & Accomplishments of the week
Goal for the week:
Approval of meeting minutes
Finalize TGbc draft to go to WG LB
  Motion to approve contributions to Cls. 6
  Discussion and approval of PICS and MIBS Section
Motion for WG letter ballot
Accomplishments
Group met 3 times this week
All goals achieved: Motion for WG LB and Re-Affirmation of SFD passed in TG
Started preparation for discussions with ARC in upcoming telcos

## Slide 111: Plans for January 2020 & Upcoming Telcos
January 2020 meeting
Comment resolution from WG LB
Telcos
Date & Time
  Tuesdays, 10:00h ET, 1 hour, with 10-day notice
  Announced telcos:
    November 17, 24 – general discussion ARChitecture
    December 1, 8, 15 – topic tbd.
    January 5 – Comment resolution

## Slide 112: TGbc schedule
January 2019 First meeting as a task group
July 2020 Call for comments on D0.
November 2020 Initial WGLB (D1.0)
March 2021 D2.0 WGLB Recirculation LB
September 2021 Form SB Pool
September 2021 MEC/MDR done
November 2021 Initial S
March 2022 Recirculation SB
May 2022 Final WG/EC approval
July 2022 Revcom/SASB approval

## Slide 113: References
Agenda for this week: 11-20/1625
Meeting / Chair’s Slide Deck: 11-20/1768
Meeting minutes: 11-20/1764
Snapshot Slide: 11-20/1702
Closing report: 11-20/1815
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135r0
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268

## Slide 114: IEEE 802.11 Plenary Nov 2020 IEEE 802.11 TGbd
Chair: Bo Sun (ZTE)
Vice Chair: Hongyuan Zhang (NXP),
Joseph Levy (InterDigital)
Secretary: Yan Zhang (NXP)
Tech Editor: Bahar Sadeghi (Intel)

## Slide 115: Closing Slides of TGbd for Nov 2020 Plenary
TGbd’s Progress in this week
  2 teleconferences were arranged in the plenary week
  Approved secretary appointment: Yan Zhang (NXP)
  Approved TC minutes and future TC plan
  Discussed and approved 11bd arch introduction for ARC SC
  Discussed 2 contributions on 11bd positioning.
Goal for future TCs: tech proposals and letter ballot comment process

## Slide 116: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r6
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3
Tech Editor Report | 11-19/2045r7 (D0.3)
Comment Database | 11-20/0701r7 (D0.3)
Coexistence Assurance Document | 11-20/1564r2

## Slide 117: IEEE 802.11 TGbd Timeline
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Sep 2020  Oct 2020
  D2.0 LB recirculation Jan 2021
  Form Sponsor Ballot Pool Mar 2021
  D3.0 LB recirculation Mar 2021
  D3.0 unchanged recirculation May 2021
  Initial Sponsor Ballot (D4.0) Jul 2021
  Final 802.11 WG approval May 2022
  802 EC approval May 2022
  RevCom and SASB approval Jun 2022

## Slide 118: IEEE 802.11 TGbd TC Plan
Nov 20th, 10:00am ~ 11:59 am, ET; Webex (LB comments assignment)
Nov 24th, 9:00am ~ 11:00 am, ET; Webex
Dec 1st, 9:00am ~ 11:00 am, ET; Webex
Dec 4th, 9:00am ~ 11:00 am, ET; Webex
Dec 8th, 9:00am ~ 11:00 am, ET; Webex
Dec 11th, 9:00am ~ 11:00 am, ET; Webex
Dec 15th, 9:00am ~ 11:00 am, ET; Webex
Dec 18th, 9:00am ~ 11:00 am, ET; Webex
Dec 29th, 9:00am ~ 11:00 am, ET; Webex

## Slide 119: TGbe (Extremely High Throughput)
TGbe had scheduled 4 conf. calls during the electronic plenary
  Two Joint calls, and two parallel MAC/PHY calls
  Continued presentation of PDTs and of technical submissions
    Worked towards the creation of TGbe D0.2
    Plan is to have TGbe D0.2 available during the first week of December 2020
Agenda is available in 11-20/1615r9
  Teleconference Plan is provided in the next slide
Motions List is available in 11-20/841r38

## Slide 120: Teleconference Plan
Nov 2 Monday – MAC/PHY 19:00-21:00 ET*
Nov 4 Wednesday – Joint (Motions) 09:00-11:00 ET*
Nov 5 Thursday – MAC/PHY 09:00-11:00 ET*
Nov 9 Monday – Joint (Motions) 09:00-11:00 ET*
Nov 11 Wednesday – Joint 10:00-12:00 ET
Nov 12 Thursday – MAC/PHY 10:00-12:00 ET
Nov 16 Monday – MAC/PHY 10:00-12:00 ET
Nov 18 Wednesday – Joint (Motions) 10:00-12:00 ET
Nov 19 Thursday – MAC/PHY 19:00-22:00 ET
Nov 30 Monday – MAC/PHY 19:00-22:00 ET
Dec 02 Wednesday – Joint (Motions) 10:00-12:00 ET
Dec 03 Thursday – MAC/PHY 10:00-12:00 ET
*Sessions during Electronic Plenary Week
Dec 07 Monday – MAC/PHY 10:00-12:00 ET
Dec 09 Wednesday – Joint 10:00-12:00 ET
Dec 10 Thursday – MAC/PHY 19:00-22:00 ET
Dec 14 Monday – MAC/PHY 19:00-22:00 ET
Dec 16 Wednesday – Joint (Motions) 10:00-12:00 ET
Dec 17 Thursday – MAC/PHY 10:00-12:00 ET
Jan 04 Monday – MAC/PHY 19:00-22:00 ET
Jan 06 Wednesday – Joint (Motions) 10:00-12:00 ET
Jan 07 Thursday – MAC/PHY 10:00-12:00 ET

## Slide 121: Timeline
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 Letter Ballot May 2021
D2.0 LB recirculation Mar 2022
D3.0 LB recirculation Nov 2022
Initial Sponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024

## Slide 122: Task Group BF November 2020 Closing Report
Date: 2020-11-8
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 123: Abstract
This document is the closing report for Task Group BF for the November 2020 session.

## Slide 124: TGbf (WLAN Sensing)– November 2020
Progress during September meeting
  3 teleconference calls for TGbf (Nov 3, 6, 9, 9am - 11:00am ET)
  TGbf timeline discussion (Next slides for details)
  TGbf leadership structure discussion, election for Vice chair (subject to WG confirmation), Secretary and Technical editor
  Presentation of technical submissions
Goals for the next two months
  IEEE 802.11bf Selection Procedure
  Functional requirement document
  Presentation of technical submissions

## Slide 125: IEEE 802.11bf Timeline
  PAR approved Sep, 2020
  First TG meeting Oct, 2020
  D0.1 Jan, 2022
  Initial Letter Ballot (D1.0) Jul, 2022
  Recirculation LB (D2.0) Jan, 2023
  Recirculation LB (D3.0) May, 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024

## Slide 126: Teleconference Schedule
    September 29 (Tuesday), 10am - 11:30am ET
    October 13 (Tuesday), 10am - 11:30am ET
    October 27 (Tuesday), 10am - 11:30am ET
    November 3 (Tuesday), 9am - 11:00am ET ---- November plenary
    November 6 (Friday), 9am - 11:00am ET ---- November plenary
    November 9 (Monday), 9am - 11:00am ET ---- November plenary
    November 24 (Tuesday), 9am - 10:30am ET
    December 8 (Tuesday), 9am - 10:30am ET
    December 15 (Tuesday), 9am - 10:30am ET
    January 5 (Tuesday), 9am - 10:30am ET

## Slide 127: RCM SG – November 2020
Carol Ansley (self)
November 2020
The PAR/CSD sets for the two proposed task groups are in process.
The group completed a review of the comments received from 802.1 and 802.3. Responses were approved in doc 11-20/1770r6.
Updated PAR/CSD documents are:
    11bh PAR for review, 11-20/1795r1
    11bh CSD for review, 11-20/1117r5
    11bi PAR for review, 11-20/1801r0
    11bi CSD for review, 11-20/1346r4
Teleconference schedule for the remainder of the year will be published shortly.

## Slide 128: Tuesday, NOVEMBER 10 LIAISONS

## Slide 129: Wi-Fi Alliance Liaison Update
Date: 2020-11-10
Authors:

## Slide 130
Wi-Fi Alliance work is continuing with regular task group teleconferences and remotely managed interoperability testing. Virtual member events are being held from time to time
Recent Items of note
  29th Sept 2020 : Wi-Fi CERTIFIED Vantage™ adds Wi-Fi 6 and WPA3
  https://www.wi-fi.org/news-events/newsroom/wi-fi-certified-vantage-adds-support-for-latest-wi-fi-advancements
Ongoing technical activity at Wi-Fi Alliance leading to certification, based on IEEE programs
  60GHz
  HaLow
  Wi-Fi 6

## Slide 131
Examples of other technical work ongoing in Wi-Fi Alliance
  Aware
  Miracast
  Easy Connect
  Passpoint
  EasyMesh
  Data Elements
  Security
Examples of Wi-Fi Alliance Activity in other areas, potentially leading to technical work
  Automotive
  Healthcare
  Customer experience
  Internet of things
  Location

## Slide 132
For more information on current areas of work see
  http://www.wi-fi.org/who-we-are/current-work-areas
If these sound like interesting topics please plan to sign up and participate.
Further general information at http://www.wi-fi.org/

## Slide 133: IEEE 802.11-IETF Liaison Report
Date: 2020-11-06
Authors:

## Slide 134: Abstract
This presentation contains the IEEE 802.11 – IETF liaison report for November 2020.

## Slide 135: IETF Meetings
Upcoming Meetings:
  November 14-20, 2020 – Virtual (was Bangkok)
  March 6-12, 2021 – Virtual (was Prague)
http://www.ietf.org
  Newcomer training: https://www.ietf.org/edu/process-oriented-tutorials.html#newcomers
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, September 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802.c (Local MAC address usage) https://www.ietf.org/edu/tutorials.html
  http://tools.ietf.org/dailydose/

## Slide 136: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Coordination topics include: Data Center Bridging, use of Local Address in virtualization and IoT, MAC randomization trial results, DETNET/TSN, YANG models, pervasive monitoring
  IETF-IEEE 802 coordination teleconferences: October 27, 2020
    Noted IEEE 802.11bh, IEEE 802.11bi, and IEEE 802.11bf
802.11 related items
  Tracked: Intelligent Transportation Systems (ITS)- IETF IP Wireless Access in Vehicular Environments ipwave
  Approved by WG: Link-Layer Addresses Assignment Mechanism for DHCPv6: https://datatracker.ietf.org/doc/draft-ietf-dhc-mac-assign/. This specification provides a means of using DHCPv6 to assign MAC addresses to (virtual) devices at time of instantiation to prevent random address collisions in large device populations.

## Slide 137: IETF protocol use with 802.11 technology
No recent RFCs mention IEEE 802.11
Related:
  RFC 8908: Captive Portal API
  RFC 8910: Captive-Portal Identification in DHCP and Router Advertisements (RAs) [updated RFC 7710]

## Slide 138: BOFs at IETF 109 November 14-20, 2020
See https://datatracker.ietf.org/wg/bofs/
madinas | MAC Address Device Identification for Network and Application Services
apn | Application-aware Networking [deferred]
Notes: ila – splitting IPv6 node identity from location for improved mobility. Done efficiently without tunneling.
mls – generalized capability for message confidentiality, authentication, and integrity. Also membership verification, asynchronous key distribution, forward secrecy, post-compromise secrecy, and scalability.
Not clear that coms, ila, and mls will meet at IETF 102.

## Slide 139: IETF new groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
iotops | IOT Operations (initial chartering)
openpgp | Open Specification for Pretty Good Privacy (rechartering / resurrection)

## Slide 140: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open source projects and network operators is encouraged.
See https://www.ietf.org/blog/yang-catalog-latest-developments-ietf-100-hackathon/
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 141: IoT related work
6LO
  Working Group website: http://datatracker.ietf.org/wg/6lo/charter/
  Focus: IPv6 over Networks of Resource-constrained Nodes
  Updated: IPv6 Mesh over BLUETOOTH(R) Low Energy using IPSP, see: https://datatracker.ietf.org/doc/draft-ietf-6lo-blemesh/ (October 2020)
  Updated: Transmission of IPv6 Packets over PLC Networks, see: https://datatracker.ietf.org/doc/draft-ietf-6lo-plc/ (October 2020)
  RFC Editor Queue: Address Protected Neighbor Discovery for Low-power and Lossy Networks, see: https://datatracker.ietf.org/doc/draft-ietf-6lo-ap-nd/ (Updated: April 2020)
  RFC Editor Queue: IPv6 Backbone Router, see: https://datatracker.ietf.org/doc/draft-ietf-6lo-backbone-router/. No feedback received from IEEE 802.11, so publication requested. (Updated: March 2020)

## Slide 142: IoT related work (cont.)
6TiSCH: IPv6 over IEEE 802.15.4 Time-slotted Channel Hopping
  Working group slowly winding down with only one semi-active document in the WG, but may be re-chartered to cover other underlying layer 2 protocols. This could have a bearing on IEEE 802.11be activities.
ROLL: Working Group website: http://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 143: CAPPORT WG
CAPtive PORTal: https://datatracker.ietf.org/wg/capport/
The CAPPORT Working Group will define secure mechanisms and protocols to
  allow endpoints to discover that they are in this sort of limited environment,
  provide a URL to interact with the Captive Portal, - allow endpoints to learn about the parameters of their confinement,
  interact with the Captive Portal to obtain information such as status and remaining access time, and
  optionally, advertise a service whereby devices can enable or disable access to the Internet without human interaction. (RFC 7710 may be a full or partial solution to the first two bullets)
Updates [September 2020]
  Updated: CAPPORT architecture (https://datatracker.ietf.org/doc/draft-ietf-capport-architecture/)
  The previously mentioned RFCs 8908 and 8910.

## Slide 144: EMU WG
See http://datatracker.ietf.org/wg/emu/
EAP Method Updates
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  Published: RFC 8940: EAP Session-Id Derivation, see https://datatracker.ietf.org/doc/rfc8940/ (October 2020)
  Submitted for publication: Using EAP-TLS with TLS 1.3, see https://datatracker.ietf.org/doc/draft-ietf-emu-eap-tls13/ (November 2020)

## Slide 145: Operations Area Working Group
http://datatracker.ietf.org/wg/opsawg/
Updates
  A Layer 2 VPN Network YANG Model, see https://datatracker.ietf.org/doc/draft-ietf-opsawg-l2nm/ (Updated November 2020)
  A Layer 2/3 VPN Common YANG Model, see https://datatracker.ietf.org/doc/draft-ietf-opsawg-vpn-common/ (Updated October 2020)
  RFC 8886: Secure Device Install, see https://datatracker.ietf.org/doc/rfc8886/ (Published September 2020)
Background
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/

## Slide 146: Transport Layer Security (TLS)
Transport Layer Security Working Group website: http://datatracker.ietf.org/wg/tls/
Updates
  Editorial update: TLS 1.3bis: https://datatracker.ietf.org/doc/draft-rescorla-tls-rfc8446-bis (October 2020)
  Hybrid key exchange in TLS 1.3: https://datatracker.ietf.org/doc/draft-ietf-tls-hybrid-design/ (October 2020)
  Hybrid Post-Quantum Key Encapsulation Methods (PQ KEM) for Transport Layer Security 1.2 (TLS): https://datatracker.ietf.org/doc/draft-campagna-tls-bike-sike-hybrid/ (September 2020)
  Deprecating MD5 and SHA-1 signature hashes in TLS 1.2: https://datatracker.ietf.org/doc/draft-ietf-tls-md5-sha1-deprecate/ (October 2020)
  Deprecating TLSv1.0 and TLSv1.1: https://datatracker.ietf.org/doc/draft-ietf-tls-oldversions-deprecate/ (October 2020)

## Slide 147: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/charter/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok.
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Updates:
  DetNet Bounded Latency: https://datatracker.ietf.org/doc/draft-ietf-detnet-bounded-latency/ (October 2020)
  DetNet Data Plane: IP over IEEE 802.1 Time Sensitive Networking (TSN): https://datatracker.ietf.org/doc/draft-ietf-detnet-ip-over-tsn/ (November 2020)
  Deterministic Networking (DetNet) Configuration YANG Model: https://datatracker.ietf.org/doc/draft-ietf-detnet-yang/ (October 2020)
  Deterministic Networking (DetNet) Security Considerations: https://datatracker.ietf.org/doc/draft-ietf-detnet-security/ (Submitted for publication, October 2020)

## Slide 148: Reliable and Available Wireless (RAW)
RAW: https://datatracker.ietf.org/wg/raw/charter/
  Reliable and Available Wireless (RAW) provides for high reliability and availability for IP connectivity over a wireless medium. RAW extends the DetNet Working Group concepts to provide for high reliability and availability for an IP network utilizing scheduled wireless segments and other media, e.g., frequency/time-sharing physical media resources with stochastic traffic: …, IEEE 802.11ax/be…
  Of interest:
  RAW use cases: https://datatracker.ietf.org/doc/draft-ietf-raw-use-cases/ (October 2020)
  Reliable and Available Wireless Technologies: https://datatracker.ietf.org/doc/draft-ietf-raw-technologies/ (October 2020) [mentions IEEE 802.11ax, be, ad, and ay]

## Slide 149: IP Wireless Access in Vehicular Environments (IPWAVE)
IPWAVE: https://datatracker.ietf.org/group/ipwave/about/
Deliverable is: document that specifies the mechanisms for transmission of IPv6 datagrams over IEEE 802.11-OCB mode
For further information:
  Use cases and problem statement document: https://datatracker.ietf.org/doc/draft-ietf-ipwave-vehicular-networking/ (July 2020)

## Slide 150: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/about/
ANIMA designs protocols to allow network operations to be carried out without requiring low-level management of individual devices
For further information:
  An Autonomic Control Plane (ACP): https://datatracker.ietf.org/doc/draft-ietf-anima-autonomic-control-plane/ (In RFC Editor’s Queue: October 2020)
  Updated (September 2020): BRSKI is Bootstrapping Remote Secure Key Infrastructures: https://datatracker.ietf.org/doc/draft-ietf-anima-bootstrapping-keyinfra/ [RFC Editor’s Queue, missing reference]

## Slide 151: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage

## Slide 152: IEEE 1609 WG Liaison Update
Date: 2020-11-10
Authors:
Name | Affiliation | Address | Phone | Email
John Kenney | Toyota Motor North America | 465 Bernardo Mountain View CA |  | jkenney@us.Toyota-itc.com

## Slide 153
The IEEE 1609 Working Group
  “Middle layer” V2X protocols
  Scope recently expanded to operate over LTE-V2X as well as DSRC
DSRC PHY+MAC (IEEE 802.11p/IEEE 802.11bd)
DSRC Multi-Channel MAC (IEEE 1609.4)
IPv6
TCP/UDP
Message Dictionary (SAE J2735) Application Reqs. (SAE J2945/x)
Other DSRC applications
DSRC Security (IEEE 1609.2)
DSRC WAVE Short Message Protocol (WSMP) and WAVE Service Advertisement (WSA)
(IEEE 1609.3)
LTE-V2X PC5
FCC moving from DSRC to LTE-V2X

## Slide 154
IEEE 802.11bd D1.0 LB251 closes November 18
IEEE 1609 members are reviewing, might provide comments via LS
Primary interest is interface and primitives between MAC/MLME and IEEE 1609 middle layers. Goal is agreement on primitive extensions to enable upper layer control of some MAC/PHY transmit options (e.g. transmit choice between 802.11p and 802.11bd format)
Good alignment achieved between 802.11 and 1609 WGs
FCC 5.9 GHz rulemaking will likely reduce IEEE 1609 WG focus on IEEE 802.11p/802.11bd for US
  Other global regions continue to use IEEE 1609 over IEEE 802.11
  US might still employ IEEE 802.11bd in non-5.9 GHz bands
  Europe continues strong interest in IEEE 802.11bd
Possible new area of joint interest: IEEE 802.11-based positioning
IEEE 1609 meeting schedule:
  Nov. 3-4, 2020
  Feb. 23-24, 2021
  May 11-12, 2021
All can be attended remotely