## Slide 1: P802.11ba Report to EC on Approval to forward draft to RevCom
Date: 2020-10-26
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send P802.11ba Draft 8.0 to RevCom.
This document was approved by the 802.11 working group on 2020-11-10.
  Passed in the Working Group xxx yes, xx no , xx abstain

## Slide 3: Standards Association (SA) Ballot Results – P802.11ba
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
18 March 2020 | Initial SA ballot for P802.11ba draft 6.0 | 142 | 108 | 76 | 6 | 5 | 92 | 9 | 91
1 October 2020 | First Recirculation SA Ballot for P802.11ba draft 7.0 | 142 | 113 | 79 | 6 | 5 | 100 | 5 | 95
26 October 2020 | Post ballot vote changes to Approve* | 142 | 113 | 79 | 6 | 5 | 102 | 3 | 97
TBD | Second Recirculation SA Ballot for P802.11REVmd draft 8.0 | 142 |  |  |  |  |  |  | 

## Slide 4: SA Ballot Comments – P802.11ba
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
18 March 2020 | Initial SA ballot for P802.11ba draft 6.0 | 116 (86T, 27E, 3G)
1 October 2020 | First Recirculation SA Ballot for P802.11ba draft 7.0 | 4 (3T, 1G)

## Slide 5: Unsatisfied comments by commenter
Voter | Initial | 1st Re | 2nd Re | Comment topic | Total
Joseph Levy (no response from the commenter) | 21 | 0 |  | WUR power management, duty-cycle operation, wake-up operation, WUR beacon and synchronization, misc. | 21
Rui Yang | 1 | 0 |  | MC-OOK definition | 1
Total | 22 | 0 |  |  | 22

## Slide 6: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
Unsatisfied comments on the initial SA ballot on D6.0

## Slide 7: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D6.0 | March 2020 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required

## Slide 8: TGba Timeline
 | Dates
Report to EC for conditional approval to proceed to RevCom | November 13, 2020
2nd Recirculation SA ballot on D8.0 | December 1, 2020 to December 10, 2020
Comment response notification | December 15, 2020
Post to RevCom by | February 12, 2021