## Slide 1: Task Group BF November 2020 Closing Report
Date: 2020-11-8
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 2: Abstract
This document is the closing report for Task Group BF for the November 2020 session.

## Slide 3: TGbf (WLAN Sensing)– November 2020
Progress during September meeting
  3 teleconference calls for TGbf (Nov 3, 6, 9, 9am - 11:00am ET)
  TGbf timeline discussion and motion (Next slides for details)
  TGbf leadership structure discussion, election for Vice chair (subject to WG confirmation), Secretary and Technical editor
  IEEE 802.11bf Selection Procedure
  Presentation of technical submissions
Goals for the next two months
  Motion for IEEE 802.11bf Selection Procedure
  Functional requirement document
  Presentation of technical submissions

## Slide 4: IEEE 802.11bf Timeline
  PAR approved Sep, 2020
  First TG meeting Oct, 2020
  D0.1 Jan, 2022
  Initial Letter Ballot (D1.0) Jul, 2022
  Recirculation LB (D2.0) Jan, 2023
  Recirculation LB (D3.0) May, 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024

## Slide 5: Teleconference Schedule
    September 29 (Tuesday), 10am - 11:30am ET
    October 13 (Tuesday), 10am - 11:30am ET
    October 27 (Tuesday), 10am - 11:30am ET
    November 3 (Tuesday), 9am - 11:00am ET ---- November plenary
    November 6 (Friday), 9am - 11:00am ET ---- November plenary
    November 9 (Monday), 9am - 11:00am ET ---- November plenary
    November 24 (Tuesday), 9am - 10:30am ET
    December 8 (Tuesday), 9am - 10:30am ET
    December 15 (Tuesday), 9am - 10:30am ET
    January 5 (Tuesday), 9am - 10:30am ET