## Slide 1
AANI SC Closing Report January 2021
Date: 2021-01-14
Authors:

## Slide 2
Abstract
This Document is the closing report for AANI SC,
November 2016 Meeting in San Antonio, TX
Abstract
This Document is the closing report for AANI SC January 2021 802.11 Virtual Interim Meeting. Teleconferences held:
  Tuesday 12 January 2021 11:15-13:15 h ET
  Wednesday 13 January 2021 19:00-21:00 h ET
The current focus of the AANI SC is the completion of the Technical report on:
Interworking between 3GPP 5G network & WLAN

## Slide 3: 802.11 AANI SC – November 2020
Agenda: 11-20/1937r4 , 2 teleconferences during the Interim ~ 36 attendees each meeting
Contributions:
The latest “Draft technical report on interworking between 3GPP 5G network and WLAN” (11-20/0013r10)
The figures in the “Draft technical report on interworking between 3GPP 5G network and WLAN” IEEE 802.11-20-1645/r3
“Draft technical report on interworking between 3GPP 5G network and WLAN” (IEEE 802.11-20-0013/r9, clean version)
“Draft technical report on interworking between 3GPP 5G network and WLAN” (IEEE 802.11-20-0013/r8, redline version)
“Comment review on technical report on WLAN interworking to 3GPP 5G network” (IEEE 802.11-21-0001/r0)
Comment resolution motions:
2 Motions passed. Resolving the 6 unresolved comments.
All comments from 802.11 WG CC32 have been resolved.

## Slide 4: Comment Resolution Status
11-20/1262r8 “CC32 AANI Report Comments”
Motions related to the Technical report are not in order
Type of comment | Assigned | Proposed | Accept | Revise | Reject | SP | RFM | Motioned | M+RFM | Open | In Document | Total
Technical | 58 | 60 | 49 | 9 | 2 | 58 | 0 | 60 | 60 | 0 | 60 | 60
Editorial | 43 | 43 | 41 | 2 | 0 | 2 | 0 | 43 | 43 | 0 | 43 | 43
General | 3 | 8 | 3 | 0 | 5 | 6 | 0 | 8 | 8 | 0 | 8 | 8
Grand Total | 104 | 111 |  |  |  | 66 | 0 | 111 | 111 | 0 | 111 | 111

## Slide 5: Status of the Technical Report (since Nov 2020)
An editorial review has been completed by: Joseph Levy, Stephen McCann, and Graham Smith
The proposed editorial changes have been shared with the Authors of 11-20/0013r7
The Authors have reviewed the proposed editorial changes and generated a set of 6 document resolving the editorial comment and resulting in: 11-20/0013r10 “Draft technical report on interworking between 3GPP 5G network & WLAN”
The AANI SC has approved a motion to request the 802.11 WG approve: 11-20/0013r10 “Draft technical report on interworking between 3GPP 5G network & WLAN”

## Slide 6: AANI SC Motion (13 January 2021)
Motion 7:
Move to request 802.11 WG to approve 11-20/0013r10 the “Draft technical report on interworking between 3GPP 5G network & WLAN”, with editorial privileges given to the WG Chair.
Moved: Stuart KERRY
Second: Hyun Seo OH
Result: Y:20 N:0 A:8 DNV:8
The requested motion will be made during the 802.11 WG Closing Plenary – 15 January 2021

## Slide 7: Draft WG Motion
As requested by the 802.11 AANI SC:
Move to approve 11-20/0013r10 the “Draft technical report on interworking between 3GPP 5G network & WLAN”, with editorial privileges given to the WG Chair.
Moved: Joseph Levy as requested by the AANI SC
Second:
Result: Y: N: A: DNV:
AANI SC Motion: Move to request 802.11 WG to approve 11-20/0013r10 the “Draft technical report on interworking between 3GPP 5G network & WLAN”, with editorial privileges given to the WG Chair. Result: Y:20 N:0 A:8 DNV:8

## Slide 8
Future Session Planning
802.11 WG March Plenary Teleconferences: AANI SC - one meeting slot to be requested – Tuesday 16 March 19:00-21:00 h ET - TBC
AANI SC Teleconference Plan:
Teleconferences Scheduled as required (with 10 days notice)
The AANI SC is contribution driven, contributions are requested:
  Technical and discussion contributions on 802.11 technical performance relative to IMT-2020 requirements
  Technical and discussion contributions on interworking/integration of 802.11 with the 3GPP Next Generation System
  In support of 802.1 Nendica

## Slide 9: Way Forward the AANI SC
The AANI SC has completed its work on the technical report on interworking
The AANI SC could:
  Support the 802.11 WG by drafting any request Liaison Statement (e.g., an LS to 3GPP providing the technical report) – note alternately the drafting work could be done in an 802.11 Ad Hoc
  Support the 802.11 WG by drafting recommendations on how to implement the recommendations in the technical report.
  Continue to work on topics in its scope, this assumes interest and contributions for new work
  Dissolve after the March Plenary meeting, as the Chair is unaware of any addition work