## Slide 1: 802.11 WG Editor’s Meeting (Mar 2021)
Date: 2021-03-15
Authors:

## Slide 2: Agenda for 2021-03-08 meeting
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
Draft and Amendment alignments
802.11 Mandatory Draft Review before SB
802.11az MDR 21/0329
WG Style Guide for 802.11 draft 09/1034r17
Review WG Style Guide and REVmd practice

## Slide 3: Volunteer Editor Contacts
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Roy Want RoyWant@google.com , Chao Chun Wang – chaochun.wang@mediatek.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Bahar Sadeghi – bahareh.sagedhi@intel.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  TGbf – Claudio da Silva – claudio.da.silva@intel.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 4: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process causes some changes to the draft, so the report is done after the editing is done.
REVmd on Draft 2.1 was started out of February 2019 (Robert Stacey, Joseph Levy, Carol Ansley, Menzo Wentink, Bahar Sadeghi, Mark Hamilton, Yongho Seok, Emily Qi, Edward Au, Peter Ecclesine) 19/260r15 – IEEE SA staff - mixing normative and informative, see 19/1444r4 MDR complete
P802.11ay was started on D3.1 out of March 2019 (Robert Stacey, Solomon Trainin, Edward Au, Emily Qi, Yongho Seok, Peter Ecclesine) 19/681r6 MDR complete
P802.11ax was started on D4.1 out of May 2019 (Robert Stacey, Edward Au, Yongho Seok, Naveen Kakani, Perry Correll, Peter Ecclesine, Po-Kai Huang) 19/1015r4 MDR complete
P802.11ba was started on D4.0 out of September 2019 (Robert Stacey, Po-Kai Huang, Rojan Chitrakar, Yunsong Yang, Yongho Seok, Mark Hamilton ) 19/1765r6 MDR complete
P802.11az was started on D3.0 out of January 2021 (Robert Stacey, Emily Qi, Edward Au, Carol Ansley, Peter Ecclesine, Yongho Seok, Mark Hamilton) 21/0329r4 MDR in progress
The editors reviewed most of the findings. The MIB findings came in after the editors meeting. They are present in r4. TGaz editor will provide feedback on the findings and we will perform further review on a to be announced editors meeting.

## Slide 5: 802.11 Style Guide
See 11-09-1034-17-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2020 IEEE Standards Style Manual when creating or updating drafts. https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice,

## Slide 6: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Keep embedded figures using visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 7: Editor Amendment Ordering
Data as of Mar 2021
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in May, changes are usually based on MDR suitability.
Amendment Number | Task Group | Projected REVCOM Date
802.11-2020 REVmd Amendment 1 | TGm – 4377 TGax – 820 | Dec 2020* Feb 2021*
REVmd Amendment 2 | TGay – 784 | Mar 2021
REVmd Amendment 3 | TGba – 189 | Mar 2021
REVmd Amendment 4 REVmd Amendment 5** | TGaz – 269 TGbb – 52 | Dec 2022 Jul 2022
REVmd Amendment 6** | TGbc – 77 | Sep 2022
REVmd Amendment 7** REVmd Amendment 8 | TGbd – 102 TGbe – 389 | Sep 2022 Sep 2024
 | *REVmd published ** Review in May | 

## Slide 8: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | ax | ay | ba | az | bb | bc | bd | be |  |  |  | 
ax | Y | 8.0 |  |  |  |  |  |  |  | Framemaker 2020 release | Yes | Robert Stacey | 8-Mar
ay | Y | 8.0 | 7.0 |  |  |  |  |  |  | Word | Yes | Carlos Cordeiro | 11-Mar
ba | Y | 8.0 | 7.0 | 8.0 |  |  |  |  |  | Framemaker 2017 release | Yes | Po-Kai Huang | 7-Mar
az | Y | 7.0 | 6.0 | 7.0 | 3.0 |  |  |  |  | Word | No | Roy Want, Chao Chun Wang, | 8-Mar
bb | Y | 8.0 | 7.0 | 8.0 | 3.0 | 0.3 |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 8-Mar
bc | Y | 6.0 | 5.0 | 5.0 | 1.5 |  | 1.01 |  |  | Word | No | Carol Ansley | 8-Mar
bd | Y | 7.0 | 6.0 | 7.0 | 2.3 |  |  | 1.1 |  | Framemaker 2019 release | No | Bahar Sadeghi | 11-Mar
be | Y | 8.0 | 7.0 | 8.0 | 3.0 | 0.2 | 1.01 | 1.1 | 0.3 | Frame | No | Edward Au | 8-Mar
Most current doc shaded green.
Mar 2021
Changes from last report shown in red.