## Slide 1: WG11 Opening Report Snapshot Slides March 2021
Date: 2021-03-03
Authors:

## Slide 2: Abstract
Editors Meeting ANA AANI SC ARC SC (Architecture) Coex SC PAR Review SC WNG SC (Wireless Next Generation) JTC1 802 SC TGme (Maintenance) TGax (High Efficiency WLAN) TGay (Next Generation 60 GHz) TGaz (Next Generation Positioning) TGba (Wake-Up Radio) TGbb (Light Communication) TGbc (Broadcast Services) TGbd (Next Gen V2X) TGbe (Extremely High Throughput) TGbf (WLAN Sensing) TGbh (Random and Changing MAC Addresses) TGbi (Privacy) ITU AHG (ITU Liaison)
This presentation contains the IEEE 802.11 WG snapshot slides for the March 2021 session:

## Slide 3: Editors meeting agenda for 2021-03-08
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
802.11 Mandatory Draft Review before SB
802.11az MDR 21/0329
WG Style Guide for 802.11 draft 09/1034r17
Review WG Style Guide and REVmd practice
Draft and Amendment alignments

## Slide 4: ANA Status
The latest database is 11-11/0270r54 (March 2021)
Changes since October 2020:
  None
Pending changes:
  TGbd allocations for MIB

## Slide 5: AANI SC – March 2021
Meeting Goals:
  WBA Report/LS 11-21-0170r0 – 802.11ax features:
    Contributions on 802.11ax features addressing the WBA specific challenge: “Need for further study within IEEE 802.11 on how fine grain QoS for 5G flows can be provided in 802.11ax …”
    Discussion/contributions: Proposed text for the reply LS
  Progress 11-20/0013 - Technical Report on Interworking
    Review the status of the report
    Contributions/Discussions - Plan for 802.11 WG approve the report
Agenda: See 11-21/0214 for additional background and details
  AANI SC is scheduled to meet for 4 sessions: Tue 09 Mar 11:15-13:15 h ET – Status, WBA Report/LS discussions Wed 10 Mar 19:00-21:00 h ET – Technical Report way forward, Continue WBA Thu 11 Mar 11:15-13:15 h ET – Continue discussions – WBA, Technical Report Mon 15 Mar 19:00-21:00 h ET – Continue discussions –Technical Report, WBA
At 802.11 Closing Plenary Request 802.11 WG Approve the Report

## Slide 6: ARC (Architecture) – March 2021
    Teleconferences since January:
    Continuing discussions on the TGbe multi-link architecture implications
    Completed “What is an ESS?” (and HeSS) discussion, input to REVme: 11-20/0177r9
    Will have two meetings this week: Monday 13:30 ET, Wednesday 11:15 ET
    Agenda topics:
    Continue TGbe architecture discussion
    Annex G way forward discussion (including, especially, for TGbe)
    Any other topics (especially from next slide) ??

## Slide 7: ARC (Architecture) – March 2021
    Other items being tracked (but not actively worked unless/until contributions):
    Consider any changes to remove 802.2/LLC terms?
    “What is a STA?” (per REVmd discussion: 11-19/0106r0), Also off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
      TGaz work on Fine Timing Measurement and IEEE 1588 mapping
    Clarifying EPD/LPD: 11-20/0174r0; monitor 802.1 discussions
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 8: The Coex SC will formally meet once during the March 2021 virtual meeting
The Coex SC is formally meeting once this week:
  Wed, 10 Mar 2021 at 4-6 pm
The meeting will be relatively short because this week clashes with ETSI BRAN sessions…
… and so we are waiting for significant new developments

## Slide 9: The IEEE 802.11 Coex SC will focus on various issues related to coexistence
Agenda items (11-21-217) to be addressed include:
Review of recent/upcoming ETSI BRAN activities
  EN 303 687 issues (6 GHz)
    Good news on a continuing compromise for operation in 6 GHz band!
    Also sync access, wideband access, LBT mechanism, NB FH issues
  EN 301 893 issues (5 GHz)
    Good-ish news, with a potential compromise … but no consensus yet
Coexistence in 5 GHz in China (new!)
Discussion about standards refinements
  Use of ED-only @ -72dBm by 11be (5 GHz) & 11ax/be (6 GHz)
  Enablement of 11be features in EN 301 893 and EN 303 687

## Slide 10: PAR Review SC – Snapshot slide Chair: Jon Rosdahl
2 PARs to be considered on Telecon March 8, 2020 13:30-15:30 ET
  802.1Qdq Amendment: Shaper Parameter Settings for Bursty Traffic requiring Bounded Latency, PAR and CSD
  802.1ASdr - Amendment: Inclusive Terminology, PAR and CSD
Feedback to be reviewed on Thursday 18 March 2021 9:00-10:00 ET

## Slide 11: 802.11 WNG – March 2021
Announcements
Approval of Minutes
Presentations
  “Wi-Fi and 5G RAN Convergence: Fine Grain and QoS differentiation in WLAN” – Binita Gupta (Intel), with Nigel Bird (Orange) and others from WBA
  “OCB Communications in unlicensed bands” - Stephen McCann (Huawei)
Plans for May 2021
  Chair will make a call for presentations in advance
Adjourn
Current agenda is document 11-21/0226r0
Monday 8 March (11:15-1:15 EDT)

## Slide 12: IEEE 802 JTC1 SC will meet once (virtually) in Mar 2021 (Tue 4-6pm ET)
Agenda items (11-21-159) will include “the usual”:
Approve minutes
  From virtual meeting in Jan 2021
Review extended goals
  From renewal as SC in Nov 2020
Review status of SC6 interactions
  Review liaisons of drafts to SC6
  Review notifications of projects to SC6
  Review status of ballots
Review SC6 activities

## Slide 13: IEEE 802 has submitted 109 standards into the PSDO pipeline
WG | Completed | In-process
802.1 | 33 | 14
802.3 | 15 | 16
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 69 | 40

## Slide 14: A large number of IEEE 802 submissions are in the PSDO balloting process
Passed 60-day ballot
  802.1X
Waiting for publication
  802.1AE-2018/Cor 1
  802.3-REV
Starting FDIS
  802.1Qcc
  802.1Qcp
  802.1Qcy
  802.1AS-Rev
  802.1AX-REV
  802.1CMde
  802.3cb
  802.3bt
  802.3cd
  802.3cn
  802.3cg
  802.3cq
  802.3cm
  802.3ch
  802.3ca
  802.3.2
  802.22

## Slide 15: TGme (REVme) Summary
Status:
P802.11REVme project approved in Feb
IEEE 802.11-2020 published in Feb
Objectives:
Elect/Confirm TGm leadership
Discuss initial timeline
Discuss list of work items held over from REVmd
Sessions:
Tuesday March 9, 4-6pm ET
Thursday March 11, 4-6pm ET

## Slide 16: IEEE 802.11ax – March 2021
The TG completed the balloting process. The last TG teleconference was on November 13, 2020.
On January 26 2021, RevCom recommended approval of P802.11ax (draft D8.0)
On February 9 2021, the IEEE-SA Standard Board approved P802.11ax as a new standard.
A copy of the document is now with the Standards Publications Department for final editing before publishing.
No time slots are scheduled during this week.
Many thanks for all who participated in the TG activities and helped achieve this milestone.
Award presentation planned for May.

## Slide 17: TGay – Schedule
Balloting has completed for P802.11ay D7.0 since late December 2020
  Consideration of P802.11ay D7.0 is will be on the 2021 March RevCom/SASB agenda.
  No session is scheduled during this Plenary meeting.
  Many thanks for all who participated and contributed in the project!

## Slide 18: NGP TG AZ – March 2021 TGaz Next Generation Positioning
Status and Work completed since Jan. Meeting:
  Published a new major draft D3.0 and recirculated out of January meeting.
  Results of LB253:
    89% approval rate.
    Total comments received: 476
    Technical/General: 258
    Editorial: 218
TG is scheduled to meet for 3 meeting slots during the IEEE electronic meeting.
  Agenda document is submission 11-21/188.

## Slide 19: TGba (Wake-up Radio)
The TG completed the balloting process.
Last meeting was on January 4th TGba CRC telco.
P802.11ba D8.0 is on the March RevCom/SASB agenda for approval.
TGba is not meeting this week.

## Slide 20: TGbb (Light Communication)
Progress since January
  Multiple proposals for LC MAC considered
  On-going discussion for CCA implementation/interpretation in Light Communications
Goals for Mar. meeting (agenda in doc. 11-21/0216)
  Review and resolve any remaining comments
  MAC proposals
  Approve new Draft 0.4 with MAC content

## Slide 21: TGbc (Broadcast Services) Chair: Marc Emmelmann
Progress since last meeting:
  6 telephone conferences (1-hour each)
    Discussion of 16 submissions proposing comment resolutions for several comments
    Approved resolutions for 95 comments
Goals for this meeting:
  Continue comment resolution
Owning Ad-hoc | Count of CID | 
EDITOR | 151 | 
2021-01-05 - approved | 7 | 
2021-01-12 - approved | 41 | 
2021-01-13 - approved | 7 | 
2021-01-27 - approved | 52 | 
2021-02-02 - approved | 7 | 
2021-02-09 - approved | 37 | 
CHAIR | 492 | 
2021-01-26 - ready for motion | 1 | 
(Leer) | 491 | 
Gesamtergebnis | 643 | 

## Slide 22: TGbc (Broadcast Services) Chair: Marc Emmelmann
This week 4 Meeting slots:
  Tue 11:15 – 13:15h
  Wed 09:00 – 11:00h
  Thu 11:15 – 13:15h
  Fri 09:00 – 11:00h
Agenda: 11-21/0198
Note – TGbc Telco Schedule
  Weekly 1-hour telcos
  Tuesdays 10:00h – 11:00h ET

## Slide 23: TGbd (next Gen V2X)
Since Jan 2021 IEEE 802.11 interim meeting
  TGbd held 8 teleconferences to proceed the comment resolutions.
  11 CR documents were discussed and majority support achieved via SPs, covering more than 70 tech CIDs.
  The group plans 4 TCs during Mar plenary week, focusing on comment resolutions for LB 251. The teleconference minutes are as below:
    https://mentor.ieee.org/802.11/dcn/21/11-21-0068-00-00bd-ieee-802-11bd-january-2021-interim-meeting-minutes.docx
    https://mentor.ieee.org/802.11/dcn/21/11-21-0117-00-00bd-ieee-802-11bd-january-2021-tc-meeting-minutes.docx
    https://mentor.ieee.org/802.11/dcn/21/11-21-0185-00-00bd-ieee-802-11bd-january-2021-tc-meeting-minutes.docx
    https://mentor.ieee.org/802.11/dcn/21/11-21-0327-00-00bd-ieee-802-11bd-february-2021-meeting-minutes.docx
Goal for IEEE 802.11 Mar 2021 plenary week:
  Try completing comment resolution for WG LB 251 for IEEE P802.11bd D1.0
  Approve next revision of IEEE P802.11bd spec draft based on approved comment resolutions

## Slide 24: TGbd Plan for the week
Mar 9th, 9:00am ~ 11:00am, ET; Webex (IEEE 802.11 Mar Plenary)
Mar 10th, 11:15am ~ 1:15pm, ET; Webex(IEEE 802.11 Mar Plenary)
Mar 11th, 7:00pm ~ 9:00pm, ET; Webex (IEEE 802.11 Mar Plenary)
Mar 12th, 9:00am ~ 11:00am, ET; Webex (IEEE 802.11 Mar Plenary)

## Slide 25: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r7, 11-20/1806r2, 11-20/1891r0, 11-20/1923r11, 11-21/0177r2, 11-21/0207r0
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3, 11-20/1775r1, 11-20/1907r1, 11-21/0068r0, 11-21/0117r0, 11-21/0327r0
Tech Editor Report | 11-19/2045r7 (D0.3)
Comment Database | 11-20/0701r7 (D0.3), 11-20/1887r4 (LB251)
Coexistence Assurance Document | 11-20/1564r2

## Slide 26: TGbd Timeline
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Sep 2020  Oct 2020
  D2.0 LB recirculation Mar 2021
  Form Sponsor Ballot Pool Jul 2021
  D3.0 LB recirculation Sep 2021
  D3.0 unchanged recirculation Sep 2021
  Initial Sponsor Ballot (D4.0) Nov 2021
  Final 802.11 WG approval Jul 2022
  802 EC approval Jul 2022
  RevCom and SASB approval Sep 2022

## Slide 27: TGbe (Extremely High Throughput)
Since the January electronic interim meeting
  Delivered IEEE P802.11be/D0.3, which is available in the members area
    CC34 comment collection, which closed on February 4th, 2021, generated 2409 comments
  Held 16 teleconferences (6 Joint, 9 parallel MAC/PHY, and one extra MAC conf call)
    Covering a variety of submissions: ~50 MAC, ~45 PHY, ~10 Joint
      Varying between proposed draft texts, comment resolution documents and technical submissions.
TGbe and ad-hoc groups operated smoothly following guidelines
  Ran straw polls on technical submissions by using electronic polling systems
    Proposed draft texts and CR documents are expected to be included in subsequent TGbe drafts
  Ran (cumulative) motions during pre-announced Joint conference calls

## Slide 28: TGbe (Extremely High Throughput)
TGbe has scheduled 4 conf. calls during the March electronic plenary
  Two Joint calls, and two parallel MAC/PHY
  Continue presentation of PDTs, Comment Resolutions, and of technical submissions
    Working towards the creation of TGbe D0.4
Agenda is available in 11-21/205
  Schedule is provided in the next slide

## Slide 29: Teleconference Plan
Mar 08 Monday – MAC/PHY 19:00-21:00 ET
Mar 10 Wednesday – Joint (Motions) 09:00-11:00 ET
Mar 11 Thursday – MAC/PHY 10:00-12:00 ET
Mar 15 Monday – Joint (Motions) 19:00-21:00 ET
Mar 17 Wednesday – MAC/PHY 10:00-12:00 ET
Mar 18 Thursday – MAC/PHY 19:00-22:00 ET
Mar 22 Monday – MAC/PHY 19:00-22:00 ET
Mar 24 Wednesday – Joint (Motions) 10:00-12:00 ET
Mar 25 Thursday – MAC/PHY 10:00-12:00 ET
Mar 29 Monday – MAC/PHY 10:00-12:00 ET
Mar 31 Wednesday – Joint 10:00-12:00 ET
Apr 01 Thursday – No Conf Call Holiday
Apr 05 Monday – No Conf Call Holiday
Apr 07 Wednesday – No Conf Call Holiday
Apr 08 Thursday – MAC/PHY 10:00-12:00 ET
Apr 12 Monday – MAC/PHY 10:00-12:00 ET
Apr 14 Wednesday – Joint (Motions) 10:00-12:00 ET
Apr 15 Thursday – MAC/PHY 19:00-22:00 ET
Apr 19 Monday – MAC/PHY 19:00-22:00 ET
Apr 21 Wednesday – Joint 10:00-12:00 ET
Apr 22 Thursday – MAC/PHY 10:00-12:00 ET
Apr 26 Monday – MAC/PHY 10:00-12:00 ET
Apr 28 Wednesday – Joint (Motions) 10:00-12:00 ET
Apr 29 Thursday – MAC/PHY 19:00-22:00 ET
May 03 Monday – MAC/PHY 19:00-22:00 ET
May 05 Wednesday – Joint 10:00-12:00 ET
May 06 Thursday – MAC/PHY 10:00-12:00 ET

## Slide 30: TGbf (WLAN Sensing) – March 2021
Progress since January meeting
  3 teleconference calls were held
  Presentation of technical submissions (e.g., Definition, general protocol and procedure, channel model……)
Goals for March meeting
  3 teleconference calls scheduled for TGbf (March 9, 12, 15, 9am - 11:00am ET)
  Presentation of technical submissions

## Slide 31: Teleconference Times
  Confirmed for March Plenary week
    March 9 (Tuesday), 9am - 11:00am ET ---- March Plenary
    March 12 (Friday), 9am - 11:00am ET ---- March Plenary
    March 15 (Monday), 9am - 11:00am ET ---- March Plenary
  Confirmed after March Plenary week
    March 23 (Tuesday), 10am - 12:00pm ET
    April 6 (Tuesday), 10am - 12:00pm ET
    April 20 (Tuesday), 10am - 12:00pm ET
    April 27 (Tuesday), 10am - 12:00pm ET

## Slide 32: TGbh (Random and Changing MAC Addresses) – Mar 2021
    Starting new TG… (We’ve had one teleconference)
    PAR and CSD approved in February: 11-20/1795r1; 11-20/1117r5
    “Preserve existing services that might otherwise be restricted…”, “enable session continuity…”, “Ensure… provisions … remain valid…”
    “without affecting user privacy…”
    Will have two meetings this week: Tuesday 13:30 ET, Thursday 13:30 ET
    Agenda topics (detailed agenda is in 11-21/0286):
    Officer elections/appointments
    Agree on process/organization (we are “fixing issues”, which is a little different)
    Contributions and technical discussions
    Agree planned timeline, teleconferences

## Slide 33: TGbi (Privacy) – March 2021
TGbi will hold elections for Vice Chairs and confirmation votes for secretary and editor positions during the Plenary session
There are 2 sessions in the March Interim for TGbi.
      Wednesday 13:30 ET
      Friday 11:15 ET
If any technical submissions are received, they will be added to the agenda during the plenary or to a subsequent teleconference.
The agenda will be available as 802.11-21/271.

## Slide 34: ITU Liaison Ad Hoc (ITU AHG) – March 2021
    Had 3 meetings during Jan & Feb 2021 (Jan 12, Jan 27 and Feb 9) working on two main contributions, proposed revisions to ITU Rec M.1450-5 and M.1801-2. Proposed modifications include
      Updates to the latest IEEE 802.11 standards, amendments and drafts
      Addressing reference to frequency range in M.1801
      Addressing recommendation on usage of M.1405
    ITU AHG finalized and recommended two contribution to 802.11 and 802.18 as revision to IEEE 802 previously submitted modifications to M-1450-5 and M.1801-2
      11-21-0163-02-0itu, Proposed modifications to ITU-R M.1450-5
      11-21-0164-02-0itu, Proposed modifications to ITU-R M.1801-2
    802.18 applied required changes, approved following revisions that were approved by EC
      IEEE 802.18-21/0014r01, Proposed modifications to ITU-R M.1450-5
      IEEE 802.18-21/0015r01, Proposed modifications to ITU-R M.1801-2
    The contributions are being submitted to WP 5A and presented in contributions to next WP 5A meeting on 2021-04-28 to 2021-05-11
    ITU AHG has one session during March 2021 Plenary on Mar 9, 2021 7PM EST