## Slide 1: TGbc Closing Report
Date: 2021-03-15
Authors:

## Slide 2: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for March 2021.

## Slide 3: Meeting Goals & Accomplishments of the week
Goal for the week:
Progress with comment resolution
Accomplishments
Group met 4 times this week
Reviewed submissions proposing comment resolutions focusing on Cls. 9
  117 comments resolved (motion passed)
  4 comments reviewed but need further discussion
Request to TGbc Editor to produce next version of TGbc Draft
Owning Ad-hoc | Count of CID
EDITOR | 231
2021-01-05 - approved | 7
2021-01-12 - approved | 41
2021-01-13 - approved | 7
2021-01-27 - approved | 52
2021-02-02 - approved | 7
2021-02-09 - approved | 37
2021-03-09 - approved | 1
2021-03-10 - approved | 18
2021-03-12 - approved | 61
CHAIR | 412
(Leer) | 412
Gesamtergebnis | 643

## Slide 4: Plans for Next Meeting & Upcoming Telcos
Upcoming meeting
Comment resolution from WG LB
Resolve all comments, produce D2.0, go to WG recirc
Weekly Telcos
  Every Tuesday, 10:00h ET, 1 hour
  Already announced with 10-day notice to WG and TG reflector

## Slide 5: TGbc schedule (unchanged)
January 2019 First meeting as a task group
June 2020 Call for comments on D0.1
November 2020 Initial WGLB (D1.0)
May 2021 D2.0 WGLB Recirculation LB
November 2021 Form SB Pool
November 2021 MEC/MDR done
Jan 2022 Initial SB
May 2022 Recirculation SB
July 2022 Final WG/EC approval
September 2022 Revcom/SASB approval

## Slide 6: References
Agenda for this week: 11-21/0198
Meeting / Chair’s Slide Deck: 11-21/0196
Meeting minutes: 11-21/0404
Snapshot Slide: 11-21/0197
Closing report: 11-21/0199
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268