## Slide 1: TGbe March 2021 Closing Report
Date: 2021-03-15
Authors:

## Slide 2: TGbe (Extremely High Throughput)
TGbe had scheduled 4 conf. calls during the March electronic plenary
  Two Joint calls, and two parallel MAC/PHY calls
    Covered proposed draft texts (PDTs), comment resolution documents, and technical submissions
    Approved the resolution of 427 technical comments (MAC/PHY tabs) and 19 PDT submissions
  Approved the creation of TGbe D0.4
    TGbe D0.4 is expected to be available by March 22th, 2021
  Amended timeline to better adapt procedurally to R1/R2 phases
Agenda is available in 205r9, with queue statuses available in 385r4
  Future Teleconference Plan is provided in the next slide
Motions List is available in 1982r12

## Slide 3: Teleconference Plan
Mar 08 Monday – MAC/PHY 19:00-21:00 ET*
Mar 10 Wednesday – Joint (Motions) 09:00-11:00 ET*
Mar 11 Thursday – MAC/PHY 09:00-11:00 ET*
Mar 15 Monday – Joint (Motions) 09:00-11:00 ET*
Mar 17 Wednesday – MAC/PHY 10:00-12:00 ET
Mar 18 Thursday – MAC/PHY 10:00-12:00 ET
Mar 22 Monday – MAC/PHY 19:00-22:00 ET
Mar 24 Wednesday – Joint (Motions) 10:00-12:00 ET
Mar 25 Thursday – MAC/PHY 10:00-12:00 ET
Mar 29 Monday – MAC/PHY 19:00-22:00 ET
Mar 31 Wednesday – Joint 10:00-12:00 ET
Apr 01 Thursday – No Conf Call Holiday
Apr 05 Monday – No Conf Call Holiday
Apr 07 Wednesday – Joint 10:00-12:00 ET
*Sessions during Electronic Plenary Week
Apr 08 Thursday – MAC/PHY 10:00-12:00 ET
Apr 12 Monday – MAC/PHY 19:00-22:00 ET
Apr 14 Wednesday – Joint (Motions) 10:00-12:00 ET
Apr 15 Thursday – MAC/PHY 10:00-12:00 ET
Apr 19 Monday – MAC/PHY 19:00-22:00 ET
Apr 21 Wednesday – Joint** 10:00-12:00 ET
Apr 22 Thursday – MAC/PHY 10:00-12:00 ET
Apr 26 Monday – MAC/PHY 19:00-22:00 ET
Apr 28 Wednesday – Joint (Motions) 10:00-12:00 ET
Apr 29 Thursday – MAC/PHY 10:00-12:00 ET
May 03 Monday – No Conf Call Holiday
May 05 Wednesday – No Conf Call Holiday
May 06 Thursday – MAC/PHY 10:00-12:00 ET
** Expected to be converted into a Joint TGbe-802.1 TSN

## Slide 4: Amended Timeline
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 Letter Ballot WG Comment Collection May 2021
D2.0 LB recirculation WG Comment Collection Mar 2022
D3.0 Letter Ballot recirculation Nov 2022
Initial Sponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024