## Slide 1: WG11 Opening Report Snapshot Slides May 2021
Date: 2021-05-09
Authors:

## Slide 2: Abstract
Editors Meeting ANA AANI SC ARC SC (Architecture) Coex SC PAR Review SC WNG SC (Wireless Next Generation) JTC1 802 SC TGme (Maintenance) TGax (High Efficiency WLAN) TGay (Next Generation 60 GHz) TGaz (Next Generation Positioning) TGba (Wake-Up Radio) TGbb (Light Communication) TGbc (Broadcast Services) TGbd (Next Gen V2X) TGbe (Extremely High Throughput) TGbf (WLAN Sensing) TGbh (Random and Changing MAC Addresses) TGbi (Enhanced Data Privacy) ITU AHG (ITU Liaison)
This presentation contains the IEEE 802.11 WG snapshot slides for the May 2021 session:

## Slide 3: Editors Meeting: Agenda for 2021-05-10
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
802.11 Mandatory Draft Review before SB
802.11az MDR 21/0329
WG Style Guide for 802.11 draft 09/1034r17
Discuss Capitalization Topic 21/0789
Review WG Style Guide and REVmd practice
Draft and Amendment alignments

## Slide 4: ANA Status
The latest database is 11-11/0270r54 (March 2021)
Changes since March 2021:
  None
Pending changes:
  None

## Slide 5: 802.11 AANI SC – May 2021
Meeting Goals:
  Progress technical content for a reply LS to WBA (11-21-0170r0)
    Contributions on 802.11ax/802.11-2020 features addressing the: “Need for further study within IEEE 802.11 on how fine grain QoS for 5G flows can be provided in 802.11ax …”
    Discuss: contributions/technical input and develop text for the reply LS
  Progress 11-2s/0013 - Technical Report on Interworking
    Review the status of the report
    Contributions/Discussions - Plan for 802.11 WG approve the report
    Close all open issues
Agenda: See 11-21/0640 for additional background and details
  Tuesday 11 May 11:15-13:15 h ET– Status, WBA Report/LS discussions
  Wednesday 12 May 19:00-21:00 h ET – Technical Report way forward, continue WBA
  Thursday 13 May 11:15-13:15 h ET– Continue discussions – WBA, Technical Report
  Monday 17 May 19:00-21:00 h ET– Continue discussions –Technical Report, WBA

## Slide 6: ARC (Architecture) – May 2021
    Teleconferences since March:
    Continuing discussions on the TGbe multi-link architecture implications
    Way forward for Annex G
    Will have two meetings this week: Monday 13:30 ET, Wednesday 11:15 ET
    Agenda topics:
    Continue TGbe architecture discussion (primarily on Monday)
    Continue Annex G way forward discussion (primarily on Wednesday)
    Any other topics (especially from next slide) ??

## Slide 7: ARC (Architecture) – May 2021
    Other items being tracked (but not actively worked unless/until contributions):
    Consider any changes to remove 802.2/LLC terms?
    “What is a STA?” (per REVmd discussion: 11-19/0106r0), Also off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
      TGaz work on Fine Timing Measurement and IEEE 1588 mapping
    Clarifying EPD/LPD: 11-20/0174r0; monitor 802.1 discussions
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 8: The Coex SC will formally meet twice during the May 2021 virtual meeting
The Coex SC is formally meeting twice this week:
  Wed, 12 May 2021 at 4-6 pm ET
  Mon, 17 May 2021 at 4-6 pm ET
The first meeting will provide the “usual” overview
  60 GHz issues in ETSI BRAN
  EN 303 687 issues (6 GHz)
    NB FH is most contentious open issue
  EN 301 893 issues (5 GHz)
    Highlighting details of recent compromise
The second meeting will focus on coex between 802.11ax & 802.11be in 5/6 GHz under European rules
  Of particular interest to TGme & Tgbe participants

## Slide 9: PAR Review SC – January Snapshot Chair: Jon Rosdahl
Not meeting this week
Will meet in July 2021 to review proposed PAR documents.
Upcoming Submission deadlines are
  WG PAR submission to 802 EC: 08 June 2021
  WG PAR Submission to NesCom: 13 Aug 2021 (for NesCom 22 Sept mtg)
  WG PAR Submission to NesCom for Continuous Process telecon: 10 Sept, 2021 (for 22 Oct NesCom mtg)

## Slide 10: 802.11 WNG – May 2021
Announcements
Approval of Minutes
Presentations
  “Proactive Spectrum Planning” – Rich Kennedy (Self)
  “DeepBeam: Deep Waveform Learning for Coordination-Free Beam Management in mmWave Networks” – Francesco Restuccia (Northeastern University)
Plans for July 2021
  Chair will make a call for presentations in advance
Adjourn
Current agenda is document 11-21/0632r1
Monday 10 May (11:15-1:15 EDT)

## Slide 11: IEEE 802 JTC1 SC will meet once (virtually) in May 2021 (Tue 4-6pm ET)
Agenda items (11-21-550) will include “the usual”:
Approve minutes
  From virtual meeting in Mar 2021
Review extended goals
  From renewal as SC in Nov 2020
Review status of SC6 interactions
  Review liaisons of drafts to SC6
  Review notifications of projects to SC6
  Review status of ballots
Review SC6 activities
  June meeting has been cancelled

## Slide 12: IEEE 802 has submitted 110 standards into the PSDO pipeline
WG | Completed | In-process
802.1 | 34 | 14
802.3 | 16 | 15
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 71 | 39
Maybe 802.19.3?

## Slide 13: A large number of IEEE 802 submissions are in the PSDO balloting process
60-day ballot |  | FDIS |  | Waiting for publication
Waiting | In progress | Waiting | In progress | Waiting for publication
802.1CS | 802.3cr | 802.1AS-Rev | 802.1Qcc | 802.1AE/Cor 1
 | 802.3cu | 802.1X | 802.1Qcp | 802.3-REV
 | 802.11md | 802.3cb | 802.1Qcy | 
 |  | 802.3bt | 802.1AX-REV | 
 |  | 802.3cd | 802.1CMde | 
 |  | 802.3cg | 802.3cn | 
 |  | 802.3ca | 802.3cq | 
 |  | 802.3.2 | 802.3cm | 
 |  | 802.22 | 802.3ch | 

## Slide 14: REVme Summary
Status:
Completed CC on D0.00
  Result: 604 comments received ( 180 Editorial, 424 Technical)
Objectives:
Comment Resolution
  Security related comments will be discussed during the Wednesday session
Progress issues list
Motions to approve comment resolutions to date will occur on Thursday.
Sessions:
Tuesday May 11, 4-6pm ET
Wednesday May 12, 4-6pm ET
Thursday May 13, 4-6pm ET

## Slide 15: IEEE 802.11ax – May 2021
The IEEE-SA Standard Board approved P802.11ax as a new standard on February 9, 2021.
A copy of the document is now with the Standards Publications Department for final editing before publishing with publication date later this month.
TGax awards are scheduled for this meeting during the closing plenary.
Many thanks for all who participated in the TG activities and helped achieve this milestone.

## Slide 16: TGay – Schedule
Balloting has completed for P802.11ay D7.0 since late December 2020
  P802.11ay D7.0 is approved by SASB in March 2021.
  No session is scheduled during this interim meeting.
  Sincere thanks for all who participated and contributed in the project!

## Slide 17: NGP TG AZ – May 2021 TGaz Next Generation Positioning
Status and Work completed since March Meeting:
  Results of recirculation ballot LB253:
    89% approval rate.
    Total comments received: 476
    Technical and General received/resolved: 258/112
    Editorial: 218
  MDR (Mandatory Draft Review) in process .
TG had 6 telecon and resolved a total of 44 technical comments and 9 comments pending motioning.

## Slide 18: NGP TG AZ – May 2021 TGaz Next Generation Positioning
Discussion topics for the week:
  Continue comment resolution.
  PAR extension approval.
TG scheduled to meet for 3 meeting slot during the IEEE electronic meeting.
Agenda document is submission: 11-21/486r1, for latest revision use link.

## Slide 19: TGba (Wake-up Radio)
IEEE P802.11ba D8.0 was ratified by the IEEE Standards Association Standards Board in March 2021.
  This document will become IEEE Std 802.11ba™-2021, with expected publication in June 2021.
Congratulations and many thanks to 802.11 members who participated in development of the 802.11ba Standard.
TGba is not meeting this week.

## Slide 20: 802.11 TGbb
Progress since March
  Draft 0.4 approved and comments being submitted against it
  Additional experimental validation of CCA concepts to enable minimal changes to current 802.11 MAC
  LC MAC changes added for completeness
Goals for May meeting (agenda in doc. 11-21/0651)
  Review and resolve comments against D0.4
  MAC proposals
  Approve new Draft 0.5

## Slide 21: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
Progress since last meeting:
  7 telephone conferences
    Moved from 1-hour telcos to 2-hour telcos
    Discussion of 12 submissions proposing comment resolutions for several comments
    Major discussions on TGbc functionality
  Produced new Draft D1.02
  Discussion on timeline: D2.0 anticipated for July
Goals for this meeting:
  Approve resolutions for CIDs “ready for motion”
  Continue comment resolution
Owning Ad-hoc | Count of CID | 
EDITOR | 248 | 
2021-01-05 - approved | 7 | 
2021-01-12 - approved | 41 | 
2021-01-13 - approved | 7 | 
2021-01-27 - approved | 52 | 
2021-02-02 - approved | 7 | 
2021-02-09 - approved | 37 | 
2021-03-09 - approved | 1 | 
2021-03-10 - approved | 18 | 
2021-03-12 - approved | 61 | 
2021-04-13 - approved | 4 | 
2021-05-04 - approved | 13 | 
CHAIR | 395 | 
2021-05-11 - ready for motion | 17 | 
Carol - Cls 11 Editor Comments | 18 | 
Carol - Cls 9 Editor Comments | 1 | 
(Leer) | 359 | 
Gesamtergebnis | 643 | 

## Slide 22: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
This week 4 Meeting slots:
  Tue 11:15 – 13:15h ET
  Wed 09:00 – 11:00h ET
  Thu 11:15 – 13:15h ET
  Fri 09:00 – 11:00h ET
Agenda: 11-21/0608
Note – TGbc Telco Schedule
  Weekly 2-hour telcos
  Tuesdays 09:30h – 11:30h ET

## Slide 23: Snapshot of IEEE 802.11 TGbd for May 2021 Interim
Since Mar 2021 IEEE 802.11 plenary meeting
  TGbd held 5 teleconferences to proceed the rest LB 251 comments. The teleconference minutes are as below:
    https://mentor.ieee.org/802.11/dcn/21/11-21-0454-00-00bd-tgbd-march-plenary-2021-teleconference-minutes.docx
    https://mentor.ieee.org/802.11/dcn/21/11-21-0565-00-00bd-ieee-802-11bd-march-2021-tc-meeting-minutes.docx
    https://mentor.ieee.org/802.11/dcn/21/11-21-0655-00-00bd-ieee-802-11bd-april-2021-tc-meeting-minutes.docx
  14 CR documents were discussed and majority support achieved via SPs, covering around 100 tech CIDs.
  The group plans 4 TCs during May interim week, focusing on comment resolutions for rest of LB 251 comments. The TGbd agenda for May interim week is included in the latest revision of 11-21/0597.
Goal for IEEE 802.11 May 2021 plenary week:
  Try completing all comment resolution for WG LB 251 for IEEE P802.11bd D1.0
  Approve next revision of IEEE P802.11bd spec draft based on approved comment resolutions

## Slide 24: IEEE 802.11 TGbd TC Plan for the week
May 11th, 09:00am ~ 11:00am, ET; Webex
May 12th, 11:15am ~ 01:15pm, ET; Webex
May 13th, 07:00pm ~ 09:00pm, ET; Webex
May 14th, 09:00am ~ 11:00am, ET; Webex

## Slide 25: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r7, 11-20/1806r2, 11-20/1891r0, 11-20/1923r11, 11-21/0177r2, 11-21/0207r8, 11-21/0595r3, 11-21/0597r1
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3, 11-20/1775r1, 11-20/1907r1, 11-21/0068r0, 11-21/0117r0, 11-21/0327r0, 11-21/0453, 11-21/0454r0, 11-21/0565r0, 11-21/0655r0
Tech Editor Report | 11-19/2045r9 (D1.0)
Comment Database | 11-20/0701r7 (D0.3), 11-20/1887r6 (LB251)
Coexistence Assurance Document | 11-20/1564r2

## Slide 26: IEEE 802.11 TGbd Timeline (to be updated)
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Sep 2020  Oct 2020
  D2.0 LB recirculation Mar 2021  May 2021
  Form Sponsor Ballot Pool Jul 2021
  D3.0 LB recirculation Sep 2021
  D3.0 unchanged recirculation Sep 2021
  Initial Sponsor Ballot (D4.0) Nov 2021
  Final 802.11 WG approval Jul 2022
  802 EC approval Jul 2022
  RevCom and SASB approval Sep 2022

## Slide 27: TGbe (Extremely High Throughput)
Since the March electronic plenary meeting
  Delivered IEEE802.11be D0.4, which is available in the members area
  Held 19 teleconferences (5 Joint, 1 Joint TGbe-802.1 TSN, and 13 parallel MAC/PHY conf calls)
    Covered a variety of submissions: ~45 MAC, ~70 PHY, ~10 Joint, and 3 in Joint TGbe-802.1 TSN
      Varying between proposed draft texts, comment resolution documents and technical submissions.
      Resolved ~820 comments and ~320 TBDs
        Submissions are either approved or ready for motion (majority support shown during SP phase)
Task group BE and ad-hoc groups operated smoothly following guidelines
  Ran straw polls on technical submissions by using electronic polling systems
    Proposed draft texts and CR documents are expected to be included in subsequent TGbe drafts
  Ran (cumulative) motions during pre-announced Joint conference calls

## Slide 28: TGbe (Extremely High Throughput)
TGbe has scheduled 4 conf. calls during the May electronic interim
  Two Joint calls, and two parallel MAC/PHY
    Continue presentation of PDTs, CRs, and of technical submissions
  Targets:
    Resolve remaining TBDs (33 in MAC clauses, and 9 in PHY clauses) in the TGbe draft
    Resolve remaining comments from CC34 (quite possible that unresolved comments are rejected)
    Approve the TGbe Coexistence Assessment Document
    Create TGbe D1.0 and initiate a 30-day WG comment collection on D1.0
Agenda is available in 11-21/602
  Schedule is provided in the next slide

## Slide 29: Teleconference Plan
May 10 Monday – MAC/PHY 19:00-21:00 ET
May 12 Wednesday – Joint (Motions) 09:00-11:00 ET
May 13 Thursday – MAC/PHY 09:00-11:00 ET
May 17 Monday – Joint (Motions) 09:00-11:00 ET
May 19 Wednesday – MAC/PHY 10:00-12:00 ET
May 20 Thursday – MAC/PHY 10:00-12:00 ET
May 24 Monday – MAC/PHY 19:00-21:00 ET
May 26 Wednesday – Joint 10:00-12:00 ET
May 27 Thursday – MAC/PHY 10:00-12:00 ET
May 31 Monday – No Conf Call Holiday
June 02 Wednesday – Joint 10:00-12:00 ET
June 03 Thursday – MAC/PHY 10:00-12:00 ET
June 07 Monday – MAC/PHY 19:00-21:00 ET
June 09 Wednesday – Joint(Motions) 10:00-12:00 ET
June 10 Thursday – MAC/PHY 10:00-12:00 ET
June 14 Monday – No Conf Call Holiday
June 16 Wednesday – No Conf Call Holiday
June 17 Thursday – MAC/PHY 10:00-12:00 ET
June 21 Monday – MAC/PHY 19:00-21:00 ET
June 23 Wednesday – Joint 10:00-12:00 ET
June 24 Thursday – MAC/PHY 10:00-12:00 ET
June 28 Monday – MAC/PHY 19:00-21:00 ET
June 30 Wednesday – Joint(Motions) 10:00-12:00 ET
July 01 Thursday – No Conf Call Holiday
July 05 Monday – No Conf Call Holiday
July 07 Wednesday – Joint 10:00-12:00 ET
July 08 Thursday – MAC/PHY 10:00-12:00 ET

## Slide 30: TGbf (WLAN Sensing)– May 2021
Progress since March meeting
  4 teleconference calls were held
  Presentation of technical submissions (e.g., Definition, general protocol and procedure, channel model……)
  Start developing the SFD
Goals for May meeting
  3 teleconference calls scheduled for TGbf (May 11, 14, 17, 9am - 11:00am ET)
  Presentation of technical submissions
  Speed up the technical discussion and developing the SFD (Requested weekly teleconference)

## Slide 31: Teleconference Times
  Confirmed for March Plenary week
    May 11 (Tuesday), 9am - 11:00pm ET -------------May Interim
    May 14 (Friday), 9am - 11:00pm ET -------------May Interim
    May 17 (Monday), 9am - 11:00pm ET -------------May Interim
    May 25 (Tuesday), 10am - 12:00pm ET
    June 1 (Tuesday), 10am - 12:00pm ET
    June 8 (Tuesday), 10am - 12:00pm ET
    June 15 (Tuesday), 10am - 12:00pm ET
    June 22 (Tuesday), 10am - 12:00pm ET
    June 29 (Tuesday), 10am - 12:00pm ET
    July 6 (Tuesday), 10am - 12:00pm ET

## Slide 32: TGbh (Random and Changing MAC Addresses) – May 2021
    Two teleconferences since March: March 29, April 12
    PAR and CSD:
  PAR: https://development.standards.ieee.org/myproject-web/public/view.html#pardetail/8770
  CSD: 11-20/1117r5
    “Preserve existing services that might otherwise be restricted…”, “enable session continuity…”, “Ensure… provisions … remain valid…”
    “without affecting user privacy…”
    Will have two meetings this week: Tuesday 13:30 ET, Thursday 13:30 ET
    Agenda topics (detailed agenda is in 11-21/0610):
    Consider liaison from WBA 11-21/0703r0
    Contributions and technical discussions; discuss/update tracking document 11-21/0332r5

## Slide 33: IEEE 802.11 TGbi – May 2021
TGbi will continue to review submissions and hold brainstorming sessions.
There are 2 sessions in the May Interim for TGbi.
      Wednesday 11:15 ET
      Friday 11:15 ET
If any technical submissions are received, they will be added to the agenda during the plenary or to a subsequent teleconference.
The agenda will be available as 802.11-21/642r1.

## Slide 34: 802.11 ITU Liaison Ad Hoc (ITU AHG) – May 2021
    Had one meetings during Mar 2021 Plenary (March 9, 7PM ET) updating the ad hoc on the IEEE 802.11 contributions on revisions to ITU Rec M.1450-5 and M.1801-2.
    The IEEE 802.11 contributions submitted to WP 5A and on agenda for the WP 5A meeting on 2021-04-28 to 2021-05-11
      [ 245 ] Proposed modification to Recommendation ITU-R M.1450-5 - Characteristics of broadband radio local area networks
      [ 246 ] Proposed modification to Recommendation ITU-R M.1801-2 - Radio interface standards for broadband wireless access systems, including mobile and nomadic applications, in the mobile service operating below 6 GHz
    Next ITU AHG Meeting is May 13, 7pm ET