## Slide 1: 802.11REVme Editor’s Report
Date: 2021-November-09
Authors:

## Slide 2: Status of REVme Draft

## Slide 3: Reference Documents
Draft: P802.11REVme D 0.4 (members’ area)
  Draft P802.11REVme_D0.4.pdf
  Draft P802.11REVme_D0.4 Redline Compared to D0.3.pdf
D0.4 word docs and figures are also available (member’s area) for preparing submissions.
  REVme_D0.4-Figure Source.zip
  REVme_D0.4.rtf.zip
CC35 Comments
  https://mentor.ieee.org/802.11/dcn/21/11-21-0684-09-000m-revme-wg-cc35-comments.xlsx

## Slide 4: Amendment Roll-in Plan
802.11-2020 – Done, D0.0
802.11ax-2021 – Done, D0.1
802.11ay-2021 – by September 2021
802.11ba-2021 – by November 2021
… …
802.11az-2022 – TBD
802.11bb-2022 – TBD
802.11bc-2022 – TBD
802.11bd-2022 – TBD

## Slide 5: CC35 Comments - Resolution Status
ED1 (Emily Q): Editorial comments from clause 1 to clause 9.
ED2 (Edward A): Editorial comments from clause 10 to the end, plus non-clause specified
GEN (Jon R): Technical comments from clause 1 to clause 8, and Annexes.
MAC (Mark H): Technical comments from clause 9 to clause 11, clause 14.
PHY (Mark R): Technical comments from clause 15 to clause 25
SEC (Mike M): Technical comments from clause 12 and 13.
Owning Ad-hoc | Discuss | Submission Required | Review | Ready for Motion | Resolved | Grand Total
EDITOR |  |  |  |  | 264 | 264
GEN | 10 | 29 | 7 | 4 |  | 50
MAC | 33 | 81 | 26 | 25 |  | 165
PHY |  | 13 |  | 14 |  | 27
SEC |  | 19 | 2 | 8 |  | 29
ED2 | 1 | 28 | 8 | 28 |  | 65
ED1 |  | 3 |  |  | 1 | 4
Grand Total | 44 | 173 | 43 | 79 | 265 | 604

## Slide 6: CC35 Comments – Assignees by Ad-hoc Groups
Owning Ad-hoc | GEN | MAC | SEC | ED2 | ED1 | PHY | Grand Total
Brian HART |  |  |  |  |  | 1 | 1
Dan Harkins |  | 2 |  |  |  |  | 2
Edward Au | 3 |  |  | 22 |  |  | 25
Graham Smith | 3 |  |  |  |  |  | 3
Jon Rosdahl | 10 |  |  |  |  |  | 10
Mark HAMILTON | 1 | 14 | 1 |  |  | 1 | 17
Mark RISON | 22 | 73 | 18 | 15 | 3 | 5 | 136
Menzo WENTINK |  | 12 |  |  |  |  | 12
Michael Montemurro |  |  | 1 |  |  |  | 1
Stephen McCann |  | 16 |  |  |  |  | 16
Youhan KIM |  | 2 |  |  |  |  | 2
Grand Total | 39 | 119 | 20 | 37 | 3 | 7 | 225

## Slide 7: Thank You for Your Contributions!