## Slide 1: IEEE 802.11 Interim May 2021 IEEE 802.11 TGbd Closing Report
Chair: Bo Sun (ZTE)
Vice Chair: Hongyuan Zhang (NXP),
Joseph Levy (InterDigital)
Secretary: Yan Zhang (NXP)
Tech Editor: Bahar Sadeghi (Intel)

## Slide 2: TGbd’s Progress in the 802.11 interim week
TGbd’s Progress in this week
  4 TGbd teleconference sessions were arranged in this week
  TGbd approved TC minutes for TGbd sessions in Mar 2021 802.11 plenary week and following TGbd TCs before this week.
  TGbd approved CRs as included in 11-20/1887r8. Still 46 CIDs remain with 25 CIDs ready for SP.
  TGbd approved updated CAD document as in 11-20/1564r5.
  The TGbd timeline is updated as in following slide.
  The TGbd teleconference plan for Jun is proposed as in following slides.
  TGbd agenda and preliminary minutes documents for this week:
    https://mentor.ieee.org/802.11/dcn/21/11-21-0597-04-00bd-tgbd-teleconference-agenda-for-may-2021.pptx
    https://mentor.ieee.org/802.11/dcn/21/11-21-0806-00-00bd-ieee-802-11bd-may-2021-interim-meeting-minutes.docx
Goal for future TCs: complete comment resolutions for LB 251 (11bd D1.0)

## Slide 3: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r7, 11-20/1806r2, 11-20/1891r0, 11-20/1923r11, 11-21/0177r2, 11-21/0207r8, 11-21/0595r3, 11-21/0597r4
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3, 11-20/1775r1, 11-20/1907r1, 11-21/0068r0, 11-21/0117r0, 11-21/0327r0, 11-21/0453r0, 11-21/0454r0, 11-21/0565r0, 11-21/0655r0, 11-21/0806r0
Tech Editor Report | 11-19/2045r10 (D1.0)
Comment Database | 11-20/0701r7 (D0.3), 11-20/1887r9 (LB251)
Coexistence Assurance Document | 11-20/1564r5

## Slide 4: IEEE 802.11 TGbd Timeline
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Sep 2020  Oct 2020
  D2.0 LB recirculation Mar 2021  Jul 2021
  Form Sponsor Ballot Pool Jul 2021  Nov 2021
  D3.0 LB recirculation Sep 2021  Jan 2022
  D3.0 unchanged recirculation Sep 2021  Jan 2022
  Initial Sponsor Ballot (D4.0) Nov 2021  Mar 2022
  Final 802.11 WG approval Jul 2022  Sep 2022
  802 EC approval Jul 2022  Oct 2022
  RevCom and SASB approval Sep 2022  Dec 2022

## Slide 5: IEEE 802.11 TGbd TC Plan
May 25th, 10:00am ~ 11:59am, ET; Webex
Jun 1, 10:00am ~ 11:59am, ET; Webex (new)
Jun 8, 10:00am ~ 11:59am, ET; Webex (new)
Jun 15, 10:00am ~ 11:59am, ET; Webex (new)
Jun 22, 10:00am ~ 11:59am, ET; Webex (new)
Jun 29, 10:00am ~ 11:59am, ET; Webex (new)