## Slide 1: Task Group BF May 2021 Closing Report
Date: 2021-05-17
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 2: Abstract
This document is the closing report for Task Group BF for the May 2021 session.

## Slide 3: TGbf (WLAN Sensing) – May 2021
Progress during May 2021 meeting
  3 teleconference calls for TGbf (May 11, 14, 17, 9am - 11:00am ET)
  Presentation of technical submissions (e.g., Definition, general protocol and procedure, channel model……)
  Developing the SFD
Goals for the next two months
  Presentation of technical submissions (e.g., Definition, general protocol and procedure, channel model……)
  Speed up the technical discussion and developing the SFD (Requested weekly teleconference)

## Slide 4: IEEE 802.11bf Timeline (unchanged)
  PAR approved Sep, 2020
  First TG meeting Oct, 2020
  D0.1 Jan, 2022
  Initial Letter Ballot (D1.0) Jul, 2022
  Recirculation LB (D2.0) Jan, 2023
  Recirculation LB (D3.0) May, 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024

## Slide 5: Teleconference Schedule
  Confirmed:
    May 25 (Tuesday), 10am - 12:00pm ET
    June 1 (Tuesday), 10am - 12:00pm ET
    June 8 (Tuesday), 10am - 12:00pm ET
    June 15 (Tuesday), 10am - 12:00pm ET
    June 22 (Tuesday), 10am - 12:00pm ET
    June 29 (Tuesday), 10am - 12:00pm ET
    July 6 (Tuesday), 10am - 12:00pm ET