## Slide 1: TGbe May 2021 Closing Report
Date: 2021-05-17
Authors:

## Slide 2: TGbe (Extremely High Throughput)
TGbe had scheduled 4 conf. calls during the May electronic interim
  Two Joint calls, and two parallel MAC/PHY calls
    Covered proposed draft texts (PDTs), comment resolution documents, and technical submissions
    Approved the resolution of several technical/editorial comments and PDT submissions
      Resolved all explicit TBDs that were present in the TGbe draft.
  Approved the creation of TGbe D1.0
    TGbe D1.0 is expected to be available by May 31st, 2021
Agenda is available in 602r10, with queue statuses available in 785r3
  Future Teleconference Plan is provided in the next slide
Motions List is available in 1982r22

## Slide 3: Teleconference Plan
May 10 Monday – MAC/PHY 19:00-21:00 ET
May 12 Wednesday – Joint (Motions) 09:00-11:00 ET
May 13 Thursday – MAC/PHY 09:00-11:00 ET
May 17 Monday – Joint (Motions) 09:00-11:00 ET
May 19 Wednesday – MAC/PHY 10:00-12:00 ET
May 20 Thursday – MAC/PHY 10:00-12:00 ET
May 24 Monday – MAC/PHY 19:00-21:00 ET
May 26 Wednesday – Joint 10:00-12:00 ET
May 27 Thursday – MAC/PHY 10:00-12:00 ET
May 31 Monday – No Conf Call Holiday
June 02 Wednesday – Joint 10:00-12:00 ET
June 03 Thursday – MAC/PHY 10:00-12:00 ET
June 07 Monday – MAC/PHY 19:00-21:00 ET
June 09 Wednesday – Joint(Motions) 10:00-12:00 ET
June 10 Thursday – MAC/PHY 10:00-12:00 ET
June 14 Monday – No Conf Call Holiday
June 16 Wednesday – No Conf Call Holiday
June 17 Thursday – MAC/PHY 10:00-12:00 ET
June 21 Monday – MAC/PHY 19:00-21:00 ET
June 23 Wednesday – Joint 10:00-12:00 ET
June 24 Thursday – MAC/PHY 10:00-12:00 ET
June 28 Monday – MAC/PHY 19:00-21:00 ET
June 30 Wednesday – Joint(Motions) 10:00-12:00 ET
July 01 Thursday – No Conf Call Holiday
July 05 Monday – No Conf Call Holiday
July 07 Wednesday – Joint 10:00-12:00 ET
July 08 Thursday – MAC/PHY 10:00-12:00 ET

## Slide 4: Timeline
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Comment Collection Mar 2022
D3.0 Letter Ballot Nov 2022
Initial Sponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024