## Slide 1: REVme Closing Report – July 2021
Date: 2021-07-16
Authors:

## Slide 2: Work Completed
Continued comment resolution for CC35
  Current status:
    604 comments (99 – Approved, 19 – Ready for Motion)
Amendment roll-in timeline
  11ax rolled into D0.1 – complete!
  11ay target to be rolled-in for September Electronic interim
  11ba between September and November
Discussed ISO IEC/JTC1 comment resolutions that could result in changes in REVme
No changes to timeline

## Slide 3: Plans for September
Teleconferences:
  July 26, Aug 9, 16, 23, 30, Sep 27 – Monday 10am ET, 2hrs
    Motions scheduled for 23rd teleconference
Continue processing comments from comment collection
Continue to discuss issues on the issues list
Updates to timeline and roll-in plans and TGba