## Slide 1: TGbh Closing Report
Date: 2021-07-19
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
July 2021 Plenary Session (virtual)

## Slide 3: Work Completed
Agenda is here: 11-21/0942r7
Approved selection of Editor: Carol Ansley (Cox) – congratulations, Carol!
Reviewed liaison from WBA: 11-21/0703r0, analysis in: 11-21/1141r0
Reviewed contributions:
  11-21/1140r1 (suggested issues matrix, to aid our analysis)
  11-21/1083r0 (concept for alternative method of STA identification)
Completed first pass through issues in tracking document: 11-21/0332r12. Editing/clean-up needed, but nearly finished with issue identification and categorization.

## Slide 4: Next steps
Analysis of which 802.11 features/functions are impacted by issues that are within our scope
Start to consider solutions/way forward for impacted features/functions
Targeting first amendment text contributions ~ Sept session

## Slide 5: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.1 Nov 2021
  Initial Letter Ballot (D1.0) Mar 2022
  Recirculation LB (D2.0) Jul 2022
  Initial SA Ballot (D3.0) Nov 2022
  Final 802.11 WG approval Mar 2023
  802 EC approval May 2023
  RevCom and SASB approval May 2023

## Slide 6: Teleconference(s)
Tuesday, Aug 10, 9:00-11:00 ET
Thursday, Aug 19, 19:00-21:00 ET
Tuesday, Aug 31, 9:00-11:00 ET

## Slide 7: September 2021 Plans
Three meeting slots planned
Review/respond to WBA liaison
Continue reviewing specific Impacts of RCM
Consider “solutions” to use cases that are in 802.11 scope to resolve