## Slide 1: REVme Closing Report – September 2021
Date: 2021-07-16
Authors:

## Slide 2: Work Completed
Continued comment resolution for CC35
  Current status:
    604 comments (216 – Approved, 7 – Ready for Motion)
Amendment roll-in timeline
  11ay rolled into D0.3 – complete!
No changes to timeline

## Slide 3: Plans for November
Teleconferences:
  Sep 27 previously announced
  Oct 1, 18, 25, Nov 1, 8, 22 – Monday 10am ET, 2hrs
    with motions on the Oct 25
    Discussion on Sep 27 to add additional teleconferences (likely on Fridays at 10am ET)
Continue processing comments from comment collection
Continue to discuss issues on the issues list
Roll-in 11ba when it is published
Work toward goal of producing D1.0 going to Letter Ballot out of November meeting.
  Requesting 5 sessions for the November meeting.