## Slide 1: TGbi Closing Report
Date: 2021-09-20
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi – September 2021
Carol Ansley (self)
TGbi had two sessions during this plenary.
We reviewed 4 technical presentations and had extensive discussions on how to divide up work with TGbh.
The timeline is unchanged.
Upcoming teleconferences:
  October 7, 10am-noon ET
  October 21, 9am-10amET
  November 4, 9am-10amET

## Slide 3: Timeline
TG use case start: March 2021
Use case completion: January 2022
Features identified: July 2022
LB initial: March 2023
LB re-circ: September 2023
Ballot Pool: May 2024
MDR: May 2024
SA ballot: July 2024
SA re-circ: January 2025
802.11/EC approval: July 2025
RevCom/SASB approval: September 2025
Carol Ansley (self)
3