## Slide 1: Discussion on 11be R2 scope
Date: 2021-11-08
Authors:

## Slide 2: TGbe Timeline
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sept 2020
D1.0 Letter Ballot May 2021
D2.0 LB Mar 2022
D3.0 LB Nov 2022
Initial Sponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024
We are here
Stable Release 1 Features
Stable Release 2 Features

## Slide 3: Discussion on 11be R2 scope (1/2)
Target for 11be is:
  R1 stable with D2.0 in March 2022
  R2 stable with D4.0 in May 2023
2-year cycle between releases (R1/R2)
  R2 scope (market-wise) is usually smaller and our preference is to keep it like that
4-year cycle between 802.11 generations
  Plan is for next .11 project (following 11be) to be 4-year shifted compared to 11be timeline
    Meaning starting scope discussions in 2022 for a TG start mid-2023.

## Slide 4: Discussion on 11be R2 scope (2/2)
Number of features that will make it to 11be second release products will be smaller that the number of features that will make it to 11be first release products
In spite of great and successful effort to reduce/limit 11be R1 scope, we still have defined too many features for the market to absorb
  That means that some 11be R1 features already defined will naturally come to market with a second release of product (R2)
  The number of features left to define in 11be R2 to complete the R2 product program is therefore even more limited
Limited time to define 11be R2 features
Conclusion: we should keep 11be R2 scope small

## Slide 5: Main solution to fix R2 scope issue
Among the features that have been identified as candidate for 11be, the features in the category of Coordinated APs / Multi-AP are particularly numerous and challenging to define (C-TDMA, C-OFDMA, C-SR, coordinated beamforming, joint processing, …)
We believe that this category of Multi-AP features should be moved to next .11 program
  As we’ve seen in the past, it is difficult to split this category into multiple parts due to the commonality of signaling
  Multi-AP features will constitute a very good feature set for next .11 program
We believe choosing just one flavor of Multi-AP will not fix the issue
  A minimal common set of features/signaling need to be added to incorporate even just a single flavor/mode
    Obviously don’t want different signaling for different flavors/modes
  Design of this minimal set of features/signaling will therefore need to take into considerations all the flavors/modes
  Gains evaluation will take too much time
    If we want to pick one, more discussion/time needed to select the one
This would be the main factor to reconcile the issue raised in previous slides regarding timeline/scope of 11be R2.

## Slide 6: SP
Do you support that:
  Multi-AP features are not defined in 11be
    C-TDMA, C-OFDMA, C-SR, C-BF, joint transmission for single and multi-user