## Slide 1: Task Group BF November 2021 Closing Report
Date: 2021-11-15
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 2: Abstract
This document is the closing report for Task Group BF for the November 2021 session.

## Slide 3: TGbf (WLAN Sensing) – November 2021
Progress during November 2021 meeting
  3 teleconference calls for TGbf (November 9, 12, 15, 9am - 11:00am ET)
  Presentation of technical submissions (e.g., Feedback type, general protocol and procedure……)
  Developing the SFD
Goals for the next two months
  Presentation of technical submissions (e.g., Feedback type, general protocol and procedure……)
  Speed up the technical discussion and developing the SFD (Requested 2 calls per week)

## Slide 4: IEEE 802.11bf Timeline (unchanged)
  PAR approved Sep, 2020
  First TG meeting Oct, 2020
  D0.1 Jan, 2022
  Initial Letter Ballot (D1.0) Jul, 2022
  Recirculation LB (D2.0) Jan, 2023
  Recirculation LB (D3.0) May, 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024

## Slide 5: Teleconference Schedule
  Confirmed:
    November 22 (Monday), 9am - 11:00am ET November 23 (Tuesday), 9am - 11:00am ET
    November 29 (Monday), 9am - 11:00am ET November 30 (Tuesday), 9am - 11:00am ET
    December 6 (Monday), 9am - 11:00am ET December 7 (Tuesday), 9am - 11:00am E
    December 13 (Monday), 9am - 11:00am ET December 14 (Tuesday), 9am - 11:00am ET
    December 20 (Monday), 9am - 11:00am ET December 21 (Tuesday), 9am - 11:00am ET
    January 3 (Monday), 9am - 11:00am ET January 4 (Tuesday), 9am - 11:00am ET
    January 10 (Monday), 9am - 11:00am ET January 11 (Tuesday), 9am - 11:00am ET