## Slide 1: TGaz Next Generation Positioning March Electronic Meeting Closing Report
Date: 2022-03-14
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 plenary electronic meeting, March 2022.

## Slide 3: March Progress and Targets Towards the May Meeting
Work completed this week:
  Reviewed and approved resolutions to 34 Technical and General comments which constitutes 20% of the received Technical and General comments received.
Targets towards the May meeting:
  Complete response to comments received as part of P802.11az SAB #1 (35 T/3 G/92 E remaining).
  Publish new minor draft D4.2 and initiate SA recirculation ballot.
Chart: P802.11az SA1 CR Status
| Technical | General | Editorial
Received | 166 | 6 | 192
Resolved | 131 | 3 | 100

## Slide 4: Timeline – updated past the March meeting
Clean
2021
2020
2019
2022
2023
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
Initial
WG ballot
LB240 CR
Initial WG ballot LB240 Pass
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
SA2
MDR
SA1
LB 255
No changes made, in preparation to SA ballot
LB249 completion/
2nd recirculation
1st SA start
REVcon
SA3
1st SA comp.
05-22
2nd SA comp.
07-22
3rd SA comp.
11-22

## Slide 5: Scheduled TGaz CRC telecons
March 16th Wed. 13:00 – 15:00 ET
March 23rd Wed. 13:00 – 15:00 ET
March 30th Wed. 13:00 – 15:00 ET*
April 6th Wed. 13:00 – 15:00 ET*
April 13th Wed. 13:00 – 15:00 ET*
April 20th Wed. 13:00 – 15:00 ET*
April 27th Wed. 13:00 – 15:00 ET*
May 4th Wed. 13:00 – 15:00 ET*
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.